## Slide 1: Status Report RAN WG2 to TSG-RAN #88e
Johan Johansson
RAN2 Chairman (Mediatek)
AI: 5.2

## Slide 2: General
Q1 Feb: R2 109-e
  65h GTW, 210 email discussions (Pre, At, Short), 5500 emails (changed counting principle for comparison w below).
  Drafts folder: 708 MB, 3137 Files
Q2 Apr: R2 109bis-e
  66h GTW, 161 email discussions (Pre, At, Short), 4000 emails
  Drafts folder: 459 MB, 2640 Files, 217 Folders
Q2 May-Jun: R2 110-e
  72h GTW, 172 email discussions (Pre, At, Short), 4500 emails
  Drafts folder: 542 MB, 2776 Files, 279 Folders
Q2 ASN.1 Review, Issue handling (NR + EUTRA)
  2 email discussions (across 2 meetings) 500 emails, 1203 Review Issues, Drafts Folder: 602 files
The load was very high also in Q2
  FYI: Chair target after Q1 was to reduce 1/3, i.e. approx. 141 email discussions, 3700 emails (did not really work).

## Slide 3: Maintenance R15 and earlier
NR R15 WI: NR SA, MR-DC All arch
R15: 69 CRs (not incl Cat A CRs)
  This is an increase since Q1, significant no of corrections on Late R15 items UE caps, NE-DC.
Issue: FR2 fall-back. Due to objections, R2 hasn’t been able to finally agree solution, as requested in LS R4-1910239/R2-1912047.
  Technically endorsed CRs are provided to RP, where RP is expected to decide the fate.
EUTRA R15 and earlier WIs: NB-IoT, eMTC, LTE
R13: 2 CRs (not incl Cat A CRs)
R15: 9 CRs (not incl Cat A CRs)
In general No Non Backwards Compatible (NBC) changes to ASN.1

## Slide 4: R16 Status
General
R16 functional freeze is expected.
R16 ASN.1 review for NR and EUTRA has been performed successfully.
Most features are in good shape and backwards compatibility can be kept from now. However, NR UE capabilities are still not mature, and for some NR WI features, there were a significant number of aspects that were resolved late.
R16 ASN.1 freeze can be considered.
Still, NBC changes in Q3 should be allowed for UE capabilities, and should be tolerated if there is a clear need for other cases.

## Slide 5: R16 Status
UE capabilities for NR R16 WIs
Two Mega CRs 38306 and corresponding 38331 including all R16 WIs are provided to RP for approval. The CRs were agreed very late on the R2 reflector, and are provided to RP as company CRs by NTT Docomo and Intel.
  The CRs are not 100% complete.
  They Include R1 and R4 features communicated in Lses. The last LS from R1 was provided late and is not taken into account in current CRs.
  Feature sets for which there are FFSes beyond mandatory/optional are excluded (in general, there are some exception).
  R2 capabilities are complete, except for V2X, and maybe IAB.
  UA capability handling for IAB-MT was decided late, and the likelihood of corrections is high.
A couple of NR Rel-16 CRs (small, TEI16) that didn’t make it into the merge are provided separately.

## Slide 6: R16 Work Items, completed in R2 in Q2
NR V2X WI (*), (**)
NR Mobility Enhancements WI (*)
LTE Mobility Enhancements WI (*)
IIOT WI (*)
NR eMIMO WI (*)
IAB (*)
DCCA enhancement (*)
NR eURLLC (*)
Private Network Support
CLI
NR-U (*)
NR UE Power Saving (*)
NR 2-Step RACH
NR SON MDT
NR positioning (*)
EUTRA eMTC
EUTRA NB-IoT
LTE DL MIMO enh
LTE 5G Terrestrial Broadcast
(*) = UE cap updated expected / needed.
(**) = diverging views in R2 whether closed, IRAT issue still open, majority think V2X can be closed anyway.

## Slide 7: TEI16
EUTRA TEI16 Non-Corrections 2 CRs
NR TEI16 Non-Corrections (SA and MR-DC all arch) 23 CRs
Report: As requested by TSG SA, it is confirmed that R2 has now implemented support for eCall over IMS for NR.
Open Issue: NR 2nd DRX.
  It was agreed in an earlier R2 meeting to attempt to include this feature on condition that it can be kept simple and impact in R1 and R4 can be zero or small and acceptable.
  Final Agreement in R2 was not done/attempted due to potential and unclear R1 impact. R4 replied there was small impact but no issue to have it in R16. There was significant and vocal support among operators to have this in R16.
  R2 has produced technically endorsed CRs, RP to decide if to progress this topic for R16, and whether to approve R2 CRs (there is still a small R4 update needed).
Information: Simultaneous NR Unicast and LTE MBMS was discussed in RAN2
  There was significant support but no agreement, due to objecting comments based on impact (most comments about impact in R1 R3 R4, also some supporters suggested Rel-17)
  RAN2 concluded that in Rel-16 this can be pursued only if there are decisions at RP to go ahead.

## Slide 8: R16 Other WIs
Progress
R16 Other WIs 11 CRs
Open Issues, all R4-related
UL TX Switching – NR-FR1
  Agreed RAN2 CRs are provided to RP for approval, but some open issue still remains, so discussion is still expected in Q3.
Max Permissible Exposure (MPE) – NR-FR2
  CRs are Not provided to RP. Decisions in R4 are needed to do the R2 CRs. High level of controversy.
Frequency separation class for DL-only FR2 spectrum
  CRs are not provided to RP. LS from R4 was quite late. There was an attempt to agree CRs after the R2 meeting by email, but this seems to require a bit more discussion.

## Slide 9: Rel-17 start
For Q3, expect to use ~40% of meeting for Rel-17. ~60% for Maintenance.
Chair: It might be good to start most Rel-17 topics.
Load
  Could easily be a major issue. It is difficult to moderate the load of an e-meeting.
  There will be limitations per AI on input tdocs and max no of email threads during the meeting, e.g. 1-4 per allocated TU.
  There will be agenda limitations, and topic limitations, i.e. not all objectives may be addressed, or for some items possibly only a scope clarification (detailed) WID applicability and plan will be allowed.

## Slide 10
Thanks to the regular R2 leadership
Juha Korhonen (MCC support)
Tero Henttonen (RAN2 Vice Chair)
Sergio Parolari (RAN2 Vice Chair)
Kyeongin Jeong (V2X session chair)
Brian Martin (NB-IoT session chair)
Emre Yavuz (MTC session chair)
Nathan Tenny (Positioning session chair)
Diana Pani (NR-U, NTN, 2-step RA, NR power saving session chair)
Hu Nan (SON MDT session chair)
Thank you for your support last quarter
Thanks to the ASN.1 review heroes, led by Rapporteurs of RRC and LPP TSes:
Hakan Palm (NR RRC)
Himke van der Velde (LTE RRC)
Masato Kitazoe (LPP)
Thanks to the NR UE capability heroes, led by:
Naveen Palle (NR UE cap)
Hideaki Takahashi (R1 Feature List)
Thanks to everyone in R2 contributing constructively. In difficult e-meetings, the attitude and helpfulness has been essential to reach the current remarkable progress of Rel-16.,