## Slide 1: Discussion on the work plan for R17 items
CMCC
3GPP TSG RAN Meeting #88e RP-200772
Electronic Meeting, June 29 - July 3, 2020

## Slide 2
Rel-16 and Rel-17 timelines were discussed in RAN#87 E-meeting. According to the endorsed 3GPP Releases timelines (RP-200493), Rel-17 is extended by 3 months. RAN1 Rel-17 discussion start in May WG E-meeting addressing Study Items first. RAN2-3-4 will start Rel-17 in August meeting. Exact scope TBD
According to the RAN meeting plan for 2H2020 brought forward by Chairmen, two planed physical meetings in Q4 are merged into single e-meeting
In this contribution, we provide our consideration on the work plan for Rel-17 items.
Introduction

## Slide 3
C
H
N
E
W
Y
E
A
R
C
H
G
O
L
D
E
N
W E
E
K
W32
October
December
September
August
W33
W34
W35
W36
W37
W38
W39
W40
W41
W42
W43
W44
W45
W46
W47
W48
W49
W50
W51
W3
W4
W5
W6
W7
W8
W9
W10
W11
W12
November
January
February
March
TSG
TSG
WG
WG
TSG
WG
WG
WG
Old obsolete
U
S
T
H
A
N
K
S
G
I
V
I
N
G
TSG
RAN1*
TSG
WG
New timeplan
RAN1**
WG
K
R
G
O
L
D
E
N
W E
E
K
J
P
H
O
L
I
D
A
Y
TSG
RAN5**
RAN4*
RAN3**
RAN2**
* 2 separate long-weekend (Fri-Sun) quiet periods will be strictly enforced ** Normal weekend quiet period will be enforced
Confirmed as E-meetings by default
TBC
RAN2**
RAN3**
RAN4**
RAN5**
RAN meeting plan for 2H2020 RAN Chairman, RAN1 Chairman, RAN2 Chairman, RAN3 Chairman, RAN4 Chairman, RAN5 Chairman

## Slide 4: RAN1 Rel17
Power saving: idle/inactive focus, critical element on connected mode
2020 Q2
2020 Q3
2021 Q1
2021 Q2
2020 Q4
NR MIMO: as per email discussion conclusion
NR Sidelink enhancements: Power efficiency, Resource allocation and potential other critical leftovers (TBD in March)
NR Positioning enh: IIoT
Other misc impacts coming from RAN2/3/4
NR-Light: based on SI outcome
NR IIoT/URLLC: as per email discussion conclusion
NR Coverage enh: based on SI outcome
NR Coverage enh: low mobility, incl voice, identify bottleneck channel(s)
NR XR Study: traffic modelling, evaluation methodology, [characterization]
Extending current NR operation upto 71 GHz
Impacts coming from RAN2/3-led items with specific RAN1 objectives (IAB, Multicast)
Study enhancements for 52.6-71 GHz with existing waveform (RAN1, RAN4)
NR over NTN: LEO, GEO and transparent only, GNSS assumed.
NB-IoT / eMTC enhancements: 16QAM, RLF enhancements
Reserved for TEI17
DSS enhancement
IOT over NTN GNSS assumed
NR Positioning enh: IIoT
NR Light: lower complexity UEs, Power saving, coverage
RAN1 already started Rel-17 SIs discussion in May. Considering that Rel-16 completion is almost done in RAN1, other Rel-17 WIs/SIs can start in August meeting.
  One thing need to be highlighted is that Q4 has single long e-meeting, the efficiency may not be too optimistic if these items are initiated in this e-meeting even the discussion will last longer
Even though e-meetings have limited efficiency and ability to make progress on controversial topics, one good thing about e-meetings is that the email discussions can start in parallel, and there is no dependency between each items. So there is no need to consider any prioritizations for Rel-17 items.
  According to original work plan, IOT over NTN and NR XR will start later than other items. Considering the difficulty of converging in the initial discussion of each study item during e-meeting, it is suggested to start the discussion also in August.
Proposal 1: All the RAN1 Rel-17 WIs/SIs can start in August including IOT over NTN and NR XR study items. No prioritizations among the items should be considered.

## Slide 5: RAN2 Rel17
2020 Q3
2020 Q4
2021Q2
2021 Q3
20201Q1
NR Multicast: single cell with fw compatibility to multicell
Non-Public Networks enh (SA2 led): incl IoT
MR DC/CA enhancements: SCG act/deact enh.
NR NTN: LEO, GEO and transparent case only
NR IAB enh: Topology enh (transparent to core), Duplexing enh (RAN1), as per email discussion
Impacts coming from RAN1/3/4-led items, SA/CT, TEI17
Multi SIM: paging.handling, RRC release, as per email discussion
RAN slicing
NR Sidelink relay: identify minimal impact for both L2 and L3
NR IIoT/URLLC: TSC (beyond TSN)
NR positioning enh: IIoT, integrity
Small Data enh: UL and inactive only
SON/MDT (RAN3-led)
UE Power Saving: Idle/inactive focus
IoT for NTN
RAN slicing (based on SI outcome)
NR Sidelink relay: either L2/L3 (based on SI outcome)
NR Positioning enh: IIOT, integrity
RAN2 did not start any Rel-17 discussion so far. In Q3, RAN2 highest priority should be Rel-16 maintenance considering there are still lot of work with ASN.1 and UE capabilities.
Rel-17 is extended by 1 quarter, the straight way forward is to shift the RAN2 whole work plan with 1 quarter as left figure, however, similar issues as RAN1 is that Q4 has only 1 RAN2 e-meeting, it maybe quite challenging for these items to make progress in the first discussion in Q4.
  It is suggested to start these items also in August with some warmup preparation to facilitate the discussion in Q4 e-meeting
  Exact scope needs to be decided carefully to make sure Rel-16 task is not impacted
Proposal 2: RAN2 original work plan is shifted with 1 quarter, while allow some room in August e-meeting for warmup discussion of those items should have been suspended till October

## Slide 6: RAN3 Rel17
2020 Q3
2020 Q4
2021 Q2
2021 Q3
2021 Q1
NR SON/MDT enhancements (excl QoE)
NR Multicast (RAN2-led)
NR Non-Public Networks enh (SA2 led)
Corrections / TEIx
IAB enhancements (RAN2-led)
NR over NTN
NR positioning enh: IIoT, integrity
NR QoE (based on SI outcome)
NR QoE
NB-IOT over NTN
LTE CP/UP split
Misc. impacts coming from RAN1/2 and SA/CT
NR AI
RAN3 has the similar situation as RAN2, no Rel-17 discussion so far. RAN3 whole work plan can be shifted with 1 quarter to align with the current Rel-17 schedule.
  Since there are still left open issues in Rel-16 positioning WI, Rel-17 positioning WI should start from Q4 after Rel-16 completion.
One additional thing is that in RAN#86, CMCC is tasked to moderate the email discussion on the scope of Rel-17 SI on enhancement of data collection for NR. After 6 months discussion, the scope is converged and SID is submitted to RAN#88E. We add the new item into RAN3 work plan and suggested to start the discussion from Q4.
Proposal 3: RAN3 original work plan is shifted with 1 quarter. New Rel-17 SI on enhancement of data collection for NR starts from Q4.
Rel-16 extension

## Slide 7: RAN4 Rel17
It was agreed in RAN#87E, Release-17 RAN4 package approval will be done in 2 phases:
  RAN4 package approval for spectrum proposals will be done in June/2020
  RAN4 package approval for all other RF, RRM and Demod proposals in September/2020
In Q3 and Q4, the highest priority in RAN4 should be Rel-16 completion.
In August, no Rel-17 items, except spectrum related WIs, should be discussed.
In October,
  depending on the RAN4 package approval, Rel-17 discussion can start with limited scope, e.g. scenario identification, work plan, and etc.
  no other WGs led items should be discussed.
Other WGs led items discussion can start from 2021 Q1 depending on the detailed RAN4 related objectives.