3GPP TSG RAN meeting #88e							                     RP-200775

Electronic Meeting, June 29-July 3, 2020

Status Report to TSG

Agenda item:			9.3.21

| WI / SI Name | NR support for high speed train scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST |  |  |  |  |
| Unique ID | 840092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191788 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 12/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #110-e-bis meeting

- Following CRs on signalling design were agreed:

- R2-2006189	Introduction of signalling for high-speed train scenarios

- R2-2006327	Introduction of UE capability for high-speed train scenarios

- R2-2006188	Introduction of signalling for high-speed train scenarios

- R2-2006191	Introduction of signalling for high-speed train scenarios

- R2-2006190	Introduction of signalling for high-speed train scenarios

- Following LS was approved:

- R2-2006192	Reply LS on supporting Rel-16 NR HST from Rel-15 UEs

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #94-e-bis meeting

- For RRM

- WF on NR HST RRM requirements was approved in R4-2005358

- LS on NR HST inter-RAT measurement was approved in R4-2005359

- For demodulation

- UE demodulation

    - WF on NR HST UE demodulation was approved in R4-2005532

    - LS on early implementation issue for NR HST was approved in R4-2005533

- BS demodulation

    - WF on Rel-16 NR HST PUSCH BS demodulation requirements was approved in R4-2005534

    - WF on Rel-16 NR HST PRACH BS demodulation requirements was approved in R4-2005535

    - WF on Rel-16 NR HST UL TA BS demodulation requirements was approved in R4-2005536

    - Following CRs on BS demodulation were endorsed:

      - R4-2003449	Introducting of conformance tests for 350km/h HST

      - R4-2005537	draftCR for 38.104: HST PUSCH demodulation requirements

      - R4-2005538	draftCR for 38.104: HST PUSCH demodulation FRC and channel model annexes

      - R4-2005539	Draft CR on 38.104 Introduction of PRACH demodulation requirements for NR HST

      - R4-2005540	Draft CR on 38.141-1 Introduction of PRACH demodulation requirements for NR HST

      - R4-2005541	Draft CR on 38.141-2 Introduction of PRACH demodulation requirements for NR HST

      - R4-2005542	Draft CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment

      - R4-2005543	Draft CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment

      - R4-2003957	draftCR for 38.104: Radiated performance requirements for UL timing adjustment

      - R4-2005562	draft CR on UL timing adjustment conducted performance requirement for TS 38.141-1

      - R4-2004909	draft CR on FRC and moving progagation condition for UL timing adjustment for TS 38.141-1

RAN4 #95-e meeting

- For RRM

- WF on NR HST RRM requirements was approved in R4-2008627

- LS on supporting Rel-16 NR HST RRM enhanced requirements from Rel-15 UEs was approved in R4-2006965

- Following CRs on RRM were agreed:

      - R4-2008628	38.133 CR on cell re-selection requirements for Rel-16 NR HST

      - R4-2008629	CR on cell identification requirements for NR HST

      - R4-2008631	CR to TS 38.133: NR HST beam management requirements

      - R4-2008632	36.133 CR on cell identification in connected mode for EUTRAN-NR measurement for Rel-16 NR HST

      - R4-2009240	Cell re-selection for EUTRAN-NR high speed in TS36.133

      - R4-2008634	CR on cell re-selection requirement for NR-EUTRAN measurement in TS38.133

      - R4-2008635	Cell identification in connected mode for NR-EUTRAN measurement in HST

- For demodulation

- UE demodulation

    - WF on NR HST UE demodulation requirements was approved in R4-2008820

    - Following CRs on UE demodulation were agreed:

      - R4-2008819	Addition of Rel-16 HST FRC

- BS demodulation

    - WF on Rel-16 NR HST BS demodulation requirements was approved in R4-2008821

    - Following CRs on BS demodulation were agreed:

      - R4-2008871	CR for TS 38.141-1, Introduction of high speed support declaration for NR HST

      - R4-2009058	CR for TS 38.141-2, Introduction of high speed support declaration for NR HST

      - R4-2008823	CR for 38.104: HST PUSCH demodulation requirements

      - R4-2008824	CR for 38.104: HST PUSCH demodulation FRC and channel model annexes

      - R4-2008825	Introduction of conformance tests for 350kph and 500kph HST

      - R4-2008826	HST PUSCH demodulation FRC and channel condition annex

      - R4-2008827	CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST

      - R4-2008828	CR for TS 38.141-1:  Introduction of NR PUSCH performance Annex including FRC and channel model for HST

      - R4-2008829	CR for 38.104 Introduction of PRACH demodulation requirements for NR HST

      - R4-2008830	CR for 38.141-1 Introduction of PRACH conducted conformance testing for NR HST

      - R4-2008831	CR for 38.141-2 Introduction of PRACH radiated conformance testing for NR HST

      - R4-2008832	CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment

      - R4-2008833	CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment

      - R4-2008836	CR for 38.104: Performance requirements for UL timing adjustment

    - Remaining Open issues

- For RRM

- Specify the RRM performance requirements of measurement accuracy

- Specify the RRM test cases related to new core requirements

- For UE demodulation

- FFS test applicability between HST-SFN, HST single tap and HST multi-path fading performance test cases

- FFS test applicability between different Doppler frequencies for multi-path fading channel

- DPS transmission scheme

  - FFS whether to introduce test cases for DPS transmission schemes 1b

  - FFS for test applicable rule among 1a/[1b] with HST-SFN requirements

- Specify the PDSCH requirements and test cases

- For BS demodulation

- MCS configuration for 1T1R requirements for the tunnel scenario

- FFS introduction of requirements for multi-path fading channel models with high Doppler values

- FFS introduction of PUSCH HST requirements for DFT-s-OFDM

- FFS introduction of TDLC300-100 propagation conditions for long preamble formats

- PRACH high speed support declaration for HST

- Whether to specify requirements for scenario X

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2003098	Requirements for idle mode mobility in high speed NR, Ericsson

R4-2003099	Requirements for idle mode mobility in high speed NR, Ericsson

R4-2003100	Requirements for RRC connected mode mobility in high speed NR, Ericsson

R4-2003101	Requirements for RRC connected mode mobility in high speed NR, Ericsson

R4-2003102	Requirements for interRAT mobility in high speed, Ericsson

R4-2003187	Views on NR UE demodulation requirements for different transmission schemes in HST-SFN scenario, Intel Corporation

R4-2003188	Views on NR UE demodulation requirements for HST-SFN scenario, Intel Corporation

R4-2003189	Views on NR UE demodulation requirements for HST single tap scenario, Intel Corporation

R4-2003190	Views on NR UE demodulation requirements for HST multi-path fading channel scenario, Intel Corporation

R4-2003191	Views on NR UE demodulation requirements for HST, Intel Corporation

R4-2003263	Further discussion on RRM requirements in NR HST scenarios, CATT

R4-2003264	Draft CR on cell re-selection requirements for NR HST, CATT

R4-2003265	Draft CR on cell identification requirements for NR HST, CATT

R4-2003268	Discussion on test parameters for NR PUSCH UL timing, CATT

R4-2003269	Simulation results for NR PUSCH UL timing, CATT

R4-2003270	Summary of ideal and impairment results for NR HST demodulation requirements, CATT

R4-2003271	Draft CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment, CATT

R4-2003272	Draft CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment, CATT

R4-2003305	Discussion on organization of NR HST requirements sections in specifications, CATT

R4-2003306	Discussion on high speed support declaration for NR HST, CATT

R4-2003307	Discussion on relationship between TDD and FDD requirements for NR HST PUSCH UL TA, CATT

R4-2003308	Discussion on fading channel for NR HST PRACH, CATT

R4-2003309	Discussion on antenna configuration for NR HST PUSCH tunnel scenario, CATT

R4-2003430	On NR HST RRM Requirements, Qualcomm, Inc.

R4-2003444	Discussion on HST specification structure, declarations and applicability, Ericsson

R4-2003446	Remain issues for HST BS demodulation, Ericsson

R4-2003448	NR PUSCH UL timing adjustment simulation results for 95% of maximum throughput test metric, Ericsson

R4-2003449	Introducting of conformance tests for 350km/h HST, Ericsson

R4-2003469	Cell identification delay requirements for DRX case in HST scenario, NTT DOCOMO, INC.

R4-2003471	Draft CR on cell re-selection requirements for Rel-16 NR HST for 38.133, CMCC

R4-2003472	Draft CR on cell identification requirements in connected mode for Rel-16 NR HST for 38.133, CMCC

R4-2003473	Draft CR on NR-EUTRAN inter-RAT measurement requirements for Rel-16 NR HST for 38.133, CMCC

R4-2003474	Draft CR on EUTRAN-NR inter-RAT measurement requirements for Rel-16 NR HST for 36.133, CMCC

R4-2003478	Further discussion on UE demodulation for NR HST, CMCC

R4-2003479	Discussion on BS demodulation for NR HST, CMCC

R4-2003480	Further discussion on RRM for NR high speed scenario, CMCC

R4-2003481	Further discussion on inter-RAT measurement requirements for NR HST, CMCC

R4-2003628	Views on NR PUSCH for high speed, NTT DOCOMO, INC.

R4-2003629	Views on NR PRACH for high speed, NTT DOCOMO, INC.

R4-2003630	Views on NR PUSCH for UL timing adjustment, NTT DOCOMO, INC.

R4-2003688	Draft CR on 38.104 Introduction of PRACH demodulation requirements for NR HST	, Huawei, HiSilicon

R4-2003689	Draft CR on 38.141-1 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2003690	Draft CR on 38.141-2 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2003691	Discussion on open issues for NR HST PRACH, Huawei, HiSilicon

R4-2003710	Further discussion on transmission schemes for NR Rel-16 HST, Huawei, HiSilicon

R4-2003711	Discussion and simulation results on NR UE HST performance requirements for SFN, Huawei, HiSilicon

R4-2003712	Discussion and simulation results on NR UE HST performance requirements for single-tap, Huawei, HiSilicon

R4-2003713	Discussion and simulation results on NR UE HST performance requirements for multi-path fading channel, Huawei, HiSilicon

R4-2003714	Discussion on NR BS HST performance requirements, Huawei, HiSilicon

R4-2003715	Simulation results on NR HST PUSCH performance requirements, Huawei, HiSilicon

R4-2003741	Discussion on general issues for NR UE HST performance requirements, Huawei, HiSilicon

R4-2003749	Further discussion on transmission schemes for NR Rel-16 HST, Huawei, HiSilicon

R4-2003750	Discussion on NR UE HST performance requirements for SFN, Huawei, HiSilicon

R4-2003751	Discussion on NR UE HST performance requirements for single-tap, Huawei, HiSilicon

R4-2003752	Discussion on NR UE HST performance requirements for multi-path fading channel	, Huawei, HiSilicon

R4-2003830	Simulation results for NR UE HST Single tap	, Ericsson

R4-2003831	Simulation results for HST Multipath fading channels, Ericsson

R4-2003851	Discussion on RLM and beam management requirement in NR HST, vivo

R4-2003852	Discussion on intra-frequency requirements for connected mode UE in NR HST, vivo

R4-2003853	Discussion on inter-RAT measurment requirements in NR HST, vivo

R4-2003854	Discussion on transmission scheme in NR HST, vivo

R4-2003857	Discussion on SS-SINR measurement for NR HST, CMCC

R4-2003890	On NR Rel-16 HST BS demodulation PUSCH requirements, Nokia, Nokia Shanghai Bell

R4-2003891	NR Rel-16 HST BS demodulation further PUSCH requirements simulation results, Nokia, Nokia Shanghai Bell

R4-2003892	draftCR for 38.104: HST PUSCH demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2003893	draftCR for 38.104: HST PUSCH demodulation FRC and channel model annexes, Nokia, Nokia Shanghai Bell

R4-2003894	On NR Rel-16 HST BS demodulation PRACH requirements, Nokia, Nokia Shanghai Bell

R4-2003895	On NR Rel-16 HST BS demodulation UL timing adjustment requirements, Nokia, Nokia Shanghai Bell

R4-2003957	draftCR for 38.104: Radiated performance requirements for UL timing adjustment, ZTE Wistron Telecom AB

R4-2003958	Further discussion on NR HST BS demodulation requirements, ZTE Wistron Telecom AB

R4-2004003	Views on multi-path fading, NTT DOCOMO, INC.

R4-2004004	Views on HST-SFN, NTT DOCOMO, INC.

R4-2004005	Views on HST single-tap, NTT DOCOMO, INC.

R4-2004006	Views on release independent and applicability, NTT DOCOMO, INC.

R4-2004027	RLM for NR HST, Ericsson

R4-2004028	BM for NR HST, Ericsson

R4-2004029	Transmission scheme in NR PDSCH demodulation requirements for HST, Ericsson

R4-2004030	Discussion on PDSCH demodulation performance with HST single tap, Ericsson

R4-2004031	Discussion on release independent requirements for NR HST, Ericsson

R4-2004293	Discussion on the RRM requirements in NR HST, Huawei, Hisilicon

R4-2004294	Draft CR on cell reselection in NR HST, Huawei, Hisilicon

R4-2004295	Draft CR on cell identification in connected mode for NR HST, Huawei, Hisilicon

R4-2004296	Draft CR on inter-RAT cell reselection in idle mode for NR HST in TS 36.133	, Huawei, Hisilicon

R4-2004297	Draft CR on inter-RAT measurement for NR HST in TS 36.133, Huawei, Hisilicon

R4-2004383	Discussions on measurement requirements for Rel-16 high speed train, Nokia, Nokia Shanghai Bell

R4-2004450	NR HST and Connected mode RRM requirements, Nokia, Nokia Shanghai Bell

R4-2004451	TP for HST RRM connected mode requirements, Nokia, Nokia Shanghai Bell

R4-2004452	NR HST and Cell Reselection, Nokia, Nokia Shanghai Bell

R4-2004453	TP for NR HST and Cell Reselection, Nokia, Nokia Shanghai Bell

R4-2004454	NR HST and RLM, Nokia, Nokia Shanghai Bell

R4-2004455	TP for NR HST and RLM, Nokia, Nokia Shanghai Bell

R4-2004456	Beam Management in HST, Nokia, Nokia Shanghai Bell

R4-2004457	TP for Beam Management in HST, Nokia, Nokia Shanghai Bell

R4-2004458	LS on SMTC periodicity for NR HST, Nokia, Nokia Shanghai Bell

R4-2004476	Views on Tests for High Speed Train Scenarios, Qualcomm Incorporated

R4-2004794	Simulation results for NR HST PUSCH, Intel Corporation

R4-2004795	Simulation results for NR HST PRACH, Intel Corporation

R4-2004908	draft CR on UL timing adjustment conducted performance requirement for TS 38.141-1, Samsung

R4-2004909	draft CR on FRC and moving propagation condition for UL timing adjustment for TS 38.141-1, Samsung

R4-2004910	View on remain issues for NR HST BS requirement	, Samsung

R4-2004911	Discussion and simulation results for NR HST PUSCH, Samsung

R4-2004912	Discussion and simulation results for NR HST UL timing requirement, Samsung

R4-2004913	View on remain issues for Rel-16 NR UE HST, Samsung

R4-2004914	Simulation results for UE demodulation requirements under HST SFN, Samsung

R4-2004915	Simulation results for UE demodulation requirements under HST single tap, Samsung

R4-2004916	Simulation results for UE demodulation requirements under fading channel with high Doppler value , Samsung

R4-2004917	Simulation results for UE demoudaltion requirements for TDD with specical slot, Samsung

R4-2005258	Email discussion summary for [94e Bis][126] NR_HST_RRM, Moderator (CMCC)

R4-2005358	WF on NR HST RRM requirements, CMCC

R4-2005359	LS on NR HST inter-RAT measurement, RAN4

R4-2005408	Email discussion summary for [94e Bis][126] NR_HST_RRM, Moderator (CMCC)

R4-2005452	Email discussion summary for [94e Bis][222] NR_HST_Demod_UE, Moderator (CMCC)

R4-2005453	Email discussion summary for [94e Bis][223] NR_HST_Demod_BS, Moderator (Nokia)

R4-2005532	WF on NR HST UE demodulation, CMCC

R4-2005533	LS on early implementation issue for NR HST, RAN4

R4-2005534	WF on Rel-16 NR HST PUSCH BS demodulation requirements, Nokia

R4-2005535	WF on Rel-16 NR HST PRACH BS demodulation requirements, Huawei

R4-2005536	WF on Rel-16 NR HST UL TA BS demodulation requirements, ZTE

R4-2005537	draftCR for 38.104: HST PUSCH demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2005538	draftCR for 38.104: HST PUSCH demodulation FRC and channel model annexes, Nokia, Nokia Shanghai Bell

R4-2005539	Draft CR on 38.104 Introduction of PRACH demodulation requirements for NR HST	, Huawei, HiSilicon

R4-2005540	Draft CR on 38.141-1 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2005541	Draft CR on 38.141-2 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2005542	Draft CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment, CATT

R4-2005543	Draft CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment, CATT

R4-2005544	draftCR for 38.104: Radiated performance requirements for UL timing adjustment, ZTE Wistron Telecom AB

R4-2005562	draft CR on UL timing adjustment conducted performance requirement for TS 38.141-1, Samsung

R4-2005573	Summary of ideal and impairment results for NR HST demodulation requirements, CATT

R4-2005593	Email discussion summary for [94e Bis][222] NR_HST_Demod_UE, Moderator (CMCC)

R4-2005594	Email discussion summary for [94e Bis][223] NR_HST_Demod_BS, Moderator (Nokia)

R4-2006052	On NR Rel-16 HST BS demodulation PUSCH requirements, Nokia, Nokia Shanghai Bell

R4-2006053	CR for 38.104: HST PUSCH demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2006054	CR for 38.104: HST PUSCH demodulation FRC and channel model annexes	, Nokia, Nokia Shanghai Bell

R4-2006055	On NR Rel-16 HST BS demodulation PRACH requirements, Nokia, Nokia Shanghai Bell

R4-2006056	On NR Rel-16 HST BS demodulation UL timing adjustment requirements, Nokia, Nokia Shanghai Bell

R4-2006231	CR on cell identification requirements for NR HST, CATT

R4-2006254	Summary of ideal and impairment results for NR HST demodulation requirements, CATT

R4-2006255	CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment, CATT

R4-2006256	CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment, CATT

R4-2006257	Simulation results for NR PUSCH UL timing adjustment demodulation requirement, CATT

R4-2006258	Simulation results for NR HST PUSCH demodulation requirement, CATT

R4-2006265	Discussion on 1T1R for tunnel scenario for NR HST PUSCH, CATT

R4-2006266	Discussion on high speed support declaration for NR HST, CATT

R4-2006267	Discussion on multi-path fading channel for NR HST, CATT

R4-2006268	Discussion on the introduction of DFT-s-OFDM for NR HST PUSCH, CATT

R4-2006269	Discussion on the remaining issues of NR HST PUSCH UL TA, CATT

R4-2006270	CR for TS 38.141-1, Introduction of high speed support declaration for NR HST, CATT

R4-2006271	CR for TS 38.141-2, Introduction of high speed support declaration for NR HST, CATT

R4-2006321	CR on UL timing adjustment conducted performance requirement for TS 38.141-1, Samsung

R4-2006322	CR on FRC and moving progagation condition for UL timing adjustment for TS 38.141-1, Samsung

R4-2006323	Discussion and simulation results for NR HST PUSCH, Samsung

R4-2006324	Discussion and simulation results for NR HST UL timing requirement, Samsung

R4-2006534	Views on DL demodulation requirements for DPS transmission scheme, Intel Corporation

R4-2006535	Views on NR UE demodulation requirements for HST-SFN scenario, Intel Corporation

R4-2006536	Views on NR UE demodulation requirements for HST single tap scenario, Intel Corporation

R4-2006537	Simulation results for HST multi-path fading channel scenario, Intel Corporation

R4-2006538	Views on UE demodulation requirements for NR HST, Intel Corporation

R4-2006612	Views on Tests for High Speed Train Scenarios, Qualcomm Incorporated

R4-2006664	CR for 38.104: Performance requirements for UL timing adjustment, ZTE Wistron Telecom AB

R4-2006665	Further discussion on BS demodulation performance requirements for UL TA, ZTE Wistron Telecom AB

R4-2006666	Further discussion on HST PUSCH BS demodulation requirements, ZTE Wistron Telecom AB

R4-2006667	Further discussion on HST PRACH BS demodulation requirements, ZTE Wistron Telecom AB

R4-2006719	On HST RRM requirement, Qualcomm, Inc.

R4-2006768	Further discussion on UE demodulation for NR HST, CMCC

R4-2006769	Discussion on BS demodulation for NR HST, CMCC

R4-2006770	Further discussion on RRM for NR high speed scenario, CMCC

R4-2006771	Further discussion on inter-RAT measurement requirements for NR HST, CMCC

R4-2006772	Discussion on SS-SINR measurement for NR HST, CMCC

R4-2006773	36.133 CR on cell identification in connected mode for, CMCC

R4-2006774	38.133 CR on cell re-selection requirements for Rel-16 NR HST, CMCC

R4-2006833	Discussion on HST PUSCH remain isses, Ericsson

R4-2006834	Discussion on HST PRACH remain isses, Ericsson

R4-2006835	Discussion on HST UL TA remain isses, Ericsson

R4-2006836	Introduction of conformance tests for 350kph and 500kph HST, Ericsson

R4-2006837	HST PUSCH demodulation FRC and channel condition annex, Ericsson

R4-2006965	LS on supporting Rel-16 NR HST RRM enhanced requirements from Rel-15 UEs, RAN4

R4-2006983	Requirement applicability in NR high speed, Ericsson

R4-2006984	InterRAT requirements for high speed train, Ericsson

R4-2006985	Cell re-selection for EUTRAN-NR  high speed  in TS36.133, Ericsson

R4-2007135	Views on HST-SFN, NTT DOCOMO, INC.

R4-2007136	Views on HST single-tap, NTT DOCOMO, INC.

R4-2007137	Views on applicability rule for HST demodulation requirements, NTT DOCOMO, INC.

R4-2007162	NR HST Serving cell and idle mode, Nokia, Nokia Shanghai Bell

R4-2007163	Connected mode HST operation with long DRX, Nokia, Nokia Shanghai Bell

R4-2007164	Idle mode inter-RAT measurements requirements, Nokia, Nokia Shanghai Bell

R4-2007165	Connected mode inter-RAT measurements, Nokia, Nokia Shanghai Bell

R4-2007182	Views on NR PUSCH for high speed, NTT DOCOMO, INC.

R4-2007183	CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST, NTT DOCOMO, INC.

R4-2007184	CR for TS 38.141-1:  Introduction of NR PUSCH performance Annex including FRC and channel model for HST, NTT DOCOMO, INC.

R4-2007185	Views on NR PRACH for high speed, NTT DOCOMO, INC.

R4-2007186	Views on NR PUSCH for UL timing adjustment, NTT DOCOMO, INC.

R4-2007204	CR for 38.104 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2007205	CR for 38.141-1 Introduction of PRACH conducted conformance testing for NR HST, Huawei, HiSilicon

R4-2007206	CR for 38.141-2 Introduction of PRACH radiated conformance testing for NR HST, Huawei, HiSilicon

R4-2007207	Discussion on open issues of NR HST PRACH, Huawei, HiSilicon

R4-2007231	Discussion and simulation results on the NR HST PUSCH performance requirements, Huawei, HiSilicon

R4-2007232	Discussion and simulation results on the NR HST UL timing performance requirements, Huawei, HiSilicon

R4-2007233	Discussion on UE performance requirements for DPS transmission scheme, Huawei, HiSilicon

R4-2007234	Discussion on general issues for NR UE HST performance requirements, Huawei, HiSilicon

R4-2007235	Discussion and simulation results on NR UE HST performance requirements for SFN, Huawei, HiSilicon

R4-2007236	Discussion and simulation results on NR UE HST performance requirements for single-tap, Huawei, HiSilicon

R4-2007237	Simulation results on NR UE HST performance requirements for multi-path fading channel, Huawei, HiSilicon

R4-2007272	Discussion on remaining RRM issues in NR HST, vivo

R4-2007273	CR on cell re-selection requirement for NR-EUTRAN  measurement in TS38.133, vivo

R4-2007274	Discussion on UE demodulation requirements for NR HST, vivo

R4-2007382	Transmission scheme in NR PDSCH demodulation requirements for HST, Ericsson

R4-2007383	Discussion on PDSCH demodulation performance with HST single tap, Ericsson

R4-2007384	Release independence and applicability rule for NR HST demodulation requirements, Ericsson

R4-2007422	Views on PUSCH demodulation requirements for HST multi-path fading channel conditions, Intel Corporation

R4-2007423	PUSCH simulation results for HST tunnel scenario, Intel Corporation

R4-2007740	Discussion on the RRM requirements in NR HST, Huawei, Hisilicon

R4-2007741	Cell identification in connected mode for NR-EUTRAN measurement in HST, Huawei, Hisilicon

R4-2007921	Addition of Rel-16 HST FRC, Ericsson

R4-2007922	Simulation results for HST Multipath fading channels, Ericsson

R4-2007923	Simulation results for NR UE HST single tap, Ericsson

R4-2008040	CR for Measurement and evaluation of serving cell in HST, Nokia Corporation

R4-2008058	CR to TS 38.133: NR HST RLM requirements, Nokia, Nokia Shanghai Bell

R4-2008065	CR to TS 38.133: NR HST beam management requirements, Nokia, Nokia Shanghai Bell

R4-2008090	Discussions on SS-SINR measurements for Rel-16 high speed train, Nokia, Nokia Shanghai Bell

R4-2008206	Simulation results for NR HST PUSCH performance requirements, Huawei, HiSilicon

R4-2008516	Email discussion summary for [95e][227] NR_HST_RRM, Moderator (CMCC)

R4-2008627	WF on NR HST RRM requirements, CMCC

R4-2008628	38.133 CR on cell re-selection requirements for Rel-16 NR HST,	CMCC

R4-2008629	CR on cell identification requirements for NR HST, CATT

R4-2008630	CR to TS 38.133: NR HST RLM requirements, Nokia, Nokia Shanghai Bell

R4-2008631	CR to TS 38.133: NR HST beam management requirements, Nokia, Nokia Shanghai Bell

R4-2008632	36.133 CR on cell identification in connected mode for, CMCC

R4-2008633	Cell re-selection for EUTRAN-NR  high speed  in TS36.133, Ericsson

R4-2008634	CR on cell re-selection requirement for NR-EUTRAN  measurement in TS38.133, vivo

R4-2008635	Cell identification in connected mode for NR-EUTRAN measurement in HST, Huawei, Hisilicon

R4-2008710	Email discussion summary for [95e][321] NR_HST_Demod_UE, Moderator (CMCC)

R4-2008711	Email discussion summary for [95e][322] NR_HST_Demod_BS, Moderator (Nokia)

R4-2008819	Addition of Rel-16 HST FRC, Ericsson

R4-2008820	WF on NR HST demodulation requirements, CMCC

R4-2008821	WF on Rel-16 NR HST BS demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2008822	Summary of ideal and impairment results for NR HST demodulation requirements, CATT

R4-2008823	CR for 38.104: HST PUSCH demodulation requirements, Nokia, Nokia Shanghai Bell

R4-2008824	CR for 38.104: HST PUSCH demodulation FRC and channel model annexes,	Nokia, Nokia Shanghai Bell

R4-2008825	Introduction of conformance tests for 350kph and 500kph HST, Ericsson

R4-2008826	HST PUSCH demodulation FRC and channel condition annex, Ericsson

R4-2008827	CR for TS 38.141-1:  Introduction of NR PUSCH performance requirements for HST, NTT DOCOMO, INC.

R4-2008828	CR for TS 38.141-1:  Introduction of NR PUSCH performance Annex including FRC and channel model for HST, NTT DOCOMO, INC.

R4-2008829	CR for 38.104 Introduction of PRACH demodulation requirements for NR HST, Huawei, HiSilicon

R4-2008830	CR for 38.141-1 Introduction of PRACH conducted conformance testing for NR HST, Huawei, HiSilicon

R4-2008831	CR for 38.141-2 Introduction of PRACH radiated conformance testing for NR HST, Huawei, HiSilicon

R4-2008832	CR for TS 38.141-2: introduction of NR PUSCH UL timing adjustment, CATT

R4-2008833	CR for TS 38.141-2: appendix for NR PUSCH UL timing adjustment, CATT

R4-2008834	CR on UL timing adjustment conducted performance requirement for TS 38.141-1, Samsung

R4-2008835	CR on FRC and moving progagation condition for UL timing adjustment for TS 38.141-1, Samsung

R4-2008836	CR for 38.104: Performance requirements for UL timing adjustment, ZTE Wistron Telecom AB

R4-2008871	CR for TS 38.141-1, Introduction of high speed support declaration for NR HST, CATT

R4-2008872	CR for TS 38.141-2, Introduction of high speed support declaration for NR HST, CATT

R4-2009039	Email discussion summary for [95e][227] NR_HST_RRM, Moderator (CMCC)

R4-2009041	Email discussion summary for [95e][321] NR_HST_Demod_UE	Moderator (CMCC)

R4-2009042	Email discussion summary for [95e][322] NR_HST_Demod_BS, Moderator (Nokia)

R4-2009052	Summary of ideal and impairment results for NR HST demodulation requirements, Huawei

R4-2009058	CR for TS 38.141-2, Introduction of high speed support declaration for NR HST, CATT

R4-2009240	Cell re-selection for EUTRAN-NR  high speed  in TS36.133, Ericsson

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template