3GPP TSG RAN meeting #88e										    								RP-200790

Electronic Meeting, June 29 – July 3, 2020

Agenda item:		9

Source:		Nokia, Nokia Shanghai Bell

Title:	Release 17 schedule consideration

Document for:		Discussion and Decision

# 1	Introduction

During TSG RAN#87 it was discussed how COVID-19 impacts Release 17 schedule and it was agreed to postpone Release 17 finalization for 3 months. Since then more physical meetings haven been cancelled and converted to e-meeting instead. Since it now looks like physical meetings resuming only 2021, it makes sense to address the expected Release 17 timeline further.

# 2	Discussion

The start of the Release 17 topics was postponed to May 2020, with only study items having initial discussion in RAN1 side. More topics are to be started during August e-meetings. However during e-meetings the time available for Release 17 will be limited since time will still be needed for Release 16. On the other hand there is less on-line overall time available in the e-meeting set-up compared to the physical meetings.

While e-meetings are expected to reach some progress, especially in the beginning of the Release 17 discussions (topic introduction), the expected efficiency is later foreseen to be less than in a physical meeting.

Taking into account the expected lack of physical meetings until end of 2020, it is proposed to adjust the Release 17 schedule by allowing extra 3 months for the milestones, including RAN1 freeze, stage 3 freeze for RAN2/3 as well as for ASN.1 freeze and RAN4 finalization. The biggest challenge lately has been especially the progress in RAN4 side.

Proposal 1: Agree the new revised Release 17 schedule, with 3 months delay, with ASN.1 deadline for March 2022, as shown in Figure 1 below.

Figure 1. Release 17 proposed schedule.

# 3	Conclusions

In this contribution, we discuss the revised Release 17 schedule, as the first Release 17 topics have started but we are still in the e-meeting phase until 2021. It is proposed to extend the Release 17 milestone 3 months from the current plan so that ASN1. freeze would be targeted for March 2020. Naturally alignment with TSG SA/CT will be needed.