TSG RAN meeting #88e									RP-200900

Electronic Meeting, June 29th-July 3rd, 2020

Source:	Intel Corporation

Title:	Rel-16 Work Item Exception NR Positioning – Core

Document for:	Approval

Agenda Item:	9.3.7

3GPP™ Work Item Exception

# Title: 		NR Positioning Support

# Acronym:		NR_POS

## Unique Identifier:	830077

Release 16 Submission form

| Feature / Item: | New Radio Access Technology |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don’t know | ME: yes | AN: yes | CN: yes | Others (specify): |
| Expected Completion Date: | RAN#89-e (September 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS38.133, TS38.455, TS38.473 |  |  |  |  |
| Task(s) within work which are not complete: | RAN3 remaining issues: Stabilization of TS38.455 and TS38.473 CRs and FFS resolution to complete the details of message and information element definitions in TS 38.455 and TS 38.473, taking latest RAN1/RAN2 status into account. RAN4 remaining issues: TS 38.133 requirements - PRS RSTD measurement requirements: - Measurement period requirement - Measurement capability - Scheduling restrictions for PRS measurements in FR1 - Report mapping - UE Rx-Tx time difference measurement requirements: - Measurement period requirement - Measurement capability - PRS RSRP measurement requirements - Measurement delay requirement - Measurement capability - Other RRM impacts - New measurement gap patterns for positioning measurements and impacts on existing RRM measurements. - Requirements for concurrent PRS processing and RRM measurements - UE behaviour for the case of active BWP switch during positioning measurements |  |  |  |  |
| Consequences if not included in Release 16: | The following NR Positioning features cannot be operated. - NR positioning with DL RSTD, PRS RSRP and UE Rx-Tx time difference measurement Details of message and information element definitions in TS 38.455 and TS 38.473 |  |  |  |  |

Abstract of document: This exception sheet for Rel-16 NR Positioning Support WI – RAN3 and RAN4 core part and provides a list of remaining open items, which are planned to be completed by September 2020.

Contentious Issues: