3GPP TSG RAN meeting #88e									RP-200913

e-Meeting,   June 29th  - July 3rd , 2020

Status Report to TSG

Agenda item:		9.3.6

| WI / SI Name | Study on UE Power Saving in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_UE_pow_sav_CORE |  |  |  |  |
| Unique ID | 830175 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200494 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: 12/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 40% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Fang-Chen Cheng |
|  | Company | CATT |
|  | Email | fcc@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

    - Agreements

RAN1 completed

    - Remaining Open issues

none

2.2	RAN2

2.2.1	Agreements

Agreements made in RAN2#109b-e meeting (20th  – 30th  April 2020):

Agreements

1	A new UE capability (referred e.g. as drx-Preference) is defined to indicate its preference on DRX parameters for power saving in RRC_CONNECTED. [9 out of 10] It is included in section 4.2.2 “General parameters” of TS 38.306.

2.	A new UE capability (referred e.g. as maxBW-Preference) is defined to indicate its preference on the maximum aggregated bandwidth for power saving in RRC_CONNECTED. [8 out of 10] It is included in section 4.2.2 “General parameters” of TS 38.306.

3	A new UE capability (referred e.g. as maxCC-Preference) is defined to indicate its preference on the maximum number of secondary component carriers for power saving in RRC_CONNECTED. It is included in section 4.2.2 “General parameters” of TS 38.306.

4.	A new UE capability (referred e.g. as maxMIMO-LayerPreference) is defined to indicate its preference on the maximum number of MIMO layers for power saving in RRC_CONNECTED. [8 out of 10] It is included in section 4.2.2 “General parameters” of TS 38.306.

5	It is not agreed to bundle into a separate new UE capability the support for UE’s assistance of the maxCC, maxBW and maxMIMO.

6.	A new UE capability (referred e.g. as release-Preference) is defined to indicate its preference assistance information to transition out of RRC_CONNECTED for power saving. It is included in section 4.2.2 “General parameters” of TS 38.306.

7	New UE capability is defined for the relaxed measurement feature without signalling to the gNB, i.e. gNB will not know whether a UE supports or not this feature. It is included in section 5 “Optional features without UE radio access capability parameters” of TS 38.306.

8	For drx-Preference, maxCC-Preference, release-Preference, maxMIMO-LayerPreference, and maxBW-Preference, its characteristics are defined as as “Per: UE” (to the characteristic associated to the UE), “M: No” (to the characteristic associated with mandatory/optional features), “FDD-TDD DIFF: No” (to the characteristic associated with the applicability for FDD/TDD).

9	For drx-Preference, maxCC-Preference, and release-Preference, its characteristics are defined as “FR1-FR2 DIFF: No” (to the characteristic associated to FR1/FR2 equally applicable for FR1/FR2).

10   For maxMIMO-LayerPreference, and maxBW-Preference, its characteristics are defined as “FR1-FR2 DIFF: Yes” (to the characteristic associated to FR1/FR2 are not equally applicable for FR1/FR2).

11	Rel-16 capability maxMIMO-LayerPreference is not linked to Rel-15 capability maxLayersMIMO-Indication

PDCCH-based power saving signals/channel

Agreements

1	RAN2 confirms that the flags ps-TransmitPeriodicL1-RSRP and ps-TransmitPeriodicCSI are defined per cell group

2	The flags ps-TransmitPeriodicCSI and ps-TransmitPeriodicL1-RSRP are independent, and it is possible to control UE to report all types of periodic CSI apart from L1-RSRP (i.e. cri-RSRP and ssb-Index-RSRP)

3	The flag ps-TransmitPeriodicCSI  is renamed to ps-TransmitOtherPeriodicCSI

From RAN2 point of view, the understanding is that RAR addressed to all RNTI should be prioritized over DCP by the UE.

Agreements

1    RAN2 to send an LS to RAN1 to clarify UE behaviour when DCP overlaps with RAR with C-RNTI.

2     When configured with multiple DCP monitoring occasions, UE behaviour when some DCP monitoring occasions overlap with active time or measurement gap or BWP switching, but at least one DCP monitoring occasion does not, will be further addressed by RAN1, if necessary.

UE assistance

Agreements

1	Delta signalling applies at a ‘feature’ level, where the ‘features’ for power saving are: drx-Preference, maxBW-Preference, maxCC-Preference, maxMIMO-LayerPreference, minSchedulingOffsetPreference and releasePreference.  No further grouping is considered.

2	When reporting a ‘feature’, the all parameters that the UE has a preference for are included. Parameters that are not included are interpreted as the UE having no preference for those parameters.

3	An empty ‘feature’ IE can be signalled to indicate that the UE has no preference for all parameters in the ‘feature’ (i.e. similar to overheating)

4	In NR-DC, SCG specific UAI for power saving can be configured by the network

5	The reported UAI for power saving is specific to a cell group

6 	In (NG)EN-DC, SCG specific UAI for power saving can be configured by the network via SRB1 (using nr-SecondaryCellGroupConfig) or SRB3 (using RRCReconfiguration).

7 	In (NG)EN-DC, SCG specific UAI for power saving is transmitted in ULInformationTransferMRDC on the LTE leg.

8	In (NG)EN-DC, SCG specific UAI for power saving is transmitted on the NR leg via SRB3, if SRB3 is configured.

9	In NR-DC, SCG specific UAI for power saving can be configured by the network via SRB1 (using mrdc-SecondaryCellGroup) or SRB3 (using RRCReconfiguration).

10	In NR-DC, SCG specific UAI for power saving is transmitted in ULInformationTransferMRDC on SRB1.

11	In NR-DC, SCG specific UAI for power saving is transmitted on the SCG via SRB3, if SRB3 is configured.

12   A Note is included in the RRC specification clarifying how the UE can indicate a preference for NR SCG release. (

13  The field description of maxMIMO-Layers is updated to indicate that the field does not override the value provided in PDSCH-ServingCellConfig.

14   Preferred RRC state is always reported in the release preference, and can indicate idle, inactive,   connected and out of connected

15   Inform RAN3 of our agreement on the indication of SCG release preference from the UE.

Agreements

- Update relaxedMeasCondition IE to a Boolean flag ‘combineRelaxedMeasConditions’

- IEs s-SearchDeltaP and t-searchDeltaP are mandatory fields [CB if an issue is identified]

- Leave it to NW implementation to ensure that at least lowMobilityEvalutation or cellEdgeEvalutation IEs are present when relaxedMeasurement is configured.

RRM measurement relaxation

Agreements

- If timer T330 is running, relaxed RRM measurement can be performed. No further specification impact

- When cellEdgeEvalutation is configured, SSearchThresholdP should be mandatory while SearchThresholdQ is optional

3	No new behaviour for RRM relaxation needs to be captured if the parameters in SI change and UE continues legacy behaviour of SI change/update.  The UE applies new configuration as in legacy behaviour.

4	FFS Continue offline discussion for FR1/FR2 differentiation only.  Down select per-frequency configuration of the relaxation criteria.

5	Scaling factor(s) for relaxed RRM measurements are left to RAN4 to decide

6	How/if higher priority frequencies RRM measurements are relaxed is left to RAN4 to decide

7	Whether RRM measurements relaxation is allowed on a frequency when the UE is configured to perform early measurement on that frequency and T331 is running is left to RAN4 to decide.

Agreements

1	Global configuration of relaxation triggers is kept. No change is needed to the current specifications from this aspect.  Differentiation of scenarios can be done via the high priority frequency indication framework and no further behaviour is expected to be specified.

Agreements made in RAN2#110e meeting (1st  – 12th  June 2020):

Agreements

From RAN2 point of view, the Power Saving WI is considered complete

Agreements

1	[TP updated in powSav 38.306 CR] The description of the relaxed measurement capability in section 5 is updated to include “Indicates whether the UE supports relaxed RRM measurements of neighbour cells in RRC_IDLE/RRC_INACTIVE as specified in TS 38.304 [xx]”.

2	[TP updated in powSav 38.331 CR] To use powSav as an abbreviation used for the group of all the UE’s power saving features.

3	[TP updated in powSav 38.331 & 38.306 CR] To remove the hyphens from the release-Preference (i.e. releasePreference) and keep it from drx-Preference.

4	Different NR UE capabilities are not defined to indicate the UE support of new UE assistance feature for power saving purposes (i.e. drx-Preference, maxBW-Preference, maxCC-Preference, and maxMIMO-Preference) per specific cell group.

5	[TP updated in powSav 38.306 CR] The definitions of the new capabilities on drx-Preference, maxBW-Preference, maxCC-Preference, and maxMIMO-Preference are updated to indicate that the preference is corresponding to a cell group.

User Plane

Agreements:

- Do not further discuss DCP for short DRX cycle before further RAN1 input

- RAN2 for now will not specify anything regarding the prioritization between DCP and RAR addressed to C-RNTI.  Come back to next meeting to decide how to handle it and hope for RAN1 further impacts.

- Confirm that DCP has no impact on dormancy behaviour and no change in RAN2 specification is needed.

- Confirm that for one onduration period, if the drx-ondurationTimer will not be started based on the DCP received, but the onduration period will be considered as active time. The CSI is  reported during the onduration regardless of whether CSI masking is configured or not. Clarify this agreement in MAC specification.

5a: Update the MAC CR, change “if DCP is configured for the active DL BWP” to “if DCP monitoring is configured for the active DL BWP as specified in TS 38.213 [6], subclause 10.3”.

5b: Send LS to kindly ask RAN1 to remove “, and in Clause 5.7 of [14, TS 38.321]” in TS 38.213

Control Plane

Agreements

1 (O802): Clarify that the trigger to report UAI after (re)configuration is cell-group specific

2 (O803): Remove erroneous reference to DL BWP in overheating UAI

3 (C301): Following a (re)configuration of UAI, the first UAI report is sent only when the UE has a preference

4 (I200): Retransmission of UAI sent in the last 1 second prior to a reconfiguration with sync also applies to the SCG

5 (I201): Include UAI for SCG in the handover preparation information inter-node message.

6 (I202): At RRC resume, UAI configurations for power savings are released and corresponding timers are stopped for all configured cell-groups

7 (I203): As part of MR-DC release, also release the UE assistance configuration for the SCG

8 (H392): Clarify that the check of prohibit timers prior to reporting UAI is cell-group specific

9 (H393): Clarify that on deconfiguration of UAI for a cell group, the prohibit timer corresponding to the same cell group is stopped

10 (M301): Clarify in the otherConfig field description that only UAI for power savings can be configured for the SCG

11 (V201-205): Clarify explicitly that an empty feature IE is sent when the UE has no preference for all parameters

12 (V206): For optional parameters, clarify the interpretation of absence of a parameter in the field description

13	(E265) The signalling of “connected” value can be under NW configuration (i.e. a flag configuring the UE whether it can send connected or not)

Agreements

- (O803): Clarify that max MIMO layer preference applies to each BWP of each cell that the UE operates on.

- (V210): The UE can implicitly indicate a preference for NR SCG release by reporting the maximum aggregated bandwidth preference (if configured) and maximum number of secondary component carriers (if configured) as zero.

- (S407): Align maxCC reporting structure for power saving with overheating [this needs to be checked in CR implementation]

- Agreement by email on June 11, 2020: Reporting of ‘up to current active configuration’ for max MIMO layers refers to the maximum number of MIMO layers configured across all active cells in the cell group and in the associated frequency range (i.e. not just the active BWP).

RRM measurement relaxation

Agreements: - The description for parameter combineRelaxedMeasCondition in TS 38.304 can be (baseline) as described in the paper in R2-2006008. Definition can be updated during CR revision and we will align with RAN4. - For Proposal 3 in R2-2006008: case A – remove option 3, Case C and G – remove option 2 and 3 - ASK RAN4 in general LS: The parameter highPriorityMeasRelax is kept and defined as follows as a baseline: If highPriorityMeasRelax is configured and set to True, and the criterion is fulfilled, - the UE can perform relaxed measurement for higher priority frequency. How to relax measurement for higher priority frequency is up to the conclusion of RAN4 Otherwise (i.e. highPriorityMeasRelax is not configured,) - The UE doesn’t stop measurements for higher priority frequency and the UE should continue searching according to Thigherprioritysearch. Update if RAN4 has concerns. 4 Network configuration should ensure that SSearchThresholdP ≤ SIntraSearchP, and SSearchThresholdQ ≤ SIntraSearchQ, as well as, SSearchThresholdP ≤ SnonIntraSearchP, and SSearchThresholdQ ≤ SnonIntraSearchQ. 5 Capture the following restriction in the field description in TS 38.331: Network configuration should ensure that SSearchThresholdP ≤ SIntraSearchP, and SSearchThresholdQ ≤ SIntraSearchQ, as well as, SSearchThresholdP ≤ SnonIntraSearchP, and SSearchThresholdQ ≤ SnonIntraSearchQ. Capture: The network configures A smaller or equal to B 6 Capture in TS 38.304 that “Less than 1 hour have passed since measurements for cell selection/reselection were last performed”. How to capture it can be discussed in CR discussion. Let RAN4 know. 7 RAN2 understands that RRM measurement relaxation method with scaling factor should be captured in RAN4 specification (TS 38.133). And RAN2 specification (TS 38.304) should refer to the relevant section in TS 38.133. 8 RAN2 understands the use case, in which the UE may choose to not perform any NR inter/intra-frequencies or inter-RAT frequencies measurements, should be captured in TS 38.304 9 It is up to RAN4 to conclude the measurement relaxation method to be adopted when both criteria are fulfilled if combineRelaxedMeasCondition is not configured. 10 Send an LS to RAN4 based on the outputs of this email discussion

Agreements

- There is no need to define new “low mobility” definition additionally for RRM measurement relaxation on top of the current “low mobility” criterion

- RAN2 not to consider the proposals in [5] due to less support.

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Agreements made in RAN4#94b e-meeting (20th  – 30th April 2020):

RRM

- R4-2004061	Endorsed

- Agreement: The scaling factor of RRM measurement relaxation with longer intervals shall apply to Tdetect, Tevaluate, and Tmeasure.

- Agreement:

- If network indicates option a,

  - the relaxation method corresponding to scenario #3 when both relaxation criteria have been fulfilled

- If network indicates option b,

  - the relaxation method corresponding to scenario #1 when only low mobility criteria is fulfilled

  - the relaxation method corresponding to scenario #2 when only not-at-cell-edge criteria is met.

- Scaling factor of measurement interval for scenario#1(Low mobility scenario) and Scaling factor of measurement interval for scenario#2(Not in cell-edge scenario)

Agreement

Scaling factor of measurement interval

- Use fixed scaling factor

- The time interval for measurement relaxation since last measurement for cell reselection for scenario#3 (Low mobility and Not in cell-edge scenario)

Agreement

  - 1 hour

- R4-2005330	WF on RRM measurement relaxation for NR Power Saving	CATT

Demod and performance

- R4-2005525	Way forward on NR UE power saving performance requirements CATT

Agreements made in RAN4#95 e-meeting (25th  – 4th June 2020):

RRM

- Issue 2.2.1-5: Whether the measurement relaxation method for higher priority or equal/lower priority applies to inter-RAT measurement with higher priority or equal/lower priority?

Agreement: The measurement relaxation method for higher priority or equal/lower priority applies to inter-RAT measurement with higher priority or equal/lower priority.

- Issue 2.2.1-6: Whether to introduce carrier specific threshold for inter-frequency measurement relaxation.

It is up to RAN2’s decision on whether to introduce carrier specific threshold for inter-frequency measurement relaxation.

- Issue 2.2.1-9: Triggering RRM relaxation mode

Agreement: The evaluation rate for measurement relaxation mode triggering shall be the same as current serving cell evaluation rate defined in 38.133.

- Issue 2.5.1-10: Threshold mismatch between not at cell edge condition and cell center condition

Agreement: RAN4 not specify intra/inter-frequency requirement when the threshold configured for not-at-cell-edge condition is higher than that for cell center condition of “SnonIntraSearchP” or “SnonIntraSearchQ”.

        - This rule also applies in “SIntraSearchP” or “SIntraSearchQ”.

- Issue 2.2.2-1: EMR impact in power saving mode

Agreement: Measurements on EMR carriers should not be relaxed if T331 is running.

- Issue 2.5.1-1: Scaling factor of measurement interval for scenario#1(Low mobility scenario) and scenario#2  (Not-in-cell-edge scenario)

Agreement

Use 3 times fixed scaling factor of measurement interval for scenario #1(Low mobility scenario) and scenario #2 (Not-in-cell-edge scenario)

- Issue 2.5.1-5: When Srxlev > SnonIntraSearchP and Squal > SnonIntraSearchQ and only criteria of low	 mobility is configured, if the low mobility criteria is fulfilled, what’s UE measurement behaviour?

# Agreement

- When Srxlev > SnonIntraSearchP and Squal > SnonIntraSearchQ and only criteria of low mobility is configured, if the low mobility criteria is fulfilled

- UE is not required to do any lower and equal priority inter-frequency/inter-RAT measurement

- When NW indicates that higher priority carrier measurements can be relaxed (highPriorityMeasRelax), UE measures higher priority inter-frequency/inter-RAT layers at least every 1 hour

- When NW does not indicate that higher priority carrier measurements can be relaxed, UE measures higher priority inter-frequency/inter-RAT layers at least every Thigher_priority_search (60 sec)

# Minimum transition period

# Agreement

- When switching from scenario #1 or #2 to scenario #3, the UE shall fulfil the requirements corresponding to scenario #1 or #2 for 1 measurement period and thereafter switch to requirements corresponding to scenario #3

- When switching from scenario #3 to scenario #1 or #2, the UE shall fulfil the requirements corresponding to scenario #1 or #2 upon fulfilling the switching criteria.

- When switching from normal mode to scenario #1/#2/#3, the UE shall fulfil the requirements corresponding to normal mode for 1 measurement period and thereafter switch to requirements corresponding to scenario #1/#2/#3

- When switching from scenario #1/#2/#3 to normal mode, the UE shall fulfil the requirements corresponding to normal mode upon fulfilling the switching criteria.

- No requirements will be defined for the case of multiple transitions of scenarios within 1 measurement period

- R4-2009265	WF on RRM measurement relaxation for Power Saving	CATT

- R4-2007440	CR for maximum MIMO layer adaptation		vivo,CATT

- R4-2009244	CR on minimum requirement at transition period for UE power saving	CATT

- R4-2009132	LS on RRM relaxation in UE power saving	vivo\

- R4-2009133	Measurement requirements for UEs under power saving mode	 Ericsson

Demod

- R4-2008802	WF on power saving demodulation	CATT

- R4-2008804	CR on max MIMO layer assumption in TS38.101-4	Apple

2.4.2	Remaining Open issues

Core part

- None

Performance part：

- Whether and how to verify PDCCH-WUS performance

- Discussion on RRM test cases for RRM relaxation and maximum MIMO layer adaption.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTx

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#109b-e

- R2-2002601	Report of email discussion [Post109e#42][PowSav] UE capabilities	Intel Corporation

- R2-2002602	UE capabilities for Rel-16 Power Saving (PWS) WI	Intel Corporation

- R2-2002842	SRB3 for reporting UAI for power saving	OPPO

- R2-2003125	CR for 38.331 for Power Savings	MediaTek Inc.

- R2-2003126	CR for 36.331 for Power Savings	MediaTek Inc.

- R2-2003378	Summary of [Post109e#41] [PowSav] DCP open issues – Phase 1	InterDigital

- R2-2003379	Report of [Post109e#41] [PowSav] DCP open issues	InterDigital

- R2-2002797	PDCCH-WUS Mechanism	Apple

- R2-2002839	Remaining issues of DCP impact on SCell dormancy	OPPO

- R2-2002866	Remaining issues for DCP	vivo

- R2-2002930	Correction on RAR and DCP monitoring	Nokia, Nokia Shanghai Bell

- R2-2003032	Remaining issue on DCP monitoring within RAR window	LG Electronics Inc.

- R2-2003129	Miscellaneous corrections to 38.321 for Rel-16 UE power saving	Huawei, HiSilicon

- R2-2003288	Open issues UE capability, DCP, UE assistance and RRM relaxation	Ericsson

- R2-2003562	PDCCH-based power saving signal/channel	Samsung

- R2-2003127	Summary of [Post109e#43][PowSav] UE Assistance and RRC open issues	MediaTek Inc.

- R2-2002670	Power Saving UE assistance information	Sony

- R2-2002798	Value Range for UE Assistance Information	Apple

- R2-2002838	Remaining issues on implicit SCG release	OPPO

- R2-2003229	Adopting general UE assistance reporting framework to UE power saving	Samsung

- R2-2003289	UE assistance for connection release	Ericsson, ZTE, Deutsche Telekom

- R2-2003387	Adopting general UE assistance reporting framework to UE power saving	Samsung

- R2-2003472	Discussion on clarification for max MIMO layer and antenna port	Huawei, HiSilicon

- R2-2003473	TP for clarification for max MIMO layer and antenna port	Huawei, HiSilicon

- R2-2002791	Report of [Post109e#44][PowSav] RRM open issues	CATT

- R2-2002827	UE power saving for inter frequency measurements

- R2-2002735	Configurations for RRM Measurement Relaxation	MediaTek Inc.

- R2-2002865	CR on 38.304 for UE Power saving in NR	vivo

- R2-2002867	Configurations for RRM Measurement Relaxation	vivo

- R2-2002950	Correction of SI update of relaxed measurement parameters	Nokia, Nokia Shanghai Bell, Ericsson

- R2-2003219	EMR issue on relaxed measurement	LG Electronics Inc.

RAN2#110-e

- R2-2004346	Reply LS on DCP (R1-2002953; contact: Huawei)	RAN1

- R2-2004356	Reply  LS on DCP (R1-2003068; contact: CATT)	RAN1

- R2-2004366	Reply LS on RRM relaxation in power saving (R4-2005331; contact: Huawei)	RAN4

- R2-2005854	SRB3 for reporting UAI for power saving	OPPO, MediaTek Inc.

- R2-2005866	SRB3 for reporting UAI for power saving	OPPO, MediaTek Inc.

- R2-2004655	Report of email discussion [Post109bis-e][941][PowSav] UE capabilities	Intel Corporation

- R2-2005856	UE capabilities for Rel-16 Power Saving WI	Intel Corporation

- R2-2005857	UE capabilities for Rel-16 Power Saving WI	Intel Corporation

- R2-2006098	LS Reply on DCP Open Issues	CATT

- R2-2005610	Report of email discussion [Post109bis-e][938][PowSav] MAC open issues	Huawei

- R2-2005611	MAC CR for Rel-16 UE power saving	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell

- R2-2005862	Summary of email discussion on UP 506	Huawei

- R2-2004428	Clarification on DCP configuration	Samsung

- R2-2004642	Remaining issues for DCP	vivo

- R2-2004967	Correction on RAR and DCP monitoring	Nokia, Nokia Shanghai Bell

- R2-2005125	Remaining issues on CSI report when DCP is configured	ZTE, Sanechips

- R2-2005418	Prioritization between DCP and RAR addressed to C-RNTI	Samsung

- R2-2004945	Summary of [Post109bis-e][939][PowSav] RRC open issues	MediaTek Inc

- R2-2004860	UE assistance for connection release	Ericsson, ZTE, Deutsche Telekom, NTT DOCOMO, INC., Vodafone, Verizon, InterDigital

- R2-2005863	Summary of email discussion 504	Mediatek

- R2-2004558	Remaining issues on UE assistance information	OPPO

- R2-2004643	Remaining issues for implicitly indicating SCG release preference (RIL v110)	vivo

- R2-2004758	Configurability aspect for Requested values in UE Assistance Information	Apple

- R2-2004871	[C301] Considerations on the first reporting of UAI for power saving	CATT

- R2-2004943	CR for 38.331 for Power Savings	MediaTek Inc.

- R2-2004944	CR for 36.331 for Power Savings	MediaTek Inc.

- R2-2005145	Power Saving UE assistance information	Sony

- R2-2005405	[H390] Discussion on search space configuration for DCP	Huawei, HiSilicon

- R2-2004444	Report of [Post109bis-e][940][PowSav] RRM open issues	vivo

- R2-2006008	Report of [Post109bis-e][940][PowSav] RRM open issues	vivo

- R2-2005858	LS to RAN4 capturing our agreements Vivo

- R2-2006132	LS on RRM relaxation in UE power saving	LS from RAN4

- R2-2005861	Summary of offline emai discussion [505]		Vivo

- R2-2004445	CR on 38.304 for UE Power saving in NR		vivo

- R2-2004446	Draft Reply LS to RAN4 on RRM measurement relaxation in power saving	vivo

- R2-2004540	Open issues Configurations for RRM Measurement Relaxation	China Unicom

- R2-2004550	Remaining issues on higher priority frequency measurements	OPPO

- R2-2004562	RRM Measurement Relaxation Behavior	MediaTek Inc.

- R2-2004594	Configurations for inter-frequency RRM Measurement Relaxation	NEC Corporation

- R2-2004613	Remaining issues for RRM measurement relaxation	PANASONIC

- R2-2004861	Relaxed RRM measurements	Ericsson

- R2-2005086	Discussion on the RAN4 Reply LS on RRM relaxation	Huawei, HiSilicon

- R2-2005139	Clarification of the low mobility in relaxed measurement	ZTE Corporation, Sanechips

- R2-2005140	Discussion on higher priority frequency relaxation approach	ZTE Corporation, Sanechips

- R2-2005536	Remaining issues on relaxed meausrements	LG Electronics Inc.

RAN4#94b-e

- R4-2005330	WF on RRM measurement relaxation for NR Power Saving	CATT

- R4-2005246	Email discussion summary for [94e Bis][114]	CATT

- R4-2004061	Correction on RRC parameter referenced for MIMO layer adaptation	 vivo, CATT

- R4-2003250	Discussion on the remaining issues for RRM measurement relaxation	CATT

- R4-2003251	Reply LS to RAN2 on RRM measurement relaxation in power saving	CATT

- R4-2003252	Draft CR on measurement relaxation in IDLE mode for UE power saving	CATT

- R4-2003253	Draft CR for DCI based TCI state switch delay due to cross slot scheduling	CATT

- R4-2003254	Draft CR for DCI based BWP switch delay due to cross slot scheduling	CATT

- R4-2003341	Measurement relaxation for power saving	LG Electronics Inc.

- R4-2003342	LS on measurement relaxatino for inter-frequency on power saving	LG Electronics Inc.

- R4-2003352	Further discussion on remaining issues on NR UE power savings	 vivo

- R4-2003353	Discussion on scaling factor and transition period for RRM relaxation on NR UE power savings		vivo

- R4-2003354	LS on RRM relaxation for higher priority inter frequency layer	 vivo

- R4-2003355	LS on introducing thresholds for inter-frequency RRM relaxation for UE Power Saving	vivo

- R4-2003375	Further discussion on remaining issues on NR UE power savings	vivo

- R4-2003376	Discussion on scaling factor and transition period for RRM relaxation on NR UE power savings		 vivo

- R4-2003377	LS on RRM relaxation for higher priority inter frequency layer	 vivo

- R4-2003378	LS on introducing thresholds for inter-frequency RRM relaxation for UE Power Saving	vivo

- R4-2003522	RRM measurement relaxation for UE power saving	CMCC

- R4-2003600	Discussion on RRM measurement relaxation in IDLE/INACTIVE mode	MediaTek

- R4-2003820	Draft CR on IDLE state intra-frequency measurement relaxation for UE power saving	vivo

- R4-2003977	Further discussion on RRM measurement relaxation for power saving	OPPO

- R4-2004191	Discussions on RRM impact of NR UE power saving	Ericsson

- R4-2004192	Reply LS on RRM relaxation in power saving	 Ericsson

- R4-2004288	Discussion on measurement relaxation in power saving	Huawei, Hisilicon

- R4-2004289	Draft] LS reply on RRM relaxation in power saving	Huawei, Hisilicon

- R4-2004446	RRM requirements for UE Power Saving	Nokia, Nokia Shanghai Bell

- R4-2004447	LS on introduction of carrier specific thresholds for UE Power Saving schemes Nokia, Nokia Shanghai Bell

- R4-2004448	Higher Priority carriers and UE power saving LS	Nokia, Nokia Shanghai Bell

- R4-2004449	LS to RAN2 on RRM relaxation in power saving	Nokia, Nokia Shanghai Bell

- R4-2004805	RRM measurement relaxation for power saving	Qualcomm

- R4-2005447	Email discussion summary for [94e Bis][217] CATT

- R4-2005588	Email discussion summary for [94e Bis][217] CATT

- R4-2005525	Way forward on NR UE power saving performance requirements CATT

- R4-2003284	Discussion on Demodulation requirement for power saving CATT

- R4-2003405	On demod test case with MIMO layer adaptation	Apple

- R4-2003523	Demodulation on UE power saving CMCC

- R4-2003708	Discussion on the performance requirements for NR power saving	Huawei, HiSilicon

- R4-2003740	Discussion on per BWP max MIMO layer adaptation for power saving	Huawei, HiSilicon

- R4-2003747	Discussion on the performance requirements for NR power saving	 Huawei, HiSilicon

- R4-2003848	Discussion on 4Rx demod requirement impact due to MIMO layer adaptation	vivo

- R4-2003855	View on UE demodulation requirements considering cross-slot scheduling	NTT DOCOMO

- R4-2004804	Impact of MIMO layer adaptation on demod requirements	 Qualcomm

RAN4#95-e

- R4-2008503	Email discussion summary for [95e][214] NR_UE_pow_sav_RRM	Moderator (CATT)

- R4-2009026	Email discussion summary for [95e][214] NR_UE_pow_sav_RRM	Moderator (CATT)

- R4-2008612	WF on RRM measurement relaxation for Power Saving	CATT

- R4-2009131	WF on RRM measurement relaxation for Power Saving	CATT

- R4-2009265	WF on RRM measurement relaxation for Power Saving	CATT

- R4-2006518	CR for maximum MIMO layer adaptation	vivo,CATT

- R4-2007440	CR for maximum MIMO layer adaptation	vivo,CATT

- R4-2006198	On remaining issues for RRM power saving	Apple

- R4-2006219	Further discussion on the remaining issues for RRM measurement relaxation	CATT

- R4-2006220	CR on measurement relaxation in idle mode for UE power saving	CATT

- R4-2006221	CR on minimum requirement at transition period for UE power saving	CATT

- R4-2008614	CR on minimum requirement at transition period for UE power saving	CATT

- R4-2009244	CR on minimum requirement at transition period for UE power saving	CATT

- R4-2006516	On remaining issues on NR UE power savings	vivo

- R4-2006517	LS on RRM relaxation in UE power saving	vivo

- R4-2008613	LS on RRM relaxation in UE power saving	vivo

- R4-2009132	LS on RRM relaxation in UE power saving	RAN4

- R4-2006519	Draft CR on IDLE state measurement relaxation for UE power saving	vivo

- R4-2006695	Performance Impact on measurement relaxation for power saving	LG Electronics Inc.

- R4-2006698	LS on measurement relaxation for inter-frequency on power saving	LG Electronics Inc.

- R4-2006810	RRM measurement relaxation for UE power saving	CMCC

- R4-2006884	Discussion on RRM measurement relaxation for RRC_IDLE/INACTIVE	MediaTek inc.

- R4-2006993	Draft CR on IDLE state measurement relaxation for UE power saving	vivo

- R4-2007158	RRM requirements for UE Power Saving	Nokia, Nokia Shanghai Bell

- R4-2007345	On RRM measurement relaxation for power saving	OPPO

- R4-2007495	RRM measurement relaxation for power saving	Qualcomm

- R4-2007728	Discussion on measurement relaxation in power saving	Huawei, Hisilicon

- R4-2007729	Discussion on the remaining issues in power saving	Huawei, Hisilicon

- R4-2007730	CR on measurement relaxation for power saving	Huawei, Hisilicon

- R4-2007892	Discussions on RRM impact of NR UE power saving	Ericsson

- R4-2007893	Measurement requirements for UEs under power saving mode	Ericsson

- R4-2008615	Measurement requirements for UEs under power saving mode	Ericsson

- R4-2009133	Measurement requirements for UEs under power saving mode	Ericsson

- R4-2008705	Email discussion summary for [95e][316] NR_UE_pow_sav_Demod	Moderator (CATT)

- R4-2008886	Email discussion summary for [95e][316] NR_UE_pow_sav_Demod	Moderator (CATT)

- R4-2008802	WF on power saving demodulation	CATT

- R4-2008803	Simulation assumption for PDCCH-WUS test	Media Tek

- R4-2006199	Further discussion on demod test case with MIMO layer adaptation	Apple

- R4-2006200	CR on max MIMO layer assumption in TS38.101-4	Apple

- R4-2008804	CR on max MIMO layer assumption in TS38.101-4	Apple

- R4-2006245	Further discussion on PDCCH-WUS demodulation test for power saving	CATT

- R4-2006246	Applicability of 4Rx demodulation performance for UEs with max MIMO layer adaption	CATT

- R4-2006811	Demodulation on UE power saving	CMCC

- R4-2006813	Discussion on performance requirements for PDCCH-WUS	MediaTek inc.

- R4-2007229	Discussion on the performance requirements for NR power saving	Huawei, HiSilicon

- R4-2007270	Discussion on demod requirement impact of UE power saving	vivo

- R4-2007381	Demodulation requirements for 4Rx UEs with maxMIMO-layers	Ericsson

- R4-2007494	Impact of MIMO layer adaptation on demod requirements	Qualcomm