## Slide 1: Rel-17 Handling
MediaTek Inc.
3GPP TSG RAN#88E RP-200937
June 29th – July 3rd, 2020 Agenda Item 15

## Slide 2: Rel-17 General
Current Timeline (RAN#87e shift)
  Stage 2 SA#90/Dec 2020
  Stage 3 PHY TSG#92/Jun 2021
  Stage 3 Others TSGS#93/Sep 2021
  ASN.1/NAS TSG#94/December 2021
  RAN4/Perf RAN#95/March 2022
Since RAN#87e, Q4 changed drastically
  Single meeting for RAN WG
  (SA2 TBD)
Uncertainty with current situation and related persistence of e-meetings
RAN#87e timeline no longer suitable
MediaTek recommends additional 3-month shift
  Stage 2 SA#91/Mar 2021
  Stage 3 PHY TSG#92/Sep 2021
  Stage 3 Others TSGS#93/Dec 2021
  ASN.1/NAS TSG#94/Mar 2022
  RAN4/Perf RAN#95/Jun 2022
  RAN#86 scope unchanged (with possible exception of SL Pos, and URLLC refinement)
MediaTek recommends
  Confirming January 2021 AH (1-week e/f2f)

## Slide 3: Rel-17 Handling Q3 Start
RAN1/2 led items with RAN4 TU proposed in Q3
  Q3 RAN4 TUs to be deferred to Q4
  Exception: TU for SID >52.6GHz to be discussed
Feature WIDs with Eval.Ass./Study Phase to start in Q3
  SL Enhancement (RP-193257 – eval. methodology): RAN1 (some SA2 dependency)
  UE Power Saving (RP-193239 - study phase): RAN1, RAN2
  IIoT/URLLC (RP-193233 – study phase): RAN2
  NR QoE (RP-193256 – study phase): RAN3 (RAN2 part could start in Q4 if needed)
RAN1 SID (Q2 start) RAN2 part
  SID NR RedCap (RP-193238) (RAN2)
RAN2 SID to start in Q3
  SID SL Relay (RP-193253) (+SA2 dependency)
Other WID to start in Q3
  NR NTN (RP-193234): RAN1
  IAB (RP-193251): RAN3
  MBS (RP-193248): RAN3, RAN2
  SON/MDT (RP-193255): RAN3
AOB
  MUSIM (RP-193263): no urgent need to start in Q3 if Stage 2 delayed by 3mo (strong SA2 dependency)
  SID RAN Slicing (RP-193254): SA2 dependency however no need to start in Q3 (limited SA2 progress)
Others: Decision due in RAN#89
  DSS, NB-IoT Enh., NPN, MR-DC/CA Enh., Small Data Enh. SID NTN IoT, SID XR
  UDC, UAV (pending approval)