## Slide 1: Discussion on Rel-17 Timeline schedule
vivo
3GPP TSG RAN Meeting #88e RP-200953
Electronic Meeting, June 29 - July 3, 2020
Agenda Item: 9
Document for: Discussion & Decision

## Slide 2: Rel-17 overall timeline was shifted by one quarter (RP-200493)

## Slide 3: Views on Rel-17 timeline schedule(RAN1 and RAN2)
RAN1
  Already started
    Above 52.6GHz, Positioning enh, RedCap, Coverage enh
    Considering the amount of work, the completion for these four SIs may needs to be extended to Q4
  WIs that were originally planned to start from Q1 or Q2 -> Start from Q3
    FeMIMO (*), SL enh, DSS, IIOT/URLLC enh (*), NR over NTN, UE power saving (*), NB-IOT, NB-IOT/eMTC enh (*)
    Note(*): WIs have one quarter loss than the original plan
  WIs that were originally planned to start from Q3 or Q4 -> shifted by 1 quarter
    XR (2020Q4), IOT over NTN (2021Q1)
RAN2
  In general a one quarter shift from the original schedule could be the starting point for discussion
    If capacity allows, suggest to start more WI/SI from Q3 with limited activities, e.g. start from email only (No GTW)
  Strat MUSIM in RAN2 from Q3 to facilitate SA2 progress (RP-200951)
The overall Rel-17 completion time may be further shifted by one more quarter
  RAN1 2021Q3, RAN2 2021Q4
  For each WI/SI in Rel-17 package, a clear starting time should be endorsed by RAN#88e

## Slide 4
Power saving
2020 Q1
2020 Q2
2020 Q4
2021 Q1
2020 Q3
NR MIMO
NR Sidelink enhancements:
NR Positioning enh
Other misc impacts coming from RAN2/3/4
RedCap
NR IIoT/URLLC
NR Coverage enh
NR Coverage enh
NR XR Study:
Extending current NR operation upto 71 GHz
Impacts coming from RAN2/3-led items with specific RAN1 objectives (IAB, Multicast)
Study enhancements for 52.6-71
NR over NTN:
NB-IoT / eMTC enhancements:
Reserved for TEI17
DSS enhancement
IOT over NTN
NR Positioning enh
RedCap
Power saving
2020 Q2
2020 Q4
2021 Q1
2020 Q3
NR MIMO
NR Sidelink enhancements
NR Positioning enh
Other misc impacts coming from RAN2/3/4
RedCap
NR IIoT/URLLC
NR Coverage enh
NR Coverage enh
NR XR Study
Extending current NR operation upto 71 GHz
Impacts coming from RAN2/3-led items with specific RAN1 objectives (IAB, Multicast)
Study enhancements for 52.6-71
NR over NTN
NB-IoT / eMTC enhancements
Reserved for TEI17
DSS enhancement
IOT over NTN
NR Positioning enh
RedCap
2021 Q2
RAN1 Rel17 (original)
RAN1 Rel17 (Suggested)

## Slide 5
2020 Q2
2020 Q3
2021Q1
2021 Q2
2020 Q4
NR Multicast
Non-Public Networks enh (TBD)
MR DC/CA enhancements
NR NTN
NR IAB enh
Impacts coming from RAN1/3/4-led items, SA/CT, TEI17
Multi SIM
RAN slicing
NR Sidelink relay
NR IIoT/URLLC
NR positioning enh
Small Data enh
SON/MDT (RAN3-led)
UE Power Saving
IoT for NTN
RAN slicing
NR Sidelink relay
NR Positioning enh
2020 Q3
2021Q1
2021 Q2
2020 Q4
NR Multicast
Non-Public Networks enh (TBD)
MR DC/CA enhancements
NR NTN
NR IAB enh
Impacts coming from RAN1/3/4-led items, SA/CT, TEI17
Multi SIM
RAN slicing
NR Sidelink relay
NR IIoT/URLLC
NR positioning enh
Small Data enh
SON/MDT (RAN3-led)
UE Power Saving
IoT for NTN
RAN slicing
NR Sidelink relay
NR Positioning enh
2021 Q3
RAN2 Rel17 (original)
RAN2 Rel17 (Suggested)
RedCap
RedCap
RedCap
RedCap