3GPP TSG RAN meeting #88e										      RP-201003

Electronic Meeting, June 29 - July 3, 2020

## Status Report to TSG

Agenda item: 9.10.7 UE power saving enhancements for NR [RAN2 WI: NR_UE_pow_sav_enh]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: - | Core part: Yes | Performance part: No |  | Testing part: - |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2021 | Performance part: 12/2021 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 0% RAN1: 0% RAN2: 0% RAN4: 0% | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Weide Wu |
|  | Company | MediaTek Inc. |
|  | Email | weide.wu@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

- Request of Rel-17 schedule change (please check RP-200937 for more details):

  - 3 months delay to the agreed timeline in RP-200493 due to COVID-19 pandemic

  - RAN4 Rel-17 work to start from Q4 2020 due to the consideration of Rel-16 work load in RAN4

- Addition of time budget for Perf. part work agreed in the WID (RP-193239) but missing in the TU excel file

Note: The attached time budget excel is matched to the agreed timeline in RP-200493. Further update/shift will base on final Rel-17 timeline decision(s) if available in this meeting. Reference WID in the time budget table will also be updated if there is any agreed WID revision in this meeting.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements: N/A (WI not yet started in RAN1 #101-e, 25th May – 5th June 2020)

#### 2.1.2	Remaining Open issues: N/A

## 2.2	RAN2

#### 2.2.1	Agreements: N/A (WI not yet started in RAN2 #110-e, 1st – 12th June 2020)

#### 2.2.2	Remaining Open issues: N/A

## 2.3	RAN3

#### 2.3.1	Agreements: N/A (RAN3 is not involved in the WI)

#### 2.3.2	Remaining Open issues: N/A

## 2.4	RAN4

#### 2.4.1	Agreements: N/A (WI not yet started in RAN4 #95-e, 25th May – 5th June 2020)

#### 2.4.2	Remaining Open issues: N/A

## 2.5	RAN5

#### 2.5.1	Agreements: N/A (RAN5 is not involved in the WI)

#### 2.5.2	Remaining Open issues: N/A

#### 2.5.3	Remaining Open issues with cross-WG dependencies: N/A

## 2.6	RAN6

#### 2.6.1	Agreements: N/A (RAN6 is not involved in the WI)

#### 2.6.2	Remaining Open issues: N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts: N/A

#### 3.1.2	Remaining Open issues with cross-TSG impacts: N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R1-2003667, “Evaluations and Observations for R17 UE Power Saving Enhancements”, MediaTek Inc., RAN1 #101-e, 25th May – 5th June 2020.