3GPP TSG RAN Meeting #88e							                             RP-201056

Electronic Meeting, June 29 - July 3, 2020

## Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name | Rel16 LTE inter-band CA for 2 bands DL with 1 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R16_2BDL_1BUL |  |  |  |  |
| Unique ID | 800161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200231 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2020 | Performance part: 06/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Bin Han |
|  | Company | Qualcomm Incorporated |
|  | Email | binhan@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 49A-71A_BCS0 | Rel-13 | Frank Azcuy, Charter Communications |  | no | no | TP was technically endorsed in R4-1902129. |
| 7A-7A-46E_BCS0 | REL-13 | Liu Liehai, Huawei | TR 36.716-02-01: R4-1811452, R4-1815341(Big CR) | yes | yes | none |
| 41A-42A-42A_BCS0 | REL-11 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41C-42A-42A_BCS0 | REL-11 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41A-42A-42C_BCS0 | REL-11 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41A-42C-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41C-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41C-42C-42C_BCS0 | REL-14 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41A-42A-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41A-42C-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41C-42A-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 41C-42C-42C_UL_42C_BCS0 | REL-14 | Kenichi Kihara, SoftBank | 36.101: R4-1812414(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 7A-7A-28A_BSC0 | Rel-11 | Per Lindell, Ericsson | TR 36.716-02-01: R4-1810400, R4-1815341(Big CR) | yes | yes | none |
| 3C_28A_UL_3C_BCS0 | Rel-11 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1810404, R4-1815341(Big CR) | yes | yes | none |
| 18A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR 36.716-02-01: R4-1809720 TS 36.101: R4-1815341 | Yes | Yes | none |
| 18A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR 36.716-02-01: R4-1809720 TS 36.101: R4-1815341 | Yes | Yes | none |
| 3A-42A-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | TR 36.716-02-01: R4-1810452, TS 36.101: R4-1815341 | Yes | Yes | none |
| 3A-42C-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1900604(draft CR), R4-1900751(big CR) | yes | yes | none |
| 46C-48C_UL_48C_BCS0 | Rel-13 | Frank Azcuy, Charter Communications | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 46A-48C_UL_48C_BCS0 | Rel-13 | Frank Azcuy, Charter Communications | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 46C-48A-48A_UL_48A-48A_BCS0 | Rel-13 | Frank Azcuy, Charter Communications |  | no | no | Not start |
| 46A-48A-48A_UL_48A-48A_BCS0 | Rel-13 | Frank Azcuy, Charter Communications |  | no | no | Not start |
| 46A-48D_UL_48C_BCS0 | REL-13 | Nelson Ueng, T-Mobile USA | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 46C-48D_UL_48C_BCS0 | REL-13 | Nelson Ueng, T-Mobile USA | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 46A-48E_UL_48C_BCS0 | REL-13 | Nelson Ueng, T-Mobile USA | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 46C-48E_UL_48C_BCS0 | REL-14 | Nelson Ueng, T-Mobile USA | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902186 | Yes | Yes | none |
| 28A-32A_BCS0 | Rel-11 | Marius Oltean, Bouygues | Need contact person input | Yes | Yes | None |
| 7A-7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902183 | Yes | Yes | none |
| 7C-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902183 | Yes | Yes | none |
| 7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | 36.101:R4-1900751(Rel-16) TR 36.716-02-01: R4-1902183 | Yes | Yes | none |
| 28A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812415(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 28A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812415(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 28A-42C-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812415(Draft CR), R4-1815341(Big CR) | yes | yes | none |
| 28A-42A-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1900605(draft CR), R4-1900751(big CR) | yes | yes | none |
| 28A-42C-42C_UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1900605(draft CR), R4-1900751(big CR) | yes | yes | none |
| 4A-4A-5B _UL_5B_BCS0 | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 4A-5B_UL_5B_BCS0 | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 5A-5A-66A-66B_UL_66B | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 5A-66A-66B_UL_66B | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 5A-5A-66B_UL_66B | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 5A-66B_UL_66B | REL-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| 5B-46E_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 5B-46D_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 5B-46C_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 5B-46A_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 46E-66A-66A_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 2A-2A-5B_BCS0 | Rel-11 | Zheng Zhao Verizon | TS36.101: R4-1901442 (draft CR) TS 36.101 : R4-1900751 (big CR) | Yes | Yes | None |
| 2A-5B_BCS0 | Rel-11 | Zheng Zhao Verizon | Already in TS36.101: R4-163970 | Yes | Yes | None |
| 3A-3A-7C_BCS0 | Rel-12 | Jeremy Chu, Telstra | 36.716-02-01 : R4-1901463 36.101 : R4-1900751 | Yes | Yes | none |
| 3A-3A-7C_UL_7C_BCS0 | Rel-12 | Jeremy Chu, Telstra | 36.716-02-01 : R4-1901463 36.101 : R4-1900751 | Yes | Yes | none |
| 25A-25A-41E_BCS0 | REL-12 | George Cummings, Sprint | CR to 36.101: R4-1904087 | Yes | Yes | none |
| 25A-41F_BCS0 | REL-12 | George Cummings, Sprint | CR to 36.101: R4-1904087 | Yes | Yes | none |
| 25A-25A-41F_BCS0 | REL-12 | George Cummings, Sprint | CR to 36.101: R4-1904087 | Yes | Yes | none |
| CA_25A-41E_BCS0 | Rel-12 | George Cummings, Sprint | CR to 36.101: R4-1904087 | Yes | Yes | none |
| 2A-48A-48E_BCS0 | REL-11 | Zheng Zhao Verizon |  | no | no | Coexistence |
| 28A-66A_BCS0 | Rel-10 | Israel Soto, AMX | Need contact person input | Yes | Yes | None |
| 3A-3A-46C_BCS0 | Rel-11 | Israel Soto, AMX | Need contact person input | Yes | Yes | None |
| 3A-3A-5A_BCS0 | Rel-11 | Israel Soto, AMX | Need contact person input | Yes | Yes | None |
| 7C-46E_BCS0 | REL-14 | Iwo Angelow, Nokia | 36.716-02-01: R4-1905883 big CR 36.101: R4-1906835 | Yes | Yes | Completed |
| CA_46D-66A_BCS0 | Rel-13 | Zheng Zhao Verizon | Need contact person input | Yes | Yes | None |
| CA_2A-46A-46D_BCS0 | Rel-13 | Zheng Zhao Verizon | TS 36.101: R4-165088 | yes | yes | none |
| CA_2A-46A-46C_BCS0 | Rel-13 | Zheng Zhao Verizon | TS 36.101: R4-165088 | yes | yes | none |
| CA_1A-1A-3C_UL_3C_BCS0 | Rel-11 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 | Yes | Yes | None |
| CA_1A-1A-7C_BCS0 | Rel-11 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_1A-1A-7C_UL_7C_BCS0 | Rel-11 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1909841 TS 36.101: R4-1909574 | Yes | Yes | None |
| CA_7A-7A-20A_BCS0 | Rel-10 | Atoosa Hatefi, Orange | Need contact person input | Yes | Yes | None |
| CA_2A-66B_UL_66B_BCS0 | Rel-10 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_2A-2A-66B_ UL_66B_BCS0 | Rel-11 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_5B-66B UL_5B_BCS0 | Rel-10 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_5B-66B UL_66B_BCS0 | Rel-10 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_5B-66A UL_5B_BCS0 | Rel-10 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_2A-48C UL_48C_BCS0 | Rel-12 | Zheng Zhao Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_1A-1A-3A-3A | Rel-12 | Jeremy Chu, Telstra | TR 36.716-02-01: R4-1912275 TS 36.101: R4-1915084 | Yes | Yes | None |
| CA_2A-13A | REL-11 | Liu Liehai, Huawei | 36.101: R4-1915084 TR 36.716-02-01: R4-1911462 | Yes | Yes | None |
| CA_7A-13A | REL-11 | Liu Liehai, Huawei | 36.101: R4-1915084 TR 36.716-02-01: R4-1911463 | Yes | Yes | None |
| CA_7A-7A-13A | REL-12 | Liu Liehai, Huawei | 36.101: R4-1915084 TR 36.716-02-01: R4-1911463 | Yes | Yes | None |
| CA_7C-13A | REL-11 | Liu Liehai, Huawei | 36.101: R4-1915084 TR 36.716-02-01: R4-1911463 | Yes | Yes | None |
| CA_38A-66A | Rel-12 | Marc Grant, AT&T |  | no | no | Not start |
| CA_38C-66A | Rel-12 | Marc Grant, AT&T |  | no | no | Not start |
| CA_26A-38A | Rel-12 | Marc Grant, AT&T |  | no | no | Not start |
| CA_26A-38C | Rel-12 | Marc Grant, AT&T |  | no | no | Not start |
| CA_26A-66A | Rel-10 | Marc Grant, AT&T | 36.101: R4-2001376 TR 36.716-02-01: R4-2002565 | Yes | Yes | None |
| CA_2A-26A | Rel-10 | Marc Grant, AT&T | 36.101: R4-2001376 TR 36.716-02-01: R4-2002564 | Yes | Yes | None |
| CA_48D-66A-66A | Rel-11 | Zheng Zhao Verizon |  | no | no | Coexistence |
| CA_48E-66A-66A | Rel-11 | Zheng Zhao Verizon |  | no | no | Coexistence |
| CA_13A-46A-46D | Rel-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_13A-46A-46C | Rel-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_ 13A-46A-46A | Rel-11 | Zheng Zhao, Verizon | 36.101: R4-2001376 | Yes | Yes | None |
| CA_48B-71A | Rel-11 | Samian Kaur, Comcast |  | no | no | Not start |
| CA_48D-71A | Rel-11 | Samian Kaur, Comcast |  | no | no | Not start |
| CA_48A-48A-48A-71A | Rel-11 | Samian Kaur, Comcast |  | no | no | Not start |
| CA_48A-48A-48A-48A-71A | Rel-11 | Samian Kaur, Comcast |  | no | no | Not start |
| CA_46A-48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46B-48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46C-48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46D-48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46E-48B | Rel-14 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46A-48B_UL_48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46B-48B_UL_48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46C-48B_ UL_48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46D-48B_ UL_48B | Rel-13 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_46E-48B_UL_48B | Rel-14 | Frank Azcuy, Charters Communication | 36.101: R4-2007561 | Yes | Yes | None |
| CA_1A-41C_UL_41C | Rel-12 | Li Yankun, Samsung | 36.101: R4-2007561 | Yes | Yes | None |
| CA_18A-41A | Rel-12 | Li Yankun, Samsung | 36.101: R4-2007561 | Yes | Yes | None |
| CA_18A-41C_UL_41C | Rel-12 | Li Yankun, Samsung | 36.101: R4-2007561 | Yes | Yes | None |
| CA_20A-41A | Rel-12 | Zhang Peng, Huawei | 36.101: R4-2007561 TR 36.716-02-01: R4-2005042 | Yes | Yes | None |
| CA_20A-41C | Rel-12 | Zhang Peng, Huawei | 36.101: R4-2007561 TR 36.716-02-01: R4-2005042 | Yes | Yes | None |
| CA_20A-41D | Rel-12 | Zhang Peng, Huawei | 36.101: R4-2007561 TR 36.716-02-01: R4-2005042 | Yes | Yes | None |

#### 2.1.2	Remaining Open issues

See the Table in 2.4.1.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template