3GPP TSG RAN meeting #88-e									RP-201061

Electronic Meeting, June 29 - July 3, 2020

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_MIMO_OTA_test |  |  |  |  |
| Unique ID | 801001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182691 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: June / 2020 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ruixin WANG, Jinqiang XING, He WANG |
|  | Company | CAICT, OPPO, Samsung |
|  | Email | wangruixin@caict.ac.cn, xingjinqiang@oppo.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	T hen please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #94-e-Bis (Apr. 2020)

- General

  - WF on FR2 MIMO OTA was approved [1]

  - TP to TR 38.827 v1.2.0 on general part was approved [2]

  - TR 38.827 v1.3.0 NR MIMO OTA was agreed [3]

- Resolved FR2 open issues

  - TP to TR 38.827: FR2 3D MPAC Probe Configuration was approved [4]

RAN4 #95-e (May. 2020)

- General

  - WF on FR2 MIMO OTA was approved [1]

  - TP to TR 38.827 v1.3.0 on RMC was approved [2]

  - TR 38.827 v1.4.0 NR MIMO OTA was agreed [3]

- Resolved FR2 open issues

  - TP to TR 38.827: FR2 Quality of Quiet Zone Procedure was approved [4]

  - TP to TR 38.827 to add PSP validation procedure was approved [5]

  - TP to TR 38.827 to avoid ambiguities for FR2 MIMO OTA Testing was approved [6]

2.4.2	Remaining Open issues

None

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #94-e-Bis (Apr. 2020)

- R4-2005556 “WF on FR2 MIMO OTA”, CAICT

- R4-2003639 “TP to TR 38.827 v1.2.0 on general part”, CAICT

- R4-2003640 “TR38.827 v1.3.0 NR MIMO OTA”, CAICT

- R4-2005559 “TP to TR38.827: FR2 3D MPAC Probe Configuration”, Keysight Technologies UK Ltd, Spirent Communications

- R4-2005457 “Email discussion summary for [94e Bis][227] FS_NR_MIMO_OTA_test”, Moderator (CAICT)

- R4-2005599 “Email discussion summary for [94e Bis][227] FS_NR_MIMO_OTA_test”, Moderator (CAICT)

- R4-2005560 “Verification of FR2 PSP in MPAC system”, Spirent

- R4-2005561 “TP on Verification of Channel Model implementation in TR38.827, PSP”, Spirent

- R4-2003914 “Consideration on performance metrics Option 1”, OPPO

- R4-2004995 “On FR2 performance metric and SNR range” Samsung

- R4-2003949 “FR1 MIMO OTA channel model validation methods”, Huawei, HiSilicon

- R4-2003765 “Probe Layout for FR2 3D MPAC System” CAICT

- R4-2003836 “Dynamic Geometry-based MIMO Throughput OTA Testing” Qualcomm Incorporated

- R4-2003837 “Considerations on remaining issues for FR2 static MIMO OTA” Qualcomm Incorporated

- R4-2004382 “System layout analysis and proposal for NR FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2004384 “IFF based system for NR FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2005557 “IFF based system for NR FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2004386 “TP to TR 38.827 to introduce probe layout and IFF based system” ROHDE & SCHWARZ

- R4-2004388 “TP to TR 38.827 to introduce PSP validation MU” ROHDE & SCHWARZ

- R4-2004389 “Discussion on Dynamic Geometry for NR FR2 MIMO OTA” ROHDE & SCHWARZ

- R4-2004564 “TP to TR38.827: FR2 3D MPAC Probe Configuration” Keysight Technologies UK Ltd, Spirent Communications

- R4-2004565 “FR2 MIMO OTA channel model PSP validation” Keysight Technologies UK Ltd

- R4-2004566 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-2004718 “3D MPAC Probe Configuration Proposal” Spirent Communications, Keysight Technologies UK Ltd

- R4-2005558 “3D MPAC Probe Configuration Proposal” Spirent Communications, Keysight Technologies UK Ltd

- R4-2004889 “Dynamic geometry-based MIMO OTA Testing” Qualcomm Incorporated

RAN4 #95-e (May. 2020)

- R4-2008865 “WF on FR2 MIMO OTA”, CAICT

- R4-2006308 “TP to TR 38.827 v1.3.0 on RMC”, CAICT

- R4-2006307 “TR38.827 v1.4.0 NR MIMO OTA”, CAICT

- R4-2006740 “FR2 Quality of Quiet Zone Procedure”, Keysight Technologies UK Ltd

- R4-2006742 “TP to 38.827 to add PSP validation procedure”, Keysight Technologies UK Ltd, Spirent Communications

- R4-2008273 “TP to TR38.827 to avoid ambiguities for FR2 MIMO OTA Testing”, Keysight Technologies UK Ltd

- R4-2008715 “Email discussion summary for [95e][326] FS_NR_MIMO_OTA_test”, Moderator (CAICT)

- R4-2009047 “Email discussion summary for [95e][326] FS_NR_MIMO_OTA_test”, Moderator (CAICT)

- R4-2006310 “FR1 MIMO OTA measurement results”, CAICT

- R4-2006431 “Discussion on SNR analysis for FR2 3D-MPAC”, Samsung

- R4-2006741 “On FR2 PSP Validation” Keysight Technologies UK Ltd

- R4-2006743 “On FR2 3D MPAC Ambiguities and Blocking”, Keysight Technologies UK Ltd

- R4-2007084 “Dynamic testing for FR2” OPPO

- R4-2007085 “Uplink communication path placement for FR2 3D-MPAC” OPPO

- R4-2007285 “FR2 MIMO-OTA Test Methodologies”, Qualcomm Incorporated

- R4-2007563 “TP to TR38.827 on FR2 test procedure” Qualcomm Incorporated

- R4-2008866 “TP to TR38.827 on FR2 test procedure” Qualcomm Incorporated

- R4-2007592 “PSP validation discussion” Spirent Communications

- R4-2007594 “TP on Verification of Channel Model implementation in TR38.827, PSP” Spirent Communications

- R4-2007658 “DUT relative orientation to channel model” ROHDE & SCHWARZ

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template