3GPP RAN TSG Meeting #88e		RP-201109

Electronic meeting, June 29 - July 3, 2020

## Status Report to TSG

Agenda item:			9.9.10

| WI / SI Name | Study on enhanced test methods for FR2 NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_FR2_enhTestMethods |  |  |  |  |
| Unique ID | 850071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192322 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: September / 2020 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 5% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Anatoliy IOFFE, Ruixin WANG |
|  | Company | Apple Inc., CAICT |
|  | Email | aioffe@apple.com, wangruixin@caict.ac.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Because the SI has been “suspended” and was not on the RAN4 agenda for three consecutive meetings, the plan is to request an extension based on this during RAN #89. Furthermore, the SID needs to be revised during RAN #88 in order to extend the prioritization of Obj 1, 2, 3 until RAN #89.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 agenda for WG meetings #94e, #94bis-e, and #95 did not include this study item, and no progress has been made since the status report in RP-192429.

#### 2.4.2	Remaining Open issues

The following list of remaining open issues is the same as the list captured in the status report in RP-192429:

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 4 (extreme temperature conditions for all applicable FR2 UE RF test cases)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 5 (support the verification of RF requirements for FR2 DL 256QAM)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 6 (testability enhancements to reduce test time)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template