3GPP TSG RAN meeting #88e										    RP-201307

Electronic Meeting, June 29 – July 3, 2020

## Status Report to TSG

Agenda item:			9.10.5

| WI / SI Name | Enhanced Industrial Internet of Things (IoT) and ultra-reliable and low latency communication (URLLC) support for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_IIOT_URLLC_enh |  |  |  |  |
| Unique ID | 860045 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-193233 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2021 | Performance part: - | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: 0% | Performance Part: - | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Dawid KOZIOL |
|  | Company | Nokia |
|  | Email | dawid.koziol@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

TUs are modified due to:

- Rel-17 finalization date was postponed

- TUs for RAN3 and RAN4 were missing in Core part

- TUs for RAN4 were missing in Performance part

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

None.

#### 2.1.2	Remaining Open issues

Work has not started for any of the objectives.

## 2.2	RAN2

#### 2.2.1	Agreements

None.

#### 2.2.2	Remaining Open issues

Work has not started for any of the objectives.

## 2.3	RAN3

#### 2.3.1	Agreements

None.

#### 2.3.2	Remaining Open issues

Work has not started for any of the objectives.

## 2.4	RAN4

#### 2.3.1	Agreements

None.

#### 2.3.2	Remaining Open issues

Work has not started for any of the objectives.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

FS_IIOT: SA2 captured the following Key Issues with potential impact on RAN in TR 23.700-20:

- Key issue X: Use of Survival Time for Deterministic Applications in 5GS

- Key Issue #3A: Exposure of deterministic QoS, where one solution proposes to introduce burst spread as an additional parameter within TSCAI

- Key Issue #3B: Exposure of Time Synchronization

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

FS_IIOT: Decision on the exact definition and solutions related to the mentioned Key Issues which will be specified in the normative phase.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.