TSG RAN meeting #88e										RP-201342

Electronic Meeting, June 29th-July 3rd, 2020

## Status Report to TSG

Agenda item:			9.3.7

| WI / SI Name | NR Positioning Support |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_POS |  |  |  |  |
| Unique ID | 830077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191156 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2020 (updated from 06/2020) | Performance part: 12/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 95% | Performance Part: 10% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  |  |
| --- | --- | --- |
| Rapporteur | Name | Alexey Khoryaev |
|  | Company | Intel Corporation |
|  | Email | alexey.khoryaev@intel.com |
| Rapporteur | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

There is a need for additional TUs allocated for RAN3 and RAN4 WGs that require extension of WI for completion of core part till September 2020.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 continued maintenance work on NR Positioning during RAN1#100bis-E and RAN1#101-E meetings.

#### Summary of Agreements from RAN1#100bis-E

#### DL Reference Signals and Measurements for NR Positioning

RAN1 had email discussion [100b-e-NR-Pos-01] on UE DL PRS processing capability with the following scope:

- How to define duration for UE DL PRS processing capabilities

- Reporting of UE DL PRS processing capabilities and T values

- Dependence on BW and SCS

- Simultaneous DL PRS processing across frequency layers

- UE DL PRS processing capabilities for cases with and without measurement gap configured

As an outcome of [100b-e-NR-Pos-01] e-mail discussion the following agreements were reached:

- For the purpose of DL PRS processing capability, the duration of DL PRS symbols (K) in ms within any P msec window, is calculated by

  - Type 1 duration calculation withKs=Tsend-TsstartKs=Tsend-Tsstart

  - Type 2 duration calculation with

K=12μSK=12μSwhere

  - Type 1 or Type 2 is reported as UE buffering capability,

  - S is the set of slots of a serving cell within the P msec window in the positioning frequency layer that contains potential DL PRS resources considering the actual nr-DL-PRS-ExpectedRSTD, nr-DL-PRS-ExpectedRSTD-Uncertainty provided for each pair of DL PRS Resource Sets (target and reference),

  - for Type 1, [Tsstart, Tsend]Tsstart, TsendTsstart,Tsendis the smallest interval in ms within slot s corresponding to an integer number of OFDM symbols of a serving cell that covers the union of the potential PRS symbols and determines the PRS symbol occupancy within slot s.

  - Interval [Tsstart, Tsend] considers the actual nr-DL-PRS-ExpectedRSTD, nr-DL-PRS-ExpectedRSTD-Uncertainty provided for each pair of DL PRS Resource Sets (target and reference).

- For UE DL PRS processing capability,

  - UE reports one combination of (N, T) values per band, where N is a duration of DL PRS symbols in ms processed every T ms for a given maximum bandwidth (B) in MHz supported by UE

  - Additionally, UE reports new parameter, number of DL PRS resources that UE can process in a slot, which is reported per SCS per band

  - Values: {1, 2, 4, 8, 12, 16, 32, 64}

- The following sets of values for N, T and B are supported

  - Values for N = {0.125, 0.25, 0.5, 1, 2, 4, 8, 12, 16, 20, 25, 30, 35, 40, 45, 50}ms

  - Values for T = {8, 16, 20, 30, 40, 80, 160, 320, 640, 1280}ms

  - Values for maximum BW reported by UE = {5, 10, 20, 40, 50, 80, 100, 200, 400}MHz

- The reporting of (N, T) values for maximum BW in MHz is not dependent on SCS

- UE capability for simultaneous DL PRS processing across positioning frequency layers is not supported in Rel.16 (i.e. for a UE supporting multiple positioning frequency layers, a UE is expected to process one frequency layer at a time)

- UE capability for DL PRS processing is defined assuming the case with configured measurement gap and a maximum ratio of measurement gap length (MGL) / measurement gap repetition period (MGRP) of no more than X%

Summary of the email discussion [100b-e-NR-Pos-01] was submitted in R1-2002770.

In addition, RAN1 had e-mail discussion [100b-e-NR-Pos-02] with the following scope:

- Corrections to the TS 38.211

  - PRS/SSB collision handling for neighbour cells

  - Missing value in muting pattern

  - Periodicity in slots for DL PRS transmission

  - Relationship b/w number of symbols and comb factor

- NR-TimingMeasQuality for RSTD

Summary on e-mail discussion [100b-e-NR-Pos-02] was submitted in R1-2002771, where RAN1 discussed and endorsed several TPs with corrections to the TS 38.211. In addition, RAN1 reached the following conclusion with respect to NR-TimingMeasQuality for RSTD:

- It is RAN1 understanding that the NR-TimingMeasQuality is the quality for time of arrival measurements

- NR-TimingMeasQuality is left up to UE implementation

- Notes:

  - No RAN1 specification changes are required.

  - NR-TimingMeasQuality measurement is also applicable for the reference timing used in RSTD measurements

#### UL Reference Signals and Measurements for NR Positioning

The third e-mail discussion [100b-e-NR-Pos-03] was organized with the following scope:

- UL SRS for positioning

  - Simultaneous SRS transmission in a single symbol

  - Intra-band collision between PosSRS and MimoSRS

  - PHR for SRS positioning configuration

- UL RTOA reference time

With respect to UL RTOA reference time, RAN1 made the following agreement:

- Introduce a new parameter to the higher layer parameter list according to the table below.

- The RTOA reference time is defined as T0+tSRS, where

  - T0 is the nominal beginning time of SFN 0 provided by LMF.

  - tSRS = (10nf + nsf) x 10-3tSRS=10nf+nsf×10-3tSRS=10nf+nsf×10-3, where nf and nsfnsfnsf are the system frame number and the subframe number of the SRS, respectively

- LS on UL RTOA reference time was approved and sent to RAN3 WG in R1-2003054

Regarding PHR for SRS for positioning RAN1 WG made the following conclusion:

- For release 16, type3 PHR based on SRS for positioning is not supported.

With respect to simultaneous SRS transmission in a single symbol, the following agreements were made

- Introduce a new UE capability for the number of SRS resources for positioning on a symbol for intra-band CA

- Introduce a new` UE capability for the number of simultaneous transmissions of SRS resources for positioning for inter-band CA, where the SRS resources are on different CCs.  The following TP#A was agreed to be added to 38.214

===================== Unchanged parts omitted ====================== For intra-band and inter-band CA operations, a UE can simultaneously transmit more than one SRS resources configured by SRS-PosResource on different CCs, subject to UE’s capability provided by [XX] and [YY] respectively. ===================== Unchanged parts omitted ======================

Additionally, RAN1 WG agreed the following TPs from R1-2003136

- TP#B in Section 2.3.1 of R1-2003136 for TS 38.213

- TP#D in Section 2.4.1 of R1-2003136 for TS 38.215

Finally, the following editorial change was made by RAN1 WG: “Change all occurrences of “[SRS-for-positioning]” to the higher layer parameter agreed by RAN2 WG called “SRS-PosResource-r16” in TS 38.211 Section 6.4.1.4”

The summary of email discussion [100b-e-NR-Pos-03] was submitted in  R1-2003061.

#### Physical-layer procedures to support UE/gNB measurements

The fourth e-email discussion [100b-e-NR-Pos-04] was allocated to discuss the corresponding TPs

- Physical layer procedures

  - UE RX beam indication for DL-AoD positioning

  - RSTD/timing reference info clarifications

  - UE Rx-Tx Time Difference measurements configuration

  - Pathloss reference configuration

- Inter-frequency UE Rx – Tx time difference measurements

The following TPs were agreed as an outcome of the e-email discussion [100b-e-NR-Pos-04]:

- Text proposals in Sections 6.1 and 6.2 of R1-2002989 for TS 38.214, clause 5.1.6.5

- Text proposal in Section 6.3 of R1-2002989 for TS 38.213, clause 7.3.1

Finally, RAN1 agreed to inform RAN4 on the need to clarify the meaning of "the UE is not able to accurately measure PLb,f,cqd" for SRS-Pos power control. The corresponding LS was sent to RAN4 WG in R1-2003069.

#### Summary of Agreements from RAN1#101-E

The following e-mail discussions were approved for RAN1#101-E meeting work on NR Positioning maintenance:

[101-e-NR-Pos-01] Email discussion/approval on UE capabilities for NR positioning

- From summary on DL PRS (R1-2004726)

  - Whether to define DL PRS processing capability for the case w/o measurement gap (3-1, 8-1, 9-2)

  - Values of X (3-3, 4-4, 5-1, 6-1, 9-2)

  - Based on outcome, decide whether to prepare TPs to capture DL PRS processing capability (3-5, 9-3) and in which specification

- From summary on UL SRS (R1-2004718)

  - Capabilities for SRS carrier switching (Issue 13)

[101-e-NR-Pos-02] Email discussion/approval on DL and UL PRS for NR positioning

- From summary on DL PRS (R1-2004726)

  - TPs with corrections to the TS 38.211 (4-1, 7-1, 8-2, 10-1, 10-2) and TS 38.214 (4-3, 7-2, 10-3), that are editorial in nature. The aspects 4-3 and 10-3 address the same section and can be merged in one TP.

  - DL PRS processing order (3-6, 9-4)

- From summary on UL PRS (R1-2004718):

  - Parameter level of a reference signal of spatialRelationInfo (Issue 1)

  - Aperiodic SRS for positioning in release 16 (Issue 2, 6)

  - Spatial relation of SRS positioning (Issue 4)

  - SRS collisions (Issues 5a, 5b)

  - TPs with corrections to 38.211 (Issue 8), 38.213 (Issue 9), 38.214 (Issue 7)

  - Simultaneous transmission of SRS-mimo and SRS-pos in CA (Issue 15)

[101-e-NR-Pos-03] Email discussion/approval on measurements and procedures for NR positioning

- From summary on measurements (R1-2004683)

  - 2.2. TP to TS 38.214 for the clarification on reference of time stamp nr-TimeStamp-r16 (TS 38.214)

  - 2.4. Proposal to introduce higher-layer parameters for the search window for supporting SRS reception (may have an impact on NPPa)

- From summary on procedures (R1-2004720)

  - Issue #3: SSB Assistance Data (SMTC parameter). Confirm or revert Working Assumption

  - Issue #4: UE RX beam indication for DL-AoD positioning. Continuation from previous e-meeting

  - Issue #11: Clarifications on spatialRelation (some parts of the specification text misses the SRS for positioning)

  - Issue #14: Number of pathloss References. Continuation from previous meeting. Need to close the note in the current Editor’s CR.

  - Issue #15 (overlapping with 2.7 from R1-2004683): Inter-Frequency UE Rx–Tx time difference measurement. Continuation from previous meeting. Need to conclude the issue.

#### DL Reference Signals for NR Positioning

RAN1 continued work on finalization of UE DL PRS processing capability opens in e-mail discussion thread [101-e-NR-Pos-01]. The following agreements were made by RAN1:

UE DL PRS Processing Capability:

- UE is not expected to process DL PRS without configuration of measurement gap in Rel-16

- RAN1 assumes that no RAN4 requirements are to be defined for the case w/o configured measurement gap in Release 16

- Inform RAN4 about this agreement

- For the purpose of DL PRS processing capability with measurement gap, the maximum value of X = MGL/MGRP supported in specification should not exceed 30%

- Send LS to RAN4 WG

  - Inform RAN4 WG that RAN1 WG has discussed the value X for UE DL PRS processing capability with measurement gap and has agreed that value of X supported in specification should not exceed 30%

  - It is up to RAN4 to discuss and define value of X within 30% upper bound

- The LS on the UE DL PRS processing was agreed in R1-2004959

Text Proposals for UE DL PRS Processing Capability

- RAN1 adopted TP#1 in Section 2.3.3 of R1-2004960 for Clause 5.1.6.5 in TS 38.214

- RAN1 endorsed TP#2 in Section 2.3.3 of R1-2004960 for Clause 4.2.7.2 of TS 38.306 from a RAN1 perspective

- The LS on capturing UE DL PRS processing capability was agreed in R1-2005047

Carrier switching

- RAN1 agreed that carrier switching for periodic, semi-persistent and aperiodic SRS for positioning is not supported in Release 16.

#### UL Reference Signals for NR Positioning

RAN1 mainly discussed text proposals aiming to fix editorial and technical issues in the latest specs. The following TPs were agreed by RAN1 WG:

Agreed Text Proposals

- TP 4b in R1-2004909 (Cover page information in R1-2005001) for Clause 6.2.1 for 38.214

- TP 5 and TP 6 in R1-2004909 (Cover page information in R1-2005001) for Clause 6.2.1.4 of TS 38.214

- TP 7 in R1-2004909 (Cover page information in R1-2005001) for Clause 7.4.1.7.3 of TS 38.211

- TP 8 in R1-2004909 (Cover page information in R1-2005001) for Clause 7.4.1.7 of TS 38.211

- TP 9 in R1-2004909 (Cover page information in R1-2005001) for Clause 5.1.6.5 of TS 38.214

- TP 10b in R1-2004909 (Cover page information in R1-2005001) for Clause 7.4.1.7.4 of TS 38.211

- TP 14 in R1-2004909 (Cover page information in R1-2005001) for Clause 6.4.1.4.4 of TS 38.211

- TP 15, TP 16, TP 17, TP 18 and TP 19 in R1-2004909 (Cover page information in R1-2005001) for TS 38.213 with the word “IE” removed before each IE name if present (word IE to be removed in final output summary)

- TP 21b in R1-2004909 (Cover page information in R1-2005001) for Clause 6.2 of TS 38.214

- TP 11 in R1-2005001 for TS 38.214

On simultaneous transmission of SRS for positioning

- For intra-band and inter-band CA operations, support the simultaneous transmission of SRS resource for positioning and SRS resource for MIMO.

- For intra-band and inter-band CA operations, a UE can simultaneously transmit more than one SRS resource configured by SRS-PosResource-r16 and SRS-Resource on different CCs, subject to UE’s capability

DL PRS processing order

- When a UE is configured in the assistance data of a positioning method with a number of PRS resources beyond its capability (FG 13-2,13-3,13-4 for AoD, TDOA, MRTT respectively),  the UE assumes the DL-PRS Resources in the assistance data are sorted in a decreasing order of measurement priority. Specifically, according to the current RAN2 structure of the assistance data, the following priority is assumed:

  - FFS: the 4 frequency layers are sorted according to priority,

  - The 64 TRPs per frequency layer are sorted according to priority,

  - The 2 sets per TRP of the frequency layer are sorted according to priority,

  - FFS: The 64 resources of the set per TRP per frequency layer are sorted according to priority.

- The reference indicated by nr-DL-PRS-ReferenceInfo-r16 for each frequency layer has the highest priority at least for DL-TDOA

#### Physical-layer procedures to support UE/gNB measurements

Removing SMTC window from SSB assistance data

- RAN1 agreed to remove SMTC from SSB assistance data for DL (PRS processing) and UL (spatial relation info or pathloss reference RS)

  - Send an LS to RAN2

  - Update the higher layer parameter list

  - Note: This reverts the working assumption made in RAN1#99 for DL and the prior agreement made for UL.

- The LS on removing SMTC from SSB assistance data was approved in R1-2004951

Search window for SRS for positioning

Introduce the following new parameters to the higher layer parameter list: Expected Propagation Delay and Delay Uncertainty for SRS for positioning. The LS was sent to RAN3 WG in R1-2004951.

DL PRS RX beam index

RAN1 made the following agreements with respect to DL PRS RX beam index agreed by RAN2 WG

- When the UE reports DL PRS-RSRP measurement on DL PRS resources from one DL PRS resource set, the UE may report the nr-DL-PRS-RxBeamIndex to associate with each of the RSRP measurement in the report if for each nr-DL-PRS-RxBeamIndex reported there are at least 2 RSRP measurements associated with it within the DL PRS resource set.

- The DL PRS-RSRP measurements for a TRP reported with the same nr-DL-PRS-RxBeamIndex have been received using the same Rx beam.

- Note: In the current LPP spec, nr-DL-PRS-RxbeamIndex is only reported for DL-AoD measurement.

Text proposals agreed by RAN1 WG

- TP#1 in Section 9 of R1-2004875 for Clause 7.3.1 of TS 38.213

- TP#2 in Section 9 of R1-2004875 for Clause 5.1.6.5 of TS 38.214

Finally, RAN1 has also progressed discussion on UE features for NR positioning. The latest version of the table with UE capability parameters was endorsed in [R1-2005110]. The LS was sent in R1-2005109.

#### 2.1.2	Remaining Open issues

RAN WG1 is to continue maintenance of NR Positioning work aiming to resolve technical issues if any are identified at the subsequent meetings.

## 2.2	RAN2

#### 2.2.1	Agreements

#### Summary of Agreements from RAN2#109bis-e

Handling on SRS:

The Activation/Deactivation of the SP SRS is recommended by LMF to gNB; and the activation/deactivation MAC CE is sent by gNB to UE (no stage 3 impact for RAN2).

Leave the design of NRPPa message for SRS triggering to RAN3 while capture the purpose and content of the message at stage 2 level in RAN2.

Spatial relation of SRS is recommended by the LMF and decided by the gNB.  It is up to gNB implementation whether to follow the LMF recommendation.  The gNB informs the LMF of its decision.

UE does not report RSRP of DL-PRS in RRC procedures for SRS configuration.

Keep the current SSB configuration for the DL-only positioning in the LPP message.

Keep the current configuration of SSB in RRC for UL-only positioning. This means that the RRC configuration can carry the full SSB configuration or SSB index and PCI.

For the assistance information in NRPPa for SSB configuration for UL-only positioning, it should include both TF configuration and SSB index in the NRPPa message.

Agreed LS: R2-2003989 Response LS on SRS and SSB configuration for NR Positioning.

Correction on stage 2:

The interface between E-SMLC and LMF will be captured as “proprietary” in 38.305.

The information PCI/GCI/TRP-ID for UL SRS is kept in 38.305 for transfer from LMF to gNB for multi-RTT, UL-TDOA, and UL-AoA positioning.

In Table 8.10.2.4-2, Table 8.13.2.3-2 and Table 8.14.2.3-2 in TS 38.305, change “PCI, GCI, and TRP ID of the TRP for the UE to transmit UL SRS” to “PCI, GCI, and TRP ID of the TRP to receive UL SRS”.  Wording can be fine-tuned in further discussion and in light of what we decide about TRP-ID handling.  TRP ID here refers to the RAN3 definition of the term.

Stage 2 terminology for the information transferred from UE to LMF (replacing the current TRP ID for multi-RTT, DL-TDOA, and DL-AoD) will be aligned with the stage 3 conclusion on IE structure.

The following assistance data are transferred between gNB and LMF for UL-only positioning:

PCI, GCI, and TRP IDs of the TRPs served by the gNB

SSB information of the TRPs (the time/frequency occupancy of SSBs)

Geographical coordinates of the TRPs served by the gNB (include reference location for the receiving antenna of the reference TRP, relative locations for receiving antennas of other TRPs)

LMF initiated assistance data delivery procedure needs to be specified.  To be added to section 5.2.

In principle agreed CRs

R2-2003991	[CR to 36.305 on GNSS terminology]

R2-2003992	[CR to 36.305 on GNSS terminology]

R2-2003993	[CR to 38.305 on GNSS terminology]

R2-2003994	[CR to 38.305 on GNSS terminology]

R2-2004143	Clarification on UE Positioning Architecture

R2-2004144	Clarification on UE Positioning Architecture

RRC:

Support posSibType4-1 and posSibType5-1 for Barometric Pressure and TBS based on MBS signals in the broadcast system information in 38.331.

In principle agreed CR: R2-2002598	Broadcast of additional assistance data

LPP:

R2-2003981	LPP Clean-UP

	Endorsed as a baseline for email discussion after the meeting.

R2-2003983	Email discussion report: [AT109bis-e][602][POS] LPP ASN.1 structural issues (Ericsson)

	P2 can be captured in the ASN.1 review open issues list.  P3 and P4 are already captured.

MAC:

In principle agreed CR in R2-2003988;

Agreed LS: R2-2003877  LS to RAN4 on positioning SRS during DRX inactive period (Huawei)

Broadcast assistance data:

The working assumption to support the Msg1-based mechanism for requesting positioning assistance data in RRC_IDLE/RRC_INACTIVE is confirmed.

#### Summary of Agreements from RAN2#110-e

WI completion

	WI is considered complete from RAN2 point of view

	RAN2 understand that some extensions will be necessary to accommodate late-arriving decisions of RAN1/RAN4, e.g. on capabilities

UE capability:

The capability bits for SS RSRP, SS RSRQ, CSI-RS RSRP and CSI-RS RSRQ cover both cell specific measurement and beam specific measurement;

LS to be sent to RAN1 clarifying that we have 4 bits for SS RSRP/ SS RSRQ/CSI-RS RSRP/CSI-RS RSRQ.

OLPC and spatial relation capability are captured in LPP.

UL capabilities are captured in RRC and report to the gNB directly;

Agreed LS: R2-2006170	LS on Capability bits for E-CID measurements	RAN2, is agreed in email discussion, 	[Post110-e][653].

TS38.306 CR: R2-2005884	Introduction of UE capability for Positioning

	Endorsed in offline discussion [AT110-e][608] (to be merged in capability discussion)

TS38.331 CR: R2-2005885	Introduction of UE capability for Positioning

	Endorsed in offline discussion [AT110-e][608] (to be merged in capability discussion)

TS37.355 CR: R2-2005886	Introduction of UE capability for Positioning

	Agreed

On demand SI:

The maximum number of posSIB(s) that UE may request is up to 32.

Msg-1 based on demand SI request is supported also for SUL.

T350 also functions as prohibit timer for posSIBs.

A separate dedicatedPosSysInfoDelivery-r16 field is provided.

TS38.331 CR: R2-2005881	Introduction of on-demand System Information functionality for Positioning

	Endorsed to be merged into the CR in offline discussion #613;

Stage 2:

Change the “UL positioning measurement” to “NG-RAN measurements for NR positioning” in the description for RRC and MAC protocols.

Remove “Quality of each measurement” that may be transferred from UE to the LMF for NR DL AoD positioning in clause 8.11.2.2

Add the following paragraph in the Clause 7.5.1 for on-demand SI request for system information for positioning assistance data: “UE may request posSI by means of on-demand SI request in RRC IDLE/INACTIVE and also request posSIBs by means of on-demand SI request in RRC_CONNECTED as described in TS 38.331 [14]”.

There is no need to add another clause for the description of on-demand SI procedure in the stage2 spec.

ARFCN will not be included in the information that can be transferred from UE to LMF for NR E-CID.

There is no need to add ARFCN to the information that may be transferred from UE to the LMF for positioning methods other than NR E-CID

“Receive beam index” should be added to the information that may be transferred from UE to LMF for NR DL-AOD positioning.

TP in R2-2005889 is endorsed for merge into the stage 2 CR.

TS38.305 CR: R2-2005910	Corrections to NR Positioning, is agreed in 	[Post110-e][650].

RRC:

Agree with GNSS ID/SBAS ID in on-demand SI request (per SIB) to assistance data in RRC_CONNECTED mode and merge it into running CR 38.331 for ASN.1 check.

Postpone the separate positioning system information area ID to Rel-17 and reuse the existing area ID.

RAN2 consider that the posSIBs can be different in different cells of the gNB, and leave it to RAN3 how to handle this in signalling.

We do not introduce the unicast tag in this release.

Remove the CSI-RS pathloss reference for SRS for positioning.

The LocationMeasurementIndication is extended to support NR inter-frequency measurements.

Re-organise (Separate table) the field description for trp-ID, dl-PRS-ResourceSetID and dl-RRS-ResourceId-r16 in DL-PRS-Info-R16.

If SSB-InfoNcell-r16 is used to configure spatial relation, ssb-IndexNcell-r16 in SSB-InfoNcell-r16 is optional and Need R.

Change the SFN offset in SSB-Configuration according to the LPP spec.

Add missing field description for SSB-Configuration IE for SRS for Positioning configuration.

Align the SSB timing with RAN1 agreement not to have the SMTC configuration.

The serving cell ID can be moved to the reference signal level, with details to be checked as part of the CR update.

LocationMeasurementIndication is needed for the UE to request for measurement gap for PRS measurement

Location measurement indication is needed for all PRS measurements.

Adopt R2-2005091 as the baseline with the following changes:

-	There is a typo that the field name should be nr-PRS-Measurement

-	The name for maximum number of frequency layer should be max-PRS-FreqLayer

-	The FFS in the spec should be removed according to guidance from chair

-	Offset and repetition can be jointly configured with a CHOICE structure

-	mgl should be configured with two spare bits in the range of values, spare1 and spare2

-	Change maxInterRAT-RSTD-Freq to maxPRS-FreqLayers and add the definition of maxPRS-FreqLayers

-	Definition of frequency in the gap request to be further clarified

TS38.331 CR: R2-2005890	Capturing RRC Positioning Impacts after RAN2-109bis

- Agreed in email discussion [AT110-e][611]

LPP:

Additional path reporting is based on a path timing reference in which the path timing used to determine the nr-RSTD, nr-RSTD-ResultDiff, nr-UE-RxTxTimeDiff and nr-UE-RxTxTimeDiffAdditional values is relative to the first path of the resource used to determine RSTD .

The TRP-ID IE is replaced by separate IEs signalled in the separate cases where previously the TRP-ID was used.

The existing dl-PRS-Id field retains its range as INTEGER (0..255) and is broken out as a separate IE.

The included identifiers of the NR E-CID Signal Measurement Information per cell are the NR physical cell identity, NR cell global identity (shall be provided if the device was able to determine the NCGI of the measured cell at the time of measurement) and NRARFCN.

The NR-S Add NCGI, PCI and NR-ARFCN as optional cell identifiers of the IE associated to TRPs in the DL-PRS and UEB AD, as well as UEA measurements.  Meaning of NR-ARFCN should be clarified in CR checking.

Add NCGI, PCI and NR-ARFCN as optional cell identifiers of the NR-TimeStamp IE.

Text proposal in Annex A1 of R2-2005904 to be merged into the LPP CR.SB-Config IE includes NR physical cell identity and NR ARFCN but no (0..255) TRP ID.

RAN2 agree to the proposed change with an optional reference in the DL-PRS-BeamInfo IE.

Text proposal in Annex 3 of R2-2005907 is a baseline to be merged into the LPP CR.

Agree to the following “Proposed Conclusion” items:

Proposed Conclusion 12:

(a)	"assistance data reference" is the same as the requested "RSTD reference" for DL-TDOA (i.e., A1=A2).

(b)	"assistance data reference" is indicated by IE DL-PRS-IdInfo (field nr-DL-PRS-ReferenceInfo in NR-DL-PRS-AssistanceData).

(c) nr-DL-PRS-ReferenceInfo in NR-DL-PRS-AssistanceData is changed to mandatory present.

Proposed Conclusion 13:

The DL-PRS configuration for the "assistance data reference" and associated parameter (expected RSTD, etc.) is included in the assistance data list nr-DL-PRS-AssistanceDataList. The network signals a value of zero for the nr-DL-PRS-SFN0-Offset, nr-DL-PRS-expectedRSTD, and nr-DL-PRS-expectedRSTD-uncertainty of the "assistance data reference".

Proposed Conclusion 19:

-	Add the nr-TOA-Quality to the NR-DL-TDOA-AdditionalMeasurementElement.

Proposed Conclusion 21:

(a)	Change the nr-DL-PRS-RxBeamIndex in NR-DL-AoD-MeasElement and NR-DL-AoD AdditionalMeasurementElement to OPTIONAL present.

(b)	Add a proper field description for how the field should be set and when the field should be included.

Remaining proposals can be taken into the LPP CR update and any objections can be raised in that discussion.

R2-2005908	Editorial and other minor updates

	Endorsed in offline discussion [AT110-e][619], to be merged into the final LPP CR

TS37.355 CR R2-2005215	LPP Clean-Up is agreed in 	[Post110-e][651].

MAC:

SP positioning SRS activation/deactivation MAC CE includes UL carrier indication, i.e., no change to the current spec.

SP positioning SRS activation/deactivation MAC CE should optionally contain indication of spatial relations.

SP positioning SRS activation/deactivation MAC CE should optionally contain indication of DL PRS resource ID

SP positioning SRS activation/deactivation MAC CE should optionally contain indication of SSB index

PHR should not be triggered when pathloss reference for positioning SRS has changed more than phr-TxPowerFactorChange

TP from R2-2005905 is endorsed as a baseline,

TS38.321 CR R2-2006179	Running CR to MAC spec for R16 Positioning is agreed in 	[Post110-e][652].

#### 2.2.2	Remaining Open issues

RAN WG2 is to continue maintenance of NR Positioning work aiming to resolve technical issues if any are identified at the subsequent meetings.

## 2.3	RAN3

#### 2.3.1	Agreements

## 2.3	RAN3

#### 2.3.1	Agreements

#### Summary of agreements from RAN3#107-bis

BL CRs endorsed in R3-202048, R3-201606, R3-201607, and R3-201547 at the beginning of the meeting.

Agreed to add “RAN UE measurement ID” IE in MEASUREMENT FAILURE, MEASUREMENT UPDATE, and MEASUREMENT ABORT messages and change maximum value of LMF UE measurement ID and RAN UE measurement ID from 15 to 65535 (in R3-202776).

The following agreements on introduction of TRP support in NRPPa have been implemented in R3-202872:

- Add an optional TRP list to the TRP INFORMATION REQUEST NRPPa message, to allow LMF to request information about all and specific TRPs from a gNB

- LMF can request using TRP INFORMATION REQUEST and the gNB can report using TRP INFORMATION REPORT the following information: PRS ID, NR PCI, NR CGI, NR ARFCN, Timing Information, DL PRS Configuration, SSB Information/Configuration, Spatial Direction Information, Geographical Coordinates/Access Point Position, SFN Initialization Time; all of the above should be added with FFS

- TRP INFORMATION UPDATE NRPPa message is not supported in this release

- Remove TRP id from NRPPa MEASURMENT FAILURE and ABORT messages

- Define a list of TRP ids in the MEASUREMENT REQUEST and RESPONSE messages; all the details, i.e.: weather the TRP ids are mandatory or optional, whether the message is UE-associated or non-UE associated, and whether it supports E-CID are FFS.

- Include “Additional Path List” in RTOA measurement results and gNB RxTx measurement results

Agreed to support UL NR E-CID, with the following information that. may be transferred from gNB to LMF: NR CGI, Cell Portion ID, SS-RSRP, SS-RSRQ, CSI-RSRP, and CSI-RSRQ.  Both cell-level and beam-level measurements for RSRP and RSRQ are supported. Stage-2 TP for TS 38.305 agreed in R3-202645, LS agreed in R3-202646.

Agreed that Positioning Assistance Information in F1AP is encoded as an OCTET STRING referencing TS 38.455 (FFS removed in R3-202698). Area Scope added with FFS to Assistance Information Meta Data NRPPa IE in R3-202755. LS agreed in R3-202749.

Agreement to align F1-AP positioning procedures with NRPPa. F1AP messages renamed to Positioning Assistance Information Control procedure and Positioning Assistance Information Feedback procedure (stage-2 for TS 38.470 in R3-202777). TRP Information Exchange procedure messages introduced for F1AP in R3-202778. Alignment of F1AP Positioning Measurement procedure to NRPPa agreed in R3-202793.

#### Summary of agreements from RAN3#108

BL CRs endorsed in R3-203082, R3-203083, R3-203084, R3-203102, and R3-203598 at the beginning of the meeting.

Stage-2 (TS 38.305) positioning architecture corrections in split gNB architecture agreed in R3-203596 and R3-204204. Positioning procedures description for TS 38.470 agreed in R3-204196.

BL CR for TS 38.413 endorsed in R3-203432.

The following NRPPa related agreements have been made:

- The NRPPa Measurement procedures are non-UE associated.

- Rename the “LMF UE Measurement ID” to “LMF Measurement ID”.

- Remove FFS on maximum range 65535 (with possibility of extension).

- Introduce the RX Beam info in the measurement response.

- We shall not specify whether the gNB-CU aggregates measurements from different gNB-DUs

- Send a list of TRPs in measurement request message

- One measurement may be initiated in more than one TRP

- Remove the RAN Measurement ID from the MEASUREMENT FAILURE MESSAGE

- Keep the RAN measurement ID IE in the Measurement Response, Report, Update, Abort, and Failure Indication messages and remove “UE”

- Measurement Failure happens when NG-RAN node cannot configure with none of the requested TRPs.

- TRP ID list is mandatory in measurement request

- Remove TRP ID from Failure Indication

NRPPa TPs agreed in: R3-204208, R3-204207, and R3-204331.

On NR E-CID, the following agreements have been made:

- A UE-associated F1AP procedure is used to convey UL NR E-CID information (e.g. Cell Portion ID) over F1.

- Include support to signal UL Angle of Arrival information in NR E-CID messages in NRPPa; It is RAN3’s understanding that including this information in NRPPa does not imply introducing additional requirements on the UE in Rel-16

- Extend the range of LMF UE Measurement ID in E-CID measurement procedure (current value 15) to 256

The following TPs were agreed: R3-204210 and R3-204211.

On SRS and SSB configuration, the WA has been made to support SP SRS activation/deactivation using a dedicated Positioning Activation/Deactivation procedure. Furthermore, the following agreements have been made:

- Support SFN Initialization Time with semantic description as proposed in R3-203738 and provide a reply LS Accordingly.

- SFN Initialization Time in SRS Configuration is needed

- Support spatial relation in Requested SRS Transmission Characteristics IE and agree R3-203600 (with revisions as needed).

- Support “Spatial Direction Information” in the TRP Information IE, as proposed in R3-203738.

- Support PRS configuration based on 3738

- Support SRS Resource Set ID according to WA

- Support n. of SRS resource set and n. of SRS resources per set (explicit signalling)

The following TPs were agreed: R3-204212, R3-204213, R3-204299, and R3-204361. Furthermore, two liaison statements have been agreed in R3-204214 and R3-204379.

On Transmission Measurement Function, the following agreements have been made:

- Inclusion of high accuracy for TRP location is agreed

- Inclusion of relative coordinates (xyz) is agreed

The following TPs were agreed in R3-204216 and R3-204312.

On Broadcast Assistance Data Delivery the following agreements have been made:

- Add a cell(s) list  that are requested to broadcast the associated PosSIB(s) in ASSISTANCE INFORMATION CONTROL/FEEDBACK. The list is Optional in both NRPPa and F1AP

- Remove the areaScope from the Meta Data IE in NRPPa

- Introduce an “ID” to link the 2 class 2 procedures in F1AP

The following TPs were agreed: R3-204218, R3-204220, and R3-204380.

On Positioning Support in split gNB Architecture the following agreements have been made:

- It is agreed to replicate NRPPa structure to support non-periodic SRS configuration over F1-AP.

- It is agreed to add the SFN Initialization time over F1-AP messages that correspond to NRPPa.

- It is agreed to signal SRS configuration in the F1-AP Positioning Information messages

- Align with NRPPa on either single TRP ID or TRP ID List in the measurement messages

- The presence or not of the Measurement number IE is to be aligned with the NRPPa signalling

- Remove the “Cell ID” from the “Measurement type”; and change the presence of “UL SRS Measurement Configuration” from “C-ifULRTOA” to “O”.

- Rename “LMF UE measurement ID” to “LMF measurement ID” and change the maximum value from 15 to 65535.

- Agree on [2]’s proposal to copy common information elements from NRPPa to F1-AP.

- Agree to add NR-PRS Beam information in the PRS configuration IE in 9.3.1.f, merging with Huawei’s proposal in R3-203599. Check LPP structure.

- Encode the measurement info over F1AP using explicit IEs

The following TPs were agreed: R3-204190 and R3-204223.

BL CRs for NRPPa (TS38.455) and F1 (TS38.473) have been endorsed by email in R3-204475 and R3-204477, respectively. However, FFS remaining.

#### 2.3.2	Remaining Open issues

RAN WG3 is to continue work on stabilization of the TS38.455 and TS38.473 CRs and FFS resolution to complete the details of message and information element definitions in the TS 38.455 and TS 38.473, taking the latest RAN WG1 and RAN WG2 status into account.

## 2.4	RAN4

#### 2.4.1	Agreements

#### Summary of Agreements from RAN4#94bis-E

RAN4 WG continued discussion on RRM aspects for NR positioning that was divided into two parts associated with two e-mail threads:

- [94e Bis][115] NR_pos_RRM_Part_1

- [94e Bis][116] NR_pos_RRM_Part_2

The summary of the first part was submitted in R4-2005837 (Email discussion summary for [94e Bis][115] NR_pos_RRM_Part_1). The following agreements were made after the first round of discussion on RRM Part1 and online GTW session:

RRM_Part 1 (UE)

- No relative report mapping table to be defined for UE Rx-Tx time difference measurement.

- PRS-RSTD and UE Rx-Tx time difference accuracy requirements are to be defined separately for FR1 and FR2

- Reporting range for Additional Path to be ± 4.17 us

Agreements on DL PRS-RSTD report mapping

- One report mapping table per k with uniform granularity in report mapping table

- RSTD range in FR2 for report mapping table is the same as FR1(+/- 500 us)

- Relative fine-granularity report mapping table (LTE approach) is not supported

- Parameter k (determines minimum reporting granularity):

  - LMF provides a recommended k value (k1). UE selects parameter k (k2) and informs to the LMF. Further discuss the relation between UE selected parameter k2, k1 and network recommended value k1 k2.

  - If UE selects parameter k – there is one report mapping table per k; bit width corresponding to each k is different enabling NW to identify which k was used

  - k value range is 0, 1, 2, 3, 4, 5 (k = -1 was not agreed)

- Differential reporting granularity for RSTD is the same as absolute RSTD reporting granularity?

- Reporting range for differential reporting of RSTD - Single-sided; only positive range. The reference for differential RSTD is the smallest absolute RSTD

- Min/max value for differential reporting for RSTD - [0, 4.17 us]

- Differential reporting for RSTD - The differential reporting has the same structure and the same number of tables as the absolute reporting

Agreements on DL PRS-RSRP report mapping

- Minimum absolute value: -156 dBm

- Maximum absolute value: -31 dBm

- Range of differential reporting for RSRP:

  - Single-sided; only negative range for DL-AoD and double-sided for DL-TDOA and multi-RTT

- Min/max values of the range for differential reporting for RSRP: [-30,0] dB for DL-AoD and +/- 30 dB for multi-RTT and DL-TDOA.

  - Note: values are applicable when PRS RSRP measurements are TDM-ed

  - Further discuss when PRS RSRP measurements are FDM-ed

- Granularity of differential reporting for RSRP - 1 dB

- Granularity for additional path reporting: Same granularity as used for RSTD/Rx-Tx timing difference reporting

The following tdocs were approved after the second round of e-mail discussion on RRM Part 1

| R4-2005378 | WF on NR Positioning UE measurements and reporting - Approved |
| --- | --- |
| R4-2005839 | Approved |

RAN4 WG also agreed on additional path reporting for RSTD and UE Rx-Tx time difference measurements:

- The reporting range is from -8175Tc to +8175Tc

- The reporting granularity is the same as for absolute RSTD reporting

- The number of reportable entities, depending on k, is:

  - k=0: 16352

  - k=1: 8177

  - k=2: 4089

  - k=3: 2045

  - k=4: 1023

  - k=5: 512

RRM_Part 2 (gNB)

The summary of the RAN4 email discussion on the second part was submitted in R4-2005398 (Email discussion summary for [94e Bis][116] NR_pos_RRM_Part_2). The following agreements were made after the first round of discussion on RRM Part1 and online GTW session:

- RAN4 discussed SINR measurements for E-CID positioning, with no consensus to specify SINR measurements for E-CID positioning

- The R4-2004677 - Draft CR on NR E-CID measurement requirements for the TS 38.133 v16.3 was endorsed

- RAN4 discussed whether UE is required to perform additional SSB measurement for the SSB configured as QCL source of PRS resources. It was agreed that UE is not required to perform additional SSB measurement for the SSB configured as QCL source of PRS resources.

- Absolute SRS-RSRP mapping is defined from -156 dBm to -31 dBm

- Min and max values in UL RTOA mapping following min and max values in gNB Rx-Tx time difference mapping.

- UL RTOA reporting granularity follows gNB Rx-Tx time difference reporting granularity.

- Same values of reporting granularity parameter (k) are applicable for UL RTOA and gNB Rx-Tx time difference

- gNB Rx-Tx time difference reporting range (minimum and maximum values) -0.5ms to 0.5ms

- gNB Rx-Tx time difference reporting granularity and k values. Same values as for UE Rx-Tx time difference based on T=Tc2k. LMF provides a recommended k-value (k1). gNB selects parameter k (k2) and informs to LMF. Further discuss the relation between gNB selected parameter k2 and LMF recommended value k1. Same principle as for UE side shall apply.

- Values of granularity parameter (k) - k from 0 to 5

- Differential gNB Rx-Tx time difference reporting Common understanding: gNB differential report mapping for Rx-Tx time, RSRP, UL RTOA will not be defined by RAN4 unless it is introduced by RAN3. It is common understanding that RAN3 did not discuss it.

The following list of tdocs was approved after the second round of e-mail discussion on RRM Part 2:

| Tdoc | Decision |
| --- | --- |
| R4-2005417 | NR E-CID reporting criteria requirements – Draft CR TS 38.133 v16.3.0 - Endorsed |
| R4-2005379 | WF on impact of positioning on RRM requirements - Approved |
| R4-2005380 | WF on gNB positioning measurements and report mapping - Approved |
| R4-2005381 | LS on NR Positioning gNB measurement report range and granularity - Approved |

Finally, the following additional LSs were approved by RAN4 WG on NR Positioning:

| R4-2005841 | Reply LS on NR Positioning gNB measurement report range and granularity (To RAN2/RAN3 Cc RAN1) |
| --- | --- |
| R4-2005845 | LS on report mapping for UE positioning measurement (To RAN2 Cc RAN1/RAN3) |

#### Summary of Agreements from RAN4#95-E

RAN4 WG continued discussion on RRM aspects for NR positioning that was divided into three parts and associated e-mail threads:

- [95e][215] NR_pos_RRM_Part_1

- [95e][216] NR_pos_RRM_Part_2

- [95e][217] NR_pos_RRM_Part_3

RRM Part 1

The summary of the first part was submitted in R4-2009027 (Email discussion: [95e][215] NR_pos_RRM_Part_1). The following agreements were made after the first round of discussion on RRM Part1 and online GTW session:

- Do not define intra/inter-frequency definition for PRS-RSTD

  - Note: Accuracy may be different depending whether the measurements are done on the same positioning frequency layer or not.

- Do not define intra/inter-frequency definition for PRS-RSRP

  - Note: Classification of accuracy requirements is FFS (e.g. whether to define different accuracy for measurements on different frequencies)

- Do not define intra/inter-frequency definition for UE Rx-Tx timing difference

  - Note: Classification of accuracy requirements is FFS (e.g. whether to define different accuracy for measurements on different frequencies)

RAN WG4 discussed PRS occasion definition and made the following agreement:

- PRS occasion definition – select among the following options:

  - Option 1: PRS occasion is the time duration spanned by one DL PRS resource after repetition by DL-PRS-ResourceRepetitionFactor ± its corresponding DL-PRS-expectedRSTD-uncertainty

  - Option 2: PRS occasion is one single DL PRS repetition (i.e. repetition factor of 1)

  - Option 3: PRS occasion is one comb pattern without being repeated within a slot and without applying a resource repetition factor

- Basic number of PRS occasions

  - Option 1. A certain number (X) of PRS occasions, X=4

  - Option 2. ceil(NPRS,req / KPRS)

  - NPRS,req is the comb pattern realizations that are required for RSTD measurement, derived from simulation results

  - KPRS= LPRS/CombSizeN  ResourceRepetitionFactor is the number of comb pattern realizations within a single TPRS,

  - LPRS is the number of PRS symbols per slot

With respect to UE RX beam sweeping on RSTD measurement, the following agreements were made by RAN WG4:

- For FR1, no impact of UE RX beam sweeping on RSTD measurement period shall be considered

- For FR2

  - Use Rx beam sweeping factor similar way as in SSB-based RRM (i.e. no intra-PRS-occasion Rx beam sweeping) for the case when the QCL information is not available to the UE

  - FFS how to handle the case when the QCL information is available to the UE

  - Option 1: Do not perform RX beam sweeping

  - Option 2: Perform RX beam sweeping

- Solutions with more advanced RX beam sweeping can be considered in the future releases

In the 2nd round of email discussion the following documents were approved:

| R4-2009111 | LS on intra/inter-frequency measurement for NR positioning - Approved |
| --- | --- |
| R4-2009127 | Link-level simulation assumptions for UE Rx-Tx time difference measurements - Approved |
| R4-2008664 | WF on requirements for RSTD and UE Rx-Tx time difference measurement - Approved |

RRM Part 2

The summary of the second part was submitted in R4-2009028 (Email discussion summary for [95e][216] NR_pos_RRM_2) As an outcome of this thread the following document R4-2009129 was agreed by RAN4:

| R4-2009129 | CR on PRS-RSRP measurement report mapping - Agreed |
| --- | --- |

RRM Part 3

The summary of the third part was submitted in R4-2009029 (Email discussion summary for [95e][217] NR_pos_RRM_3). As an outcome of this thread the following agreements were made by RAN4:

- All Rel-15 MG patterns are applicable for positioning measurements

- New MG patterns, if introduced, shall be UE capability

- Re-use the handling of LTE PRS in Rel-15 CSSF for gap sharing between NR PRS and RRM

- Regarding the PRS measurement period when incomplete PRS measurement in active BWP is abandoned and restarted in gaps based on agreement in RAN4#94-ebis (R4-2005379), it was agreed to do not define any additional requirements related to the above agreement but capture the above UE behavior in the relevant requirements for positioning measurement being performed within the active BWP.

- Define the following two set of requirements:

  - For UE which does not need any PRS and/or RRM measurement relaxation due to concurrent processing of PRS and RRM measurements.

  - For UE which needs PRS and/or RRM measurement relaxation due to concurrent processing of PRS and RRM measurements.

- Define UE capability signalling which indicates the concurrent processing of PRS and RRM measurements does not need any PRS and/or RRM measurement relaxation.

Regarding gNB measurement accuracy requirements and report mapping the following agreements were made

- In both serving and neighbour cells of the UE, gNB Rx-Tx accuracy shall not apply if UE transmit timing changes due to gNB sending TA during the measurement period.

- UE’s path loss measurement is considered accurate/reliable provided that the side conditions for the measurement used by the UE for the path loss estimation are met. FFS whether to include criteria for deriving measurement accuracy in the LS response.

The following documents were agreed based on the 3rd round of e-mail discussion for RRM Part 3:

| R4-2008668 | WF on gNB requirements for NR positioning |
| --- | --- |
| R4-2008670 | CR on SRS RSRP measurement report mapping - Agreed |
| R4-2008671 | CR for gNB Rx-Tx time difference and UL-RTOA report mapping - Agreed |
| R4-2008672 | CR for AoA/ZoA report mapping - Agreed |

In addition, the following list of documents was agreed / endorsed by RAN4 WG:

| R4-2009139 | WF on requirements for NR Positioning PRS-RSRP, SSB and CSI-RS RSRP/RSRQ measurements - Approved |
| --- | --- |
| R4-2009266 | WF on impact of NR positioning measurements on RRM - Approved |
| R4-2009254 | UE Rx-Tx Measurement Report Mapping in NR in 38.133 – CR – Technically endorsed |
| R4-2009103 | NR E-CID reporting criteria requirements - Agreed |
| R4-2009104 | NR E-CID measurement requirements - Agreed |
| R4-2009126 | Positioning measurement accuracy requirements structure in section 10 - Agreed. |
| R4-2009253 | Measurement report mapping for PRS RSTD – CR for the TS 38.133 v16.3.0 –Technically endorsed |
| R4-2009257 | Reporting criteria for NR RSTD - Agreed. |
| R4-2009246 | LS on measurement gaps for NR positioning Approved |
| R4-2009247 | Response LS on criterion of pathloss measurement failure for power control of SRS for positioning to RAN1 - Approved |
| R4-2009267 | LS on impact of NTA offset on UE Rx-Tx time difference measurement - Approved |

#### 2.4.2	Remaining Open issues

Core part:

RAN WG4 needs to work on the following remaining open issues for NR Positioning (TS 38.133 requirements):

- PRS RSTD measurement requirements:

  - Measurement period requirement

  - Measurement capability

  - Side conditions for FR2

- UE Rx-Tx time difference measurement requirements:

  - Measurement period requirement

  - Measurement capability

- PRS RSRP measurement requirements

  - Measurement delay requirement

  - Measurement capability

  - Side conditions

- Other RRM impacts

  - New measurement gap patterns for positioning measurements and impacts on existing RRM measurements.¨

Performance part:

- PRS RSTD report mapping

- UE Rx-Tx report mapping

- Measurement accuracies of PRS-RSTD, UE Rx-Tx and PRS-RSRP

- Conditions for PRS-RSTD, UE Rx-Tx and PRS-RSRP

- RRM test cases related to PRS-RSTD, UE Rx-Tx and PRS-RSRP

- gNB positioning measurement accuracies

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2003129	Chairman's notes of AI 7.2.8 Maintenance of NR positioning support	Ad-hoc Chair (Ericsson)

- R1-2001558	Maintenance of DL PRS for NR positioning	Huawei, HiSilicon

- R1-2001600	Maintenance of DL reference signals for NR positioning	ZTE

- R1-2001685	Discussion on remaining issues on DL RS for NR positioning	vivo

- R1-2001731	Remaining Issues on DL Positioning Reference Signal	OPPO

- R1-2001954	Remaining details of DL Reference signals for NR positioning	LG Electronics

- R1-2002046	Remaining details on DL Reference Signals	Futurewei

- R1-2002095	Remaining issues on DL PRS for NR Positioning	CATT

- R1-2002144	DL Reference Signals for NR Positioning	Samsung

- R1-2002288	Corrections to DL reference signals for NR positioning	Intel Corporation

- R1-2002557	Discussion on DL PRS processing & related UE capabilities	Qualcomm Incorporated

- R1-2002620	Maintenance of rel16 DL reference signals for NR positioning	Ericsson

- R1-2001559	Maintenance of SRS for NR positioning	Huawei, HiSilicon

- R1-2001601	Maintenance of UL reference signals for NR positioning	ZTE

- R1-2001686	Discussion on remaining issues on UL RS for NR positioning	vivo

- R1-2001732	Remaining Issues on UL Positioning Reference Signal	OPPO

- R1-2002038	Maintenance on UL reference signals for NR Positioning	Nokia, Nokia Shanghai Bell

- R1-2002047	Remaining details on UL Reference Signals	Futurewei

- R1-2002096	Remaining issues on UL SRS for NR Positioning	CATT

- R1-2002145	UL Reference Signals for NR Positioning	Samsung

- R1-2002199	Discussion on staggered SRS for NR Positioning 	Fraunhofer IIS, Fraunhofer HHI

- R1-2002286	Corrections to UL reference signals for NR positioning	Intel Corporation

- R1-2002621	Maintenance of rel16 UL reference signals for NR positioning	Ericsson

- R1-2003061	TPs and remaining open issues from email discussion [100b-e-NR-Pos-03] on UL SRS for positioning and UL RTOA reference time	Moderator (Ericsson)

- R1-2001560	Maintenance of NR positioning measurements	Huawei, HiSilicon

- R1-2001602	Maintenance of UE and gNB measurements for NR positioning	ZTE

- R1-2001733	Remaining Issues on Measurements for NR Positioning	OPPO

- R1-2002048	Remaining details on Measurements	Futurewei

- R1-2002097	Remaining issues on NR Positioning Measurements	CATT

- R1-2002146	UE and gNB measurements for NR Positioning	Samsung

- R1-2002622	Maintenance of rel16 UE and gNB measurements for NR Positioning	Ericsson

- R1-2001561	Maintenance of physical layer procedures to support positioning measurements	Huawei, HiSilicon

- R1-2001603	Maintenance of physical-layer procedure for NR positioning	ZTE

- R1-2001687	Discussion on remaining issues on physical-layer procedures for NR positioning	vivo

- R1-2001734	Remaining Issues on Physical Layer Procedures for NR Positioning	OPPO

- R1-2001955	Remaining details of physical-layer procedure to support UE/gNB measurements	LG Electronics

- R1-2002049	Remaining details on Measurement Procedures	Futurewei

- R1-2002098	Remaining issues on NR Positioning Procedures	CATT

- R1-2002147	Physical-layer procedures to support UE/gNB measurements	Samsung

- R1-2002217	Remaining issues on physical layer procedure for UL SRS transmission	CMCC

- R1-2002287	Corrections to physical layer procedures for NR positioning	Intel Corporation

- R1-2002623	Maintenance of rel16 Physical-layer procedures to support UE - gNB measurements	Ericsson

- R1-2001735	Discussion on RE mapping in reference signal for NR positioning	OPPO

- R1-2002676	On positioning latency and aperiodic SRS	Huawei, HiSilicon

- R1-2004727	Summary on scope of NR positioning email discussions at RAN1#101-E		Moderators (Intel, Ericsson, CATT, Qualcomm)

- R1-2003406	Discussion on remaining issues on DL RS for NR positioning	vivo

- R1-2003472	Maintenance of DL reference signals for NR positioning	ZTE

- R1-2003521	Finalizing DL PRS	Huawei, HiSilicon

- R1-2003632	Remaining issues on DL PRS for NR Positioning	CATT

- R1-2003716	Maintenance on DL reference signals for NR Positioning	Nokia, Nokia Shanghai Bell

- R1-2003886	DL reference signals for NR Positioning	Samsung

- R1-2004052	Remaining Issues on DL Positioning Reference Signal	OPPO

- R1-2004134	Remaining details of DL Reference signals for NR positioning	LG Electronics

- R1-2004469	Maintenance on DL Reference Signals for NR Positioning	Qualcomm Incorporated

- R1-2004643	Maintenance of DL reference signals for NR positioning	Ericsson

- R1-2004726	FL Summary #1 on DL Reference Signals for NR Positioning	Moderator (Intel Corporation)

- R1-2003407	Discussion on remaining issues on UL RS for NR positioning	vivo

- R1-2003473	Maintenance of UL reference signals for NR positioning	ZTE

- R1-2003522	Finalizing SRS for NR positioning	Huawei, HiSilicon

- R1-2003633	Remaining issues on UL SRS for NR Positioning	CATT

- R1-2003887	UL reference signals for NR Positioning	Samsung

- R1-2003959	Remaining issues on UL SRS for positioning transmission	CMCC

- R1-2004053	Remaining Issues on UL Positioning Reference Signal	OPPO

- R1-2004135	Remaining details of UL Reference signals for NR positioning	LG Electronics

- R1-2004470	Maintenance on UL Reference Signals for NR Positioning	Qualcomm Incorporated

- R1-2004515	Discussion on staggered SRS for NR Positioning	Fraunhofer IIS, Fraunhofer HHI

- R1-2004644	Maintenance of UL Reference Signals for NR Positioning	Ericsson

- R1-2004718	Feature lead summary for UL Reference Signals for NR Positioning	Moderator (Ericsson)

- R1-2004909	Output #1 of email discussion [101-e-NR-Pos-02] on DL PRS and UL SRS for NR positioning in rel16 maintenance	Moderator (Ericsson)

- R1-2003408	Discussion on remaining issues on UE and gNB measurements for NR positioning	vivo

- R1-2003474	Maintenance of UE and gNB measurements for NR positioning	ZTE

- R1-2003523	Finalizing NR positioning measurements	Huawei, HiSilicon

- R1-2003634	Remaining issues on NR Positioning Measurements	CATT

- R1-2003717	Maintenance on measurements for NR Positioning	Nokia, Nokia Shanghai Bell

- R1-2003888	UE and gNB measurements for NR Positioning	Samsung

- R1-2004054	Remaining Issues on Measurements for NR Positioning	OPPO

- R1-2004471	Maintenance on UE and gNB measurements for Positioning	Qualcomm Incorporated

- R1-2004645	Maintenance of UE and gNB measurements for NR Positioning	Ericsson

- R1-2004683	FL Summary of Remaining issues on NR Positioning Measurements	Moderator (CATT)

- R1-2003409	Discussion on remaining issues on physical-layer procedures for NR positioning	vivo

- R1-2003475	Maintenance of physical-layer procedure for NR positioning	ZTE

- R1-2003524	Finalizing physical layer procedures for NR positioning	Huawei, HiSilicon

- R1-2003635	Remaining issues on NR Positioning Procedures	CATT

- R1-2003718	Maintenance on PHY procedures for NR Positioning	Nokia, Nokia Shanghai Bell

- R1-2003810	Remaining details on Measurement Procedures	Futurewei

- R1-2003889	Physical-layer procedures to support UE/gNB measurements	Samsung

- R1-2004055	Remaining Issues on Physical Layer Procedures for NR Positioning	OPPO

- R1-2004136	Remaining details of physical-layer procedure to support UE/gNB measurements	LG Electronics

- R1-2004472	Maintenance on Physical-layer procedures for Positioning	Qualcomm Incorporated

- R1-2004646	Maintenance of Physical-layer procedures to support UE/gNB measurements	Ericsson

- R1-2004662	Discussion on remaining opens of physical layer procedures for NR positioning	Intel Corporation

- R1-2004720	Summary of 7.2.8.4: Physical-layer procedures to support UE/gNB measurements	Moderator (Qualcomm Incorporated)

- R1-2004056	Discussion on RE mapping in reference signal for NR positioning	OPPO

- R1-2004608	Removal of AP PosSRS feature from Rel-16	Huawei, HiSilicon

- R1-2004647	Support of UE Rx-Tx based on Rel15 SRS	Ericsson

- R1-2004958	Draft LS on the UE DL PRS processing, Intel Corporation

- R1-2004959	LS on the UE DL PRS processing, RAN1

- R1-2004960	Summary of E-mail Discussion [101-e-NR-Pos-01], Moderator - Intel Corporation

- R2-2002520	LS on outcome of email discussions on aperiodic SRS for positioning configuration from RAN1#100e (R1-2001483; contact: Ericsson)	RAN1

- R2-2002529	LS on gNB measurements report mapping for NR Positioning (R4-2002280; contact: Ericsson)	RAN4

- R2-2003316	Discussion on capabilities for NR positioning	Intel Corporation

- R2-2003317	Introduction of UE positioning capabilities	Intel Corporation

- R2-2003068	[Post109e-30][NRPos] Non-periodic SRS for positioning (Huawei)	Huawei, HiSilicon

- R2-2003984	Draft Response LS on SRS and SSB configuration for NR Positioning	Intel

- R2-2003989 Response LS on SRS and SSB configuration for NR Positioning	Intel

- R2-2003054	DraftLS_RAN3_non-periodicSRSPositioning	Huawei, HiSilicon

- R2-2003069	[Post109e-31][Pos] Details of spatial relation for positioning (Huawei)	Huawei, HiSilicon

- R2-2003055	DraftCR for SSB configuration in LPP spec	Huawei, HiSilicon

- R2-2003056	DraftCR for SSB configuration in RRC spec	Huawei, HiSilicon

- R2-2003057	DraftLS_RAN3_On Spatial relations for positioning	Huawei, HiSilicon

- R2-2003985	Correction on SSB configuration in LPP spec	Huawei, HiSilicon

- R2-2003986	Correction on SSB configuration in RRC spec	Huawei, HiSilicon

- R2-2003987	Correction on SSB configuration in RRC spec	Huawei, HiSilicon

- R2-2003620	Summary document for agenda item 6.8.2.1 - NR Positioning Stage 2	Nokia, Nokia Shanghai Bell

- R2-2003990	Various Corrections to NR Positioning	Qualcomm Incorporated	draftCR	Rel-16	38.305	16.0.0	NR_newRAT-Core

- R2-2003991	[CR to 36.305 on GNSS terminology]	ESA

- R2-2003992	[CR to 36.305 on GNSS terminology]	ESA

- R2-2003993	[CR to 38.305 on GNSS terminology]	ESA

- R2-2003994	[CR to 38.305 on GNSS terminology]	ESA

- R2-2003995	Clarification on UE Positioning Architecture	CATT

- R2-2003996	Clarification on UE Positioning Architecture	CATT

- R2-2004143	Clarification on UE Positioning Architecture	CATT

- R2-2004144	Clarification on UE Positioning Architecture	CATT

- R2-2002914	Clarification on UE Positioning Architecture in 38.305 for Rel-16	CATT

- R2-2002939	Discussion on reusing Rel-15 SRS for Multi-RTT	ZTE Corporation

- R2-2003060	Text proposal to stage-2 specification	Huawei, HiSilicon

- R2-2003348	Various Corrections to NR Positioning	Qualcomm Incorporated

- R2-2003396	Text Proposal to clarify the meaning of GNSS term	ESA, Nokia, Nokia Shanghai Bell

- R2-2003731	On supporting of non-periodic SRS for positioning	Samsung R&D Institute UK	discussion

- R2-2003769	Summary of agenda item 6.8.2.2 for RRC	Huawei

- R2-2002598	Broadcast of additional assistance data	NextNav, AT&T, FirstNet, Intel, Polaris Wireless	CR

- R2-2002617	Discussion on GAP configuration and request for NR positioning	vivo

- R2-2003059	DraftCR on LocationMeasurementIndication	Huawei, HiSilicon

- R2-2003136	Recommendation message from LMF to gNB for SRS configuration	Ericsson

- R2-2003137	UL SRS UE Capability	Ericsson

- R2-2003729	SSB configuration for DL-/UL-only method in RRC	Samsung R&D Institute UK	discussion

- R2-2003783	Summary of LPP agenda item 6.8.2.3	Qualcomm Incorporated

- R2-2003997	Email discussion report: [AT109bis-e][610][POS] LPP proposals (Ericsson)	Ericsson

- R2-2002938	Discussion on additional path reporting	ZTE Corporation	discussion

- R2-2003061	Remaining issues with LPP	Huawei, HiSilicon

- R2-2003130	Measurement Reporting for UE based positioning	Ericsson

- R2-2003811	Measurement Reporting for UE based positioning	Ericsson

- R2-2003822	Measurement Reporting for UE based positioning	Ericsson

- R2-2003318	Handling on TRP-ID	Intel Corporation

- R2-2003730	UE Rx – Tx time difference definition in LPP	Samsung R&D Institute UK

- R2-2003982	Email discussion report: [AT109bis-e][601][POS] LPP ASN.1 issue gathering and easy agreements (Qualcomm)	Qualcomm Incorporated

- R2-2003981	LPP Clean-Up	Qualcomm Incorporated

- R2-2003983	Email discussion report: [AT109bis-e][602][POS] LPP ASN.1 structural issues (Ericsson)

- R2-2002915	Clarification on SFN0-Offset and DL-AoD report in LPP ASN.1	CATT

- R2-2003066	DraftCR for NR-DL-PRS-Config	Huawei, HiSilicon

- R2-2003067	Miscellaneous Corrections to LPP ASN.1	Huawei, HiSilicon

- R2-2003143	Overhead in current structure	Ericsson

- R2-2003144	Important LPP structural aspects	Ericsson

- R2-2003349	Various Corrections to NR Positioning	Qualcomm Incorporated

- R2-2003350	LPP clean-up	Qualcomm Incorporated

- R2-2003781	CR 37.355 V16.0.0, Corrections to the introduction of NR positioning	Ericsson

- R2-2003135	Change LCID to eLCID for SP Positioning SRS Activation/Deactivation MAC CE

- R2-2003062	Correction to SP SRS activation deactivation MAC CE	Huawei, HiSilicon

- R2-2002618	Discussion on the impact of DRX on SRS for NR positioning	vivo

- R2-2003063	Running CR to MAC spec for R16 Positioning	Huawei, HiSilicon

- R2-2003768	Running CR to MAC spec for R16 Positioning	Huawei, HiSilicon

- R2-2004208	Summary on MAC proposals under 6.8.2.5	Huawei, HiSilicon

- R2-2003877	LS to RAN4 on positioning SRS during DRX inactive period (Huawei)

- R2-2003988	DraftCR of MAC for R16 Positioning	Huawei, HiSilicon

- R2-2004209	Summary of [AT109bis-e][056][OdSIBconn] Ondemand SI Open issue for positioning	Ericsson

- R2-2003607	Summary for Broadcast of Assistance Data	CATT

- R2-2002916	Summary of the agreement and left issues on Broadcast Assistance Data	CATT

- R2-2003058	DraftCR for on-demand SI request for positioning	Huawei, HiSilicon

- R2-2003132	On the need of unicast tag for positioning si-BroadcastStatus	Ericsson

- R2-2003810	On the need of unicast tag for positioning si-BroadcastStatus	Ericsson

- R2-2003064	Discussion on UE-based positioning	Huawei, HiSilicon

- R2-2003145	Remaining issues with NR RAT dependent UE-based positioning	Ericsson

- R2-2003065	Discussion on UL-ECID	Huawei, HiSilicon	discussion	Rel-16	NR_pos-Core

- R2-2003376	On UE RxTx Measurements	Ericsson	discussion	Rel-16

- R2-2004319	Reply LS on Local NR positioning in NG-RAN (S2-2003341; contact: Nokia)	SA2

- R2-2004332	LS on support for UL NR E-CID (R3-202646; contact: Nokia)	RAN3

- R2-2004333	LS on support for Area Scope in Assistance Information metadata (R3-202749; contact: Ericsson)	RAN3

- R2-2004376	LS on NR Positioning gNB measurement report range and granularity (R4-2005841; contact: Intel), RAN4

- R2-2004383	LS on report mapping for UE positioning measurement (R4-2005839; contact: Huawei)	RAN4

- R2-2004635	Introduction of UE capability for Positioning	Ericsson

- R2-2005909	Report of offline discussion [608][POS] Positioning capabilities (Intel)	Intel Corporation

- R2-2006170	LS on Capability bits for E-CID measurements	RAN2

- R2-2005884	Introduction of UE capability for Positioning	Intel Corporation

- R2-2005885	Introduction of UE capability for Positioning	Intel Corporation

- R2-2005886	Introduction of UE capability for Positioning	Intel Corporation

- R2-2004639	Report Open issues on on-demand SI for positioning 	Ericsson

- R2-2004653	Introduction of on-demand System Information functionality for Positioning	Ericsson

- R2-2005897	[AT110-e][605][POS] On-demand posSIBs (Ericsson)	Ericsson

- R2-2005881	Introduction of on-demand System Information functionality for Positioning	Ericsson

- R2-2006093	LS on removing SMTC from SSB assistance data (R1-2004951; contact: Huawei)	RAN1

- R2-2006103	LS on Capturing UE DL PRS Processing Capability (R1-2005047; contact: Intel)	RAN1

- R2-2006129	LS on intra/inter-frequency measurement for NR positioning (R4-2009111; contact: Huawei)	RAN4

- R2-2006136	LS on measurement gaps for NR positioning (R4-2009246; contact: Ericsson)	RAN4

- R2-2006138	LS on impact of NTA offset on UE Rx-Tx time difference measurement (R4-2009267; contact: Ericsson), RAN4

- R2-2005210	Corrections to NR Positioning	Qualcomm Incorporated

- R2-2005888	Corrections to NR Positioning	Qualcomm Incorporated

- R2-2005910	Corrections to NR Positioning	Qualcomm Incorporated

- R2-2004517	Missing SIB for positioning	Nokia (Rapporteur)

- R2-2005103	Summary of stage-2 AI 6.8.2.1	Huawei, HiSilicon

- R2-2005889	[AT110-e][610][POS] Stage 2 proposals (Huawei)	Huawei, HiSilicon

- R2-2004638	Text Proposal for on demand system information procedure	Ericsson

- R2-2005094	Corrections to stage-2 spec	Huawei, HiSilicon

- R2-2005700	SUL support for Rel-16 positioning purpose 	Samsung R&D Institute UK

- R2-2005718	Capturing RRC Positioning Impacts after RAN2-109bis	Ericsson (Rapporteur)

- R2-2005890	Capturing RRC Positioning Impacts after RAN2-109bis	Ericsson (Rapporteur)

- R2-2004796	Report of [Post109bis-e][950][POS] Remaining issues on broadcast (CATT)	CATT

- R2-2006012	Report of [Post109bis-e][950][POS] Remaining issues on broadcast (CATT)	CATT

- R2-2004707	Broadcast of additional assistance data	NextNav, AT&T, FirstNet, Intel, Polaris Wireless CR

- R2-2005714	Summary for RRC Corrections for Positioning	Ericsson

- R2-2005903	[AT110-e][615][POS] Remaining positioning RRC issues (Huawei) 	Huawei, HiSilicon

- R2-2004637	Solution for RIL E259 to remove cond on ServingCell ID 	Ericsson

- R2-2004708	Removal of CSI-RS as pathloss reference for positioning SRS [M111]	MediaTek Inc.

- R2-2005089	DraftCR for SSB configuration in RRC spec	Huawei, HiSilicon

- R2-2005090	DraftCR for introduction of new posSIB	Huawei, HiSilicon

- R2-2005091	DraftCR for 38.331 on location measurement indication	Huawei, HiSilicon

- R2-2005093	Discussion on SRS spitial relation configuration	Huawei, HiSilicon

- R2-2005095	DraftCR for posSI-SchedulingInfo	Huawei, HiSilicon

- R2-2005096	DraftCR for onDemand Positioning system information	Huawei, HiSilicon

- R2-2005097	Correction on prohibit timer for SI request for positioning	Huawei, HiSilicon

- R2-2005098	DraftCR for duplicated description for SI request for positioning	Huawei, HiSilicon

- R2-2005099	Text proposal for positioning system information	Huawei, HiSilicon

- R2-2005100	Draft CR the resourceType under SRS-PosResource	Huawei, HiSilicon

- R2-2005106	Corrections to SSB configuration in RRC	Huawei, HiSilicon

- R2-2005316	[E271] unicast tag for positioning posSI-BroadcastStatus	Ericsson

- R2-2005394	[N043] Location Measurement Indication updates for  NR inter-frequency RSTD	Nokia, Nokia Shanghai Bell

- R2-2005215	LPP Clean-Up    Qualcomm Incorporated

- R2-2005213	LPP Clean-Up    Qualcomm Incorporated

- R2-2005906	LPP Clean-Up    Qualcomm Incorporated

- R2-2006171	LPP Clean-Up    Qualcomm Incorporated

- R2-2004702	Report on Reference for additional path reporting 	Ericsson

- R2-2004703	Summary and Text Proposal Reference for additional path reporting 	Ericsson

- R2-2004701	Report on TRP-ID structure 	Ericsson

- R2-2004704	Summary and Text Proposal on TRP-ID structure 	Ericsson

- R2-2005894	Report on TRP-ID continuation 	Ericsson

- R2-2005904	[AT110-e][612][POS] Report on TRP-ID continuation email discussion  (Ericsson)	Ericsson

- R2-2005907	[AT110-e][617][POS] Report on email discussion about structure of UE-based assistance data (Ericsson) Ericsson

- R2-2005104	[Post109bis-e][951][POS] Remaining issues on UE-based positioning (Huawei)	Huawei, HiSilicon

- R2-2005105	DraftCR on UE-based positioning	Huawei, HiSilicon

- R2-2005212	Email discussion report: [Post109bis-e][948][POS] LPP ASN.1 review	Qualcomm Incorporated

- R2-2006003	Email discussion report: [Post109bis-e][948][POS] LPP ASN.1 review	Qualcomm Incorporated

- R2-2005882	Report of offline discussion [AT110-e][606][POS] Open issues in LPP ASN.1 review	Qualcomm Incorporated

- R2-2004730	"summary of 6.8.2.3	LPP corrections"	Intel Corporation

- R2-2004460	Editorial and other minor updates	Spirent Communications

- R2-2005908	Editorial and other minor updates	Spirent Communications

- R2-2005088	DraftCR for SSB configuration in LPP spec	Huawei, HiSilicon

- R2-2005101	Corrections on the positioning measurement report in 37.355	Huawei, HiSilicon

- R2-2005107	Remaining issues in LPP	Huawei, HiSilicon

- R2-2005108	Remaining issues in LPP ASN.1	Huawei, HiSilicon

- R2-2005305	UL SRS UE Capability	Ericsson

- R2-2006013	Structure of UE-based beam information assistance data (Extension to email discussion 949)	Ericsson

- R2-2005087	Running CR to MAC spec for R16 Positioning	Huawei, HiSilicon

- R2-2006172	Running CR to MAC spec for R16 Positioning	Huawei, HiSilicon

- R2-2005905	[AT110-e] [Offline-618][POS] MAC proposals (Huawei)	Huawei, HiSilicon

- R2-2005092	Remaining issues in MAC spec	Huawei, HiSilicon

- R2-2004461	Discussion on SRS for positioning during the DRX inactive period	vivo

- R2-2005046	Discussion on positioning SRS during DRX inactive period	Spreadtrum Communications

- R2-2004636	Discussion and corrections for MAC CE Design for Positioning	Ericsson

- R2-2005211	Corrections to Power Headroom Reporting for SRS for positioning	Qualcomm Incorporated

- R2-2005304	DL PRS and UL SRS Coupling for UE Rx Tx measurements for NR positioning	Ericsson

- R3-200060	Transmission Measurement Function in NG-RAN	Ericsson

- R3-200061	Introduction of positioning support over F1AP	Qualcomm Incorporated

- R3-200062	Positioning support over F1AP	Huawei

- R3-200063	Introduction of NR Positioning	Ericsson

- R3-200424	"(TP for NR_POS BL CR for TS 38.455) 	NRPPa open issues for 	Broadcast Assistance Data Delivery"	Qualcomm Incorporated

- R3-200425	"(TP for NR_POS BL CR for TS 38.473) 	F1AP issues for Broadcast 	Assistance Data Delivery"	Qualcomm Incorporated

- R3-200426	(TP for NR_POS BL CR for TS 38.455)  NRPPa changes to support Exchange of TRP Information and Measurements by specific TRPs	Qualcomm Incorporated

- R3-200457	Discussion on SRS related UL positioning procedure	Huawei

- R3-200458	Multiple discussions on NRPPa (FFS & TRP & TP)	Huawei

- R3-200459	(TP for BL CR for TS 38.455) NR Assistance Data Delivery	Huawei

- R3-200460	(TP for BL CR for TS 38.473): F1 support for NR positioning	Huawei

- R3-200461	(TP for BL CR for TS 38.470): F1 support for NR positioning	Huawei

- R3-200462	F1 support for positioning	Huawei

- R3-200479	(TP for NR_POS BL CR for TS 38.455) Additional details for NRPPa Measurement procedures	Nokia, Nokia Shanghai Bell

- R3-200480	TRP configuration information exchange	Nokia, Nokia Shanghai Bell

- R3-200546	Introduce Positioning SI Area ID	CATT

- R3-200547	(TP for [NR_POS-Core] BL CR for TS 38.455) Introduce Positioning SI Area ID	CATT

- R3-200776	(TP for NR_POS BL CR for TS 38.473) F1AP changes to support Exchange of TRP Information	Qualcomm Incorporated

- R3-200777	Introduction of NR Positioning in NRPPa	Ericsson

- R3-200778	Positioning measurements support in NRPPa	Intel Corporation

- R3-200779	(TP for BL CR 38.455) Positioning measurements	Intel Corporation

- R3-200780	Positioning measurements support in F1-AP	Intel Corporation

- R3-200781	(TP for BL CR 38.473) Positioning measurements	Intel Corporation

- R3-200784	Introduction of NR Positioning	Ericsson

- R3-201016	[TP to BL CR for TS 38.305] correction on NG-RAN architecture	Ericsson, Intel

- R3-201017	Exchange of DL PRS configuration over Xn	Ericsson

- R3-201018	Introduction of DL PRS configuration exchange over Xn	Ericsson

- R3-201019	Reporting of UL AoA beam info to LMF	Ericsson

- R3-201020	Discussion on remaining FFS of delivery of Positioning Assistance Data over F1AP	Ericsson

- R3-201021	[TP to BL CR for TS 38.470] Positioning support over F1AP	Ericsson

- R3-201187	Summary of offline discussion for CB: # 56_Email056-Pos_BLs	Intel

- R3-201188	Summary of offline discussion for CB: # 57_Email057-Pos_NRPPa_ext	Nokia

- R3-201189	Summary of offline discussion for CB: # 58_Email058-Pos_PRSexchange_Xn	Ericsson

- R3-201190	Summary of offline discussion for CB: # 59_Email059-Pos_Broadcast_Assist	Huawei

- R3-201191	Summary of offline discussion for CB: # 60_Email060-Pos_split_gNB_arch	Qualcomm

- R3-201290	(TP for NR_POS BL CR for 38.455) NRPPa extensions for RAT-dependent positioning	Nokia, Nokia Shanghai Bell

- R3-201373	[TP to BL CR for TS 38.305] correction on NG-RAN architecture	Ericsson, Intel

- R3-201392	Summary of offline discussion for CB: # 56_Email056-Pos_BLs	Intel

- R3-201470	Transmission Measurement Function in NG-RAN	Ericsson

- R3-201471	Introduction of NR Positioning in NRPPa	Ericsson

- R3-201472	Positioning support over F1AP	Huawei

- R3-203031	Positioning Support over F1AP CR	Huawei

- R3-203082	Introduction of NR Positioning in NRPPa	Ericsson, Intel

- R3-203083	Positioning support over F1AP	Huawei

- R3-203084	Introduction of positioning support over F1AP	Qualcomm Incorporated

- R3-203102	Support for UL NR E-CID	Nokia, Nokia Shanghai Bell, Ericsson, Qualcomm

- R3-203103	LS on UL RTOA reference time	3GPP RAN1

- R3-203115	LS on NR Positioning gNB measurement report range and granularity	3GPP RAN4

- R3-203311	[DRAFT] Reply LS on Aperiodic SRS	Intel Corporation

- R3-203312	(TP for NR_POS BL CR for TS 38.455) Aperiodic and SP SRS activation/triggering	Intel Corporation

- R3-203313	(TP for NR_POS BL CR for TS 38.305) Aperiodic and SP SRS activation/triggering	Intel Corporation

- R3-203314	(TP for NR_POS BL CR for TS 38.743) Aperiodic and SP SRS activation/triggering	Intel Corporation

- R3-203357	"(TP for NR_POS BL CR for TS 38.455) 	Need for target cell in NRPPa Assistance Data Broadcast"	Qualcomm Incorporated

- R3-203431	(TP for NR_POS BL CR for TS 38.455) Further details for the measurement procedures	Nokia, Nokia Shanghai Bell

- R3-203432	Update of the NRPPa Transport procedure to support NR positioning	Nokia, Nokia Shanghai Bell

- R3-203433	(TP for NR_POS BL CR for TS 38.455) Support for UL NR E-CID	Nokia, Nokia Shanghai Bell

- R3-203595	(TP to BL CR for TS 38.470) FFS Removal	huawei

- R3-203596	(TP to BL CR for TS 38.305) Update on NG-RAN architecture with inclusion of missing BL CR	Huawei, Ericsson, Nokia, Nokia Shanghai Bell

- R3-203597	(TP to BL CR for TS 38.305) Clean up related CU-DU	Huawei

- R3-203598	Positioning support over F1AP	Huawei

- R3-203599	(TP to BL CR for TS 38.455/38.455) Measurement procedures & NRPP clean-up	Huawei

- R3-203600	(TP to BL CR for TS 38.455) Open issues related to SRS configuration procedure	Huawei

- R3-203601	(TP to BL CR for TS 38.455) NR E-CID measurement procedure	Huawei

- R3-203602	(TP for BL CR for TS 38.455/TS 38.470): TRP Geographical Coordinates	Huawei, Deutsche Telekom, LGU+, BT, Orange

- R3-203603	(TP to BL CR for TS 38.455) Removal of FFS in Metadata for areaScope	Huawei

- R3-203604	(TP to BL CR for TS 38.473) Control and feedback procedure for Assistant information	huawei

- R3-203605	(TP to BL CR for TS 38.473) Completion of positioning function at F1AP	Huawei

- R3-203628	(TP to BL CR#0008 / 38.455 on NR Positioning) Further considerations on NRPPa rel-16	Qualcomm Incorporated

- R3-203629	F1AP Transparent Support of NRPPa IEs	Qualcomm Incorporated

- R3-203630	(TP to BL CR#0008 / 38.455 on NR Positioning) Addition of UL SRS Activation and Deactivation Procedures	Qualcomm Incorporated

- R3-203733	(TP to BL CR correction TP of TS 38.305): support of positioning over F1AP	Ericsson

- R3-203734	CR to TS 38.401 to add Reference for F1 support of positioning	Ericsson

- R3-203735	Discussion on TRP ID issue in measurement messages	Ericsson, NTT DOCOMO Inc.

- R3-203736	(TP for NR_POS BL CR for TS 38.455) fixing TRP ID presence in positioning measurement messages	Ericsson, NTT DOCOMO Inc.

- R3-203737	Discussion on support of Aperiodic positioning of SRS configuration and other aspects	Ericsson

- R3-203738	(TP to TS 38.455 BL CR): support of Aperiodic positioning of SRS configuration and other aspects	Ericsson

- R3-203739	LS Reply on UL RTOA reference time	Ericsson

- R3-203740	Reporting of SFTD measurements in NRPPa	Ericsson

- R3-203741	Addressing remaining issues of delivery of Positioning Assistance Data over F1AP	Ericsson

- R3-203742	(TP to F1AP BL CR): Addressing remaining issues of delivery of Positioning Assistance Data over F1AP	Ericsson

- R3-203743	Discussion on F1AP alignment issues and support of Aperiodic positioning of SRS configuration in NG-RAN	Ericsson

- R3-203744	(TP to F1AP BL CR 38.473): support of SRS positioning configuration over F1AP	Ericsson

- R3-203758	F1AP open issues for NR positioning	Nokia, Nokia Shanghai Bell

- R3-203896	Discussion on Positioning SI Area ID	CATT

- R3-203897	(TP for [NR_POS-Core] BL CR for TS 38.455) Discussion on Positioning SI Area ID	CATT

- R3-204010	CB: # 24_Pos_BLs - Summary of email discussion	Intel - moderator

- R3-204011	CB: # 25_Pos_common_TRPs - Summary of email discussion	Ericsson - moderator

- R3-204012	CB: # 26_Pos_NR_E-CID - Summary of email discussion	Nokia - moderator

- R3-204013	CB: # 27_Pos_SRS_SRB - Summary of email discussion	Intel - moderator

- R3-204014	CB: # 28_Pos_Trans_Meas_fn - Summary of email discussion	Huawei - moderator

- R3-204015	CB: # 29_Pos_Broadcast_assist_data - Summary of email discussion	Huawei - moderator

- R3-204016	CB: # 30_Pos_CU-DU_split - Summary of email discussion	Ericsson - moderator

- R3-204130	(TP for NR_POS BL CR for TS 38.305) Support for UL NR E-CID	Nokia, Nokia Shanghai Bell

- R3-204131	(TP for NR_POS BL CR for TS 38.455) Support for UL NR E-CID	Nokia, Nokia Shanghai Bell, Huawei

- R3-204170	(TP for BL CR for TS 38.455/TS 38.470): TRP Geographical Coordinates	Huawei, Deutsche Telekom, LGU+, BT, Orange

- R3-204190	(TP to F1AP BL CR 38.473): support of SRS positioning configuration over F1AP	Ericsson

- R3-204191	(TP to TS 38.455 BL CR): support of Aperiodic positioning of SRS configuration and other aspects	Ericsson

- R3-204192	LS Reply on UL RTOA reference time	Ericsson

- R3-204196	(TP to BL CR for TS 38.470) FFS Removal	huawei

- R3-204197	(TP to BL CR for TS 38.305) Clean up related CU-DU	Huawei

- R3-204198	Positioning support over F1AP	Huawei

- R3-204199	(TP to BL CR for TS 38.305) Clean up related CU-DU with figure in 38.401	Huawei

- R3-204200	(TP to BL CR for TS 38.455) Introduction Rx Beam Info Request	Huawei

- R3-204201	(TP to BL CR for TS 38.455) Open issues related to SRS configuration procedure	Huawei

- R3-204204	(TP to BL CR for TS 38.305) Clean up related CU-DU	Huawei

- R3-204206	CB: # 25_Pos_common_TRPs - Summary of email discussion	Ericsson - moderator

- R3-204207	(TP to BL CR#0008 / 38.455 on NR Positioning) Further considerations on NRPPa rel-16	Qualcomm Incorporated

- R3-204208	(TP to BL CR for TS 38.455) Introduction Rx Beam Info Request	Huawei

- R3-204209	CB: # 26_Pos_NR_E-CID - Summary of email discussion	Nokia - moderator

- R3-204210	(TP for NR_POS BL CR for TS 38.305) Support for UL NR E-CID	Nokia, Nokia Shanghai Bell

- R3-204211	(TP for NR_POS BL CR for TS 38.455) Support for UL NR E-CID	Nokia, Nokia Shanghai Bell, Huawei

- R3-204212	(TP to TS 38.455 BL CR): support of Aperiodic positioning of SRS configuration and other aspects	Ericsson

- R3-204213	(TP to BL CR for TS 38.455) Open issues related to SRS configuration procedure	Huawei

- R3-204214	[DRAFT] Reply LS on Aperiodic SRS	Intel Corporation

- R3-204215	CB: # 27_Pos_SRS_SRB - Summary of email discussion	Intel - moderator

- R3-204216	(TP for BL CR for TS 38.455): TRP Geographical Coordinates	Huawei, Deutsche Telekom, LGU+, BT, Orange

- R3-204217	CB: # 28_Pos_Trans_Meas_fn - Summary of email discussion	Huawei - moderator

- R3-204218	"(TP for NR_POS BL CR for TS 38.455) 	Need for target cell in NRPPa Assistance Data Broadcast"	Qualcomm Incorporated

- R3-204219	CB: # 29_Pos_Broadcast_assist_data - Summary of email discussion	Huawei - moderator

- R3-204220	(TP to F1AP BL CR): Addressing remaining issues of delivery of Positioning Assistance Data over F1AP	Ericsson

- R3-204221	[Draft] LS on mapping of PosSIB(s) to Area(s)	Huawei

- R3-204222	Discussion on F1AP alignment issues and support of Aperiodic positioning of SRS configuration in NG-RAN	Ericsson

- R3-204223	(TP to BL CR for TS 38.473) Completion of positioning function at F1AP	Huawei, Ericsson

- R3-204224	CB: # 30_Pos_CU-DU_split - Summary of email discussion	Ericsson - moderator

- R3-204272	Reporting of SFTD measurements in NRPPa	Ericsson

- R3-204299	(TP to BL CR#0008 / 38.455 on NR Positioning) Addition of UL SRS Activation and Deactivation Procedures	Qualcomm Incorporated

- R3-204312	(TP for BL CR for TS 38.470): TRP Geographical Coordinates	Huawei, Deutsche Telekom, LGU+, BT, Orange

- R3-204317	(TP for NR_POS BL CR for TS 38.455) fixing TRP ID presence in positioning measurement messages	Ericsson, NTT DOCOMO Inc.

- R3-204327	LS Reply on UL RTOA reference time	Ericsson

- R3-204331	(TP for NR_POS BL CR for TS 38.455) fixing TRP ID presence in positioning measurement messages	Ericsson, NTT DOCOMO Inc., Nokia, Nokia Shanghai Bell

- R3-204335	CB: # 25_Pos_common_TRPs - Summary of email discussion	Ericsson - moderator

- R3-204361	(TP to BL CR#0495 / 38.473 on NR Positioning) Addition of UL SRS Activation and Deactivation Procedures	Ericsson

- R3-204379	[DRAFT] Reply LS on Aperiodic SRS	Intel Corporation

- R3-204380	LS on mapping of PosSIB(s) to Area(s)	Huawei

- R4-2003206	Discussion on UE RRM impacts due to NR Pos measurement	Intel Corporation

- R4-2003207	Further Discussion on NR PRS RSTD Requirements for UE	Intel Corporation

- R4-2003208	Considerations on gNB measurement report mapping	Intel Corporation

- R4-2003209	Link-level simulation results for RSTD measurement	Intel Corporation

- R4-2003210	[draft] Reply LS on NR Positioning measurement report range and granularity	Intel Corporation

- R4-2003285	Discussion on RSTD measurement requirements	CATT

- R4-2003286	Discussion on PRS-RSRP measurement requirements	CATT

- R4-2003287	Discussion on gNB measurement requirement and report mapping	CATT

- R4-2003288	Updated link level simulation results of RSTD measurement	CATT

- R4-2003289	Updated link level simulation results of PRS-RSRP measurement	CATT

- R4-2003290	draft CR on RSTD measurement period	CATT

- R4-2003291	draft CR on PRS-RSRP measurement period	CATT

- R4-2003292	draft CR on RSTD measurement report mapping	CATT

- R4-2003293	draft CR on UE Rx-Tx time difference measurement report mapping	CATT

- R4-2003294	LS on UE measurement report mapping	CATT

- R4-2003295	LS on gNB measurement report mapping	CATT

- R4-2003296	Reply LS to RAN2 on measurement range and granularity	CATT

- R4-2003297	draft CR on UE Rx-Tx time difference measurement period	CATT

- R4-2003298	Discussion on UE Rx-Tx time difference measurement requirements	CATT

- R4-2003299	Impact on existing RRM measurement	CATT

- R4-2003401	On remaining issues of NR RSTD measurement report mapping	Apple

- R4-2003402	LS on RSTD measurement report mapping for NR positioning	Apple

- R4-2003508	Discussion on PRS-RSTD measurement	MediaTek inc.

- R4-2003509	Discussion on PRS-RSRP measurement	MediaTek inc.

- R4-2003510	Discussion on UE Rx-Tx time difference measurements	MediaTek inc.

- R4-2003511	Link level evaluation on PRS-RSRP and PRS-RSTD	MediaTek inc.

- R4-2003512	Discussion on general aspects of UE measurement for NR POS	MediaTek inc.

- R4-2003546	draft CR on UL RTOA measurement report mapping	CATT

- R4-2003547	draft CR on gNB Rx-Tx time difference measurement report mapping	CATT

- R4-2003548	draft CR on SRS RSRP time difference measurement report mapping	CATT

- R4-2003567	On PRS-RSTD measurements for NR positioning	Qualcomm Incorporated

- R4-2003568	On PRS-RSRP measurements for NR positioning	Qualcomm Incorporated

- R4-2003569	On UE Rx-Tx time difference measurement for NR positioning	Qualcomm Incorporated

- R4-2003570	On including SINR measurements in E-CID	Qualcomm Incorporated

- R4-2003571	Link-level PRS-RSTD simulation results	Qualcomm Incorporated

- R4-2003572	on gNB requirements for NR positioning	Qualcomm Incorporated

- R4-2003573	On Impact of NR positioning on existing RRM requirements	Qualcomm Incorporated

- R4-2003849	Discussion on gap pattern configuration for NR positioning	vivo

- R4-2004002	Optionality for positioning measurements in gNB	Ericsson LM

- R4-2004011	BS measurements reporting mapping for gNB Rx-Tx, SRS-RSRP and UL RTOA	Ericsson LM

- R4-2004012	Scenarios for gNB Rx-Tx and SRS-RSRP measurements for BS	Ericsson LM

- R4-2004036	Feasibility of UL RTOA and AoA measurements for BS	Ericsson LM

- R4-2004078	On gNB measurement accuracy requirements for NR positioning	Nokia, Nokia Shanghai Bell

- R4-2004079	On gNB measurement report mapping for NR positioning	Nokia, Nokia Shanghai Bell

- R4-2004080	UE behaviour for processing DL PRS without measurement gap	Nokia, Nokia Shanghai Bell

- R4-2004357	[draft] LS on report mapping for UE positioning measurement	Huawei, HiSilicon

- R4-2004358	Discussion on RSTD measurement	Huawei, HiSilicon

- R4-2004359	Discussion on PRS-RSRP measurement	Huawei, HiSilicon

- R4-2004360	Discussion on Rx-Tx time difference measurement	Huawei, HiSilicon

- R4-2004361	Link level simulation results for RSTD measurement	Huawei, HiSilicon

- R4-2004362	Link level simulation results for PRS-RSRP measurement	Huawei, HiSilicon

- R4-2004363	Discussion on the scope gNB requirements for NR positioning	Huawei, HiSilicon, CMCC

- R4-2004364	Discussion on gNB positioning measurement requirements and report mapping	Huawei, HiSilicon

- R4-2004365	[draft] LS on report mapping for gNB positioning measurement	Huawei, HiSilicon

- R4-2004366	Impact of positioning on existing RRM requirements	Huawei, HiSilicon

- R4-2004367	[draft] LS on measurement gap for PRS measurement	Huawei, HiSilicon

- R4-2004411	UE Rx-Tx Measurement Report Mapping in NR	Ericsson

- R4-2004412	Impact of active BWP change on positioning measurements	Ericsson

- R4-2004665	Updated link simulation results for NR RSTD	Ericsson

- R4-2004666	On UE Rx-Tx measurements	Ericsson

- R4-2004667	On PRS RSTD measurements	Ericsson

- R4-2004668	On PRS RSTD measurement report mapping	Ericsson

- R4-2004669	Measurement report mapping for PRS RSTD	Ericsson

- R4-2004670	On PRS-RSRP measurements	Ericsson

- R4-2004671	On PRS-RSRP measurement report mapping	Ericsson

- R4-2004672	Measurement report mapping for PRS-RSRP	Ericsson

- R4-2004673	Response LS on measurement range and granularity	Ericsson

- R4-2004674	LS on UE measurement report mapping for UE positioning measurements in NR	Ericsson

- R4-2004675	NR E-CID reporting criteria requirements	Ericsson

- R4-2004676	LS on NR E-CID measurements	Ericsson

- R4-2004677	NR E-CID measurement requirements	Ericsson

- R4-2004678	On additional path reporting with positioning measurements	Ericsson

- R4-2004679	On new measurement gaps for NR positioning	Ericsson

- R4-2004969	gNB requirements for NR positioning	ZTE Corporation

- R4-2004970	PRS-RSTD measurements for NR positioning	ZTE Corporation

- R4-2005247	Email discussion summary for [94e Bis][115] NR_pos_RRM_Part_1	Moderator (Qualcomm)

- R4-2005248	Email discussion summary for [94e Bis][116] NR_pos_RRM_Part_2	Moderator (Ericsson)

- R4-2005294	Email discussion summary for [94e Bis][115] NR_pos_RRM_Part_1	Moderator (Qualcomm)

- R4-2005378	WF on NR Positioning UE measurements and reporting	Qualcomm

- R4-2005379	WF on impact of positioning on RRM requirements	Ericsson

- R4-2005380	WF on gNB positioning measurements and report mapping	Ericsson

- R4-2005381	[draft] Reply LS on NR Positioning gNB measurement report range and granularity	Intel Corporation

- R4-2005398	Email discussion summary for [94e Bis][116] NR_pos_RRM_Part_2	Moderator (Ericsson)

- R4-2005415	LS on report mapping for UE positioning measurement	Huawei, HiSilicon

- R4-2005417	NR E-CID reporting criteria requirements	Ericsson

- R4-2005837	Email discussion summary for [94e Bis][115] NR_pos_RRM_Part_1	Moderator (Qualcomm)

- R4-2005839	LS on report mapping for UE positioning measurement	Huawei, HiSilicon

- R4-2005841	Reply LS on NR Positioning gNB measurement report range and granularity	RAN4

- R4-2005845	LS on report mapping for UE positioning measurement	RAN4

- R4-2006018	PRS-RSTD measurements for NR positioning	ZTE Corporation

- R4-2006024	gNB requirements for NR positioning	ZTE Corporation

- R4-2006168	On PRS-RSTD measurements for NR positioning	Qualcomm Incorporated

- R4-2006169	On PRS-RSRP measurements for NR positioning	Qualcomm Incorporated

- R4-2006170	On UE Rx-Tx time difference measurement for NR positioning	Qualcomm Incorporated

- R4-2006171	Link-level simulation assumptions for UE Rx-Tx time difference measurements	Qualcomm Incorporated

- R4-2006172	on gNB requirements for NR positioning	Qualcomm Incorporated

- R4-2006173	On Impact of NR positioning on existing RRM requirements	Qualcomm Incorporated

- R4-2006232	Discussion on RSTD measurement requirements	CATT

- R4-2006233	Discussion on PRS-RSRP measurement requirements	CATT

- R4-2006234	Discussion on UE Rx-Tx time difference measurement requirements	CATT

- R4-2006235	Discussion on gNB measurement requirements	CATT

- R4-2006236	Impact on existing RRM measurement	CATT

- R4-2006237	Link level simulation assumption for UE RX-Tx time difference	CATT

- R4-2006238	CR on PRS-RSRP measurement report mapping	CATT

- R4-2006239	CR on UL RTOA measurement report mapping	CATT

- R4-2006240	CR on gNB Rx-Tx time difference measurement report mapping	CATT

- R4-2006241	CR on SRS RSRP measurement report mapping	CATT

- R4-2006304	Discussion of remaining issues for PRS-RSTD measurement	MediaTek inc.

- R4-2006305	Discussion of remaining issues for PRS-RSRP measurement	MediaTek inc.

- R4-2006306	Discussion on impact on existing RRM requirements	MediaTek inc.

- R4-2006555	Further discussion on UE RRM impacts due to NR Pos measurement	Intel Corporation

- R4-2006556	Further discussion on NR PRS RSTD requirements	Intel Corporation

- R4-2006557	Further discussion on UE Rx-Tx  time difference requirements	Intel Corporation

- R4-2006558	Further discussion on gNB measurement requirements in NR Positioning	Intel Corporation

- R4-2006559	Link-level simulation assumptions for UE Rx-Tx time difference measurement	Intel Corporation

- R4-2006560	CR to TS 38.133: Structure for NR positioning RRM requirements	Intel Corporation

- R4-2006561	CR to TS 38.133: PRS RSTD requirements	Intel Corporation

- R4-2006562	Views on down scoping for NR positioning remaining issues	Intel Corporation

- R4-2007116	On gNB measurement accuracy requirements for NR positioning	Nokia, Nokia Shanghai Bell

- R4-2007117	On UE aspects for NR positioning	Nokia, Nokia Shanghai Bell

- R4-2007144	BWP switch during gaps used for PRS measurements	ZTE Corporation

- R4-2007145	Scaling of measurement period due to UE Rx beam sweeping	ZTE Corporation

- R4-2007271	Discussion on the SRS for positioning during the DRX inactive period	vivo

- R4-2007275	Optionality for positioning measurements in gNB	Ericsson

- R4-2007277	Side conditions for gNB measurement accuracy	Ericsson

- R4-2007278	Beam configuration for gNB measurement accuracy	Ericsson

- R4-2007286	PRS/SRS configurations for gNB measurement accuracy	Ericsson

- R4-2007304	Applicability of gNB Rx-Tx accuracy under TA change	Ericsson

- R4-2007305	Accuracy for different BS types	Ericsson

- R4-2007336	gNB Positioning Measurement Report Mapping	Ericsson

- R4-2007841	Discussion on RSTD measurement	Huawei, HiSilicon

- R4-2007842	[draft] reply LS on agreements related to NR Positioning	Huawei, HiSilicon

- R4-2007843	Discussion on PRS-RSRP measurement	Huawei, HiSilicon

- R4-2007844	CR for measurement requriements for PRS-RSRP	Huawei, HiSilicon

- R4-2007845	Discussion on Rx-Tx time difference measurement	Huawei, HiSilicon

- R4-2007846	Impact of positioning on existing RRM requirements	Huawei, HiSilicon

- R4-2007847	Discussion on the scope gNB requirements for NR positioning	Huawei, HiSilicon, CMCC

- R4-2007848	Discussion on gNB positioning measurement requirements	Huawei, HiSilicon

- R4-2007849	CR for gNB Rx-Tx time difference and UL-RTOA report mapping	Huawei, HiSilicon

- R4-2007850	CR for SRS-RSRP report mapping	Huawei, HiSilicon

- R4-2007851	CR for AoA/ZoA report mapping	Huawei, HiSilicon

- R4-2007852	Discussion on criterion for inaccurate pathloss measurement	Huawei, HiSilicon

- R4-2007853	[draft] reply LS on criterion of pathloss measurement failure for power control of SRS for positioning	Huawei, HiSilicon

- R4-2007854	Discussion on positioning SRS during DRX inactive time	Huawei, HiSilicon

- R4-2007855	[draft] reply LS on positioning SRS during DRX inactive time	Huawei, HiSilicon

- R4-2007939	NR E-CID reporting criteria requirements	Ericsson

- R4-2007940	NR E-CID measurement requirements	Ericsson

- R4-2007941	Updated link simulation results for NR RSTD	Ericsson

- R4-2007942	Updated link simulation results for PRS RSRP	Ericsson

- R4-2007943	On UE Rx-Tx measurements	Ericsson

- R4-2007944	On PRS RSTD measurements	Ericsson

- R4-2007945	On PRS RSTD measurement report mapping	Ericsson

- R4-2007946	Measurement report mapping for PRS RSTD	Ericsson

- R4-2007947	On PRS-RSRP measurements	Ericsson

- R4-2007948	On PRS-RSRP measurement report mapping	Ericsson

- R4-2007949	On additional path reporting with positioning measurements	Ericsson

- R4-2007950	Additional path report mapping for RSTD	Ericsson

- R4-2007951	Additional path report mapping for UE Rx-Tx	Ericsson

- R4-2007952	On new measurement gaps for NR positioning	Ericsson

- R4-2007953	LS on measurement gaps for NR positioning	Ericsson

- R4-2007954	Link-level simulation assumptions for UE Rx-Tx	Ericsson

- R4-2007955	Positioning measurement accuracy requirements structure in section 10	Ericsson

- R4-2007956	On criterion of pathloss measurement failure for power control of SRS for positioning	Ericsson

- R4-2007957	Response LS on criterion of pathloss measurement failure for power control of SRS for positioning	Ericsson

- R4-2007958	Reporting criteria for NR RSTD	Ericsson

- R4-2007959	Reporting criteria for NR UE Rx-Tx	Ericsson

- R4-2007960	Reporting criteria for PRS-RSRP	Ericsson

- R4-2007995	Impact of NTA offset on UE Rx-Tx time difference measurement	Ericsson

- R4-2007996	LS on impact of NTA offset on UE Rx-Tx time difference measurement	Ericsson

- R4-2007997	Analysis of UE Rx-Tx Measurement Report Mapping in NR	Ericsson

- R4-2007998	UE Rx-Tx Measurement Report Mapping in NR in 38.133	Ericsson

- R4-2007999	Impact of active BWP change on positioning measurements	Ericsson

- R4-2008504	Email discussion summary for [95e][215] NR_pos_RRM_1	Moderator (Huawei, HiSilicon)

- R4-2008505	Email discussion summary for [95e][216] NR_pos_RRM_2	Moderator (Intel Corporation)

- R4-2008506	Email discussion summary for [95e][217] NR_pos_RRM_3	Moderator (Ericsson)

- R4-2008664	WF on requirements for RSTD and UE Rx-Tx time difference measurement	Huawei, HiSilicon

- R4-2008665	CR on PRS-RSRP measurement report mapping	CATT

- R4-2008666	WF on requirements for NR Positioning PRS-RSRP, SSB and CSI-RS RSRP/RSRQ measurements	Intel

- R4-2008667	WF on impact of NR positioning measurements on RRM	Ericsson

- R4-2008668	WF on gNB requirements for NR positioning	Ericsson

- R4-2008669	LS on UE capability for concurrent processing of PRS and RRM measurements	Qualcomm

- R4-2008670	CR on SRS RSRP measurement report mapping	CATT

- R4-2008671	CR for gNB Rx-Tx time difference and UL-RTOA report mapping	Huawei, HiSilicon

- R4-2008672	CR for AoA/ZoA report mapping	Huawei, HiSilicon

- R4-2008673	Response LS on criterion of pathloss measurement failure for power control of SRS for positioning	Ericsson

- R4-2008674	Reply LS on positioning SRS during DRX inactive time	Huawei, HiSilicon

- R4-2009027	Email discussion summary for [95e][215] NR_pos_RRM_1	Moderator (Huawei, HiSilicon)

- R4-2009028	Email discussion summary for [95e][216] NR_pos_RRM_2	Moderator (Intel Corporation)

- R4-2009029	Email discussion summary for [95e][217] NR_pos_RRM_3	Moderator (Ericsson)

- R4-2009103	NR E-CID reporting criteria requirements	Ericsson

- R4-2009104	NR E-CID measurement requirements	Ericsson

- R4-2009111	LS on intra/inter-frequency measurement for NR positioning	RAN4

- R4-2009112	Measurement report mapping for PRS RSTD	Ericsson

- R4-2009113	UE Rx-Tx Measurement Report Mapping in NR in 38.133	Ericsson

- R4-2009114	Reporting criteria for NR RSTD	Ericsson

- R4-2009119	LS on impact of NTA offset on UE Rx-Tx time difference measurement	Ericsson

- R4-2009120	LS on measurement gaps for NR positioning	Ericsson

- R4-2009126	Positioning measurement accuracy requirements structure in section 10	Ericsson

- R4-2009127	Link-level simulation assumptions for UE Rx-Tx time difference measurements	Qualcomm Incorporated

- R4-2009129	CR on PRS-RSRP measurement report mapping	CATT

- R4-2009139	WF on requirements for NR Positioning PRS-RSRP, SSB and CSI-RS RSRP/RSRQ measurements	Intel

- R4-2009246	LS on measurement gaps for NR positioning	RAN4

- R4-2009247	Response LS on criterion of pathloss measurement failure for power control of SRS for positioning	RAN4

- R4-2009248	Reply LS on positioning SRS during DRX inactive time	Huawei, HiSilicon

- R4-2009253	Measurement report mapping for PRS RSTD	Ericsson

- R4-2009254	UE Rx-Tx Measurement Report Mapping in NR in 38.133	Ericsson

- R4-2009257	Reporting criteria for NR RSTD	Ericsson

- R4-2009261	WF on impact of NR positioning measurements on RRM	Ericsson

- R4-2009266	WF on impact of NR positioning measurements on RRM	Ericsson

- R4-2009267	LS on impact of NTA offset on UE Rx-Tx time difference measurement	RAN4

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template