3GPP TSG RAN meeting #89e										RP-201577

Electronic Meeting, September 14-18, 2020

Status Report to TSG

Agenda item:			9.3.3

| WI / SI Name | High power UE (power class 2) for EN-DC (1 LTE FDD band + 1 NR TDD band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | ENDC_UE_PC2_FDD_TDD-Core |  |  |  |  |
| Unique ID | 860155 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201578 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 09/2020 | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

UE-based solution (P-MPR) is the default solution, Duty cycle reporting solution is an optional enhancement on top of default solution. If duty cycle capability parameters are absent, UE-based solution (P-MPR) is applied. When the UL EN-DC scheduling exceeds the UE duty cycle capability, UE falls back to PC3.

R4-2011787 LS on UE capability for PC2 inter-band EN-DC (LTE FDD+NR TDD) was agreed.

R4-2011784 WF on EN-DC FDD+TDD PC2 HPUE was agreed.

R4-2011941 CR to TS 38.101-3 PC2 band 3+band n78 ENDC was agreed.

R4-2011924 CR to TS 38.101-3: PC2 band 3+band n41 ENDC was endorsed.

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96e

[1] R4-2009719	Discussion on completion of EN-DC PC2 FDD+TDD HPUE & Draft LS out	China Unicom

[2] R4-2009952	Applicability of P-MPR to EN-DC PC2	Apple

[3] R4-2010016	Discussion on the remain issues for NSA high power UE	Xiaomi

[4] R4-2010295	Rel-16 Power Class 2 for EN-DC FDD+TDD UE	Verizon

[5] R4-2010299	P-MPR based PC2 for ENDC	Verizon, Nokia, Qualcomm

[6] R4-2010308	Discussion on completion of FDD-TDD EN-DC High Power UE	CHTTL

[7] R4-2010349	Feasibility of reporting expected UE behaviour with duty-cycle reporting and PMPR method Ericsson

[8] R4-2010350	Completing the WI including the blind scheme that is not blind	Ericsson

[9] R4-2010769	Discussion on FDD+TDD HPUE SAR solutions	OPPO

[10] R4-2010816	On FDD_TDD EN-DC HPUE	Huawei, HiSilicon

[11] R4-2010848	Discussion on EN-DC (FDD+TDD) HPUE fall back schemes	vivo

[12] R4-2010849	CR for adding SAR solutions for FDD+TDD EN-DC PC2 UE 	vivo

[13] R4-2011784	WF on EN-DC FDD+TDD PC2 HPUE 	China Unicom

[14] R4-2011786	Introduction of EN-DC power class 2 for FDD-TDD band combinations Ericsson

[15] R4-2011787	LS on UE capability for PC2 inter-band EN-DC (LTE FDD+NR TDD) 	China Unicom

[16] R4-2011864	Email discussion summary for [96e][124] ENDC_UE_PC2_FDD_TDD	Moderator(China Unicom)

[17] R4-2011924	CR to TS 38.101-3: PC2 band 3+band n41 ENDC	ZTE Corporation, CMCC, Xiaomi

[18] R4-2011941	CR to TS 38.101-3 PC2 band 3+band n78 ENDC 	China Unicom

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template