3GPP TSG RAN meeting #89-e									RP-201621 Electronic Meeting, 14 – 18 Sep, 2020

Status Report to TSG

Agenda item:			13.5.2

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Jun. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 6% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG, Leif Mattisson, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | songdan@chinamobile.com, leif.mattisson@ericsson.com, shiyu19@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#87-e (the details can be found in R5-203329):

- 6% overall completeness achieved

- For RF, 48 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

[1]	R5-203329 WP - NR_Rel-16_CA_DC after RAN5#88-e, CMCC

[2]	R5-203798 Checklist - NR_Rel-16_CA_DC for RAN5#88-e, CMCC, Bureau Veritas

TS 38.508-1 CRs

[1]	R5-204800 Introduction of test frequencies for Rel-16 inter-band EN-DC combinations within FR1, Nokia, Nokia Shanghai Bell

[2]	R5-203634 Introduction of test frequencies for additional Rel-16 EN-DC inter-band configurations, Ericsson, Telefonica

[3]	R5-204706 Adding the test frequency for DC_28A_n3A, Huawei, Hisilicon

TS 38.508-2 CRs

[1]	R5-204801 Introduction of Rel-16 inter-band EN-DC configurations within FR1 for physical layer baseline implementation capabilities, Nokia, Nokia Shanghai Bell

[2]	R5-203635 Introduction of UE capabilities for additional Rel-16 EN-DC inter-band configurations, Ericsson, Telefonica

[3]	R5-203911 Update of A.4.3.2A for intra-band contiguous CA capabilities, ZTE Corporation

[4]	R5-203912 Update of A.4.3.2A.3 for intra-band non-contiguous CA capabilities, ZTE Corporation

[5]	R5-204802 Update of A.4.3.2A.4 for inter-band CA within FR1 capabilities, ZTE Corporation

[6]	R5-203914 Update of A.4.3.2B for NR-DC capabilities, ZTE Corporation

[7]	R5-204803 Update of A.4.3.2B.2 for intra-band EN-DC capabilities, ZTE Corporation

[8]	R5-204804 Update of A.4.3.2B.2.3 for inter-band EN-DC including FR1 and FR2 capabilities, ZTE Corporation

[9]	R5-203917 Update of A.4.3.2B.2.3 for inter-band EN-DC including FR2 capabilities, ZTE Corporation

[10]	R5-204805 Update of A.4.3.2B.2.3 for inter-band EN-DC within FR1 capabilities, ZTE Corporation

[11]	R5-204806 Introduction of UE capabilities for Rel-16 EN-DC configurations, Bureau Veritas, Qualcomm Austria RFFE GmbH

TS 38.521-1 CRs

[1]	R5-204807 Update of UE co-existence for CA_n1-n78, China Unicom

[2]	R5-204980 Corrections and additions to 7.3A, WE Certification Oy, DISH Network

[3]	R5-204981 Completing 3CA Rx cases 7.5A.2 and 7.7A.2, WE Certification Oy, DISH Network

[4]	R5-204808 Update of R16 CADC combos in TS 38.521-1, China Unicom

TS 38.521-3 CRs

[1]	R5-204809 Adding transmitter requirements for Rel-16 inter-band EN-DC FR1 band combinations, Nokia, Nokia Shanghai Bell

[2]	R5-204810 Editorial correction to spurious emission test case 6.5B.3.3.2, Ericsson

[3]	R5-203637 Introduction of additional Rel-16 EN-DC inter-band configurations to EN-DC MOP test case 6.2B.1.3, Ericsson, Telefonica

[4]	R5-204811 Introduction of dTIBc for additional Rel-16 EN-DC inter-band configurations, Ericsson, Telefonica

[5]	R5-204812 Introduction of Rel-16 EN-DC configuration DC_40A_n1A to spurious emission test case 6.5B.3.3.2, Ericsson, Telefonica

[6]	R5-204813 Introduction of Rel-16 EN-DC configuration DC_40A_n78A to spurious emission test case 6.5B.3.3.2, Ericsson, Telefonica

[7]	R5-204724 Updated to clause 6 for EN-DC Rel-16 band requirement, Sporton, Bureau Veritas, Ericsson

[8]	R5-204814 Addition of additional test points for spurious emission UE co-existence for a few Rel-16 inter-band EN-DC, Huawei, Hisilicon

[9]	R5-204815 Updated to clause 6 for EN-DC Rel-16 configuration test requirement, Bureau Veritas, Qualcomm Austria RFFE GmbH

[10]	R5-204210 Update Tx TC for Rel 16 DC combos, Qualcomm Austria RFFE GmbH

[11]	R5-204707 Addition of MOP testing for DC_28A_n3A in 6.2B.1.3, Huawei, Hisilicon

[12]	R5-203227 Adding receiver requirements for Rel-16 inter-band EN-DC FR1 band combinations, Nokia, Nokia Shanghai Bell

[13]	R5-203907 Corrections on delta RIB due to Rel-16 EN-DC configurations, ZTE Corporation

[14]	R5-204957 Updated to clause 7 for EN-DC Rel-16 configuration test requirement, Bureau Veritas

[15]	R5-204958 Add Rx TC for 2Rel 16 DC combos, Qualcomm Austria RFFE GmbH, Bureau Veritas

[16]	R5-204349 Editorial correction of Rx spurious emissions for FR1 EN-DC, DOCOMO Communications Lab.

[17]	R5-204816 Updated to EN-DC Rel-16 Configuration information in clause 5, Bureau Veritas, Nokia, Qualcomm, KDDI, Ericsson

[18]	R5-204154 Updated to Annex M for EN-DC Rel-16 configuration requirement, Bureau Veritas

TS 38.905 CRs

[1]	R5-204982 Updated TP analysis for 7.3A, WE Certification Oy, DISH Network

[2]	R5-203642 Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_40A_n1A, Ericsson, Telefonica

[3]	R5-203643 Introduction of spurious emission TP analysis for Rel-16 EN-DC configuration DC_40A_n78A, Ericsson, Telefonica

[4]	R5-203751 Editorial correction to references to EN-DC configurations, Ericsson

[5]	R5-204726 Addition of test point analysis in Tx spurious emissions, Sporton, Ericsson

[6]	R5-204817 Updating test point analysis for DC_3A-n1A for spurious emissions UE co-existence, Huawei, Hisilicon

[7]	R5-204818 Updating test point analysis for DC_7A-n1A for spurious emissions UE co-existence, Huawei, Hisilicon

[8]	R5-204819 Updating test point analysis for DC_7A-n66A for spurious emissions UE co-existence, Huawei, Hisilicon

[9]	R5-204820 Updating test point analysis for DC_8A-n1A for spurious emissions UE co-existence, Huawei, Hisilicon

[10]	R5-204821 Updating test point analysis for DC_12A-n78A for spurious emissions UE co-existence, Huawei, Hisilicon

[11]	R5-204822 Updating test point analysis for DC_28A-n3A for spurious emissions UE co-existence, Huawei, Hisilicon

[12]	R5-204959 Update of TPanalysis 6.5A.3.2.1_SECoex for CA_n1A-n78A, China Unicom

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template