3GPP TSG RAN Meeting #89-e	RP-201679

Electronic Meeting, 14 – 18 September, 2020

## Status Report to TSG

Agenda item:			13.3.7

| WI / SI Name | UE Conformance Test Aspects - Even further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_eMTC4-UEConTest |  |  |  |  |
| Unique ID | 860032 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2020 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 47% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#88-e the Work Plan was updated in [1].

At RAN5#88-e there were 25 CRs agreed in [2] to [26]. See section 3 for complete list of contributions.

Overall 47% completion reached.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-204138	WP UE Conformance Test Aspects - Even further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.508:

[2] R5-204966	Updates to IEs for RF eMTC TCs; Source: Ericsson

[3] R5-204499	Updates to IEs for Early Data Transmission test cases; Source: Ericsson

CRs TS 36.521-1:

[4] R5-203775	Updating test case applicability for CSI test cases ; Source: Ericsson

[5] R5-203776	Adding test case applicability rules; Source: Ericsson

[6] R5-203779	Adding tests for CRS muting, 64QAM and 200Hz doppler spread to test case 8.11.1.1.3.1; Source: Ericsson

[7] R5-203782	Adding tests for CRS muting, 64QAM and 200Hz doppler spread to test case 8.11.1.2.3.1; Source: Ericsson

[8] R5-204967	Addition of test case 9.8.3.1, FDD and Half duplex FDD CQI reporting definition under AWGN conditions for UE supporting coverage enhancement and 64QAM; Source: Ericsson

[9] R5-204968	Addition of test case 9.8.3.2, TDD CQI reporting under AWGN conditions for UE supporting coverage enhancement and 64QAM; Source: Ericsson

[10] R5-204969	Addition of test case 9.8.4.1, FDD and half duplex FDD CQI reporting under AWGN conditions for UE supporting coverage enhancement and alternative table; Source: Ericsson

[11] R5-204970	Addition of test case 9.8.4.2, TDD CQI reporting under AWGN conditions for UE supporting coverage enhancement and alternative table; Source: Ericsson

[12] R5-204001	Annex F based on updated Tx test cases for efeMTC; Source: Ericsson

[13] R5-204971	Adding sub PRB allocation to 6.5.2.3EA, In-band emissions for non allocated RB for UE category M1; Source: Ericsson

[14] R5-204005	Adding PC6 to 6.3.5EA.1, Power Control Absolute power tolerance for UE category M1; Source: Ericsson

[15] R5-204007	Adding PC6 to 6.2.5EA, Configured UE transmitted Power for UE category M1; Source: Ericsson

[16] R5-204972	Adding PC6 to 6.2.2EA, UE Maximum Output Power for UE category M1; Source: Ericsson

[17] R5-204973	Adding PC6 to 6.2.3EA, Maximum Power Reduction (MPR) for UE category M1; Source: Ericsson

[18] R5-204017	Adding PC6 to 6.3.5EA.2, Power Control Relative power tolerance for UE category M1; Source: Ericsson

CRs TS 36.521-2:

[19] R5-203773	Adding applicability for new efeMTC test cases 9.8.3.1, 9.8.3.2, 9.8.4.1, 9.8.4.2 ; Source: Ericsson

CRs TS 36.523-1:

[20] R5-204500	Addition of new test case to test Paging with DRX and WUS in enhanced coverage; Source: Tech Mahindra Limited

[21] R5-204501	Addition of new test case to test Paging with eDRX and WUS in enhanced coverage; Source: Tech Mahindra Limited

[22] R5-204502	Addition of new test case to test CE-level based access barring; Source: Tech Mahindra Limited

[23] R5-204503	Addition of new TC 23.2.4 CIoT Optimization / User Plane / EDT; Source: Ericsson

CRs TS 36.523-2:

[24] R5-204504	Addition of Applicability for new test cases to test Paging with WUS in enhanced coverage in Idle mode; Source: Tech Mahindra Limited

[25] R5-204505	Addition of applicability for new test case to test CE-level based access barring ; Source: Tech Mahindra Limited

[26] R5-204506	Addition of applicability for eMTC4 TC 23.2.4; Source: Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template