3GPP TSG RAN meeting #89e										RP-201885

Electronic Meeting, September 14th -18th, 2020

Agenda item:			9.2.8

| WI / SI Name | NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |  |
| Unique ID | 800087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192534 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2020 | Performance part: 12/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 50% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

It is proposed to extend core part completion date from March 2020 to June 2020 and add the TUs for related working groups as following:

- xxx

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

### 2.4.1	Agreements

#### 2.4.1.1 RAN4#96-e Agreements

- DAPS HO requirement applicability

  - requirements only apply if

    - the UE indicates ‘no-gap’ via intraFreq-needForGap for intra-frequency measurement of source cell and intra-frequency measurement of target cell, or

    - the SSB of source cell is completely contained in the active DL BWP of the source cell, and the SSB of target cell is completely contained in the active DL BWP of the target cell, or

    - the initial DL and UL BWP of source cell is confined within the active DL and UL BWP of the source cell respectively, and the initial DL and UL BWP of target cell is confined within the active DL and UL BWP of the target cell respectively.

- New UE capability regarding uplink Tx switching

  - No agreement in RAN4#96e to introduce the UE capability for UE which doesn’t support simultaneous UL transmission to indicated whether the uplink Tx switching between source cell(s) and target cell(s) for inter-frequency DAPS handover is supported and what switching period is required for UE switching between source and target uplink carriers.

  - This new UE capability can be considered in future release.

- RAN4 confirms no need to introduce test case for conditional PSCell change

- DAPS HO test applicability

  - The UE capable of asynchronous DAPS handover on any band or band combination needs to be tested only in asynchronous scenario.

  - The UE not capable of asynchronous DAPS handover on any band or band combination but capable of synchronous DAPS handover on some band or band combination needs to be tested only in synchronous scenario.

  - It is FFS whether the above test applicability needs to be split to cover intra-frequency, intra-band inter-frequency and inter-band inter-frequency respectively.

- DAPS HO test – whether to test a known or unknown target cell

  - Only test known target cell

- DAPS HO test – how to verify source cell release delay

  - Add T5 to verify delay requirement. (TE sends RRC to release source cell in T4. Duration of T4 equals to delay requirement. The source cell reserves CSI reporting in T5. UE shall not report any CSI to source cell in T5)

  - Note: above is high level agreement, which can be used as baseline when developing DAPS HO tests.

- Async TDD DAPS HO test can be removed

### 2.4.2	Remaining Open issues

For core part:

-	No open issues

For performance part:

-	Test cases for DAPS HO and CHO

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2009748	Intra-band Inter-frequency sync DAPS handover test in SA for FR1	Intel Corporation

- R4-2009749	Intra-band Inter-frequency async DAPS handover test in SA for FR1	Intel Corporation

- R4-2009884	Introduction of intra-frequency sync and async DAPS HO test cases in FR1	Qualcomm Incorporated

- R4-2009895	Discussion on dual active protocol stack handover	MediaTek inc.

- R4-2009896	CR on TS38.133 for dual active protocol stack handover (Section 6.1.3)	MediaTek inc.

- R4-2010381	Conditional handover test cases for NR	Ericsson

- R4-2011028	New WID proposal: Performance requirements for UE advanced receiver in Rel-17	Huawei, HiSilicon

- R4-2011049	Discussion on interruption issues for DAPS handover	Huawei, HiSilicon

- R4-2011050	CR on maintaining DAPS handover requirements	Huawei, HiSilicon

- R4-2011051	Discussion on DAPS handover test cases	Huawei, HiSilicon

- R4-2011052	CR on inter-band DAPS handover tests	Huawei, HiSilicon

- R4-2012040	Email discussion summary for [96e][209] NR_Mob_enh_RRM	Moderator (Intel Corporation)

- R4-2012103	WF on NR Mobility Enhancement RRM	Intel Corporation

- R4-2012209	Email discussion summary for [96e][209] NR_Mob_enh_RRM	Moderator (Intel Corporation)

- R4-2012236	CR on TS38.133 for dual active protocol stack handover (Section 6.1.3)	MediaTek inc.

- R4-2012265	CR on TS38.133 for dual active protocol stack handover (Section 6.1.3)	MediaTek inc.

- R4-2012270	WF on NR Mobility Enhancement RRM	Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template