3GPP TSG RAN meeting #89e										RP-202064

Electronic Meeting, September 14 - 18, 2020

## Status Report to TSG

Agenda item:			9.9.12

| WI / SI Name | LTE/NR spectrum sharing in Band 38/n38 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | DSS_LTE_B38_NR_Bn38-Core |  |  |  |  |
| Unique ID | 880095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201314 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Paul Harris |
|  | Company | Vodafone |
|  | Email | paul.harris1@vodafone.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

Following agreement of the WID in TSG#88, CRs were submitted to RAN4#96-e detailing the changes required to TS38101-1 and TS38.104 in order to enable DSS for band n38 with release independence from Rel-15. During RAN4#96-e, one company objected to the proposed approach for adding the requirements directly to the Rel-15 specifications. Therefore, an alternative approach was devised during a post-meeting email discussion [1], which the opposing company was willing to agree. However, a number of other companies indicated that they prefer the original approach. Therefore, no agreement was reached.

#### 2.4.2	Remaining Open issues

Following progress at RAN#89, REL-17 WI DSS_LTE_B38_NR_Bn38-Core is stopped at RAN #89e, as instead RAN #89e agreed to modify REL-15/REL-16 specs in CRs: RP-202093, RP-202098, RP-202100, RP-202101.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96-e:

[1] R4-2011948	Post Meeting Email approval summary for [96e][138] n38 DSS band

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template