## Slide 1: Summary from RAN#89-E on topics relevant for TSG-SA
Source: TSG RAN Chairman
SP-200890

## Slide 2: Outline
RAN meeting timeplan until June 2021
Release 17 timeline considerations
Release 16 stability
Technical topics
  NR Multicast Broadcast
  Non-Public Networks
TEI handling

## Slide 3: Proposed RAN meeting plan
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
WG
WG
TSG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
October
December
November
January
February
March
TSG
WG
WG
TSG
WG
WG
T
S
G
#
9
1
RAN1 (4+4+5)
T
S
G
#
9
0
RAN5
RAN4
RAN3
RAN2
Confirmed as E-meetings by default
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-4
7-11
18-22
25-29
1-5
8-12
15-19
22-26
1-5
8-12
15-19
22-26
RAN5
RAN1
RAN4
RAN3
RAN2
April
June
May
29-2
5-9
12-16
19-23
26-30
3-7
10-14
17-21
24-28
31-4
7-11
14-18
5-9
T
S
G
#
9
2
RAN5
RAN4 (3+4)
RAN3
RAN2 (5+2)
RAN1 (5+2)
RAN1 (3+4)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN2 (3+4)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D
RAN4 (5+2)
INACTIVE
RAN1
RAN2
RAN3
RAN4
Q
U
I
E
T
P
E
R
I
O
D

## Slide 4: Key elements of the proposed plan (1/2)
Quarters with multiple WG meetings may have staggered handling of items
  Initial soft-staggering of topics is shown in the TU allocation tables, subject to further refining in future RAN plenaries
Inactive periods are installed between meetings to allow proper internal preparation and observe key regional holidays
  No email discussions are allowed on any WG reflector or TSG_RAN or TSG_RAN_Drafts reflector during these periods. No GTW sessions are allowed, not even informal ones.
  23-29/Nov (Thanksgiving)
  21/Dec – 3/January (Christmas+New Year)
  8-21/Feb (Lunar New Year)
  29/March – 5/April (Easter)
  26/April-9/May

## Slide 5: Key elements of the proposed plan (2/2)
Tightening of scope for some existing WIs may be addressed at December plenary to ensure timely progress
  Potential follow-on Work Items of Study Items will need a very well defined tight scope!
TSG#91 may have 2 days set aside exclusively for conducting election rounds on Thursday and Friday before the normal meeting week
Submissions deadlines
  RAN1
    103-e: 16Oct for maintenance & Rel-17 4 SIs (RedCap, ePos, CovEnh, 60GHz); 23Oct for other Rel-17 items
    104-e: 18Jan; 104b-e: 6April; 105-e: 11May
  RAN2
    112-e: 22Oct (23.59 PST); 113-e: 14Jan (23.59 PST); 113b-e: 6April (23.59 PST); 114-e: 11May (23.59 PST)
  RAN3: business as usual
  RAN4
    97-e: 23Oct; 98-e: 15Jan; 98b-e: 6April; 99-e: 11May
  RAN5
    90-e: 8Feb

## Slide 6: Release 17 timeline
The RAN leadership is committed to facilitate delivering Rel-17 with minimal additional delay
  Detailed analysis still needed to understand what is feasible  Overall timeline decision to be taken only in December
  Leadership will provide detailed analysis (TUs, etc…) for December with the goal of keeping the additional delay at a minimum (6 months)
Firmly commit to a new timeline (in December), and endorse a detailed RAN planning (meetings and TUs) to meet this timeline
2021
Q2
Q3
Q4
Q1
2022
Q1
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
Rel-17 RAN4
performance completion
Current Release 17 timeline as per RAN#87E decision
2021
Q4
Q1
Q2
Q3
2022
Q3
Rel-17 RAN1 freeze
Rel-17 stage-3 freeze
Rel-17 ASN.1 freeze
Rel-17 RAN4
performance completion
Potential new timeline to be committed to latest in Dec

## Slide 7: Release 16 stability
Guidance to implementations will be added to the RRC specs on 3GPP website specification page
  On the 38.331 specification webpage, add “A UE or network vendor wishing to support Rel-16 must use version 16.2.0 or later of TS 38.331”. This is the September version of 38.331.
  On the 36.331 specification webpage, add “A UE or network vendor wishing to support Rel-16 must use version 16.2.0 or later of TS 36.331”. This is the September version of 36.331.
It is understood that the bar for potential non-backwards compatible changes to Rel-16 from Q4 onwards will be very high

## Slide 8: Technical Topics
NR Multicast Broadcast
  SA2 was debating whether broadcast work scope should be reduced and asked RAN on the matter
  RAN concluded that the scope of it’s broadcast work would be unchanged
Non-Public Networks
  RAN approved the Work Item to cover the RAN2 and RAN3 impacts coming from the SA2-led item

## Slide 9: TEI handling
RAN plans to further explore the details of TEI handling in an email discussion that is to be conducted 5-16/October on the RAN_Drafts exploder
Main focus is on traceability aspects of TEI CRs

## Slide 10: Thank you!