3GPP TSG RAN meeting #90-e									      RP-202183

Electronic Meeting, December 7 - 11, 2020

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_2step_RACH |  |  |  |  |
| Unique ID | 820068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-200085 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 06/2020 | Performance part: 12/2020 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100% | Performance Part: 100% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Li Tian |
|  | Company | ZTE Corporation |
|  | Email | tian.li150@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4 #97-e

BS demodulation requirements

An approved way forward R4-2017580 captures the agreements on BS demodulation requirements in this meeting:

- Only define performance requirements for high level TO cycling but with revised TO values

- For DMRS configuration for FR1,

  - Define only one set of requirements for FR1

  - Since the performance difference between two DMRS configuration is negligible, the same requirements would apply to both

    - When deriving performance requirements, simulation results with both DMRS configurations are treated together

  - In the tests, DMRS can be configured to 1+1 or 1+1+1 according to vendor’s declaration under the same core performance requirements

- Set TO values (µs)for high level TO cycling as following:

- 15 kHz: [0 : 0.2 : 3.8]

- 30 kHz: [0 : 0.1 : 2]

- 60 kHz: [0 : 0.1 : 0.6]

- 120 kHz: [0 : 0.1 : 0.5]

- Set test metric as BLER = 0.01

- Apply the same derivation rule as NR PUSCH to derive BS demodulation performance requirements for 2-step RACH

And corresponding formal CRs to TS 38.104, TS 38.141-1, TS 38.141-2 etc have been approved, thus BS demodulation requirements for 2-step RACH is completed.

RRM Test Cases

An approved way forward R4-2017254 captures the agreements on RRM test cases in this meeting:

- Principles to follow when defining test cases

- There is no CSI-RS based non-contention based 2-step RA type random access.

- In the tables for configurations, the PRACH configuration shall be changed to MsgA configurations.

- RSRP-ThresholdSSB shall be replace with msgA-RSRP-ThresholdSSB.

- If there is no RSRP-ThresholdSSB in the original configuration table, msgA-RSRP-ThresholdSSB shall be configured so that the TC can configure the UE correctly.

- In the tests, PRACH transmissions shall be replaced with MsgA transmissions.

- In some test cases, use MsgA PRACH and MsgA PUSCH transmission for clarity.

- PRACH transmission power

- Specify 2-step RACH tests with first transmitted MsgA PRACH power with the same values as specified to the first transmitted preamble in 4-step RACH RRM performance tests.

- PUSCH transmission power

- Define 2-step RACH RRM performance requirements with MsgA PUSCH power calculated with a shift of 3.μ + 2  dB in comparison to the MsgA PRACH power. Definition of μ should be clarified, e.g., μ = 0 for SCS = 15kHz.

- Test parameters

- Define 2-step RACH RRM performance requirements with the parameters defined in the table below:

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#97-e

- R4-2017023	Email discussion summary for  [97e][224] NR_2step_RACH_RRM	Moderator (ZTE Corporation)

- R4-2017294	Email discussion summary for  [97e][224] NR_2step_RACH_RRM	Moderator (ZTE Corporation)

- R4-2014935	CR Maintenance 2-step RACH RRM requirements	Nokia, Nokia Shanghai Bell

- R4-2017255	CR Maintenance 2-step RACH RRM requirements	Nokia, Nokia Shanghai Bell

- R4-2017254	WF on 2-step RACH RRM test cases	ZTE Corporation

- R4-2014933	Big CR on 2-step RA type RRM performance requirements	Nokia, Nokia Shanghai Bell

- R4-2017253	Big CR on 2-step RA type RRM performance requirements	Nokia, Nokia Shanghai Bell

- R4-2014356	Principles for 2-step RACH test cases	ZTE Corporation

- R4-2014934	2-step RACH RRM performance requirements	Nokia, Nokia Shanghai Bell

- R4-2015810	Draft CR: RMC of MsgA for 2-step RACH test	Ericsson

- R4-2017259	Draft CR: RMC of MsgA for 2-step RACH test	Ericsson

- R4-2014008	[draft CR] 2-step RACH test case	ZTE Corporation

- R4-2017256	[draft CR] 2-step RACH test case	ZTE Corporation

- R4-2014936	Draft CR on 2-step RA type CBRA in FR2 for NR Standalone	Nokia, Nokia Shanghai Bell

- R4-2017257	Draft CR on 2-step RA type CBRA in FR2 for NR Standalone	Nokia, Nokia Shanghai Bell

- R4-2015303	Draft CR on TC for 2-step RA type contention based RA in FR1 and FR2 NR cells for EN-DC	NEC

- R4-2017258	Draft CR on TC for 2-step RA type contention based RA in FR1 and FR2 NR cells for EN-DC	NEC

- R4-2015811	Draft CR: Introduction of 2-step RACH CFRA tests	Ericsson

- R4-2017260	Draft CR: Introduction of 2-step RACH CFRA tests	Ericsson

- R4-2017427	Email discussion summary for [97e][329] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2017628	Email discussion summary for [97e][329] NR_2step_RACH_Demod	Moderator (ZTE)

- R4-2017580	Way forward on BS performance requirements for 2-step RACH	ZTE

- R4-2014560	Views on BS demodulation requirements for NR 2-Step RACH	Intel Corporation

- R4-2014561	CR to TS 38.141-2: BS demodulation requirements for 2-step RACH (Annex)	Intel Corporation

- R4-2017633	CR to TS 38.141-2: BS demodulation requirements for 2-step RACH (Annex)	Intel Corporation

- R4-2014937	2-step RACH BS demodulation performance requirements	Nokia, Nokia Shanghai Bell

- R4-2014938	2-step RACH BS demodulation simulation results	Nokia, Nokia Shanghai Bell

- R4-2014939	Introduction of 2-step RACH FRC tables in 38.141-1	Nokia, Nokia Shanghai Bell

- R4-2017637	Introduction of 2-step RACH FRC tables in 38.141-1	Nokia, Nokia Shanghai Bell

- R4-2015022	Introduction of test procedure and requirement for 2-step RACH	Ericsson

- R4-2017638	Introduction of test procedure and requirement for 2-step RACH	Ericsson

- R4-2017654	CR to 38.141-1 Introduction of test procedure and requirements for 2-step RACH	Ericsson

- R4-2017667	CR to 38.141-1 Introduction of test procedure and requirements for 2-step RACH	Ericsson

- R4-2015125	Discussion and simulation results for BS 2-step RACH requirement	Samsung

- R4-2015126	Draft CR on MsgA PUSCH radiated performance requirement for TS 38.141-2	Samsung

- R4-2017634	Draft CR on MsgA PUSCH radiated performance requirement for TS 38.141-2	Samsung

- R4-2017653	CR on MsgA PUSCH radiated performance requirement for TS 38.141-2	Samsung

- R4-2015177	Draft CR to TS 38.104 BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2017635	CR to TS 38.104 BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2017666	CR to TS 38.104 BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2015178	Simulation results on BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2015179	Simulation results collection on BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2015180	Open issues on BS demodulation requirements for 2-step RACH	ZTE Wistron Telecom AB

- R4-2015611	Discussion and simulation results on NR 2-step RACH BS performance requirements	Huawei, HiSilicon

- R4-2015612	CR on BS demodulation requirements for 2-step RACH for FR2	Huawei, HiSilicon

- R4-2017636	CR on BS demodulation requirements for 2-step RACH for FR2	Huawei, HiSilicon

- R4-2015857	2-step RACH open issues	Ericsson

- R4-2015858	2-step RACH simulation results	Ericsson

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template