## Slide 1: Discussion Rel17 timeline and meeting schedule
9.12
3GPP TSG RAN Meeting #90-e RP-202306
Electronic Meeting, December 7 - 11, 2020

## Slide 2: Release 17 timeline
Concern on COVID-19
  The situation mainly relies on progress of vaccine and will be relieved slowly
  It can be foreseen that no F2F meeting is possible in 2021
More than 6 months delay results in slow delivery of 3GPP Rel-17. On other hand e-meeting seems on its track.
Proposal: Rel17 timeline endorsed in RP-202111 can be confirmed at this. Adjustment of working scope could be considered, if necessary, to fit into the R17 timeline.

## Slide 3: Release 17 meeting schedule
The last meeting in Q4 is very important to conclude RAN1 WIDs.
  Hence two weeks e-meeting is preferred
To move Oct. e-meeting to the end of September to help sufficient preparation of meeting in Q4
  August meeting and RAN#93 meeting are then moved two weeks ahead correspondingly

## Slide 4
THANKS