3GPP TSG RAN meeting #90e										       RP-202326

Electronic Meeting, Dec. 7 - 11, 2020

Status Report to TSG

Agenda item:			9.7.13

| WI / SI Name | Study on enhancement for data collection for NR and ENDC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_ENDC_data_collect |  |  |  |  |
| Unique ID | 880076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201304 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2021 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 10 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Fang Xie |
|  | Company | CMCC |
|  | Email | xiefang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#110-e agreements

General

R3-207094  Endorsed unseen as BL

High-Level Principles and Definitions

Capture the following high-level principles in the TR:

- The detailed AI/ML algorithms and models for use cases are out of RAN3 scope.

- The study focuses on AI/ML functionality and corresponding types of inputs/outputs.

- The study is based on the current architecture and interfaces

- The input/output and the location of AI inference should be studied case by case.

- Training aspects are FFS

- NG-RAN is prioritized; EN-DC is included in the scope. FFS on whether MR-DC should be down-prioritized.

- A general framework and workflow for AI/ML optimization should be defined and captured in the RAN TR. The generalized workflow should not prevent to “think beyond” the workflow if the use case requires so.

R3-207218 (E///,HW co-sign) Agreed unseen

Use Cases for Artificial Intelligence in RAN and Potential Benefits

- As a starting point, focus on at least the following use cases: Energy saving, load balancing, traffic steering/mobility optimization (other use cases, e.g. optimization of physical layer parameters, are not precluded)

- Augmented information should be studied case by case, e.g. history info, info needed for prediction, etc.

Standards Impact on Existing Nodes, Functions, and Interfaces

Study the enhancement of network interfaces to support AI enabled RAN intelligence based on the agreed use cases.

Coordinate with other working groups later for NRM enhancement when needed.

Detailed AI functionality and interface impacts could be studied case by case for the agreed use cases later.

Reuse the existing procedures for SON/MDT as the baseline for data collection or SON related use case where it fits. And additional enhancement/new signaling is studied when needed.

2.3.2	Remaining Open issues

- High level principles and functional framework for RAN intelligence enabled by AI

- Use cases, solutions and standard impacts, including potential standard impacts on existing Nodes, functions, and interfaces

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- RP-201304	Study on further enhancement for data collection	CMCC

- R3-206041	Discussion on High-Level Principles for RAN Intelligence	Samsung

- R3-206042	Discussion on Use Cases for Artificial Intelligence in RAN and Potential Benefits	Samsung

- R3-206043	Discussion on Standards Impact on Existing Nodes, Functions, and Interfaces	Samsung

- R3-206170	AI/ML framework	Qualcomm Incorporated

- R3-206171	AI/ML use cases	Qualcomm Incorporated

- R3-206172	Standard impact analysis	Qualcomm Incorporated

- R3-206197	High-level principles and definitions for AI/ML in RAN	Deutsche Telekom AG

- R3-206198	Use cases for AI/ML in RAN and potential benefits	Deutsche Telekom AG

- R3-206375	(TP for TR 37.817) Terminology for functional framework for machine learning and RAN intelligence	Nokia, Nokia Shanghai Bell

- R3-206402	On table of contents for the TR on “further enhancement for data collection” study	Intel Corporation

- R3-206403	Use cases, AI/ML algorithms, and general concepts	Intel Corporation

- R3-206436	Initial Analysis of Standardisation Impacts for AI/ML	Ericsson

- R3-206437	AI/ML based Use Cases	Ericsson

- R3-206438	Definitions and Working Assumptions for the study on AI/ML for NG-RAN	Ericsson

- R3-206683	General introduction of AI	ZTE, China Unicom

- R3-206718	AI based UE Trajectory Prediction	ZTE, Lenovo, Motolora mobility, CMCC, China Unicom

- R3-206720	AI based Energy Saving	ZTE, Lenovo, Motolora mobility, China Unicom

- R3-206721	Machine Learning assisted Load Prediction	ZTE, Lenovo, Motolora mobility, China Unicom

- R3-206729	Initial discussions on further enhancement for data collection	Huawei

- R3-206730	Initial discussions on Use Cases for Artificial Intelligence in RAN	Huawei

- R3-206731	Initial discussions on AI/ML for data collection	Huawei

- R3-206778	Skeleton for TR 37.817 v0.0.0	CMCC

- R3-206782	Preliminary analysis of standard impacts for AI enabled RAN optimisation	CMCC

- R3-206783	High-level framework for AI enabled RAN optimisation	CMCC

- R3-206803	Use Cases for Artificial Intelligence in RAN	CMCC

- R3-206804	Work plan for Study on enhancement for data collection for NR and EN-DC	CMCC

- R3-207081	Skeleton for TR 37.817 v0.0.0	CMCC

- R3-207094	Skeleton for TR 37.817 v0.0.0	CMCC

- R3-207096	Discussion on High-Level Principles for RAN Intelligence	Samsung

- R3-207218	Discussion on High-Level Principles for RAN Intelligence	Samsung, Ericsson, Huawei

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template