3GPP TSG RAN meeting #90-e									       RP-202541

Electronic Meeting, 7th – 11th December 2020

## Status Report to TSG

Agenda item:			9.9.17.9

| WI / SI Name | WID on Rel-17 Dual Connectivity (DC) of x bands (x=2, 3, 4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL3UL |  |  |  |  |
| Unique ID | 890053 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201643 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 | Performance part: 09/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15 % | Performance Part: 15 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Juan zhang |
|  | Company | Samsung |
|  | Email | juan.zhang@samsung.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Four TPs are approved and one draft CR is endorsed for DC of x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) belong to this basket.

Formal Rel-17 CRs to TS38.101-3 is agreed to include combinations according to approved TPs and endorsed draft CR.

Updated TR is approved as TR37.717-21-22 V0.1.0.

In big CR, RAN4 captured completed DC band combinations as follow

- The following operating bands have been completed in RAN4#97-e.

- x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL) EN-DC combinations

- DC_1-3_n78-n257

- DC_1-5_n78-n257

- DC_1-7_n78-n257

- DC_3-5_n78-n257

- DC_3-7_n78-n257

- DC_5-7_n78-n257

- DC_1-3-5_n78-n257

- DC_1-3-7_n78-n257

- DC_1-5-7_n78-n257

- DC_3-5-7_n78-n257

- DC_1-3-5-7_n78-n257

- DC_1-7-7_n78-n257

- DC_3-7-7_n78-n257

- DC_5-7-7_n78-n257

- DC_1-3-7-7_n78-n257

- DC_1-5-7-7_n78-n257

- DC_3-5-7-7_n78-n257

- DC_1-3-5-7-7_n78-n257

#### 2.4.2	Remaining Open issues

The fallback modes within DC_R17_xBLTE_yBNR_3DL3UL-Core are not completed.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2014970 TR 37.717-21-22_0.1.0

R4-2014784 Revised WID on Dual Connectivity (DC) of x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL)

R4-2014783 CR introduction completed band combinations for Dual Connectivity (DC) of x bands (x=2,3,4) LTE inter-band CA (xDL/1UL) and 1 NR FR1 band (1DL/1UL) and 1 NR FR2 band (1DL/1UL)

R4-2015136 TP for TR 37.717-21-22: DC_1-3_n78-n257 for TR 37.717-21-22

R4-2015137 TP for TR 37.717-21-22: DC_1-5_n78-n257 for TR 37.717-21-22

R4-2015138 TP for TR 37.717-21-22: DC_1-7_n78-n257 and DC_1-7-7_n78-n257 for TR 37.717-21-22

R4-2015139 TP for TR 37.717-21-22: DC_3-5_n78-n257 for TR 37.717-21-22

R4-2015140 TP for TR 37.717-21-22: DC_3-7_n78-n257 and DC_3-7-7_n78-n257 for TR 37.717-21-22

R4-2015141 TP for TR 37.717-21-22: DC_5-7_n78-n257 and DC_5-7-7_n78-n257 for TR 37.717-21-22

R4-2015142 TP for TR 37.717-21-22: DC_1-3-5_n78-n257 for TR 37.717-21-22

R4-2015143 TP for TR 37.717-21-22: DC_1-3-7_n78-n257 and DC_1-3-7-7_n78-n257 for TR 37.717-21-22

R4-2015144 TP for TR 37.717-21-22: DC_1-5-7_n78-n257 and DC_1-5-7-7_n78-n257 for TR 37.717-21-22

R4-2015145 TP for TR 37.717-21-22: DC_3-5-7_n78-n257 and DC_3-5-7-7_n78-n257 for TR 37.717-21-22

R4-2015146 TP for TR 37.717-21-22: DC_1-3-5-7_n78-n257 and DC_1-3-5-7-7_n78-n257 for TR 37.717-21-22

31.08.2020	                  minor adaptations for RAN #89e

20.04.2020	minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template