3GPP TSG RAN meeting #90e										RP-202564

Electronic Meeting, Dec. 7 – 11, 2020

Status Report to TSG

Agenda item:			9.9.2

| WI / SI Name | Introduction of FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR2_FWA_Bn257_Bn258 |  |  |  |  |
| Unique ID | 870064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201598 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 99% | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Fushiki, Masashi, Zhang, Qian |
|  | Company | SoftBank Corp. Huawei |
|  | Email | masashi dot fushiki @ g dot softbank dot co dot jp zhangqian67 @ huawei dot com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#94bis:

- Approved the work plan [17].

- Discussed how to implement this function to the spec and identified the details of options [3]

- Identified the impacts on UE-RF requirements [4]

- Decided the power budget format for peak EIRP and link budget format for peak EIS [4]

- Decided to reuse the multi-band relaxation framework agreed in Rel-16 [4]

- Discussed the beam correspondence requirements [4]

- Decided to reuse the CA general requirements for PC2/3/4 [4]

- Identified some RRM requirements impacted by the introduction of the FR2 new FWA UE [4]

RAN4#95:

- Agreed to define new power class [18]

- Identified the options to determine appropriate value of minimum peak EIRP and REFSENS [20]

- Agreed the requirements for spherical coverage [20]

- Identified the options for multi-band relaxation values [21]

- Identified the options for the framework of beam correspondence requirements [21]

- Identified the options for MPR values [21]

- Agreed the minimum output power requirement [21]

- Agreed that any coexistence analysis is not needed for this new power class [18]

- Agreed to reuse the existing PC1 RRM requirements [23]

- Identified the impacts of RRM core requirements if FR2 FWA UE is not defined as power class 1 [23]

RAN4#96:

- Discussed the remaining RF open issues [37]

- Identified the RRM core requirements in LTE will be impacted [39]

- Endorsed the CR for RRM core requirements with power class definition as TBD for 38.133 [49]

- Endorsed the CR for RRM core requirements with power class definition as TBD for 36.133 [50]

- Identified the impacts on RRM performance requirements [39]

RAN4#97:

- Agreed the option [57] and approved the LS for RAN2 [60]

- Determined the minimum peak EIRP values [58]

- Determined the REFSENS values [58]

- Decide the multi-band relaxation values [58]

- Decide the MPR values [58]

- Agreed the Big CR on FR2 new FWA UE RRM requirements in 36.133 [70]

- Endorsed the Draft CR on RRM core requirements for FR2 new FWA UE in 38.133 [72]

- Endorsed the Draft CR on RRM performance requirements for FR2 new FWA UE in 38.133 with the parameters for PC5 as TBD [73]

2.4.2	Remaining Open issues

- Decide the beam correspondence requirements for PC5.

- Define the parameters used in RRM condition requirements for PC5.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-200503, “New WID on Introduction of FR2 FWA with maximum TRP 23dBm for band n257 and n258”, RAN4, RP#87

- R4-2005713, “Email discussion summary for [94e Bis][32] NR_FR2_FWA_Bn257_Bn258”, Moderator (SoftBank), RAN4#94bis-e

- R4-2005176, “WF on the option for FR2 FWA UE”, NTT DOCOMO INC., RAN4#94bis-e

- R4-2005177, “WF on FR2 new FWA UE RF and RRM requirements”,  Huawei, HiSilicon, RAN4#94bis-e

- R4-2003087, “Discussion on FR2 FWA UE with maximum TRP of 23dBm”, Samsung, RAN4#94bis-e

- R4-2005034, “New FR2 FWA with 23dBm max TRP”, Intel Corporation, RAN4#94bis-e

- R4-2003417, “On power class definition for FR2 FWA UE”,  Ericsson, RAN4#94bis-e

- R4-2003535, “Minimum peak EIRP and REFSENS link budgets for new FR2 FWA UE”, MediaTek Inc., RAN4#94bis-e

- R4-2003969, “Discussion on how to specify the new FR2 FWA UE with maximum TRP of 23dBm", KDDI, RAN4#94bis-e

- R4-2004429, "How to introduce FR2 new power class feature",  NTT DOCOMO INC., RAN4#94bis-e

- R4-2004506, "Views on FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258",  Nokia, Nokia Shanghai Bell, RAN4#94bis-e

- R4-2004778, "on new FR2 FWA UE requirement ",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004779, "on new FR2 FWA UE capability addresing for new UE RF requirement",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004780, "on beam correspondence requirement for new FR2 FWA UE",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004865, "FR2 23dBm FWA Discussion ",  Qualcomm Incorporated, RAN4#94bis-e

- R4-2004376, "Initial discussion on RRM impact due to introduction of new FR2 FWA UE", Huawei, HiSilicon, RAN4#94bis-e

- R4-2003461, "Work plan for introducing FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258",  SoftBank, RAN4#94bis-e

- R4-2008964, "Email discussion summary for [95e][136] NR_FR2_FWA_Bn257_Bn258", Moderator (SoftBank), RAN4#95

- R4-2009096, "Email discussion summary for [95e][234] NR_FR2_FWA_Bn257_Bn258_RRM", Moderator (Huawei, HiSilicon), RAN4#95

- R4-2008920, "LS to RAN2 on FR2 FWA options", SoftBank, RAN4#95

- R4-2008921, "WF on FR2 FWA evaluations ", Qualcomm Incorporated, RAN4#95

- R4-2008922, "WF on FR2 FWA RF requirements", Huawei, HiSilicon, RAN4#95

- R4-2008663, "WF on FR2 new FWA UE RRM requirements", Huawei, HiSilicon, RAN4#95

- R4-2006432, "Discussion on new FR2 FWA UE", Samsung, RAN4#95

- R4-2006703, "Spherical EIRP EIS of FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#95

- R4-2006705, "MBR of FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#95

- R4-2006776, "FR2 23dBm FWA pk. EIRP and REFSENS budgets", Qualcomm Incorporated, RAN4#95

- R4-2007106, "On power class definition for FR2 FWA UE", Ericsson, RAN4#95

- R4-2007110, "UE RF requirements for new FR2 FWA use case", Intel Corporation, RAN4#95

- R4-2008006, "Power class on new FR2 FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008007, "Beam correspondence requirement on FR2 FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008008, "Multiband relaxation for FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008175, "on new FR2 FWA UE requirement", Huawei, HiSilicon, RAN4#95

- R4-2008274, "New power class feature for FWA", NTT DOCOMO INC., RAN4#95

- R4-2007804, "Discussion on RRM impact due to introduction of new FR2 FWA UE", Huawei, HiSilicon, RAN4#95

- R4-2007134, "RRM Requirements for the new FWA device with 23dBm TRP", Qualcomm Incorporated, RAN4#95

- R4-2011870, “Email discussion summary for [96e][132] NR_FR2_FWA_Bn257_Bn258", Moderator (SoftBank), RAN4#96”

- R4-2012231, “Email discussion summary for [96e][231] NR_FR2_FWA_Bn257_Bn258_RRM” , Moderator (Huawei), RAN4#96

- R4-2012199, “WF on FR2 new FWA UE RRM requirements”, Huawei, RAN4#96

- R4-2011799, “Draft CR for FR2 FWA RF requirements”, Huawei, RAN4#96

- R4-2011800, “LS to RAN2 on FR2 FWA options”, SoftBank, RAN4#96

- R4-2010533, “Open issues on FR2 FWA UE RF requirement”, Nokia, Nokia Shanghai Bell, RAN4#96

- R4-2011417, “Views on RF requirement for FWA”, Sony, Ericsson, RAN4#96

- R4-2011458, “On Japan FWA EIRP requirement”, Qualcomm Incorporated, RAN4#96

- R4-2011488, “on new FR2 FWA UE RF requirement+LS RAN2”, Huawei, HiSilicon, RAN4#96

- R4-2009561, “Views on RF requirement for FWA”, Sony, RAN4#96

- R4-2009629, “Views on FR2 FWA UE with maximum TRP of 23dBm”, MediaTek Beijing Inc., RAN4#96

- R4-2009706, “Views on new power class for FWA UE”, Samsung, RAN4#96

- R4-2012295, “Draft Big CR on FR2 new FWA UE RRM requirements in 38.133”, Huawei, RAN4#96

- R4-2012296, “Draft Big CR on FR2 new FWA UE RRM requirements in 36.133”, Ericsson, RAN4#96

- R4-2011066, “Discussion on RRM core requirements for FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2012220, “CR on RRM requirements for new FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2011252, “Analysis of RRM core requirements for FR2 FWA UE power class”, Ericsson, SoftBank, RAN4#96

- R4-2011253, “RRM core requirements for FR2 FWA UE power class in 38.133”, Ericsson, SoftBank, RAN4#96

- R4-2012201, “RRM core requirements for FR2 FWA UE power class in 36.133”, Ericsson, SoftBank, RAN4#96

- R4-2011068, “Discussion on RRM performance impacts for new FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2016969, "Email discussion summary for [97e][127] NR_FR2_FWA_Bn257_Bn258", Moderator (Softbank), RAN4#97

- R4-2016874, "WF on FR2 FWA RF requirements", SotBank, RAN4#97

- R4-2016875, "CR for FR2 FWA RF requirements", Huawei, RAN4#97

- R4-2016876, "LS for FR2 FWA power class", SoftBank, RAN4#97

- R4-2014262, "On Japan FWA EIRP requirement", Qualcomm Incorporated, RAN4#97

- R4-2014832, "Proposals on FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#97

- R4-2015085, "Open issues on FR2 FWA UE RF requirement", Nokia, Nokia Shanghai Bell, RAN4#97

- R4-2015347, "Discussion on Rel-17 FWA", OPPO, RAN4#97

- R4-2015809, "Views on RF requirement for FWA", Sony, Ericsson, RAN4#97

- R4-2015887, "Views on UE RF requirements of new FWA with 23dBm maximum TRP", Intel Corporation, RAN4#97

- R4-2016529, "on new FR2 FWA UE RF requirement", Huawei, HiSilicon, RAN4#97

- R4-2016530, "Draft CR for FR2 FWA RF requirements", Huawei, HiSilicon, RAN4#97

- R4-2017298, "Email discussion summary for [97e][228] NR_FR2_FWA_Bn257_Bn258_RRM", Moderator (Huawei), RAN4#97

- R4-2017262, "Big CR on FR2 new FWA UE RRM requirements in 36.133", Ericsson, RAN4#97

- R4-2017264, "Big CR: NR FR2 new FWA UE RRM requirements (TS 38.133)", Huawei, HiSilicon, RAN4#97

- R4-2017261, "DraftCR on RRM core requirements for FR2 new FWA UE in 38.133", Huawei, HiSilicon, RAN4#97

- R4-2017263, "DraftCR on RRM performance requirements for FR2 new FWA UE in 38.133", Huawei, HiSilicon, RAN4#97

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template