3GPP TSG RAN meeting #90e										RP-202606

Electronic Meeting, December 7 - 11, 2020

Status Report to TSG

Agenda item:			9.9.12

| WI / SI Name | Introduction of channel bandwidths 35MHz and 45MHz for NR FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_35MHz_45MHz_BW |  |  |  |  |
| Unique ID | 880093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201722 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 40% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#97-e

Contributions [1]-[37] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#97-e meeting. The following agreements were made at RAN4#97-e.

WF on release independence was approved in [2].

WF on general aspects for UE RF requirements was approved in [3].

WF on UE REFSENS and A-MPR for 35MHz and 45MHz CBW was approved in [4].

WF on BS RF requirements was approved in [5].

LS to RAN2 on 35 and 45 MHz channel bandwidths was approved in [6].

2.4.2	Remaining Open issues

- Frequency offset for NBB and general intermodulation

- UE Band specific requirements

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2016967	Email discussion summary for [97e][125] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2016862	WF on release independence for 35 MHz and 45 MHz	T-Mobile USA

- R4-2016863	WF on general aspects for UE RF requirements	Skyworks

- R4-2016864	WF on UE REFSENS and A-MPR for 35MHz and 45MHz CBW	Qualcomm

- R4-2016865	WF on BS RF requirements	ZTE

- R4-2017846	LS to RAN2 on 35 and 45 MHz channel bandwidths	T-Mobile USA

- R4-2016452	35 and 45 MHz CH BW Release Independence	T-Mobile USA, TELUS, Bell Mobility, AT&T

- R4-2015701	Discussion on release independence	Huawei, HiSilicon

- R4-2016113	Discussion on release independent and signalling for brand new channel bandwidth	ZTE Corporation

- R4-2015043	Further discussion on spectrum utilization for 35MHz and 45MHz	ZTE Corporation

- R4-2016600	35M_45M AMPR, MPR, REFSENS	Qualcomm Incorporated

- R4-2015044	On UE RF requirement for new channel bandwidth of 35MHz and 45MHz	ZTE Corporation

- R4-2015351	Release independence for 35MHz and 45Mhz BW	OPPO

- R4-2015432	REFSENS of n3, n8, n25 and n71 for new channel bandwidth	Murata Manufacturing Co Ltd.

- R4-2015702	Draft CR for TS 38.101: introduction of channel bandwidths 35MHz and 45MHz for general part	Huawei, HiSilicon

- R4-2015800	Specification impact of additional 35	Skyworks Solutions Inc.

- R4-2016010	n71 35MHz AMPR and MSD Measurements	Skyworks Solutions Inc.

- R4-2016011	n8 35MHz AMPR and MSD Measurements	Skyworks Solutions Inc.

- R4-2016027	n7 35MHz AMPR and MSD Measurements	Skyworks Solutions Inc.

- R4-2016059	Draft CR to add 35MHz and 45 MHz Bandwidth to TS38.101-1	Ericsson

- R4-2016060	Introduction of 35MHz and 45MHz regarding CA, DC, V2x combinations	Ericsson

- R4-2016295	Introduction of 35 MHz for n8, n66, n71 and 45 MHz for n66	Apple Inc.

- R4-2014186	REFSENS of n8 and n71 for new channel bandwidth	MediaTek Inc.

- R4-2015703	CR for TS 38.104: draft CR on introduction of channel bandwidths 35MHz and 45MHz for BS TX and general part	Huawei, HiSilicon

- R4-2015718	Draft CR to TS 38.104: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2015719	Draft CR to TS 38.141-1: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2015720	Draft CR to TS 38.141-2: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2016114	Discussion on BS RF requirement for new channel bandwidth of 35MHz and 45MHz	ZTE Corporation

- R4-2016115	Draft CR to TS 38.104: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016116	Draft CR to TS 38.141-1: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016117	Draft CR to TS 38.141-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016118	Draft CR to TS 37.104: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016119	Draft CR to 37.141: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016120	Draft CR to TS 37.105: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016121	Draft CR to 37.145-1: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2016122	Draft CR to 37.145-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2014911	UE RF requirements tables with channel BW dependency	Apple Inc.

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template