3GPP TSG RAN meeting #90e										RP-202656

Electronic Meeting, December 7th - 11th, 2020

## Status Report to TSG

Agenda item:	9.2.8

| WI / SI Name | NR Mobility Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |  |
| Unique ID | 800087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192534 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2020 | Performance part: 12/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

### 2.4.1	Agreements

RAN4#97-e Agreements

- DAPS HO test applicability: RAN4 to further split test applicability for DAPS handover to cover intra-frequency, intra-band inter-frequency and inter-band inter-frequency respectively

  - To verify intra-frequency DAPS handover requirements

    - The UE capable of intra-frequency asynchronous DAPS handover on any band needs to be tested only in asynchronous scenario.

    - The UE not capable of intra-frequency asynchronous DAPS handover on any band but capable of synchronous DAPS handover on some band needs to be tested only in synchronous scenario.

  - To verify intra-band inter-frequency DAPS handover requirements

    - The UE capable of intra-band inter-frequency asynchronous DAPS handover on any band needs to be tested only in asynchronous scenario.

    - The UE not capable of intra-band inter-frequency asynchronous DAPS handover on any band but capable of intra-band inter-frequency synchronous DAPS handover on some band needs to be tested only in synchronous scenario.

  - To verify inter-band inter-frequency DAPS handover requirements

    - The UE capable of inter-band inter-frequency asynchronous DAPS handover on any band combination needs to be tested only in asynchronous scenario.

    - The UE not capable of inter-band inter-frequency asynchronous DAPS handover on any band combination but capable of inter-band inter-frequency synchronous DAPS handover on some band combination needs to be tested only in synchronous scenario.

The following CRs for NR Mobility enhancement performance part were approved:

- R4-2014223	CR for DAPS HO test applicability

- R4-2017351	Intra-band Inter-frequency sync DAPS handover test in SA for FR1

- R4-2017097	Conditional handover test cases for NR

- R4-2017098	CR on inter-band DAPS handover tests

- R4-2017099	Introduction of intra-frequency sync and async DAPS HO test cases in FR1

### 2.4.2	Remaining Open issues

Сore part:

-	No open issues

Performance part:

-	No open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #97e meeting contributions

- R4-2017277	Email discussion summary for [97e][207] NR_Mob_enh_RRM	, Moderator (Apple)

- R4-2017093	WF on NR mobility enhancement, Apple

- R4-2014357	Discussion on dual active protocol stack handover, MediaTek inc.

- R4-2017094	CR on TS38.133 for dual active protocol stack handover	, MediaTek inc.

- R4-2015167	AGC operation in async intra-frequency DAPS HO, Ericsson

- R4-2015168	Corrections to DAPS requirements, Ericsson

- R4-2015464	CR on maintaining DAPS handover requirements, Huawei, HiSilicon

- R4-2016016	CR 38.133 Corrections to Conditional PSCell Change delay requirement, Ericsson

- R4-2014222	Discussion on DAPS HO test applicability, Apple

- R4-2014223	CR for DAPS HO test applicability, Apple

- R4-2017351	Intra-band Inter-frequency sync DAPS handover test in SA for FR1, Intel Corporation

- R4-2017097	Conditional handover test cases for NR, Ericsson

- R4-2015465	Discussion on DAPS handover test cases, Huawei, HiSilicon

- R4-2017098	CR on inter-band DAPS handover tests, Huawei, HiSilicon

- R4-2017099	Introduction of intra-frequency sync and async DAPS HO test cases in FR1, Qualcomm Incorporated

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template