3GPP TSG RAN meeting #90e										       RP-202812

Electronic Meeting, December 7-11, 2020

## Status Report to TSG

Agenda item:			9.8.23

| WI / SI Name | NR and MR-DC measurement gap enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_MG_enh |  |  |  |  |
| Unique ID | 890161 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202119 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ato (Tsang-Wei) YU, Rui HUANG |
|  | Company | MediaTek Inc., Intel Corporation |
|  | Email | ato.yu@mediatek.com, rui.huang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #97e (November 2020, Electronic)

-	An updated work plan was approved in [3]

- 3GPP RAN4 #97e meeting (November, 2020, Core part)

  - Discussions on :

    - the work plan

  - Agreements on:

    - Consensus on the work plan

- 3GPP RAN4 #98e meeting (January, 2021, 1TU, Core part)

  - Discussions on :

    - Pre-configured MG pattern(s)

      - Initial discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Initial discussion on applicability of pre-configured MG pattern(s).

    - Multiple concurrent and independent MG patterns

      - Initial discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Initial discussion on applicability of multiple concurrent and independent gap patterns.

    - Network Controlled Small Gap (NCSG) specification

  - Initial discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.Agreements on:

    - Technical aspects of RRM requirements of each objective

- 3GPP RAN4 #98b-e meeting (April, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

      - Initial discussion on potential RRM impact.

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

    - Initial discussion on potential RRM impact.

      - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

  - Initial discussion on potential RRM impact.Agreements on:

    - Remaining technical aspects of RRM requirements of each objective

- 3GPP RAN4 #99e meeting (May, 2021, 1TU, Core part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch.

      - Further discussion on applicability of pre-configured MG pattern(s).

      - Initial discussion on CR for corresponding RRM requirement.

    - Multiple concurrent and independent MG patterns

      - Further discussion on maximum number of concurrent and independent MG patterns active at any time.

      - Further discussion on applicability of multiple concurrent and independent gap patterns.

      - Initial discussion on CR for corresponding RRM requirement.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on NCSG design, including VIL, ML and VIRP, for different numerologies in FR1 and FR2.

  - Initial discussion on CR for corresponding RRM requirement.Agreements on

    - Conclusion on RRM impact.

    - Initial draft CR(s) on TS38.133 and TS36.133

    - LS to RAN2 on required signalling

- 3GPP RAN4 #100e meeting (August, 2021, 1TU, Core part)

  - Discussion on:

    - Pre-configured MG pattern(s)

      - Further discuss on remaining open issues.

      - Further discuss and agree on CR for corresponding RRM requirement.

    - Multiple concurrent and independent MG patterns

      - Further discuss on remaining open issues

      - Further discuss and agree on CR for corresponding RRM requirement.

    - Network Controlled Small Gap (NCSG) specification

      - Further discuss on remaining open issues

      - Further discuss and agree on CR for corresponding RRM requirement.

  - Agreements on

    - Finalization on RRM requirement of each objective

    - CR(s) on TS38.133, TS36.133

- 3GPP RAN4 #100bis meeting (October, 2021, 1TU, Performance part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Initial discussion on test cases design for agreed RRM core requirements.

    - Multiple concurrent and independent MG patterns

      - Initial discussion on test cases design for agreed RRM core requirements.

    - Network Controlled Small Gap (NCSG) specification

      - Initial discussion on test cases design for agreed RRM core requirements.

  - Agreements on

    - Work split on CR responsible companies

- 3GPP RAN4 #101 meeting (November, 2021, 1TU, Performance part)

  - Discussions on:

    - Pre-configured MG pattern(s)

      - Further discussion on test cases design for agreed RRM core requirements.

    - Multiple concurrent and independent MG patterns

      - Further discussion on test cases design for agreed RRM core requirements.

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on test cases design for agreed RRM core requirements.

  - Agreements on:

    - Initial draft CR(s) on test cases in TS38.133

- 3GPP RAN4 #102 meeting (February, 2022, 1TU, Performance part)

  - Discussion on:

    - Pre-configured MG pattern(s)

      - Further discussion on test cases

    - Multiple concurrent and independent MG patterns

      - Further discussion on test cases

    - Network Controlled Small Gap (NCSG) specification

      - Further discussion on test cases

  - Agreements on:

    - Finalization on test cases design

    - Agree CR(s) on test cases in TS38.133

#### 2.4.2	Remaining Open issues

- Pre-configured MG pattern(s) (fast MG configuration) [RAN4, RAN2]

  - RRM requirements for pre-configured MG pattern(s) [RAN4]

    - Study requirements of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration

    - Specification of rules and UE behaviour for activation/deactivation of a MG following a DCI or timer based BWP switch

    - Define measurement period requirements with pre-configured MG pattern(s) in the presence of one or more BWP switch per measurement period

  - Specification of applicability of pre-configured MG pattern(s) [RAN4]

  - Procedures and signaling for pre-configured MG pattern(s) [RAN2]

    - Specification of protocol impacts of the mechanisms of activation/deactivation of MG following a DCI or timer based BWP switch, e.g., per BWP MG configuration based on RAN4 input

- Multiple concurrent and independent MG patterns [RAN4, RAN2]

  - RRM requirements for concurrent and independent MG patterns [RAN4]

    - Define requirements for UE maximum number of concurrent and independent MG patterns active at any time

    - Specification of requirements for multiple concurrent and independent MG patterns (MGL, MGRP)

    - Specification of requirements and UE behavior for proximity of MG instances in time, priority, and partial or full overlap of MG instances

    - Define the corresponding measurement requirements

  - Specification of applicability of multiple concurrent and independent gap patterns [RAN4]

  - Procedures and signaling for simultaneous RRC (re-)configuration of one or more gap patterns [RAN2]

    - Specification of protocol impacts for multiple concurrent and independent MG patterns based on RAN4 input

- Network Controlled Small Gap (NCSG) specification [RAN4, RAN2]

  - RRM requirements for NCSG [RAN4]

    - Requirements for Visible Interruption Length (VIL) for different numerologies in FR1 and FR2

    - Specification of NCSG patterns, Measurement Length (ML), and Visible Interruption Repetition Period (VIRP)

    - Requirements for DL reception and UL transmission during ML, before start VIL and after end VIL

    - Measurement requirements with NCSG

  - Specification of applicability of NCSG patterns [RAN4]

  - Procedures and signaling for NCSG patterns [RAN2]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN4 #97e (October 2020, Electronic)

- R4-2014224	Apple	Work plan for measurement gap enhancement

- R4-2014628	MediaTek inc., Intel Corporation	Work plan of R17 NR and MR-DC measurement gap enhancements WI

- R4-2017266	MediaTek inc., Intel Corporation	Work plan of R17 NR and MR-DC measurement gap enhancements WI

- R4-2017029	Moderator (MediaTek)	Email discussion summary for [97e][230] NR_MG_enh

- R4-2017300	Moderator (MediaTek)	Email discussion summary for [97e][230] NR_MG_enh

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template