3GPP TSG RAN meeting #90-e									RP-202800

Electronic meeting, Dec. 7-11, 2020

Status Report to TSG

Agenda item:			9.8.24

| WI / SI Name | RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1_enh |  |  |  |  |
| Unique ID | 890062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202088 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhangqian |
|  | Company | Huawei, HiSilicon |
|  | Email | Zhangqian67@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #97-e meeting

- Work plan R4-2016908 was approved.

- UL MIMO configuration for SUL band configurations

  - Draft CR R4-2014735 on TS 38.101-1 to introduce NR SUL n80 UL MIMO configuration was endorsed.

  - LS R4-2016909 to RAN2 on removing restriction on configuring UL MIMO for SUL band was approved.

- 2Tx switching between carrier 1 and carrier 2, Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

  - WF R4-2017815 on RF requirements for Rel-17 Tx switching enhancement was approved

    - Agreements on switching period, applicability of DL interruption for 2Tx-2Tx switching between two carriers are captured.

    - Agreements on switching mask related requirements, applicability of DL interruption for Tx switching between band A and band B are captured.

- HPUE for TDD intra-band contiguous UL CA

  - WF R4-2016910 was approved, simulation/measurement assumption for different RF architectures are captured, inner/outer allocation reuse the definition for PC3 contiguous UL CA.

  - WF R4-2017827 was approved, agreements on several RF requirements are captured.

    - Remaining Open issues

- UL MIMO configuration for SUL band configurations

  - CR for TS 38.101-1 to introduce NR SUL n80 UL MIMO configuration.

  - RAN2 CRs to remove restriction on configuring UL MIMO for SUL band.

- 2Tx switching between carrier 1 and carrier 2

  - Specify switching period RF requirements for 2Tx switching between carrier 1 and carrier 2 in TS 38.101-1

  - Specify RRM requirements for 2Tx switching between carrier 1 and carrier 2 in TS 38.133

  - Update RAN1 and RAN2 specs to capture the impact from introducing new switching requirement

- Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B

  - Specify switching period RF requirements for Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B in TS 38.101-1

  - Specify RRM requirements for Tx switching between 1 carrier on Band A and 2 contiguous carriers on Band B in TS 38.133

  - Update RAN1 and RAN2 specs to capture the impact from introducing new switching requirement

- HPUE for TDD intra-band contiguous UL CA

  - Identify the impact of different UE architectures on the requirements

  - Specify the mechanism to meet SAR requirements

  - Specify MPR and AMPR requirements

  - Specify RF requirements for 2 example intra-band contiguous UL CA configurations: CA_n41C, CA_n78C

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-2016635	Email discussion summary for [97e][133] NR_RF_FR1_enh_Part_1, Huawei, HiSilicon

[2] R4-2017842	Email discussion summary for [97e][133] NR_RF_FR1_enh_Part_1, Huawei, HiSilicon

[3] R4-2016910	WF on MPR simulation assumption for PC2 intra-band contiguous UL CA, Skyworks

[4] R4-2017827	WF on RF requirements for PC2 intra-band contiguous UL CA, Huawei, HiSilicon

[5] R4-2016908	work plan for Rel-17 FR1 UE RF enhancement, Huawei, HiSilicon

[6] R4-2014735	Draft CR: Introduce NR SUL bands n80 to UL-MIMO configuration, CMCC

[7] R4-2016909	LS on removing restriction on configuring UL MIMO for SUL band, CMCC

[8] R4-2015181	Considerations on enabling UL-MIMO support for SUL, ZTE

[9] R4-2015284	Removing restrictions on SUL UL-MIMO in Rel-17, Huawei, HiSilicon

[10] R4-2016636	Email discussion summary for [97e][134] NR_RF_FR1_enh_Part_2 , China Telecom

[11] R4-2016975	Email discussion summary for [97e][134] NR_RF_FR1_enh_Part_2, China Telecom

[12] R4-2017815	WF on RF requirements for Rel-17 Tx switching enhancement, China Telecom

[13] R4-2015182	Initial considerations on 2Tx switching between 2 carriers, ZTE

[14] R4-2015197	Discussion on 2Tx switching between carrier 1 and carrier 2, China Telecom

[15] R4-2015262	consideration on UL Tx switching enhancement in Rel 17, Xiaomi

[16] R4-2015283	Discussion on the introduction of 2Tx - 2Tx UE uplink switch, Huawei, HiSilicon

[17] R4-2015325	Enhancment of Tx Switching in R17, vivo

[18] R4-2015355	Discussion on Rel-17 FR1 Tx switching, OPPO

[19] R4-2015198	Discussion on Tx switching between 1 carrier on band A and 2 contiguous aggregated carriers on band B, China Telecom

[20] R4-2014392	Discussion on SAR solutions of TDD intra-band contiguous UL CA HPUE, CATT

[21] R4-2014508	PC2 UL CA Class B/C UE Architecture and MPR/A-MPR evaluation, Skyworks

[22] R4-2015038	Discussion on PC2 intra-band contiguous NR CA, ZTE

[23] R4-2015261	Discussion on HP UE for TDD intra-band contiguous UL CA, Xiaomi

[24] R4-2015326	Discussion on HPUE for TDD intra-band contiguous UL CA, vivo

[25] R4-2015354	Discussion on Rel-17 FR1 intra-band contiguous HPUE, OPPO

[26] R4-2016537	on intra-band CA HPUE RF architecture, Huawei, HiSilicon

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template