3GPP TSG RAN meeting #91e										     RP-210281

Electronic Meeting, March 16-26, 2021

Status Report to TSG

Agenda item:			9.6.2

| WI / SI Name | Study on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_pos_cov |  |  |  |  |
| Unique ID | 880075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201518 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2021 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 30% | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Hanbyul Seo |
|  | Company | LG Electronics |
|  | Email | hanbyul.seo@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN

2.1.1	Agreements

- RP-210282 is endorsed as TR 38.845 v0.0.0.

- pCR in RP-210839 is agreed to be included in TR 38.845.

- RP-210285 is endorsed as TR 38.845 v0.1.0.

2.1.2	Remaining Open issues

- Finalization of identification of the positioning use cases and requirements for V2X and public safety, based on the existing 3GPP work and input from industry fora.

- Identification of potential deployment and operation scenarios

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP‑210130	Public Safety positioning use cases and requirements	FirstNet

- RP‑210241	V2X positioning use cases and requirements	Nokia Solutions & Networks (I)

- RP‑210269	Scenarios and requirements for sidelink positioning	Futurewei

- RP‑210283	Discussion on the positioning requirements for V2X and public safety	LG Electronics

- RP‑210310	Discussion of scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases	vivo

- RP‑210348	Input to scenarios and requirements for in-covereage, partial-coverage, and out-of-coverage NR positioning use cases	Qualcomm Incorporated

- RP‑210468	NR Positioning Use Cases, Requirements, Scenarios for V2X and Public Safety	Intel Corporation

- RP‑210535	Discussion on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage positioning use cases	Huawei, HiSilicon

- RP‑210538	On positioning use cases, requirements and deployments for public safety and V2X	Ericsson France S.A.S

- RP‑210584	Discussion of use cases and requirements for V2X positioning	CATT

- RP‑210609	Discussion on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases	ZTE, Sanechips

- RP‑210658	Discussion on positioning use cases and requirements for V2X	ROBERT BOSCH GmbH

- RP‑210671	Combining Location and Ranging services	Philips International B.V.

- RP‑210674	Initial views on V2X and Public Safety Positioning Use Cases	Lenovo

- RP‑210282	Draft TR 38.845 v0.0.0: Skeleton TR: Study on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases	LG Electronics

- RP‑210284	pCR for TR 38.845: Positioning requirements for V2X and public safety	LG Electronics

- RP‑210285	Draft TR 38.845 v0.1.0 on Study on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases	LG Electronics

- RP‑210281	Status report of WI: Study on scenarios and requirements of in-coverage, partial coverage, and out-of-coverage NR positioning use cases	LG Electronics

- RP‑210838	Moderator's summary for email discussion [91E][21][SL_positioning_TR]	LG Electronics

- RP‑210839	pCR for TR 38.845: Positioning requirements for V2X and public safety	LG Electronics