3GPP TSG RAN meeting #91e										RP-210358

Electronic Meeting, Mar. 16 – 26, 2021

Status Report to TSG

Agenda item:			9.8.1

| WI / SI Name | Introduction of FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR2_FWA_Bn257_Bn258 |  |  |  |  |
| Unique ID | 870064 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201598 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2021 | Performance part: 03/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Fushiki, Masashi, Zhang, Qian |
|  | Company | SoftBank Corp. Huawei |
|  | Email | masashi dot fushiki @ g dot softbank dot co dot jp zhangqian67 @ huawei dot com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#113-e:

- Agreed the CR for FR2 FWA power class 5 in 38.331 [97]

- Agreed the CR for FR2 FWA power class 5 in 38.306 [98]

2.2.2	Remaining Open issues

- None

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#94-bis-e:

- Approved the work plan [17].

- Discussed how to implement this function to the spec and identified the details of options [3]

- Identified the impacts on UE-RF requirements [4]

- Decided the power budget format for peak EIRP and link budget format for peak EIS [4]

- Decided to reuse the multi-band relaxation framework agreed in Rel-16 [4]

- Discussed the beam correspondence requirements [4]

- Decided to reuse the CA general requirements for PC2/3/4 [4]

- Identified some RRM requirements impacted by the introduction of the FR2 new FWA UE [4]

RAN4#95-e:

- Agreed to define new power class [18]

- Identified the options to determine appropriate value of minimum peak EIRP and REFSENS [20]

- Agreed the requirements for spherical coverage [20]

- Identified the options for multi-band relaxation values [21]

- Identified the options for the framework of beam correspondence requirements [21]

- Identified the options for MPR values [21]

- Agreed the minimum output power requirement [21]

- Agreed that any coexistence analysis is not needed for this new power class [18]

- Agreed to reuse the existing PC1 RRM requirements [23]

- Identified the impacts of RRM core requirements if FR2 FWA UE is not defined as power class 1 [23]

RAN4#96-e:

- Discussed the remaining RF open issues [37]

- Identified the RRM core requirements in LTE will be impacted [39]

- Endorsed the CR for RRM core requirements with power class definition as TBD for 38.133 [49]

- Endorsed the CR for RRM core requirements with power class definition as TBD for 36.133 [50]

- Identified the impacts on RRM performance requirements [39]

RAN4#97-e:

- Agreed the option [57] and approved the LS for RAN2 [60]

- Determined the minimum peak EIRP values [58]

- Determined the REFSENS values [58]

- Decide the multi-band relaxation values [58]

- Decide the MPR values [58]

- Agreed the Big CR on FR2 new FWA UE RRM requirements in 36.133 [70]

- Endorsed the Draft CR on RRM core requirements for FR2 new FWA UE in 38.133 [72]

- Endorsed the Draft CR on RRM performance requirements for FR2 new FWA UE in 38.133 with the parameters for PC5 as TBD [73]

RAN4#98-e:

- Decided the beam correspondence requirements for PC5 [75]

- Agreed the CR for FR2 FWA RF core requirements in 38.101-2 [84]

- WF R4-2103202 is approved capturing agreements reached in GTW session:

    - Requirements for bit 1 PC5 UE is defined in 38.101-2

    - FFS if PC5 UE can rely on UL beam sweeping to meet min peak EIRP and spherical requirements

    - Recommend to RAN:

      - Close this WI at RAN#91

      - RAN4 to continue the discussion on bit 0 PC5 UE requirements in R17 TEI

- Agreed the CR for FR2 FWA release independence in 38.307 [85]

- Agreed the CR for adding Noc values to 38.101-4 [89]

- WF is approved to capture the agreements on band grouping and minimum RP values for UE power class 5.[99]

- Agreed the CR for updating the condition requirements for UE power class 5 [100]

2.4.2	Remaining Open issues

- None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-200503, “New WID on Introduction of FR2 FWA with maximum TRP 23dBm for band n257 and n258”, RAN4, RP#87

- R4-2005713, “Email discussion summary for [94e Bis][32] NR_FR2_FWA_Bn257_Bn258”, Moderator (SoftBank), RAN4#94bis-e

- R4-2005176, “WF on the option for FR2 FWA UE”, NTT DOCOMO INC., RAN4#94bis-e

- R4-2005177, “WF on FR2 new FWA UE RF and RRM requirements”,  Huawei, HiSilicon, RAN4#94bis-e

- R4-2003087, “Discussion on FR2 FWA UE with maximum TRP of 23dBm”, Samsung, RAN4#94bis-e

- R4-2005034, “New FR2 FWA with 23dBm max TRP”, Intel Corporation, RAN4#94bis-e

- R4-2003417, “On power class definition for FR2 FWA UE”,  Ericsson, RAN4#94bis-e

- R4-2003535, “Minimum peak EIRP and REFSENS link budgets for new FR2 FWA UE”, MediaTek Inc., RAN4#94bis-e

- R4-2003969, “Discussion on how to specify the new FR2 FWA UE with maximum TRP of 23dBm", KDDI, RAN4#94bis-e

- R4-2004429, "How to introduce FR2 new power class feature",  NTT DOCOMO INC., RAN4#94bis-e

- R4-2004506, "Views on FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258",  Nokia, Nokia Shanghai Bell, RAN4#94bis-e

- R4-2004778, "on new FR2 FWA UE requirement ",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004779, "on new FR2 FWA UE capability addresing for new UE RF requirement",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004780, "on beam correspondence requirement for new FR2 FWA UE",  Huawei, HiSilicon, RAN4#94bis-e

- R4-2004865, "FR2 23dBm FWA Discussion ",  Qualcomm Incorporated, RAN4#94bis-e

- R4-2004376, "Initial discussion on RRM impact due to introduction of new FR2 FWA UE", Huawei, HiSilicon, RAN4#94bis-e

- R4-2003461, "Work plan for introducing FR2 FWA UE with maximum TRP of 23dBm for band n257 and n258",  SoftBank, RAN4#94bis-e

- R4-2008964, "Email discussion summary for [95e][136] NR_FR2_FWA_Bn257_Bn258", Moderator (SoftBank), RAN4#95

- R4-2009096, "Email discussion summary for [95e][234] NR_FR2_FWA_Bn257_Bn258_RRM", Moderator (Huawei, HiSilicon), RAN4#95

- R4-2008920, "LS to RAN2 on FR2 FWA options", SoftBank, RAN4#95

- R4-2008921, "WF on FR2 FWA evaluations ", Qualcomm Incorporated, RAN4#95

- R4-2008922, "WF on FR2 FWA RF requirements", Huawei, HiSilicon, RAN4#95

- R4-2008663, "WF on FR2 new FWA UE RRM requirements", Huawei, HiSilicon, RAN4#95

- R4-2006432, "Discussion on new FR2 FWA UE", Samsung, RAN4#95

- R4-2006703, "Spherical EIRP EIS of FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#95

- R4-2006705, "MBR of FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#95

- R4-2006776, "FR2 23dBm FWA pk. EIRP and REFSENS budgets", Qualcomm Incorporated, RAN4#95

- R4-2007106, "On power class definition for FR2 FWA UE", Ericsson, RAN4#95

- R4-2007110, "UE RF requirements for new FR2 FWA use case", Intel Corporation, RAN4#95

- R4-2008006, "Power class on new FR2 FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008007, "Beam correspondence requirement on FR2 FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008008, "Multiband relaxation for FWA UE", Nokia, Nokia Shanghai Bell, RAN4#95

- R4-2008175, "on new FR2 FWA UE requirement", Huawei, HiSilicon, RAN4#95

- R4-2008274, "New power class feature for FWA", NTT DOCOMO INC., RAN4#95

- R4-2007804, "Discussion on RRM impact due to introduction of new FR2 FWA UE", Huawei, HiSilicon, RAN4#95

- R4-2007134, "RRM Requirements for the new FWA device with 23dBm TRP", Qualcomm Incorporated, RAN4#95

- R4-2011870, “Email discussion summary for [96e][132] NR_FR2_FWA_Bn257_Bn258", Moderator (SoftBank), RAN4#96”

- R4-2012231, “Email discussion summary for [96e][231] NR_FR2_FWA_Bn257_Bn258_RRM” , Moderator (Huawei), RAN4#96

- R4-2012199, “WF on FR2 new FWA UE RRM requirements”, Huawei, RAN4#96

- R4-2011799, “Draft CR for FR2 FWA RF requirements”, Huawei, RAN4#96

- R4-2011800, “LS to RAN2 on FR2 FWA options”, SoftBank, RAN4#96

- R4-2010533, “Open issues on FR2 FWA UE RF requirement”, Nokia, Nokia Shanghai Bell, RAN4#96

- R4-2011417, “Views on RF requirement for FWA”, Sony, Ericsson, RAN4#96

- R4-2011458, “On Japan FWA EIRP requirement”, Qualcomm Incorporated, RAN4#96

- R4-2011488, “on new FR2 FWA UE RF requirement+LS RAN2”, Huawei, HiSilicon, RAN4#96

- R4-2009561, “Views on RF requirement for FWA”, Sony, RAN4#96

- R4-2009629, “Views on FR2 FWA UE with maximum TRP of 23dBm”, MediaTek Beijing Inc., RAN4#96

- R4-2009706, “Views on new power class for FWA UE”, Samsung, RAN4#96

- R4-2012295, “Draft Big CR on FR2 new FWA UE RRM requirements in 38.133”, Huawei, RAN4#96

- R4-2012296, “Draft Big CR on FR2 new FWA UE RRM requirements in 36.133”, Ericsson, RAN4#96

- R4-2011066, “Discussion on RRM core requirements for FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2012220, “CR on RRM requirements for new FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2011252, “Analysis of RRM core requirements for FR2 FWA UE power class”, Ericsson, SoftBank, RAN4#96

- R4-2011253, “RRM core requirements for FR2 FWA UE power class in 38.133”, Ericsson, SoftBank, RAN4#96

- R4-2012201, “RRM core requirements for FR2 FWA UE power class in 36.133”, Ericsson, SoftBank, RAN4#96

- R4-2011068, “Discussion on RRM performance impacts for new FR2 FWA UE”, Huawei, HiSilicon, RAN4#96

- R4-2016969, "Email discussion summary for [97e][127] NR_FR2_FWA_Bn257_Bn258", Moderator (Softbank), RAN4#97

- R4-2016874, "WF on FR2 FWA RF requirements", SoftBank, RAN4#97

- R4-2016875, "CR for FR2 FWA RF requirements", Huawei, RAN4#97

- R4-2016876, "LS for FR2 FWA power class", SoftBank, RAN4#97

- R4-2014262, "On Japan FWA EIRP requirement", Qualcomm Incorporated, RAN4#97

- R4-2014832, "Proposals on FR2 FWA UE with maximum TRP of 23dBm", MediaTek Beijing Inc., RAN4#97

- R4-2015085, "Open issues on FR2 FWA UE RF requirement", Nokia, Nokia Shanghai Bell, RAN4#97

- R4-2015347, "Discussion on Rel-17 FWA", OPPO, RAN4#97

- R4-2015809, "Views on RF requirement for FWA", Sony, Ericsson, RAN4#97

- R4-2015887, "Views on UE RF requirements of new FWA with 23dBm maximum TRP", Intel Corporation, RAN4#97

- R4-2016529, "on new FR2 FWA UE RF requirement", Huawei, HiSilicon, RAN4#97

- R4-2016530, "Draft CR for FR2 FWA RF requirements", Huawei, HiSilicon, RAN4#97

- R4-2017298, "Email discussion summary for [97e][228] NR_FR2_FWA_Bn257_Bn258_RRM", Moderator (Huawei), RAN4#97

- R4-2017262, "Big CR on FR2 new FWA UE RRM requirements in 36.133", Ericsson, RAN4#97

- R4-2017264, "Big CR: NR FR2 new FWA UE RRM requirements (TS 38.133)", Huawei, HiSilicon, RAN4#97

- R4-2017261, "DraftCR on RRM core requirements for FR2 new FWA UE in 38.133", Huawei, HiSilicon, RAN4#97

- R4-2017263, "DraftCR on RRM performance requirements for FR2 new FWA UE in 38.133", Huawei, HiSilicon, RAN4#97

- R4-2103311, "Email discussion summary for [98e][123] NR_FR2_FWA_Bn257_Bn258", SoftBank, RAN4#98

- R4-2103202, "Way forward on Beam correspondence for FR2 FWA ", SoftBank, RAN4#98

- R4-2100566, "Views on RF requirement for FWA", Sony, Ericsson, RAN4#98

- R4-2100692, "Proposals on FR2 PC5 beam correspondence ", MediaTek Beijing Inc., RAN4#98

- R4-2101282, "Beam correspondence requirements for FWA UE devices", Intel Corporation, RAN4#98

- R4-2101753, "Discussion on Rel-17 FWA beam correspondence", OPPO, RAN4#98

- R4-2102560, "Beam correspondence of FWA device", Nokia, Nokia Shanghai Bell, RAN4#98

- R4-2102631, "on new FWA UE beam correspondence requirement", Huawei, HiSilicon, RAN4#98

- R4-2102669, "On PC5 beam correspondence requirement", Qualcomm Incorporated, RAN4#98

- R4-2102700, "CR to 38.807: Update for FR2 PC5", Qualcomm Incorporated, RAN4#98

- R4-2103203, "CR for FR2 FWA RF requirements", Huawei, HiSilicon, RAN4#98

- R4-2100709, "CR for 38.307: Introduction of power class 5 for FR2", SoftBank Corp., RAN4#98

- R4-2103709, "Email discussion summary: [98e][228] NR_FR2_FWA_Bn257_Bn258_RRM", Moderator (Huawei), RAN4#98

- R4-2103664, "WF on FR2 new FWA UE RRM performance requirements", Huawei, RAN4#98

- R4-2103665, "CR on condition requirements for UE power class 5 in TS38.133", Huawei, HiSilicon, RAN4#98

- R4-2101423, "Introduction of Noc for PC5 in n257/n258", Ericsson, SoftBank, RAN4#98

- R2-2100054, “LS for FR2 FWA power class (R4-2016876; contact: Softbank), RAN4, RAN2#113e

- R2-2100896, "Introducing UE capability for power class 5 for FR2 FWA", SoftBank, Huawei, RAN2#113e

- R2-2100897, "Introducing UE capability for power class 5 for FR2 FWA", SoftBank, Huawei, RAN2#113e

- R2-2100950, "Introduction of PC5 for FR2", Nokia, Nokia Shanghai Bell, RAN2#113e

- R2-2100951, "Introduction of PC5 for FR2", Nokia, Nokia Shanghai Bell, RAN2#113e

- R2-2100952, "Introduction of PC5 for FR2", Nokia, Nokia Shanghai Bell, RAN2#113e

- R2-2100953, "Introduction of PC5 for FR2", Nokia, Nokia Shanghai Bell, RAN2#113e

- R2-2102451, "Introducing UE capability for power class 5 for FR2 FWA", SoftBank, Huawei, Nokia, RAN2#113e

- R2-2102452, "Introducing UE capability for power class 5 for FR2 FWA", SoftBank, Huawei, Nokia, RAN2#113e

- R4-2103664, “WF on FR2 new FWA UE RRM performance requirements”, Huawei, HiSilicon

- R4-2103665, “CR on condition requirements for UE power class 5 in TS38.133”, Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template