3GPP TSG RAN meeting #91e							                            RP-210368

Electronic Meeting, March 16 - 26, 2021

Status Report to TSG

Agenda item:			9.7.20

| WI / SI Name | Enhanced NR support for high speed train scenario for frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_HST_FR1_enh |  |  |  |  |
| Unique ID | 890058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202335 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 09/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: 15% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingjing Chen |
|  | Company | CMCC |
|  | Email | chenjingjing@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #98e meeting

- For RRM

- WF on FR1 HST RRM requirements was approved in R4-2103678

- For UE demodulation

- WF on FR1 HST demodulation was approved in R4-2103876

    - Remaining Open issues

- For RRM

- CA scenario

  - The enhancement on PSS/SSS detection, time index detection, and measurement period for deactivated SCell

  - The enhancement on PSS/SSS detection, time index detection, and measurement period for activated SCell

  - Whether legacy SCell activation delay can be reused for high speed train scenario

  - Whether to discuss inter-frequency measurement enhancement under high speed train scenario

  - If needed, signaling impact should be discussed in RAN2

  - Specify the RRM test cases related to the enhanced core requirements

- For demodulation

- CA scenario

  - Whether to define HST CA requirements for DPS transmission scheme (with one active TCI state and/or two active TCI states).

  - Whether FDD 15 kHz + TDD 15 kHz CA and TDD 15 kHz + TDD 30 kHz CA need to be included or not

  - Whether reuse CA CQI applicability rule on CA duplex modes for testing: If UE supports both FDD 15 kHz + TDD 30 kHz and FDD 15 kHz + FDD 15 kHz CA duplex modes, apply requirements only to the first one

  - Whether HST PDSCH CA requirements can be release independent from Rel-15

  - Whether existing HST network assisted signaling and UE capability can cover CA scenario

- Enhanced transmission schemes for NR HST demodulation

  - Evaluation on the performance benefits of transmission scheme 2 in HST-SFN deployment comparing to other transmission schemes

    - FFS reference performance for comparison

    - FFS evaluation criteria

    - Whether to consider both overlapped and non-overlapped PDSCHs allocations between different RRHs for performance analysis

  - Specify if needed the UE demodulation requirements for transmission scheme 2

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-2100224	On R17 FR1 HST RRM measurement requirement, Apple

R4-2100475	Discussion on CA for NR FR1 HST, CATT

R4-2100633	FR1 HST RRM discussion, Qualcomm, Inc.

R4-2100857	General discussion on NR HST RRM enhancement for FR1 CA scenario, CMCC

R4-2100858	General discussion on NR HST UE demodulation for FR1 CA scenario	, CMCC

R4-2100859	Discussion on NR HST UE demodulation for enhanced transmission scheme	, CMCC

R4-2101140	On SCell RRM enhancement for NR high speed train scenario in FR1, Ericsson

R4-2101141	On SCell RRM enhancement for NR high speed train scenario in FR1, Ericsson

R4-2101173	Discussion on high speed train for CA in FR1, MediaTek inc.

R4-2101260	Views on NR HST CA PDSCH performance requirements	, Intel Corporation

R4-2101261	Views on NR HST PDSCH performance requirements for multi-DCI based Tx scheme, Intel Corporation

R4-2101308	Discussion on PDSCH CA scenarios for NR UE HST FR1 performance requirements, Huawei, HiSilicon

R4-2101309	Discussion on enhanced transmission schemes for NR HST demodulation, Huawei, HiSilicon

R4-2101370	Views on HST CA tests for FR1, NTT DOCOMO, INC.

R4-2101439	PDSCH demodulation requirements for CA with HST-SFN scenario, Ericsson

R4-2101440	PDSCH demodulation requirements with enhanced transmission schemes in HST scenario, Ericsson

R4-2101707	Discussion on Enhancement for NR high speed train scenario in FR1, Huawei, HiSilicon

R4-2102863	On RRM enhancements for HST scenarios for FR1 CA, Nokia, Nokia Shanghai Bell

R4-2103474	Email discussion summary: [98e][235] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2103678	WF on FR1 HST RRM requirements, CMCC

R4-2103716	Email discussion summary: [98e][235] NR_HST_FR1_enh_RRM, Moderator (CMCC)

R4-2103767	Email discussion summary for [98e][328] NR_HST_FR1_Demod, Moderator (CMCC)

R4-2103876	WF on FR1 HST demodulation, CMCC

R4-2103947	Email discussion summary for [98e][328] NR_HST_FR1_Demod, Moderator (CMCC)

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template