3GPP TSG RAN Meeting #91-e	RP-210373

Electronic Meeting, March 22 - 26, 2021

Status Report to TSG

Agenda item:			13.5.19

| WI / SI Name | UE Conformance Test Aspects for NR support for high speed train scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_HST-UEConTest |  |  |  |  |
| Unique ID | 900050 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202328 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2021 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 39 % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#90-e (the details can be found in R5-210102):

- 39% overall completeness achieved

- For Common Test Environment, 1 CR was agreed.

- For RRM, 14 CRs were agreed.

- For Demod, 10 CRs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-210102	WP - Rel-16 HST after RAN5#90-e, CMCC

TS 38.508-2 CRs

- R5-211815	Addition of common ICS in A.4.3.11 for Rel-16 HST, CMCC

TS 38.521-4 CRs

- R5-211816	Update of minimum conformance requirements for 4Rx FDD FR1 PDSCH in TC 5.2.3.1.1_1, LG Electronics

- R5-211817	Addition of Applicability of different requirements for R16 NR HST in 5.1.1.7, CMCC

- R5-211818	Update of Applicability of requirements for mandatory UE features with capability signalling for R16 NR HST in 5.1.1.4, CMCC

- R5-211819	Update of Applicability of requirements for optional UE features for R16 NR HST in 5.1.1.3, CMCC

- R5-211820	Addition of Abbreviations and References for R16 NR HST in 3.3 and References, CMCC

- R5-211821	Addition of HST-DPS Channel Profile in B.3.3, CMCC

- R5-211822	Addition of HST-SFN Channel Profile in B.3.2, CMCC

- R5-211823	Update of Combinations of channel model parameters for R16 NR HST in B.2.2, CMCC

- R5-211824	Update of Reference measurement channels for PDSCH performance requirements for R16 NR HST in A.3.2, CMCC

- R5-211825	Update of Single Tap Channel Profile for R16 NR HST in B.3.1, CMCC

TS 38.522 CRs

- R5-211917	Addition of new RRM test cases to the applicability table in 4.2, Ericsson

- R5-211918	Applicability for RRM NR HST test case 6.1.1.7 and 6.6.1.7, CMCC

TS 38.533 CRs

- R5-210279	Addition of minimum conformance requirements for R16 NR HST cell re-selection in 6.1.1.0, CMCC

- R5-211827	Addition of new test case 6.1.1.7 for R16 NR HST, CMCC

- R5-210281	Addition of minimum conformance requirements for R16 NR HST measurement  in 6.6.1.0, CMCC

- R5-211828	Addition of new test case 6.6.1.7 for R16 NR HST, CMCC

- R5-210283	Update of Annex H.2.1-3 for R16 NR HST, CMCC

- R5-211829	Addition of cell configuration mapping in Annex E for R16 NR HST, CMCC

- R5-211219	Correction of the minimum conformance requirements for Inter-RAT measurements 6.6.3.0, Ericsson

- R5-211220	Addition of new RRM iRAT measurement Inter-RAT measurements test case 6.6.3.3, Ericsson

- R5-211830	Correction of the minimum conformance requirements for E-UTRA - NR FR1  Cell reselection 8.2.1.0, Ericsson

- R5-211831	Addition of new RRM E-UTRA - NR FR1 Cell reselection  test case 8.2.1.2, Ericsson

- R5-211832	Correction of the minimum conformance requirements for E-UTRA - NR Inter-RAT event triggered reporting tests 8.4.2.0, Ericsson

- R5-211833	Addition of new RRM E-UTRA - NR Inter-RAT event triggered reporting test case 8.4.2.9, Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template