3GPP TSG RAN meeting #91e										RP-210446

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			13.3.8

| WI / SI Name | UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCenhUEConTest |  |  |  |  |
| Unique ID | 890042 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201487 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 12/2021 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 16% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NA |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This work item started with RAN5#89. Most of the work at this meeting involved 3 main categories:

- Editing default messages and message contents in TS 36.579-1

- Editing and creating new generic procedures in TS 36.579-2

- Editing test cases in TS 36.579-2 to take into account the changes made in TS 36.579-1.

There were also 3 discussion documents pertaining to this work item.

| Discussion Document Name | Summary | Outcome |
| --- | --- | --- |
| Handling of optional KMS request security | Annex D.2.2 of TS 33.180 describes how a client may integrity protect a KMS request. But there are no criteria in which case the client shall apply integrity protection (i.e. it seems to be an implementation option). | Proposal is accepted and the associated CRs R5-210208 and R5-211545 are agreed. |
| Issues with pre-established sessions | In context of pre-established sessions there are several open issues regarding handling of dedicated bearer(s), resource sharing and support of ICE (Interactive Connectivity Establishment). | Section 2.1 - Dedicated EPS bearer: - Issue 2.1-1: proposals endorsed; solution for the proposals provided in CR R5-211517 (agreed) - Issue 2.1-2: proposals endorsed; requires follow-on changes e.g. replacement of "E-UTRA connection" by "RRC connection" (where applicable); will be addressed at RAN5#91-e Section 2.2: Resource-Share header in 200 OK: - • Issue 2.2-1: proposals endorsed; solution for the proposals is provided in CR R5-211518 (agreed) Section 2.3: Interactive Connectivity Establishment (ICE) procedures: - LS shall be sent from RAN5 to CT1 to ask confirmation on whether ICE support is mandatory for the participating MCPTT function (and the MCPTT client); Once the LS answer is received, RAN5 will need to discuss and decide about ICE test requirements for MCX conformance |
| Issues with pre-established session establishment | In the following document issues related to pre-established session establishment and modification are exposed. Pre-established sessions are established by the MCPTT Client at any time after SIP registration and setting the service settings. Once established, the session can be used to handle any user or SS initiated call. As stated in TS 24.379 section 8.1, both the MCPTT Client and the participating server can initiate the modification of the media parameters of a pre-established session. | 1) Regarding Issue 2.1-1, the proposal 2.1-1 is dismissed since it has been superseded by MCC TF160 R5-211522. 2) The issues discussed in 2.2 do exist but a conclusion that is mature enough to draft a LS to CT-1 during RAN5#90-e as proposed in proposal 2.2-1 has not been reached. The discussion will be continued for the RAN5 meeting if needed. |

Overall, there were 63 TDocs at this meeting associated with this work item (see clause 4 References below). Outside of the 63 TDocs, there were some liaison statements sent to CT1 asking for clarifications in the core specifications.

The work item is on schedule and no special action is needed.

#### 2.5.2	Remaining Open issues

none

#### 2.5.3	Remaining Open issues with cross-WG dependencies

none

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-210205 - Correction to Generic Test Procedure for MCPTT CT group call establishment, manual commencement

[2] R5-210207 - New MCPTT generic test procedures

[3] R5-210208 - Update to Default HTTP message - POST

[4] R5-210210 - Update to Default Message Content - INVITE

[5] R5-210211 - Update to Default Message Content - Pidf

[6] R5-210213 - Update to Default Message Content - SDP

[7] R5-210214 - Update to Default Message Content - SIP 200 (OK)

[8] R5-210215 - Update to Default Message Content - UPDATE

[9] R5-210216 - Update to Default Message Content AFFILIATION-COMMAND

[10] R5-210217 - Update to Default Message Content MIKEY-SAKKE I_MESSAGE

[11] R5-210218 - Update to Default Message Content SIP 180 (Ringing) and SIP 183 (Session progress)

[12] R5-210219 - Update to Default Message Content SIP MESSAGE

[13] R5-210220 - Update to Default Message Content SUBSCRIBE

[14] R5-210221 - Update to the MCS GKTP document

[15] R5-210222 - Correction to MCPTT Test Case 5.1

[16] R5-210227 - Correction to MCPTT Test Case 6.1.1.11

[17] R5-210228 - Correction to MCPTT Test Case 6.1.1.12

[18] R5-210229 - Correction to MCPTT Test Case 6.1.1.13

[19] R5-210230 - Correction to MCPTT Test Case 6.1.1.14

[20] R5-210232 - Correction to MCPTT Test Case 6.1.1.3

[21] R5-210235 - Correction to MCPTT Test Case 6.1.1.9

[22] R5-210255 - Routine maintenance for TS 36.579-5

[23] R5-210256 - Handling of optional KMS request security

[24] R5-210257 - Issues with pre-established sessions

[25] R5-210319 - Update to references clause

[26] R5-210994 - Update to default MCPTT media plane control messages

[27] R5-211039 - Issues with pre-established session establishment

[28] R5-211254 - Adding an MCPTT test case to the applicability table

[29] R5-211269 - Correction to MCVideo Test Case 6.2.6

[30] R5-211354 - Update of References in 36.579-1

[31] R5-211355 - Editorial for correcting heading styles

[32] R5-211517 - Addition of a generic procedure for MCPTT radio bearer establishment for use of pre-established session

[33] R5-211518 - Correction to generic test procedure for MCPTT pre-established session establishment

[34] R5-211519 - Update to Default Message Content - REFER and Resource-List

[35] R5-211520 - MCPTT Info Corrections

[36] R5-211521 - Correction to MCPTT Test Case 5.3

[37] R5-211522 - Correction to MCPTT Test Case 5.4

[38] R5-211523 - Correction to MCPTT Test Case 6.1.1.1

[39] R5-211524 - Correction to MCPTT Test Case 6.1.1.10

[40] R5-211525 - Correction to MCPTT Test Case 6.1.1.2

[41] R5-211526 - Correction to MCPTT Test Case 6.1.1.5

[42] R5-211527 - Correction to MCPTT Test Case 6.1.1.8

[43] R5-211528 - Correction to MCPTT Test Case 6.1.2.10

[44] R5-211529 - Correction to MCPTT Test Case 6.1.2.11

[45] R5-211530 - Correction to MCPTT Test Case 6.1.2.12

[46] R5-211531 - Correction to MCPTT Test Case 6.1.2.7

[47] R5-211532 - Correction to MCPTT Test Case 6.1.2.8

[48] R5-211533 - Correction to MCPTT Test Case 6.1.2.9

[49] R5-211534 - Correction to MCPTT Test Case 6.2.1

[50] R5-211535 - Correction to MCPTT Test Case 6.2.14

[51] R5-211536 - Correction to MCPTT Test Case 6.2.15

[52] R5-211537 - Correction to MCPTT Test Case 6.2.16

[53] R5-211538 - Correction to MCPTT Test Case 6.2.17

[54] R5-211539 - Correction to MCPTT Test Case 6.2.2

[55] R5-211540 - Correction to MCPTT Test Case 6.2.3

[56] R5-211541 - Correction to MCPTT Test Case 6.2.4

[57] R5-211542 - Correction to MCPTT Test Case 6.2.5

[58] R5-211543 - Correction to MCPTT Test Case 6.2.6

[59] R5-211544 - Correction to MCPTT Test Case 6.2.7

[60] R5-211545 - Addition of missing MCX PICS

[61] R5-211546 - Correction to MCVideo Test Case 6.1.1.9

[62] R5-210587 - SR - UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo (UID - 890042) MCenhUEConTest

[63] R5-210588 - WP - UE Conformance Test Aspects - Enhancements for Mission Critical Services MCPTT, MCData and MCVideo (UID - 890042) MCenhUEConTest

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template