3GPP TSG RAN meeting #91e								   RP-210591

Electronic meeting, March 16 - 26, 2021

Status Report to TSG

Agenda item:			9.2.6

| WI / SI Name | RRM requirement for CSI-RS based L3 measurement in NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes | Testing part: No |
| Acronym | NR_CSIRS_L3meas |  |  |  |
| Unique ID | 840093 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202723 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2020 | Performance part: 06/2021 | Testing part: |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 90% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Qiuge Guo |
|  | Company | CATT |
|  | Email | guoqiuge@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
	If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.
	Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

RAN4 #97e meeting

The following agreements on performance part were made:

- WF on performance requirements of CSI-RS based L3 measurement was agreed in R4-2017367

- Work plan for performance part of CSI-RS based L3 measurements was agreed in R4-2017229

- Updated link-level simulation assumptions for CSI-RS based L3 measurements was agreed in R4-2017230

- CR on conditions for NR CSI-RS based L3 measurement was endorsed in R4-2017318

- 38.133 CR on the intra-frequency CSI-RSRP accuracy requirements was endorsed in R4-2017319

- CR on performance requirement for CSI-RSRQ L3 measurement was endorsed in R4-2017348

- CR to introduce CSI-SINR accuracy requirements and report mapping was endorsed in R4-2017321

- CR on introduce the gain to CSI-RSRP measurements point in FR1 and FR2 was endorsed in R4-2015213

- CR for CSI-RS configuration for L3 measurement was endorsed in R4-2017337

- Draft test case CR on EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 was endorsed in R4-2017231

- Draft test case CR on EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 was endorsed in R4-2017232

- Test case for CSI-RS based L3 measurement was endorsed in R4-2017233

- RRM test cases for CSI-RS L3 intra-frequency and inter-frequency measurements was endorsed in R4-2017234

- RRM test cases for CSI-RS L3 measurement performance was endorsed in R4-2017314

- Introduction of test case for CSI-SINR in SA FR2 was endorsed in R4-2017235

- Draft CR on test case for SA CSI-RS based measurement in FR2 and CSI-RSRQ accuracy in FR2 was endorsed in R4-2017237

- 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 was endorsed in R4-2017238

- 38.133 CR on the test cases of EN-DC measurement accuracy in FR1 for CSI-RS based intra-frequency and inter-frequency measurements was endorsed in R4-2017239

- CR to TS 38.133: EN-DC event triggered reporting tests for NR neighbour cell in FR2 (PScell in FR2) for CSI-RS L3 inter-frequency measurements (A.5.6.x) was endorsed in R4-2017341

- CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR1 (A.4.7.x) was endorsed in R4-2017310

- CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR2 (A.5.7.x) was endorsed in R4-2017311

- CR on test cases for EN-DC CSI-SINR measurement accuracy was endorsed in R4-2017312

- CR to introduce TC for CSI-SINR measurement accuracy for FR1 SA and FR2 EN-DC was endorsed in R4-2017313

- Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements was endorsed in R4-2017388

- Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM test cases was endorsed in R4-2017389

RAN4 #98e meeting

The following agreements on performance part were made:

- WF on accuracy requirements and test cases of CSI-RS based L3 measurement was agreed in R4-2104089

- Updated link-level simulation assumption for CSI-RS based L3 measurement was agreed in R4-2103725

- draftCR on the CSI-RSRP accuracy requirements was endorsed in R4-2103637

- CR on performance requirement for CSI-RSRQ was endorsed in R4-2103636

- draftCR on CSI-SINR accuracy requirements was endorsed in R4-2103638

- CR on test case for CSI-RS based intra-frequency measurement for FR1 in SA was endorsed in R4-2103639

- RRM test cases for CSI-RS L3 intra-frequency measurements for FR2 in SA was endorsed in R4-2103640

- Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 was endorsed in R4-2103641

- CR on test case for CSI-RS based inter-frequency measurement for FR1 in SA was endorsed in R4-2103642

- RRM test cases for CSI-RS L3 inter-frequency measurements for FR1 in EN-DC was endorsed in R4-2103643

- CR on EN-DC tests for NR inter-frequency neighbor cell in FR2(PScell in FR2) was endorsed in R4-2103644

- CR on test case for CSI-RSRP measurement accuracy requirements in SA was endorsed in R4-2103645

- RRM test cases for CSI-RS L3 measurement performance requirements was endorsed in R4-2103646

- CR on EN-DC tests for CSI-RSRQ accuracy was endorsed in R4-2103648

- CR to 38.133 correction to test cases for EN-DC CSI-SINR measurement accuracy was endorsed in R4-2103649

- draft CR to update TC3 and TC12 for CSI-RS accuracy test was endorsed in R4-2103650

- Draft test case of measurement performance for EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 was endorsed in R4-2103651

- Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements was endorsed in R4-2101291

- Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM test cases was endorsed in R4-2101533

2.1.2	Remaining Open issues

1. Performance requirements

- Upper limit of Ês/Iot in the CSI-SINR accuracy requirement

- Timing offset between cells for accuracy requirements and test cases

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #97e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2014188 | CR on scheduling restriction for CSI-RS based intra-frequency measurement | Qualcomm CDMA Technologies |
| R4-2014189 | Draft test case CR on EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2014235 | CR on CSSF with both CSI-RS and SSB | Apple |
| R4-2014236 | On remaining core issues of CSI-RS for L3 measurements | Apple |
| R4-2014287 | Draft test case CR on EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2014288 | CR on introducing CSI-RS configurations for RRM | Qualcomm CDMA Technologies |
| R4-2014314 | Discussions on the remaining issues for CSI-RS L3 core requirements | Qualcomm CDMA Technologies |
| R4-2014354 | Simulation results on CSI-RS based L3 measurements for RSRP | Qualcomm CDMA Technologies |
| R4-2014413 | CR for TS36.133, Adding requirements for CSI-RS based L3 measurement | CATT |
| R4-2014429 | CR on abbreviations about CSI-RS based measurement in 38.133. | CATT |
| R4-2014430 | CR on CSI-RS based intra-frequency measurement | CATT |
| R4-2014431 | CR on CSI-RS based inter-frequency measurement. | CATT |
| R4-2014432 | CR on scheduling restriction for CSI-RS based intra-frequency measurement. | CATT |
| R4-2014433 | CR on CSI-RS configuration for mobility | CATT |
| R4-2014434 | CR on conditions for NR CSI-RS based L3 measurement | CATT |
| R4-2014435 | Work plan for CSI-RS based L3 measurements | CATT |
| R4-2014436 | Updated link-level simulation assumptions for CSI-RS based L3 measurements | CATT |
| R4-2014437 | Simulation results for CSI-RSRP measurement | CATT |
| R4-2014438 | Simulation results for CSI-RSRQ measurement | CATT |
| R4-2014439 | Discussion on performance requirement for CSI-RSRP | CATT |
| R4-2014440 | Discussion on performance requirement for CSI-RSRQ | CATT |
| R4-2014441 | CR on performance requirement for CSI-RSRP L3 measurement | CATT |
| R4-2014442 | CR on performance requirement for CSI-RSRQ L3 measurement | CATT |
| R4-2014443 | CR on performance requirement for CSI-SINR L3 measurement | CATT |
| R4-2014444 | Test case for CSI-RS based L3 measurement | CATT |
| R4-2014530 | Discussion on remaining issues for R16 CSI-RS based L3 measurements | vivo |
| R4-2014531 | CR on R16 CSI-RS based L3 measurements | vivo |
| R4-2014532 | CR on test cases for EN-DC CSI-SINR measurement accuracy | vivo |
| R4-2014622 | On remaining issues for CSI-RS based L3 measurement | MediaTek inc. |
| R4-2014623 | Introduction of CSSF requirements for CSI-RS based L3 measurement | MediaTek inc., CATT |
| R4-2014624 | CSI-RSRP measurement accuracy requirements | MediaTek inc. |
| R4-2014625 | CSI-SINR measurement accuracy requirements | MediaTek inc. |
| R4-2014626 | Introduction of test case for CSI-SINR in SA FR2 | MediaTek inc. |
| R4-2014659 | Discussion on performance requirements for CSI-RS L3 measurements | Xiaomi |
| R4-2014660 | Maintenance on CSI-RS based L3 requirements | Xiaomi |
| R4-2014661 | CR on CSI-RSRP performance requirements for CSI-RS based measurements | Xiaomi |
| R4-2014662 | CR on CSI-RSRQ performance requirements for CSI-RS based L3 measurements | Xiaomi |
| R4-2014663 | CR on CSI-SINR performance requirements for CSI-RS based L3 measurements | Xiaomi |
| R4-2014664 | CR on side conditions for CSI-RS based intra-frequency and inter-frequency measurements | Xiaomi |
| R4-2014665 | RRM test cases for CSI-RS L3 intra-frequency and inter-frequency measurements | Xiaomi |
| R4-2014666 | RRM test cases for CSI-RS L3 measurement performance | Xiaomi |
| R4-2014699 | Discussion on test cases for CSI-RS based RRM measurement | CMCC |
| R4-2014703 | Simulation results for CSI-RSRP measurement | CMCC |
| R4-2014790 | Discussion on accuracy requirements for CSI-RS L3 measurements | OPPO |
| R4-2014791 | CR to TS 38.133 on CSI-RSRP measurement accuracy(section 10.1) | OPPO |
| R4-2014792 | CR to TS 38.133 on CSI-RSRQ measurement accuracy(section 10.1) | OPPO |
| R4-2014793 | CR to TS 38.133: EN-DC event triggered reporting tests for NR neighbour cell in FR2 (PScell in FR1) for CSI-RS L3 inter-frequency measurements(A.5.6.x) | OPPO |
| R4-2014794 | CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR1(A.4.7.x) | OPPO |
| R4-2014795 | CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR2(A.5.7.x) | OPPO |
| R4-2014824 | Discussion on remaining issues about CSI-RS based L3 measurement requirement | NTT DOCOMO, INC. |
| R4-2015213 | CR on introduce the gain to CSI-RSRP measurements point in FR1 and FR2 | Xiaomi |
| R4-2015489 | Discussion on remaining issues for CSI-RS based L3 measurement | Huawei, HiSilicon |
| R4-2015490 | CR on CSI-RS based intra-frequency measurement requirements | Huawei, HiSilicon |
| R4-2015491 | CR on CSSF definition for CSI-RS based measurement | Huawei, HiSilicon |
| R4-2015586 | Draft CR on test case for SA CSI-RS based measurement in FR2 and CSI-RSRQ accuracy in FR2 | ZTE |
| R4-2015782 | CR on CSI-RS capability requirements and time restriction | Huawei, HiSilicon |
| R4-2015783 | Discussion on CSI-RSRP accuracy and report mapping | Huawei, HiSilicon |
| R4-2015784 | CR to introduce CSI-RSRP accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2015785 | Discussion on CSI-RSRQ accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2015786 | CR to introduce CSI-RSRQ accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2015787 | Discussion on CSI-SINR accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2015788 | CR to introduce CSI-SINR accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2015789 | CR to introduce TC for CSI-SINR measurement accuracy for FR1 SA and FR2 EN-DC | Huawei, HiSilicon |
| R4-2016043 | CSI-RS based intra-frequency measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2016044 | 38.133 CR on CSI-RS based intra-frequency measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2016045 | 38.133 CR on scheduling restrictions for CSI-RS based intra-frequency measurement | Nokia, Nokia Shanghai Bell |
| R4-2016046 | Discussion on the performance of CSI-RS based intra-frequency measurements | Nokia, Nokia Shanghai Bell |
| R4-2016047 | 38.133 CR on the intra-frequency CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2016048 | 38.133 CR on the conditions for NR intra-frequency CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2016049 | Simulation results for CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2016050 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2016051 | 38.133 CR on the test cases of EN-DC measurement accuracy in FR1 for CSI-RS based intra-frequency and inter-frequency measurements | Nokia, Nokia Shanghai Bell |
| R4-2017020 | Email discussion summary for [97e][221] NR_CSIRS_L3meas_RRM_1 | Moderator (CATT) |
| R4-2017021 | Email discussion summary for [97e][222] NR_CSIRS_L3meas_RRM_2 | Moderator (OPPO) |
| R4-2017033 | Email discussion summary for [97e][222] NR_CSIRS_L3meas_RRM_2 | Moderator (OPPO) |
| R4-2017223 | WF on remaining issues on CSI-RS based L3 measurement requirements (core part) | Apple |
| R4-2017224 | WF on performance requirements of CSI-RS based L3 measurement | CATT |
| R4-2017225 | CR for TS36.133, Adding requirements for CSI-RS based L3 measurement | CATT |
| R4-2017226 | CR on abbreviations about CSI-RS based measurement in 38.133. | CATT |
| R4-2017227 | CR on R16 CSI-RS based L3 measurements | vivo |
| R4-2017228 | CR on CSI-RS based intra-frequency measurement requirements | Huawei, HiSilicon |
| R4-2017229 | Work plan for CSI-RS based L3 measurements | CATT |
| R4-2017230 | Updated link-level simulation assumptions for CSI-RS based L3 measurements | CATT |
| R4-2017231 | Draft test case CR on EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2017232 | Draft test case CR on EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2017233 | Test case for CSI-RS based L3 measurement | CATT |
| R4-2017234 | RRM test cases for CSI-RS L3 intra-frequency and inter-frequency measurements | Xiaomi |
| R4-2017235 | Introduction of test case for CSI-SINR in SA FR2 | MediaTek inc. |
| R4-2017236 | CR to TS 38.133: EN-DC event triggered reporting tests for NR neighbour cell in FR2 (PScell in FR1) for CSI-RS L3 inter-frequency measurements(A.5.6.x) | OPPO |
| R4-2017237 | Draft CR on test case for SA CSI-RS based measurement in FR2 and CSI-RSRQ accuracy in FR2 | ZTE |
| R4-2017238 | 38.133 CR on the test case of EN-DC event triggered reporting for intra-frequency CSI-RS based measurements in FR1 | Nokia, Nokia Shanghai Bell |
| R4-2017239 | 38.133 CR on the test cases of EN-DC measurement accuracy in FR1 for CSI-RS based intra-frequency and inter-frequency measurements | Nokia, Nokia Shanghai Bell |
| R4-2017291 | Email discussion summary for [97e][221] NR_CSIRS_L3meas_RRM_1 | Moderator (CATT) |
| R4-2017292 | Email discussion summary for [97e][222] NR_CSIRS_L3meas_RRM_2 | Moderator (OPPO) |
| R4-2017310 | CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR1(A.4.7.x) | OPPO |
| R4-2017311 | CR to TS 38.133: TC for EN-DC CSI-RSRQ measurement accuracy for all NR cells in FR2(A.5.7.x) | OPPO |
| R4-2017312 | CR on test cases for EN-DC CSI-SINR measurement accuracy | vivo |
| R4-2017313 | CR to introduce TC for CSI-SINR measurement accuracy for FR1 SA and FR2 EN-DC | Huawei, HiSilicon |
| R4-2017314 | RRM test cases for CSI-RS L3 measurement performance | Xiaomi |
| R4-2017315 | CR on introduce the gain to CSI-RSRP measurements point in FR1 and FR2 | Xiaomi |
| R4-2017316 | CR on scheduling restriction for CSI-RS based intra-frequency measurement | Qualcomm CDMA Technologies |
| R4-2017317 | CR on CSSF with both CSI-RS and SSB | Apple |
| R4-2017318 | CR on conditions for NR CSI-RS based L3 measurement | CATT |
| R4-2017319 | 38.133 CR on the intra-frequency CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2017320 | CR on performance requirement for CSI-RSRQ L3 measurement | CATT |
| R4-2017321 | CR to introduce CSI-SINR accuracy requirements and report mapping | Huawei, HiSilicon |
| R4-2017337 | CR on introducing CSI-RS configurations for RRM | Qualcomm CDMA Technologies |
| R4-2017341 | CR to TS 38.133: EN-DC event triggered reporting tests for NR neighbour cell in FR2 (PScell in FR2) for CSI-RS L3 inter-frequency measurements(A.5.6.x) | OPPO |
| R4-2017348 | CR on performance requirement for CSI-RSRQ L3 measurement | CATT |
| R4-2017349 | CR on scheduling restriction for CSI-RS based intra-frequency measurement | Qualcomm CDMA Technologies |
| R4-2017367 | WF on performance requirements of CSI-RS based L3 measurement | CATT |
| R4-2017388 | Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT |
| R4-2017389 | Draft Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM test cases | OPPO |

RAN4 #98e meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2100242 | CR on CSSF with CSI-RS for L3 measurement | Apple |
| R4-2100243 | On remaining core issues of CSI-RS for L3 measurements | Apple |
| R4-2100421 | Discussion on core part maintenance open issues | CATT |
| R4-2100422 | CR on CSI-RS based L3 measurement | CATT |
| R4-2100423 | Updated simulation results for CSI-RSRP measurement | CATT |
| R4-2100424 | Updated simulation results for CSI-RSRQ measurement | CATT |
| R4-2100425 | Simulation results for CSI-SINR measurement | CATT |
| R4-2100426 | Discussion on performance requirement for CSI-RSRP | CATT |
| R4-2100427 | Discussion on performance requirement for CSI-RSRQ | CATT |
| R4-2100428 | Discussion on performance requirement for CSI-SINR | CATT |
| R4-2100429 | CR on performance requirement for CSI-RSRP | CATT |
| R4-2100430 | CR on performance requirement for CSI-RSRQ | CATT |
| R4-2100431 | CR on performance requirement for CSI-SINR | CATT |
| R4-2100432 | Discussion on test case for CSI-RS based measurement | CATT |
| R4-2100433 | CR on test case for CSI-RS based intra-frequency measurement for FR1 in SA | CATT |
| R4-2100434 | CR on test case for CSI-RS based inter-frequency measurement for FR1 in SA | CATT |
| R4-2100435 | CR on test case for CSI-RSRP measurement accuracy requirements in SA | CATT |
| R4-2100461 | CR on CSI-RS based L3 measurement | CATT |
| R4-2100462 | CR on performance requirement for CSI-RSRP | CATT |
| R4-2100463 | CR on performance requirement for CSI-RSRQ | CATT |
| R4-2100464 | CR on performance requirement for CSI-SINR | CATT |
| R4-2100465 | CR on test case for CSI-RS based intra-frequency measurement for FR1 in SA | CATT |
| R4-2100466 | CR on test case for CSI-RS based inter-frequency measurement for FR1 in SA | CATT |
| R4-2100467 | CR on test case for CSI-RSRP measurement accuracy requirements in SA | CATT |
| R4-2100716 | Discussion on the remaining issues of core requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100717 | Discussion on the remaining issues of performance requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100718 | CR on core requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100719 | CR on CSI-RSRP performance requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100720 | CR on CSI-RSRQ performance requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100721 | CR on CSI-SINR performance requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2100722 | RRM test cases for CSI-RS L3 intra-frequency measurements | Xiaomi |
| R4-2100723 | RRM test cases for CSI-RS L3 inter-frequency measurements | Xiaomi |
| R4-2100724 | RRM test cases for CSI-RS L3 measurement performance requirements | Xiaomi |
| R4-2100861 | Discussion on performance requirements for CSI-RS based L3 measurement | CMCC |
| R4-2100862 | Simulation results for CSI-RSRP | CMCC |
| R4-2100863 | Simulation results for CSI-RSRQ | CMCC |
| R4-2100864 | Simulation results for CSI-SINR | CMCC |
| R4-2100865 | Discussion on side condition for CSI-SINR measurement | CMCC |
| R4-2101150 | Maintenance CR for CSI-RS based L3 measurement requirements R16 | MediaTek inc. |
| R4-2101151 | Maintenance CR for CSI-RS based L3 measurement requirements R17 | MediaTek inc. |
| R4-2101152 | CSI-RSRP measurement accuracy requirement | MediaTek inc. |
| R4-2101153 | CSI-SINR measurement accuracy requirement | MediaTek inc. |
| R4-2101154 | CR to Update timing offset in test case for CSI-SINR in SA FR2 | MediaTek inc. |
| R4-2101185 | Comments on remaining issues of CSI-RS based L3 measurement core requirements | Qualcomm CDMA Technologies |
| R4-2101203 | On the performance requirements of CSI-RS based L3 measurement | Qualcomm CDMA Technologies |
| R4-2101291 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT |
| R4-2101292 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM test cases | CATT |
| R4-2101393 | Open issues on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2101394 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2101395 | Discussion on the performance of CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2101396 | 38.133 draftCR on the CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2101397 | Simulation results for CSI-RS based measurements | Nokia, Nokia Shanghai Bell |
| R4-2101413 | Discussion on CSI-RS L3 measurement | Intel Corporation |
| R4-2101532 | Discussion on remaining issues for CSI-RS measurement accuracy requirements | OPPO |
| R4-2101533 | CR for CSI-RS L3 RRM tests | OPPO, CATT |
| R4-2101534 | CR on EN-DC tests for NR inter-frequency neighbor cell in FR2(PScell in FR2) | OPPO |
| R4-2101535 | CR on EN-DC tests for CSI-RSRQ accuracy | OPPO |
| R4-2101767 | Remaining issues on CSI-RS L3 measurement core requirements | vivo |
| R4-2101768 | Simulation results for CSI-RSRP measurement accuracy | vivo |
| R4-2101769 | Discussion on CSI-RSRP measurement accuracy requirements | vivo |
| R4-2101770 | Simulation results for CSI-RSRQ measurement accuracy | vivo |
| R4-2101771 | Discussion on CSI-RSRQ measurement accuracy requirements | vivo |
| R4-2101772 | Simulation results for CSI-SINR measurement accuracy | vivo |
| R4-2101773 | Discussion on CSI-SINR measurement accuracy requirements | vivo |
| R4-2101774 | Remaining issues on CSI-RS L3 measurement test cases | vivo |
| R4-2101775 | CR to 38.133 correction to test cases for EN-DC CSI-SINR measurement accuracy | vivo |
| R4-2101837 | Discussion on remaining issues for CSI-RS based L3 measurement | Huawei, HiSilicon |
| R4-2101838 | CR on CSI-RS based intra-frequency scheduling restriction | Huawei, HiSilicon |
| R4-2101839 | CR on CSI-RS based intra-frequency scheduling restriction | Huawei, HiSilicon |
| R4-2101840 | Correction on CSSFoutsidegap | Huawei, HiSilicon |
| R4-2101841 | Correction on CSSFoutsidegap | Huawei, HiSilicon |
| R4-2101842 | CR on CSI-RS measurement window and intra-frequency measurements | Huawei, HiSilicon |
| R4-2101843 | CR on CSI-RS measurement window and intra-frequency measurements | Huawei, HiSilicon |
| R4-2102612 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2102799 | Discussion on CSI-RSRP accuracy requirements | Huawei, HiSilicon |
| R4-2102800 | Discussion on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2102801 | draftCR on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2102802 | Discussion on remaining issues in CSI-RS RRM test cases | Huawei, HiSilicon |
| R4-2102803 | draft CR to update TC3 and TC12 for CSI-RS accuracy test | Huawei, HiSilicon |
| R4-2102820 | Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2102825 | Draft test case of measurement performance for EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2103460 | Email discussion summary: [98e][221] NR_CSIRS_L3meas_RRM_1 | Moderator (CATT) |
| R4-2103461 | Email discussion summary: [98e][222] NR_CSIRS_L3meas_RRM_2 | Moderator (OPPO) |
| R4-2103629 | WF on core part maintenance of CSI-RS based L3 measurement requirements | Apple |
| R4-2103630 | WF on accuracy requirements and test cases of CSI-RS based L3 measurement | CATT, OPPO |
| R4-2103631 | CR on CSI-RS based L3 measurement | CATT |
| R4-2103632 | CR on core requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2103633 | Maintenance CR for CSI-RS based L3 measurement requirements R16 | MediaTek inc. |
| R4-2103634 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |
| R4-2103635 | CR on CSI-RS measurement window and intra-frequency measurements | Huawei, HiSilicon |
| R4-2103636 | CR on performance requirement for CSI-RSRQ | CATT |
| R4-2103637 | 38.133 draftCR on the CSI-RSRP accuracy requirements | Nokia, Nokia Shanghai Bell |
| R4-2103638 | draftCR on CSI-SINR accuracy requirements | Huawei, HiSilicon |
| R4-2103639 | CR on test case for CSI-RS based intra-frequency measurement for FR1 in SA | CATT |
| R4-2103640 | RRM test cases for CSI-RS L3 intra-frequency measurements | Xiaomi |
| R4-2103641 | Draft test case of CSI-RS based intra-frequency test for EN-DC event triggered reporting tests without gap for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2103642 | CR on test case for CSI-RS based inter-frequency measurement for FR1 in SA | CATT |
| R4-2103643 | RRM test cases for CSI-RS L3 inter-frequency measurements | Xiaomi |
| R4-2103644 | CR on EN-DC tests for NR inter-frequency neighbor cell in FR2(PScell in FR2) | OPPO |
| R4-2103645 | CR on test case for CSI-RSRP measurement accuracy requirements in SA | CATT |
| R4-2103646 | RRM test cases for CSI-RS L3 measurement performance requirements | Xiaomi |
| R4-2103647 | CR to Update timing offset in test case for CSI-SINR in SA FR2 | MediaTek inc. |
| R4-2103648 | CR on EN-DC tests for CSI-RSRQ accuracy | OPPO |
| R4-2103649 | CR to 38.133 correction to test cases for EN-DC CSI-SINR measurement accuracy | vivo |
| R4-2103650 | draft CR to update TC3 and TC12 for CSI-RS accuracy test | Huawei, HiSilicon |
| R4-2103651 | Draft test case of measurement performance for EN-DC CSI-RSRP measurement accuracy for NR neighbor cell in FR2 | Qualcomm CDMA Technologies |
| R4-2103652 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM test cases | CATT |
| R4-2103653 | Big CR: Introduction of Rel-16 CSI-RS based L3 measurement RRM performance requirements | CATT |
| R4-2103703 | Email discussion summary: [98e][221] NR_CSIRS_L3meas_RRM_1 | Moderator (CATT) |
| R4-2103704 | Email discussion summary: [98e][222] NR_CSIRS_L3meas_RRM_2 | Moderator (OPPO) |
| R4-2103725 | Simulation assumptions for CSI-RS based L3 measurement | CATT |
| R4-2104058 | CR on core requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2104059 | CR on core requirement for CSI-RS L3 measurement | Xiaomi |
| R4-2104089 | WF on accuracy requirements and test cases of CSI-RS based L3 measurement | CATT, OPPO |
| R4-2104093 | 38.133 CR on the CSI-RS based measurement requirements | Nokia, Nokia Shanghai Bell |

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template