3GPP TSG RAN meeting #91-e									     RP-210644

Electronic Meeting, March 16th - 26th, 2021

## Status Report to TSG

Agenda item: 10.6.1 Study on NB-IoT/eMTC support for Non-Terrestrial Networks (NTN) [RAN1 SI: FS_LTE_NBIOT_eMTC_NTN]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: - |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2021 | Core part: | Performance part: | Testing part: - |  |
| Overall Completion level | Study Item: Overall: 30% | Core part: | Performance Part: | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Gilles Charbit |
|  | Company | MediaTek |
|  | Email | Gilles.charbit@mediatek.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#104-e, 25th January – 5th February 2021, e-meeting

Agreements on “Scenarios applicable to NB-IoT/eMTC”

The following assumptions are agreed for a common set of link budget parameters:

- UE power class (PC5=20 dBm)

- UE Noise Figure (NF=9 dB)

- Channel Bandwidth for NB-IoT and eMTC as was included in IoT NTN reference scenario parameters agreed in RAN1#103e

  - NB-IoT 180 kHz (DL), Up to 180 kHz with all permissible smaller resource allocations 12*15 kHz, 6*15 kHz, 3*15 kHz, 1*15 kHz, 1*3.75 kHz

  - eMTC: 1080 kHz (DL), Up to 1080 kHz with all permissible smaller resource allocations, including 2*180 kHz, 180 kHz, 2*15 kHz or 3*15 kHz or 6*15 kHz (UL)

- Other losses

| Other Losses | GEO (35786 km) | LEO (1200 km) | LEO (600 km) |
| --- | --- | --- | --- |
| Scintillation losses | 2.2 | 2.2 | 2.2 |
| Atmospheric losses | 0.2 | 0.1 | 0.1 |
| Polarization loss | 3 | 3 | 3 |
| Shadow margin | 3 | 3 | 3 |

NOTE 1: With PC3 (23 dBm) there is a 3dB gain compared to the PC5 (20 dBm) assumption on UL.

NOTE 2: With NF=7 dB, there is a 2 dB improvement compare to NF=9 dB on DL.

NOTE 3: Link budgets with other link budget parameters are not excluded from being captured in the TR.

NOTE 4: These parameters are only for the purpose of link budget calculations.

NOTE 5: Atmospheric losses are a function of elevation angle.

Link budget analysis assumes 3 dB polarization loss for DL and 3 dB polarization loss on UL for satellite parameters Set 1, Set 2, Set 3, and Set 4

Include in TR 36.763, the 3 dB beam width (HPBW), central beam center elevation and central beam edge elevation in the satellite parameter set(s) to be used in link budget calculations – (Corresponding satellite parameter Set 3 and Set 4 are given in Section 9.4)

| SET 3 | GEO 35786 km | LEO-600 km | LEO-1200 km |
| --- | --- | --- | --- |
| 3 dB Beam width (HPBW) | 0.735 degree | 22.0631 degree | 22.0631 degree |
| Central beam center elevation | 20.88 degree | 43.78 degree | 46.05 degree |
| Central beam edge elevation | 12.5 degree | 30 degree | 30 degree |
| Central beam edge satellite-UE distance | 40316 km | 1074 km | 1998 km |

| SET 4 | LEO-600 km |
| --- | --- |
| 3 dB Beam width (HPBW) | 104.7 degree |
| Central beam center elevation | 90 degree |
| Central beam edge elevation | 30 degree |
| Central beam edge satellite-UE distance | 1076 km |

NOTE 1: The 3 dB beam width (HPBW)  is already included in satellite parameter set 1 and Set 2 in TR 38.821 Table 6.1.1.1-1 and Table 6.1.1.1-2  respectively. The central beam center elevation  for Set-1 and Set-2 is defined as the target elevation angle that is included in in TR 38.821 Table 6.1.3.2-1.   The central beam edge satellite-UE distance can be derived from the central beam edge elevation and does not need to be included.

NOTE 2: Central beam center elevation is the beam center elevation of the central beam in the beam layout.

NOTE 3: Central beam edge elevation is the minimum beam edge elevation of the central beam in the beam layout.

NOTE 4 In SLS evaluation with a multiple beam layout, the central beam is the serving beam for UEs. The outer beams have beam center elevation that is different from the central beam center elevation.  For the interference modelling, the interference due to the outer beams is determined by using their respective beam center elevations.

NOTE 5: For the multiple-beam satellite cell, the longest beam edge distance will correspond to the minimum beam edge elevation of the most outer beam as illustrated in figure below.

Include the following tables in TR 36.763:

- Set 1 satellite parameters (based on TR 38.821, Table 6.1.1.1-1)

- Set 2 satellite parameters (based on TR 38.821, Table 6.1.1.1-2)

- Set 3 satellite parameters (Eutelsat R1-2101146 with central beam edge elevation 12.5 degree for GEO, and 30 degree for LEO-600 km and 1200 km)

| Satellite orbit |  | GEO | LEO-1200 | LEO-600 |
| --- | --- | --- | --- | --- |
| Satellite altitude |  | 35786 km | 1200 km | 600 km |
| Central beam edge elevation |  | 12.5 degree | 30 degree | 30 degree |
| Central beam center elevation |  | 20.9 degree | 46.05 degree | 43.8 degree |
| Payload characteristics for DL transmissions |  |  |  |  |
| Equivalent satellite antenna aperture (NOTE 1) | S-band (i.e. 2 GHz) | 12 m | 0.4m | 0.4 m |
| Satellite EIRP density |  | 59.8 dBW/MHz | 33.7 dBW/MHz | 28.3 dBW/MHz |
| Satellite Tx max Gain |  | 45.7 dBi | 16.2 dBi | 16.2 dBi |
| 3dB beam width (HPBW) |  | 0.7353 degree | 22.1 degree | 22.1 degree |
| Satellite beam diameter (NOTE 2) |  | 459km | 470 km | 234 km |
| Payload characteristics for UL transmissions |  |  |  |  |
| Equivalent satellite antenna aperture (NOTE 1) | S-band (i.e. 2 GHz) | 12 m | 0.4 m | 0.4 m |
| G/T |  | 16.7dB K-1 | -12.8 dB K-1 | -12.8 dB K-1 |
| Satellite Rx max Gain |  | 45.7 dBi | 16.2 dBi | 16.2 dBi |

NOTE 1: This value is equivalent to the antenna diameter in Sec. 6.4.1 of TR 38.811

NOTE 2: Satellite beam diameter is at Nadir point

NOTE 3: Central beam center elevation is referred to as central beam elevation in TR 38.821

NOTE 4: Central beam edge elevation is the minimum beam edge elevation of the central beam in the beam layout.

- Set 4 satellite parameters (Thales, Sateliot, Gatehouse R1-2101019)

| Satellite orbit |  | LEO-600 |
| --- | --- | --- |
| Satellite altitude |  | 600 km |
| Central beam edge elevation |  | 30 degree |
| Central beam center elevation |  | 90 degree |
| Payload characteristics for DL transmissions |  |  |
| Equivalent satellite antenna aperture (NOTE 1) | S-band (i.e. 2 GHz) | 0.097 m |
| Satellite EIRP density |  | 21.45 dBW/MHz |
| Satellite Tx max Gain |  | 11 dBi |
| 3dB beam width (HPBW) |  | 104.7 degree |
| Satellite beam diameter (Note 2) |  | 1700 km |
| Payload characteristics for UL transmissions |  |  |
| Equivalent satellite antenna aperture (Note1) | S-band (i.e. 2 GHz) | 0.097 m |
| G/T |  | - 18.6 dB·K-1 |
| Satellite Rx max Gain |  | 11 dBi |

NOTE 1: This value is equivalent to the antenna diameter in Sec. 6.4.1 of TR 38.811

NOTE 2: Satellite beam diameter is at Nadir point

NOTE 3: Central beam center elevation is referred to as central beam elevation in TR 38.821

NOTE 4: Central beam edge elevation is the minimum beam edge elevation of the central beam in the beam layout.

Agreements on “Enhancements to time and frequency synchronization”

Study potential impact of GNSS Position fix on UE power consumption using battery life methodology in Rel-13 TR 45.820 (Section 5.4)

FFS: Details of the study

Discuss whether GNSS measurement window is needed and beneficial for initial access.

For the study of potential impact of GNSS Position fix on UE power consumption consider at least the following parameters

- GNSS power consumption value

- GNSS position Time To First Fix

Study potential impact of NTN SIB carrying the satellite ephemeris on

- UE power consumption in NB-IoT and eMTC

- Accuracy of satellite location tracking

- PRACH congestion

Study the UE pre-compensation of satellite delay during long UL transmission on (N)PUSCH in NB-IoT and eMTC.

Study the UE pre-compensation of satellite delay and Doppler during long UL transmission on PRACH in NB-IoT and eMTC.

Study the UE pre-compensation of satellite Doppler shift during long UL transmission on (N)PUSCH in NB-IoT and eMTC.

Agreements on “Timing relationship enhancements”

For NB-IoT over NTN, at least the following timing relationships need to be studied individually for checking whether enhancement is necessary and beneficial:

- NPDCCH to NPUSCH format 1

- RAR grant to NPUSCH format 1

- NPDSCH to HARQ-ACK on NPUSCH format 2

- NPDCCH order to NPRACH

- Timing advance command activation

- FFS: Other NB-IoT timing relationships

For eMTC over NTN, at least the following timing relationships can be studied individually for checking whether enhancement is necessary and beneficial:

- MPDCCH to PUSCH

- RAR grant to PUSCH

- PDCCH order to PRACH

- MPDCCH to scheduled uplink SPS

- PUSCH to HARQ-ACK on PUCCH

- CSI reference resource timing

- MPDCCH to aperiodic SRS

- Timing advance command activation

- FFS: Other eMTC timing relationships

Identify IoT-NTN configurations needing activation/de-activation via MAC CE and their timing relationships.

Study the impact of large RTD (which impacts TA) on HD-FDD UL-DL timing relationships and check whether enhancement is necessary and beneficial.

Study the impact on any timing relationships for IoT-NTN due to the need to perform GNSS measurements for time and frequency synchronization

Agreements on “Enhancements on HARQ”

Study further the potential benefits and/or drawbacks of increasing the number of HARQ processes on throughput, latency, power consumption and complexity

- For NTN, further study potential benefits and/or drawbacks of disabling HARQ feedback for NB-IoT.

- For NTN, further study potential benefits and/or drawbacks of disabling HARQ feedback for eMTC.

In relation to HARQ operation in NTN IoT, further study at least

- The necessity, potential benefits and drawbacks of any other potential HARQ feedback mechanisms

- The necessity, potential benefits and drawbacks of reduced PDCCH monitoring

- The necessity, potential benefits and drawbacks of coverage enhancements

- The necessity, potential benefits and drawbacks of uplink transmission gaps with multiple HARQ processes

- The necessity, potential benefits and drawbacks of maintaining HARQ process continuity in serving cell change

- The necessity, potential benefits and drawbacks of multiple Transport Blocks scheduling

- The necessity, potential benefits and drawbacks of throughput enhancements

  - FFS: Whether target throughput in NTN will be the same as target throughput in terrestrial networks

The motivation for introducing HARQ enhancements in NR NTN needs further consideration for HARQ enhancements in NTN IoT. Capture the following in the TR:

- For NTN IoT, potential HARQ enhancements need to consider the main characteristics of an IoT device, which are low complexity, low cost, low power consumption and low throughput, and key requirements of IoT services which are extended coverage, delay-tolerant and infrequent data transmissions, and support of massive communications.

- The peak throughput of IoT UEs operating over NTN is not expected to be higher than the peak throughput of IoT UEs operating over TN.

Further study to identify whether HARQ stalling happens at least in the GEO satellite scenario.

Further discuss the potential benefits and/or drawbacks of increasing the number of HARQ processes in the UL for NB-IoT and eMTC, and for the analysis consider at least the following for the number of HARQ processes

- NB-IoT: 1,2,4

- eMTC: 2,4,8,14

And discuss at least power consumption and peak data rate as performance metrics

FFS: Whether to consider DL

Other values for number of HARQ processes below the maximum value can be discussed

Further discuss the potential benefits and/or drawbacks of disabling HARQ feedback for NB-IoT and eMTC, and consider at least the following number of HARQ processes for the analysis

- NB-IoT:

  - Total: 2, disabled: {1,2}

- eMTC:

  - Total: 2, disabled: {1,2}

  - Total: 8, disabled: {1,2,7,8}

Other values for number of HARQ processes below the maximum value can be discussed

FFS: whether to consider separately LEO and GEO scenarios

FFS: whether to allow disabling of HARQ feedback in case of single HARQ process

FFS: whether to allow disabling of all HARQ feedback

FFS: other details for the evaluation/analysis

#### Remaining Open issues

- First Objective

- Link budget for identified scenarios applicable to NB-IoT/eMTC

- Second Objective

For the identified scenarios, study and recommend necessary changes to support NB-IoT and eMTC over satellite for the following, reusing as much as possible the conclusions of the studies performed for NR NTN in TR38.821:

- Aspects related to random access procedure/signals [RAN1, RAN2]

- Mechanisms for time/frequency adjustment including Timing Advance, and UL frequency compensation indication [RAN1, RAN2]

- Timing offset related to scheduling and HARQ-ACK feedback [RAN1, RAN2]

- Aspects related to HARQ operation [RAN2, RAN1]

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#113-e, 25th January – 5th February 2021, e-meeting

Agreements from AI 9.2.1: Organizational and scenarios

NTN IoT connected to 5GC is assumed, in addition to EPC (but there seems to be consensus that 5GC has lower urgency/priority)

From RAN2 point of view, support for NB-IoT multi-carrier and single-carrier operations are both assumed as a baseline.

Agreements from AI 9.2.2	User Plane

No of HARQ processes is R1 scope

Enable / disable HARQ feedback is R2 scope

Modify sr-ProhibitTimer for larger values to support IoT NTN. Alignment to NR NTN can be considered.

Extend the value range of t-Reordering to support IoT NTN.

From RAN2 point of view, assume that all IoT features up to R16 are supported, and can consider differently case by case when/if problems are found.

Agreements from AI 9.2.3	Mobility and Tracking Area

For eMTC in NTN

CHO can be used for both moving cell and fixed cell scenarios, and the CHO procedure and execution condition defined in Rel-16 is the baseline.

(i) The existing measurement framework for CHO (e.g. measurement configuration, execution) is the baseline.

(ii) The existing eMTC measurement criteria and event can be used in NTN. Support for new measurement would need justification, but is not precluded, e.g. for enh coverage.

(iii) Time or timer based and Location based CHO triggering event, in combination with the existing R16 CHO measurement based event, can be introduced for both moving cell and fixed cell scenarios. Support for new triggering events is not precluded.

(note that LTE CHO isn’t supported for 5GC, and same assumptions as LTE applies).

Rel-17 RLF enhancements in NB-IoT can be considered in NB-IOT NTN, if applicable. Further enhancements on RLF-based mobility can be considered, e.g. by using satellite assistance (ephemeris) information.

RAN2 will capture the options for signalling of Tracking Areas in the TR and wait for progress in NR-NTN for possible updates, if applicable to IoT NTN.

Paging capacity is evaluated using the same methodology captured in TR 38.821 as the baseline.

RAN2 will evaluate the paging capacity and the impact on the size of the Tracking Area considering the target IoT NTN device density captured in TR 36.763.

RAN2 will use cell selection/re-selection mechanism of NB-IoT/eMTC as a baseline. Enhancements introduced for cell selection/re-selection mechanism in NR NTN will be considered if applicable to IoT-NTN.

Cell selection/re-selection mechanism in IoT-NTN can be enhanced by using satellite assistance (e.g. ephemeris) information (similar to NR-NTN). RAN2 will wait for RAN1’s progress about the details of satellite ephemeris information.

#### 2.2.2	Remaining Open issues

- Aspects related to HARQ operation

- Remaining aspects related to some timers (e.g. PDCP discard timer, etc.)

- Remaining RAN2 aspects related to idle mode and connected mode mobility considering the baseline agreements made at RAN2#113-e

- System information enhancements, provisioning of satellite ephemeris data

- Tracking area enhancements based on NR NTN updates

- Mechanisms for time/frequency adjustment including Timing Advance, and UL frequency compensation indication [RAN1, RAN2]

- Timing offset related to scheduling and HARQ-ACK feedback [RAN1, RAN2]

## 2.3	RAN3

#### 2.3.1	Agreements: N/A (RAN3 is not involved in the SI)

#### 2.3.2	Remaining Open issues: N/A

## 2.4	RAN4

#### 2.4.1	Agreements: N/A (RAN4 is not involved in the SI)

#### 2.4.2	Remaining Open issues: N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#104-e, 25th January – 5th February 2021, e-meeting

AI 8.15: Study on NB-IoT/eMTC support for Non-Terrestrial Network

- R1-2102199	Session notes for 8.15 (Study on NB-IoT/eMTC support for Non-Terrestrial Network)	Ad-Hoc Chair (Ericsson)

- R1-2100599	Rel-17 IoT NTN Work Plan	MediaTek Inc.

- R1-2100774	Market expectations for IoT over NTN	NOVAMINT

- R1-2101138	Skeleton TR 36.763 Study on NB-IoT / eMTC for NTN  (Release 17)	MediaTek Inc.

- R1-2101139	Text Proposal for TR 36.673 chapter related to RAN1	MediaTek Inc.

AI 8.15.1: Scenarios applicable to NB-IoT/eMTC

- R1-2100160	Discussion on scenarios applicable to NB-IoT/eMTC	OPPO

- R1-2100225	Application scenarios of IoT in NTN	Huawei, HiSilicon

- R1-2100248	Discussion on the scenarios and assumption for IoT-NTN	ZTE

- R1-2100365	Applicable scenarios to NB-IoT/eMTC	CATT

- R1-2100480	Discussion on scenarios applicable to NB-IoT/eMTC for NTN	vivo

- R1-2100494	Scenarios applicable to NB-IoT/eMTC	Zhejiang Lab

- R1-2100521	Discussion on NB-IoT NTN scenarios with small satellites / CubeSats	Sateliot, Gatehouse, Thales, Kepler

- R1-2100600	IoT NTN scenarios	MediaTek Inc.

- R1-2100874	Scenarios for IoT-NTN	Sony

- R1-2100930	On scenarios and evaluations for NB-IoT and eMTC based NTN	Ericsson

- R1-2100975	Scenarios applicable to NB-IoT in NTN	Asia Pacific Telecom, FGI

- R1-2101019	Feasibility of the large, single-beam small sats / CubeSats scenario	Thales, Sateliot, GateHouse

- R1-2101027	Scenarios and evalutions for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2101069	Discussion on scenarios for IoT NTN	CMCC

- R1-2101146	IoT NTN Link Budget	Eutelsat S.A.

- R1-2101242	On Scenarios applicable to NB-IoT/eMTC	Samsung

- R1-2101368	On Link Budget of IoT NTN	Apple

- R1-2101413	Discussion on scenarios for NB-IoT and eMTC over NTN	CAICT

- R1-2101512	Scenarios applicable to NB-IoT/eMTC	Qualcomm Incorporated

- R1-2101802	Summary#1 of AI 8.15.1 Scenarios applicable to NB-IoT/eMTC	Moderator (MediaTek)

- R1-2101869	Summary#2 of AI 8.15.1 Scenarios applicable to NB-IoT/eMTC	Moderator (MediaTek)

- R1-2101998 	Summary#3 of AI 8.15.1 Scenarios applicable to NB-IoT/eMTC	Moderator (MediaTek)

- R1-2102102	Summary#4 of AI 8.15.1 Scenarios applicable to NB-IoT/eMTC	Moderator (MediaTek)

- R1-2102265 	Summary#5 of AI 8.15.1 Scenarios applicable to NB-IoT/eMTC	Moderator (MediaTek)

AI 8.15.2	Enhancements to time and frequency synchronization

- R1-2100161	Discussion on enhancements to time and frequency synchronization	OPPO

- R1-2100234	Discussion on time and frequency synchronization enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2100249	Discussion on the synchronization for IoT-NTN	ZTE

- R1-2100366	Time and frequency synchronization for NB-IoT/eMTC	CATT

- R1-2100481	Discussion on time and frequency synchronization enhancements on NB-IoT/eMTC for NTN			vivo

- R1-2100601	UE Time and frequency Synchronisation for IoT NTN	MediaTek Inc.

- R1-2100683	On synchronization for NB-IoT and eMTC NTN	Intel Corporation

- R1-2100763	Time and frequency synchronization for IoT NTN	Lenovo, Motorola Mobility

- R1-2100810	Consideration on enhancements to time and frequency synchronization	Spreadtrum Communications

- R1-2100875	Time and frequency synchronisation enhancements for IoT-NTN	Sony

- R1-2100931	On time and frequency synchronization enhancements for IoT NTN	Ericsson

- R1-2100976	Time and frequency synchronization to NB-IoT in NTN	Asia Pacific Telecom, FGI

- R1-2101028	Enhancements to time and frequency synchronization for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2101070	Discussion on enhancements for IoT NTN	CMCC

- R1-2101105	Discussion on time and frequency synchronization for IoT NTN	Xiaomi

- R1-2101243	On enhancements to time and frequency synchronization	Samsung

- R1-2101369	Discussion on Time and Frequency Synchronization in IoT NTN	Apple

- R1-2101402	Time/Frequency Synchronization for IoT NTN	InterDigital, Inc.

- R1-2101513	Enhancements to time and frequency synchronization	Qualcomm Incorporated

- R1-2101692	Discussion on enhancement of time and frequency synchronization for NB-IoT over satellite			Fraunhofer IIS, Fraunhofer HHI

- R1-2101803	Summary#1 of AI 8.15.2 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2101870 	Summary#2 of AI 8.15.2 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2101999 	Summary#3 of AI 8.15.2 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2102103	Summary#4 of AI 8.15.2 Enhancements to time and frequency synchronization	Moderator (MediaTek)

- R1-2102266 	Summary#5 of AI 8.15.2 Enhancements to time and frequency synchronization	Moderator (MediaTek)

Submitted TDocs to 8.15.3: Timing relationship enhancements

- R1-2100162	Discussion on timing relationship enhancements	OPPO

- R1-2100235	Discussion on timing relationship enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2100250	Discussion on timing relationship for IoT-NTN	ZTE

- R1-2100367	Timing relationship enhancement for NB-IoT/eMTC	CATT

- R1-2100482	Discussion on timing relationship enhancements on NB-IoT/eMTC for NTN	vivo

- R1-2100495	Timing relationship enhancements to support NB-IoT/eMTC in Non-Terrestrial Network	Zhejiang Lab

- R1-2100602	Timing relationship enhancements	MediaTek Inc.

- R1-2100684	On timing relationship for NB-IoT and eMTC NTN	Intel Corporation

- R1-2100764	Timing relationship enhancements for IoT NTN	Lenovo, Motorola Mobility

- R1-2100811	Consideration on timing relationship enhancements	Spreadtrum Communications

- R1-2100876	Timing relationship for IoT-NTN	Sony

- R1-2100932	On timing relationship enhancements for IoT NTN	Ericsson

- R1-2100977	Timing relationship enhancements to NB-IoT in NTN	Asia Pacific Telecom, FGI

- R1-2101029	Timing relationship enhancements for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2101106	Discussion on the timing relationship enhancement for IoT NTN	Xiaomi

- R1-2101244	On timing relationship enhancements	Samsung

- R1-2101370	Discussion on Timing Relationship Enhancement in IoT NTN	Apple

- R1-2101403	On timing relationship enhancement for IoT NTN	InterDigital, Inc.

- R1-2101514	Timing relationship enhancements	Qualcomm Incorporated

- R1-2101844	FL summary of AI 8.15.3 Timing relationship for IoT-NTN	Moderator (Sony)

- R1-2101949	FL summary of AI 8.15.3 Timing relationship for IoT-NTN	Moderator (Sony)

Submitted TDocs to AI 8.15.4: Enhancements on HARQ

- R1-2100163	Discussion on HARQ enhancements	OPPO

- R1-2100236	Discussion on HARQ enhancement for IoT in NTN	Huawei, HiSilicon

- R1-2100251	Discussion on HARQ for IoT-NTN	ZTE

- R1-2100368	HARQ operation enhancement for NB-IoT/eMTC	CATT

- R1-2100483	Discussion on HARQ enhancements on NB-IoT/eMTC for NTN	vivo

- R1-2100603	Enhancement on HRQ	MediaTek Inc.

- R1-2100685	On HARQ enhancements for NB-IoT and eMTC NTN	Intel Corporation

- R1-2100765	HARQ enhancement for IoT NTN	Lenovo, Motorola Mobility

- R1-2100812	Consideration on enhancements on HARQ	Spreadtrum Communications

- R1-2100877	HARQ issues for IoT-NTN	Sony

- R1-2100933	On HARQ enhancements for IoT NTN	Ericsson

- R1-2100978	Enhancements on HARQ to NB-IoT in NTN	Asia Pacific Telecom, FGI

- R1-2101030	HARQ for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2101107	Discussion on the HARQ enhancement for IoT NTN	Xiaomi

- R1-2101245	On enhancements on HARQ	Samsung

- R1-2101323	NTN IoT HARQ Considerations 	Sierra Wireless, S.A.

- R1-2101371	Discussion on HARQ Enhancement in IoT NTN	Apple

- R1-2101404	HARQ enhancement for IoT NTN	InterDigital, Inc.

- R1-2101515	Enhancements on HARQ	Qualcomm Incorporated

- R1-2101822	Summary#1 for enhancements on HARQ	Moderator (Samsung)

- R1-2101957	Summary#3 for enhancements on HARQ	Moderator (Samsung)

- R1-2102132	Summary#4 for enhancements on HARQ	Moderator (Samsung)

- R1-2101822 	Summary#1 for enhancements on HARQ	Moderator (Samsung)

- R1-2101957 	Summary#3 for enhancements on HARQ	Moderator (Samsung)

- R1-2102132 	Summary#4 for enhancements on HARQ	Moderator (Samsung)

Submitted TDocs to AI 8.15.5: Others

- R1-2100164	Discussion on other aspects	OPPO

- R1-2100252	Discussion on additional enhancement for IoT-NTN	ZTE

- R1-2100604	Others	MediaTek Inc.

- R1-2100813	Consideration on other design aspects for IOT NTN	Spreadtrum Communications

- R1-2100878	Power consumption of IoT-NTN	Sony

- R1-2100934	On evaluation assumptions for NB-IoT and eMTC based NTN	Ericsson

- R1-2100979	NB-IoT modifications to support the NTN deployment	Asia Pacific Telecom, FGI

- R1-2101031	Link budget analysis for UE power class 6 for NB-IoT/eMTC over NTN	Nokia, Nokia Shanghai Bell

- R1-2101108	Discussion on the other design aspects for IoT NTN	Xiaomi

- R1-2101261	Other aspects to support IoT in NTN	Huawei, HiSilicon

- R1-2101516	Other aspects for NTN IOT	Qualcomm Incorporated

## 4.2	RAN2

RAN2#113-e, 25th January – 5th February 2021, e-meeting

Submitted TDocs to AI 9.2.1: Organizational and scenarios

LS in

R2-2100002	Timer for periodic network selection attempts in satellite access (C1-207766; contact: OPPO)	CT1	LS in

Work Plan

R2-2101409	FS_LTE_NBIOT_eMTC_NTN work plan	Eutelsat S.A

TPs for TR

R2-2101455	Skeleton TR 36.763 Study NB-IoT / eMTC support for NTN	MediaTek Inc

R2-2102492	Text proposal for TR 36.763 related to RAN2	Eutelsat S.A.

[035] Endorsed (reflects progress up to R2 112-e)

Scenarios and Requirements

R2-2101052	Discussion on scenarios for NTN NB-IoT	Huawei, HiSilicon

R2-2102255	Market expectations for IoT over NTN	NOVAMINT

R2-2101553	IoT NTN scenarios and architecture	Ericsson

R2-2102258	IoT-NTN basic architecture	Eutelsat S.A.

LS out

R2-2102420	LS on IoT-NTN basic architecture 	Eutelsat S.A 	LS out

Submitted TDocs to AI 9.2.2	User Plane

R2-2102251	Summary of AI 9.2.2 on user plane for IoT NTN	OPPO

R2-2100165	Discussion on UP issues for IoT over NTN	OPPO

R2-2100180	IOT NTN user plane related issues	Beijing Xiaomi Mobile Software

R2-2100265	On Disabling HARQ Retransmissions in IoT-NTN	MediaTek Inc.

R2-2100329	Consideration on user plane of IoT over NTN	ZTE Corporation, Sanechips

R2-2100736	Enhancement to HARQ process	Qualcomm Incorporated	discussion

R2-2100737	Applicability of eMTC and NB-IoT feature in NTN	Qualcomm Incorporated	discussion

R2-2101053	Discussion on User Plane for NTN NB-IoT	Huawei, HiSilicon

R2-2101064	Discussion on IoT over NTN HARQ enhancements	Nokia, Nokia Shanghai Bell

R2-2101130	Considerations on PUR in IoT NTN	Lenovo, Motorola Mobility

R2-2101554	HARQ operation and timers for IoT NTN	Ericsson

Submitted TDocs to AI 9.2.3	Mobility and Tracking Area

R2-2102419	Summary for Control Plane Procedures in IoT-NTN	MediaTek Inc.	discussion

R2-2100166	Discussion on connected mode mobility for IoT over NTN	OPPO

R2-2100167	Discussion on idle mode procedure for IoT over NTN	OPPO

R2-2100257	IoT NTN Observations and Proposals	Lockheed Martin

R2-2100263	Improving Tracking Area Updates in IoT-NTN	MediaTek Inc.

R2-2100264	On Efficient Cell Re-selection in IoT-NTN	MediaTek Inc.

R2-2100266	Connected Mode Mobility in IoT-NTN	MediaTek Inc.

R2-2100338	Consideration on control plane of IoT over NTN	ZTE Corporation, Sanechips

R2-2100510	Analysis of mobility aspects for IoT NTN	Nokia, Nokia Shanghai Bell

R2-2100738	Connected mode and idle mode mobility	Qualcomm Incorporated

R2-2100807	Discussion on connected mode mobility in NB-IoT and eMTC NTN	Xiaomi

R2-2100808	Cell selection and reselection for IoT NTN	Xiaomi

R2-2101054	Discussion on Mobility and TA for NTN NB-IoT	Huawei, HiSilicon

R2-2101131	Discontinuous coverage for IoT NTN	Lenovo, Motorola Mobility

R2-2101132	RLF-based mobility for NB-IoT in NTN	Lenovo, Motorola Mobility

R2-2101248	Discussion on the service link discontinuity and affected procedures for NB-IoT NTN	Gatehouse, Sateliot

R2-2101555	Idle and connected mode mobility for IoT NTN	Ericsson

Submitted TDocs to AI 9.2.4	Other

SI broadcast

R2-2101055	Discussion on SI for NTN NB-IoT	Huawei, HiSilicon

R2-2100739	Enhancement to SIB acquisition	Qualcomm Incorporated

R2-2100168	Discussion on system information enhancement for IoT over NTN	OPPO

Functionality Scope

R2-2100339	Consideration on other aspects of IoT over NTN	ZTE Corporation, Sanechips

R2-2100511	Applicability terrestrial IoT Features for IoT-NTN study	Nokia, Nokia Shanghai Bell

System performance

R2-2101556	Connection density evaluation for IoT NTN devices	Ericsson

Timing aspects

R2-2101065	On timing and channel repetition impact in LEO	Nokia, Nokia Shanghai Bell

END