## Slide 1: RAN planning – meetings and Rel-18
Source: RAN Chairman, RAN1 Chairman, RAN2 Chairman, RAN3 Chairman, RAN4 Chairman, RAN5 Chairman
DRAFT2 RP-210770

## Slide 2: Outline
Timeplan details for Q2/2021
Overall Timeplan for RAN meetings in H2/2021 and Q1/2022
Timeplan and structure for Rel-18 planning

## Slide 3: Timeplan details for Q2/2021
INACTIVE (3+3)
WG
WG
TSG
March
TSG
T
S
G
#
9
1
15-19
22-26
April
June
May
29-2
5-9
12-16
19-23
26-30
3-7
10-14
17-21
24-28
31-4
7-11
14-18
T
S
G
#
9
2
RAN5
RAN4 (3+4)
RAN3
RAN2 (5+2)
RAN1 (5+2)
RAN1 (3+4)
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN2 (3+4)
RAN4 (5+2)
RAN1 submission deadline
  Tuesday 6/April
  Tuesday 11/May
RAN2 submission deadlines
  Thursday 1/April – exception for the Inactive Period
  Monday 10/May
RAN3 submission deadline
  Thursday 6/May
RAN4 submission deadline
  Friday 2/April – exception for the Inactive Period
  Tuesday 11/May
Strict Inactive Period 28/April – 5/May (Japanese Golden Week)
INACTIVE (3+3)
INACTIVE (3+3)
INACTIVE (3+3)
INACTIVE (3+3)

## Slide 4: Proposed RAN meeting plan & Rel-18 planning
TSG
June
2021
WG
TSG
RAN1-E
T
S
G
#
9
3 E
RAN5-E
RAN4-E
RAN3-E
RAN2-E
Planned as E-meetings
21-25
28-2
5-9
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-3
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
14-18
T
S
G
#
9
2
E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
July
2021
August
2021
September
2021
October
2021
November
2021
December
2021
R
E
L
1
8
W
S
G
T W
s
TBD (f2f or E-meeting)
WG
WG
TSG
RAN5-E
Rel18
Email
Discussion
Q&A
Rel18
Email
Prep
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1
RAN4
RAN3
RAN2
RAN5
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1E
(2+5)
RAN2
(5+2)
RAN3 (5+3)
RAN4 (5+2)
RAN1
(5+2)
INACTIVE
Planned as E-meeting,
but TBC in June

## Slide 5: Details for RAN meeting plan
Extend planning for E-meeting operation until and including RAN#95 (March/2022)
  RAN#93, and all Q4/2021 RAN WG meetings confirmed as E-meetings
  Q4/2021 E-meeting arrangement plans to be checked in June based on Q2/2021 experience
  Final confirmation on RAN#94 (whether f2f or Electronic) to be done at RAN#92E (June)
  Determination of Q1/2022 WG meetings and RAN#95 (whether f2f or Electronic) to be done latest at RAN#93E (September)
    Note that slide 4 shows the plans in case Q1/2022 meetings are Electronic
    In case Q1/2022 meetings are f2f it is assumed the original meeting plan depicted on the top part of slide 4 would hold
Plan for extended RAN#94E (to 2 weeks) to allow sufficient time for Rel-18 package approval discussions and decisions
  1st week to focus on Rel-18 discussion
  2nd week to address regular RAN matters and conclude on Rel-18 package

## Slide 6: Structure for Rel-18 discussions for RAN1/2/3/4
Low number of top-level WS Agenda Items (total of 3-5)
  eMBB-driven functional evolution ()
  Non-eMBB-driven functional evolution ()
  Cross-functionalities, new areas ()
    Potentially to be split further into 2-3 WS Agenda Items based on company contributions
    This includes RAN4-led proposals for new areas and cross-functionalities
  Exact split of WS Agenda Items TBC
Ensure balance between longer term market potential and shorter term commercial requirements
RAN TSG/WG officials to serve as convenors for the WS Agenda Items
Initial company input contributions to be structured as per the WS Agenda Items above
  Multiple contributions per company per WS Agenda Item encouraged to allow better structuring of discussions

## Slide 7: Timeplan for Rel-18 discussions for RAN1/2/3/4
Rel-18 company input contributions to be submitted to RAN#92
  Dedicated Agenda Items for the Electronic Workshop (see previous slide)
  Q&A-type of “questions for clarification” email discussions to start during RAN#92, and to continue until end of subsequent week (14-24/June)
Rel-18 RAN workshop GTW sessions 28/June – 02/July
  1 GTW session per day (slot TBD)
  ~1-2 GTW session per WS Agenda Item
  WS Agenda Item convenor responsible for driving summary and consolidation

## Slide 8: Working towards RAN1/2/3/4 Rel-18 Package Approval
RAN#93 (September) to further consolidate RAN1/2/3/4 proposals led by the respective Convenors
  RAN4-led proposals addressed in this phase are the new areas (not dependent on Rel-17 work finalization)
Email discussions in October to start deriving RAN1/2/3/4 WIs and SIs from consolidated proposals
RAN#94 to approve RAN1/2/3/4 work package for Rel18
  Finalize WI and SI structures from the main proposals
  Ensure that RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets

## Slide 9: Working towards completing RAN4 Rel-18 Package Approval
RAN#94 (December) can potentially approve item(s) on RAN4-led new areas
RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets at the December approval
  RAN4 leadership can then determine the available RAN4 capacity for RAN4-led items
  Some RAN4 capacity needs to be reserved for RAN4-led items!
Further RAN4-led proposals that are dependent on Rel-17 finalization are to be worked on in Q1/2022
  Structured email discussions to be set up in Q1/2022
RAN#95 (March) to approve the rest of the RAN4 core work package for Rel18

## Slide 10: Proposal
It is proposed to endorse the RAN meeting plan and Rel-18 planning roadmap outlined in these slides