## Slide 1: Summary of TSG-RAN#91E
Source: RAN Chairman
SP-210259

## Slide 2: Outline
New leadership elected
Meeting planning and Rel-18 approval roadmap
Inclusive language
TEI handling
Sidelink Relay
Finalization of RAN4-led work package

## Slide 3: New leadership elected for TSG-RAN
Chair: Dr. Wanshi Chen (Qualcomm / ATIS)
Vice Chairs:
Mr. Axel Klatt (DT / ETSI)
Mr. Hu Nan (CMCC / CCSA)
Mr. Ronald Borsato (AT&T / ATIS)

## Slide 4: Endorsed RAN meeting plan & Rel-18 planning
TSG
June
2021
WG
TSG
RAN1-E
T
S
G
#
9
3 E
RAN5-E
RAN4-E
RAN3-E
RAN2-E
Planned as E-meetings
21-25
28-2
5-9
12-16
19-23
26-30
2-6
9-13
16-20
23-27
30-3
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
14-18
T
S
G
#
9
2
E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
July
2021
August
2021
September
2021
October
2021
November
2021
December
2021
R
E
L
1
8
W
S
G
T W
s
TBD (f2f or E-meeting)
WG
WG
TSG
RAN5-E
Rel18
Email
Discussion
Q&A
Rel18
Email
Prep
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1
RAN4
RAN3
RAN2
RAN5
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1E
(2+5)
RAN2
(5+2)
RAN3 (5+3)
RAN4 (5+2)
RAN1
(5+2)
INACTIVE
Planned as E-meeting,
but TBC in June

## Slide 5: Details for RAN meeting plan
Extend planning for E-meeting operation until and including RAN#95 (March/2022)
  RAN#93, and all Q4/2021 RAN WG meetings confirmed as E-meetings
  Q4/2021 E-meeting arrangement plans to be checked in June based on Q2/2021 experience
  Final confirmation on RAN#94 (whether f2f or Electronic) to be done at RAN#92E (June)
  Determination of Q1/2022 WG meetings and RAN#95 (whether f2f or Electronic) to be done latest at RAN#93E (September)
    Note that slide 4 shows the plans in case Q1/2022 meetings are Electronic
    In case Q1/2022 meetings are f2f it is assumed the original meeting plan depicted on the top part of slide 4 would hold
Plan for extended RAN#94E (to 2 weeks) to allow sufficient time for Rel-18 package approval discussions and decisions
  1st week to focus on Rel-18 discussion
  2nd week to address regular RAN matters and conclude on Rel-18 package

## Slide 6: Inclusive language & TEI handling
Inclusive language driven updates to RAN specs
  Some WGs have already created draft CRs
  It was concluded to also perform changes to legacy RAT specs: 2G and 3G. Some draft CRs already created
  As per the decisions from RAN#90E the target is to approve the Inclusive Language relates changes together with the approval of the 1st set of technical CRs
    December/2021 for RAN1
    March/2022 and later for RAN2/3/4/5
TEI handling details endorsed. See RP-210826.
  Tracking of TEI changes through unique TEI-identifiers allocated by the CR author
  Cross-TSG TEIs impacting RAN is prohibited. Explicit WIDs shall be created for functionality spanning to/from RAN

## Slide 7: Sidelink Relay – normative work approved
Single-hop, sidelink-based, L2 and L3 based UE-to-Network (U2N) relaying
Common parts (both L2 and L3):
  U2N relay discovery and (re)selection, re-use LTE design as baseline
  Relay and Remote UE authorization, re-use LTE-design as baseline
L2-specific parts:
  E2E, i.e. PC5 and Uu, QoS management
  Service continuity
    Limited to intra-gNB cases
U2N Adaptation layer design and Control Plane procedures
Common parts to be concluded by RAN#92 (June). Other aspects that have cross-group dependencies will also be worked on with priority

## Slide 8: Finalization of Rel-17 work package
With meeting planning in place the final elements of the RAN work package was put in place
  Non-Terrestrial Networks
    RAN#92E (June) to finalize the scope and project plan to deliver the essential minimum functionality of both NTN NR and NTN IoT (both NB-IoT and eMTC)
  Channelization and spectrum work for LTE-based broadcast in UHF bands
  Uplink Data Compression for StandAlone NR
  Study on Pi2_BPSK modulation
  Studying and resolving Interference in Dynamic Spectrum Sharing-210769  RP-210920 Approved.
  FR1 TRP and TRS requirements and test methodologies

## Slide 9: Thank You!