## Slide 1: Status Report RAN WG4
RAN4 Chairs
3GPP TSG-RAN Meeting #92-e
Electronic Meeting, June 14th-18th, 2021
Agenda Item: 3
RP-210935

## Slide 2: Summary (1/2)
In Q2 2021, RAN4 had two e-meetings, i.e., #98-bis-e, #99-e.
  Email discussions were organized in 249 email threads, each with a moderator, in three parallel sessions (Main, RRM, BSRF_Demod_Test). Moderators generated summaries that allows traceability of discussions and decisions. Delegates were more comfortable and familiar with the arrangement.
  Total 10000+ emails in two meetings.
  14 GTW calls in each session, a total of 126 hours of call, were used to treat critical or controversial topics.
Continue to enforce meeting improvement measures detailed in R4-2105235, and meeting deadlines.
  CR Quality control measurement in R4-2016602 was strictly enforced.
Rel-15 NR
  Agenda for Rel-15 maintenance was set in one of two meeting, i.e., RAN4#99-e. 366 Tdocs were submitted (<10% of total Tdoc number).
  Limit the number of CRs each company can submit for R15 NR maintenance.
Rel-16 NR
  Performance parts for all the Rel-16 WIs were completed, including
    CSI-RS L3 measurement, NR-U, NR V2X, IAB, MR-DC and CA enhancement, NR positioning.
LTE maintenance (up to Rel-15 and Rel-16)
  No major issues.

## Slide 3: Summary (2/2)
Rel-17 NR
  Following RAN4-led WIs were completed:
    WI: Introduction of NR 47 GHz band (Core part)
    WI: Introduction of NR band n67
    WI: Introduction of NR band n85
    WI: Introduction of NR band n24 (Core part)
    WI: High power UE (power class 2) for NR band n34.
    Basket WI: ENDC_PC2_R17_xLTE_yNR
  The following RAN4-led WI/SIs need to be extended:
    SI: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths (to Dec. 21)
    SI: Study on enhanced test methods for FR2 in NR (to Sep. 21)
    WI: Introduction of CBW 35MHz and 45MHz for NR FR1 (to Sep. 21)
    WI: High-power devices operation use cases over Band n77 and n78 (to Sep. 21).
  RAN4 fully started working on all the Rel-17 WIs led by other WGs and with RAN4 impact.
Rel-17 LTE
  The following RAN4-led WI/SI were completed:
    SI on High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 is completed.
    WI: Modification of LTE Band 24 specifications to comply with updated regulatory emission limits

## Slide 4: RAN4 Chair election
Elections for the position of a Chair of TSG RAN WG4 (Radio performance and protocol aspects) was held during RAN WG4#98-bis-e meeting from 13 to 14 April 2021 via the new 3GPP voting application tool.
Dr. Xizeng Dai was elected new Chair of RAN WG4 on 14.04.2021.

## Slide 5: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #98-bis-e | April 12, 2021 – April 20, 2021 | Electronic meeting | --- | 527/527 | 2548/2460
RAN4 #99-e | May 19, 2021– May 27, 2021 | Electronic meeting | --- | 401/401 | 3889/3622
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622

## Slide 6: Rel-16 NR WI/SIs
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: NR-based access to unlicensed spectrum | Perf: March 2021 | RP-211265 |  | Completed
WI: 5G V2X with NR sidelink | Perf: June 2021 | RP-211270 |  | Perf part is completed
WI: Integrated Access and Backhaul for NR | Perf: June 2021 | RP-211198 |  | Perf part is completed
WI: Multi-RAT Dual-Connectivity and Carrier Aggregation enhancements | Perf: June 2021 | RP-211148 |  | Perf part is completed
WI: NR Positioning Support | Perf: June 2021 | RP-211412 |  | Perf part is completed
WI: NR RRM requirements for CSI-RS based L3 measurement | Perf: June 2021 | RP-211212 |  | Perf part is completed

## Slide 7: Rel-17 NR RAN4-led non-spectrum WI/SIs
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: Multiple Input Multiple Output (MIMO) Over-the-Air (OTA) requirements for NR UEs | Core: Mar 22, Perf: Sep 22 | RP-211303 |  | Ongoing.
WI: Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) | Core: Mar 22, Perf: Sep 22 | RP-211160 | RP-211158 | First meeting in RAN4#99-e. Ongoing.
WI: RF requirements enhancement for NR frequency range 1 (FR1) | Core: Mar 22; Perf: Sep 22 | RP-211367 | RP-211368 | Ongoing.
WI: NR RF requirement enhancements for frequency range 2 (FR2) | Core: Mar 22; Perf: Jun 22 | RP-211173 | RP-211174 | Ongoing.
WI: NR repeater | Core: Mar 22; Perf: Sep 22 | RP-211304 |  | Ongoing.
WI: Introduction of DL 1024QAM for NR FR1 | Core: Sep 21; Perf: Mar 22 | RP-211301 |  | Ongoing.
WI: Enhancement for NR high speed train scenario in FR1 | Core: Mar 22; Perf: Sep 22 | RP-211292 |  | Ongoing.
WI: NR support for high speed train scenario in FR2 | Core: Mar 22; Perf: Sep 22 | RP-211196 |  | Ongoing.
WI: Further RRM enhancement for NR and MR-DC | Core: Mar 22; Perf: Sep 22 | RP-211428 |  | Ongoing.
WI: NR and MR-DC measurement gap enhancements | Core: Mar 22; Perf: Sep 22 | RP-211453 |  | Ongoing.
WI: Further enhancement on NR demodulation performance | Core: N/A; Perf: Mar 22 | RP-211134 | RP-211135 | Ongoing.
SI: Study on enhanced test methods for FR2 in NR | Jun 21 | RP-211447 | RP-211449 | Rapporteur proposed to extend SI to Sep 21.
SI: Study on Efficient utilization of licensed spectrum that is not aligned with existing NR channel bandwidths | Jun 21 | RP-211403 | RP-211468 | Rapporteur proposed to extend SI to Dec 21.
SI: Study on band combination handling in RAN4 | Mar 22 | RP-211051 | RP-211146 | Ongoing.
SI: Study on high power UE (power class 2) for one NR FDD band | Sep 21 | RP-211074 |  | Ongoing.
SI: Optimizations of pi/2 BPSK uplink power in NR | Mar 22 | RP-211075 |  | First meeting in RAN4#99-e.

## Slide 8: Rel-17 NR other WG led non-spectrum WI/SIs
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: Solutions for NR to support non-terrestrial networks (NTN) | Core: Mar 22; Perf: Sep 22 | RP-210986 | RP-210988 | Ongoing.
WI: UE Power Saving Enhancements | Core: Mar 22; Perf: Sep 22 | RP-211452 |  | Ongoing.
WI: NR Sidelink enhancement | Core: Mar 22; Perf: Sep 22 | RP-211271 |  | Ongoing.
WI: Extending current NR operation to 71GHz | Core: Mar 22; Perf: Jun 22 | RP-211267 |  | Ongoing.
WI: Enhancements to Integrated Access and Backhaul (IAB) for NR | Core: Mar 22; Perf: Jun 22 | RP-211199 | RP-211200 | Rapporteur proposed to extend Perf part to Sep 22
WI: NR coverage enhancements | Core: Mar 22; Perf: Sep 22 | RP-211126 | RP-211127 | Ongoing.
WI: Rel-17 enhancements on MIMO for NR | Core: Mar 22; Perf: Sep 22 | RP-211185 |  | Ongoing.
WI: Support of reduced capability NR devices | Core: Mar 22; Perf: Sep 22 | RP-210982 | RP-211038 | Ongoing.
WI: Positioning enhancements for NR | Core: Mar 22; Perf: Sep 22 | RP-211313 |  | Ongoing.
WI: Multi-Radio Dual-Connectivity enhancements | Core: Mar 22; Perf: Sep 22 | RP-211362 |  | Ongoing.
WI: Enhanced IIoT and URLLC support | Core: Mar 22; Perf: Sep 22 | RP-211111 | RP-211113 | Ongoing. Rapporteur proposed to change TU for Perf part.
SI: Study on 5G NR UE Application Layer Data Throughput Performance | Sep 21 | RP-211258 |  | Ongoing.

## Slide 9: Rel-17 NR RAN4-led spectrum related WI/SIs
TitleCo | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: introduction of lower 6GHz NR unlicensed operation for Europe | Core: Jun 21; Perf: Sep 21 | RP-211320 |  | Ongoing. Rapporteur proposed to extend Core part to Sep 21.
WI: Introduction of NR 47 GHz band | Core: Sep 21; Perf: Sep 21 | RP-211401 | RP-211391 | Core part is completed
WI: Introduction of NR band n67 | Core: Jun 21; Perf: Jun 21 | RP-211183 |  | Completed.
WI: Introduction of NR band n85 | Core: Jun 21; Perf: Jun 21 | RP-211184 |  | Completed.
WI: Introduction of 900 MHz spectrum to 5G NR applicable for Rail Mobile Radio | Core: Mar 22; Perf: Mar 22 | RP-211404 | RP-211230 | First two meetings.
WI: Introduction of 1900 MHz spectrum to 5G NR applicable for Rail Mobile Radio | Core: Mar 22; Perf: Mar 22 | RP-211405 | RP-211231 | First two meetings..
WI: Introduction of NR band n24 | Core: Jun 21; Perf: Jun 21 | RP-211397 | RP-211398 | Core part is completed.
WI: Introduction of CBW 35MHz and 45MHz for NR FR1 | Core: Jun 21; Perf: Jun 21 | RP-211385 | RP-211386 | Rapporteur proposed to extend both Core part and Perf part to Sep 21.
WI: Introduction of bandwidth combination set 4 (BCS4) for NR | Core: Mar 22; Perf: Mar 22 | RP-211167 |  | Ongoing.
WI: High-power devices operation use cases over Band n77 and n78 | Core: Jun 21; Perf: N/A | RP-211269 |  | Rapporteur proposed to extend Core part to Sep 21.
WI: High power UE (power class 1.5) for NR band n79 | Core: Sep 21; Perf: Sep 21 | RP-211295 |  | Ongoing.
WI: High power UE (power class 2) for NR band n34 | Core: Jun 21; Perf: Jun 21 | RP-211293 |  | Completed.
WI: High power UE (power class 2) for NR band n39 | Core: Sep 21; Perf: Sep 21 | RP-211294 |  | Ongoing.
WI: Introduction of FR2 FWA UE with maximum TRP of 23dBm for band n259 | Core Sep 21; Perf: Mar 22 | ? |  | Ongoing (no status report seemed be shared and submitted)
SI: Study on extended 600MHz NR band | Sep 21 | RP-211047 |  | Ongoing. Reply LS RP-210956.
WI：Introduction of 6GHz NR licensed bands |  | RP-211369 |  | On hold

## Slide 10: Rel-17 NR RAN4-led basket WI/SIs (1/2)
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: NR_CA_R17_intra | Core: Mar 22; Perf: Mar 22 | RP-211164 | RP-211169 | Ongoing.
WI: NR_CADC_R17_2BDL_xBUL | Core: Mar 22; Perf: Mar 22 | RP-211059 | RP-211058 | Ongoing.
WI: NR_CA_R17_3BDL_1BUL | Core: Mar 22; Perf: Mar 22 | RP-211216 | RP-211215 | Ongoing.
WI: NR_CA_R17_4BDL_1BUL | Core: Mar 22; Perf: Mar 22 | RP-211166 | RP-211171 | Ongoing.
WI: NR_CADC_R17_3BDL_2BUL | Core: Mar 22; Perf: Mar 22 | RP-211061 | RP-211060 | Ongoing.
WI: NR_CADC_R17_4BDL_2BUL | Core: Mar 22; Perf: Mar 22 | RP-211191 | RP-211194 | Ongoing.
WI: NR_CADC_R17_5BDL_xBUL_3DL3UL | Core: Mar 22; Perf: Mar 22 | RP-211372 | RP-211373 | Ongoing.
WI: DC_R17_1BLTE_1BNR_2DL2UL | Core: Mar 22; Perf: Mar 22 | RP-211163 | RP-211162 | Ongoing.
WI: DC_R17_2BLTE_1BNR_3DL2UL | Core: Mar 22; Perf: Mar 22 | RP-211370 | RP-211371 | Ongoing.
WI: DC_R17_3BLTE_1BNR_4DL2UL | Core: Mar 22; Perf: Mar 22 | RP-211165 | RP-211170 | Ongoing.
WI: DC_R17_4BLTE_1BNR_5DL2UL | Core: Mar 22; Perf: Mar 22 | RP-211318 | RP-211319 | Ongoing.
WI: DC_R17_5BLTE_1BNR_6DL2UL | Core: Mar 22; Perf: Mar 22 | RP-211192 | RP-211195 | Ongoing.
WI: DC_R17_xBLTE_2BNR_yDL2UL | Core: Mar 22; Perf: Mar 22 | RP-211044 | RP-211043 | Ongoing.
WI: DC_R17_xBLTE_yBNR_3DL3UL | Core: Mar 22; Perf: Mar 22 | RP-211055 | RP-211054 | Ongoing.
WI: DC_R17_xBLTE_3BNR_yDL2UL | Core: Mar 22; Perf: Mar 22 | RP-211057 | RP-211056 | Ongoing.
WI: DC_R17_xBLTE_2BNR_yDL3UL | Core: Sep 21; Perf: Sep 21 | RP-211193 |  | Ongoing.
WI: NR_SUL_combos_R17 | Core: Mar 22; Perf: Mar 22 | RP-211374 | RP-211375 | Ongoing.
WI: NR_LTE_V2X_PC5_combos | Core: Mar 22; Perf: Mar 22 | RP-211214 |  | Ongoing.
WI: Adding channel bandwidth support to existing NR bands | Core: Mar 22; Perf: N/A | RP-211182 | RP-211181 | Ongoing.

## Slide 11: Rel-17 NR RAN4-led basket WI/SIs (2/2)
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: ENDC_R17_1BLTE_1BNR_MSD | Core: Mar 22; Perf: Mar 22 | RP-211383 | RP-211384 | Ongoing.
WI: NR_SAR_PC2_interB_SUL_2BUL | Core: Sep 21; Perf: Mar 21 | RP-211130 | RP-211129 | Ongoing.
WI: NR_PC2_CA_R17_2BDL_2BUL | Core: Mar 22; Perf: Mar 22 | RP-211132 | RP-211131 | Ongoing.
WI: ENDC_UE_PC2_R17_NR_TDD | Core: Mar 22; Perf: Mar 22 | RP-211072 | RP-211073 | Ongoing.
WI: NR_UE_PC2_R17_CADC_SUL_xBDL_yBUL | Core: Mar 22; Perf: Mar 22 | RP-211377 | RP-211378 | Ongoing.
WI: ENDC_PC2_R17_xLTE_yNR | Core: Mar 22; Perf: Mar 22 | RP-211168 | RP-211172 | Completed.
WI: NR_intra_HPUE_R17 | Core: Mar 22; Perf: Mar 22 | RP-211376 |  | Ongoing.
WI: NR_bands_UL_MIMO_PC3 | Core: Mar 22; Perf: Mar 22 | RP-211379 | RP-211380 | Ongoing.
Wi: DL_intrpt_combos_TxSW | Core: Mar 22; Perf: Mar 22 | RP-211133 |  | Ongoing.
WI: LTE_NR_Simult_RxTx | Core: Mar 22; Perf: N/A | RP-211182 | RP-211181 | Ongoing.
NOTE: The proposed revised basket WIDs are based on those endorsed by RAN4.

## Slide 12: Rel-17 LTE WI/SIs
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: LTE_CA_R17_2BDL_1BUL | Core: Mar 22; Perf: Mar 22 | RP-211124 | RP-211125 | Ongoing.
WI: LTE_CA_R17_3BDL_1BUL | Core: Mar 22; Perf: Mar 22 | RP-211387 | RP-211388 | Ongoing.
WI: LTE_CA_R17_xBDL_1BUL | Core: Mar 22; Perf: Mar 22 | RP-211069 | RP-211068 | Ongoing.
WI: LTE_CA_R17_2BDL_2BUL | Core: Mar 22; Perf: Mar 22 | RP-211389 | RP-211390 | Ongoing.
WI: LTE_CA_R17_xBDL_2BUL | Core: Mar 22; Perf: Mar 22 | RP-211042 | RP-211041 | Ongoing.
Title | Target completion date from last RAN | Status report | Proposed Revised WID/SID | Notes
WI: Additional LTE bands for UE category M1&M2 and/or NB1&NB2 in Rel-17 | Core: Sep 21; Perf: Sep 21 | RP-211062 |  | Ongoing.
WI: Modification of LTE Band 24 specifications to comply with updated regulatory emission limits | Core: Jun 21; Perf: Mar 21 | RP-211399 | RP-211400 | Completed.
WI: Additional enhancements for NB-IoT and LTE-MTC | Core: Mar 22; Perf: Sep 22 | RP-211339 | RP-211340 | Ongoing.
SI: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | Jun 21 | RP-210984 |  | Completed
LTE basket WI
LTE WI/SI
NOTE: The proposed revised basket WIDs are based on those endorsed by RAN4.

## Slide 13: New Rel-17 RAN4-led WI proposals
Spectrum related proposals
Non-spectrum related proposals
RP-211202 | New WID: High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands 5 and 12 and NR band n71 | Nokia, Nokia Shanghai Bell | WID new
RP-211283 | New WID on LTE/NR spectrum sharing in Band 34/n34 | CMCC | WID new
RP-211284 | New WID on LTE/NR spectrum sharing in Band 39/n39 | CMCC | WID new
RP-211393 | New WID on DC of x bands (x=1,2,3) LTE inter-band CA (xDL/1UL) and 4 bands NR inter-band CA (4DL/1UL) | Huawei, HiSilicon | WID new
RP-211445 | Motivation for Introduction of the 6GHz unlicensed band in other countries/regions | Apple Inc. | discussion
RP-211446 | New WID for Introduction of the 6GHz unlicensed band in other countries/regions | Apple Inc. | WID new
RP-211036 | New WID: BS/UE EMC enhancements | Ericsson Inc., Xiaomi | WID new
RP-211037 | Discussion on EMC Test Simplification for Rel-17 EMC enhancement | Ericsson Inc. | discussion
RP-211063 | Motivation for UE EMC enhancement | Beijing Xiaomi Electronics | discussion
RP-211064 | CCSA LS on CCSA progress on UE EMC | Beijing Xiaomi Electronics | discussion
RP-211285 | Motivation for new WI on air-to-ground network for NR | CMCC | WID new
RP-211286 | New WID on air-to-ground network for NR | CMCC | WID new
RP-211298 | Motivation on defining 8Rx performance requirements for NR | SoftBank Corp. | discussion
RP-211299 | Motivation for supporting non-colocated scenarios for band 42 and n77/n78 | SoftBank Corp., KDDI, NTT DOCOMO | discussion
RP-211422 | Motivation for BS EMC Test Simplification | Ericsson | discussion
RP-211423 | New WID: BS/UE EMC enhancements | Ericsson, Xiaomi | WID new

## Slide 14: RAN4 Q3 Planning
The TU budget for RAN4 in Rel-17 (The detailed TU allocation for each WI/SI was given in RP-210925)
  There is some remaining TUs for R4RD session(s).
    A limited number of additional RRM or demodulation performance objectives could be considered.
  There is no available TU in RF session(s).
  NOTE：the available capacity for RAN4 in the endorsed TU budget RP-210925 is incorrect. Please refer to RP‑202856 for correct available TU capacity in Rel-17.
Q3 meeting plans:
  Focus on Rel-17 WI/SIs
  Finalize Rel-17 RAN4-led WI/SIs with target completion date as September 2021.
RAN | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
92 Jun.21 | 100 | 100 | 93 Sep.21 | 101 | 101 | 94 Dec.21 | 101bis | 101bis | 102 | 102 | 95 Mar.22
total used capacity | 27.3 | 17.5 |  | 25.8 | 19.5 |  | 24.8 | 20 | 24.8 | 20.3 | 
available capacity | 24.5 | 20.5 |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 | 
remaining/exceeded capacity | -2.75 | 3 |  | -1.25 | 1 |  | -0.25 | 0.5 | -0.25 | 0.25 | 

## Slide 15: RAN4 TU budget
 |  |  |  | RAN | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
leading WG | RAT | WI code | latest WID/SID | 92 Jun.21 | 100 | 100 | 93 Sep.21 | 101 | 101 | 94 Dec.21 | 101bis | 101bis | 102 | 102 | 95 Mar.22
R1 | NR | NR_feMIMO-Core | RP-202024 |  | 0.25 | 1 |  | 0.25 | 1 |  | 0.25 | 1 | 0.25 | 1 | 
R4 | NR | NR_feMIMO-Perf | RP-202024 |  |  |  |  |  |  |  |  |  |  |  | 
R1 | NR | NR_ext_to_71GHz-Core | RP-193229 |  | 2 | 1 |  | 2 | 1 |  | 2 | 1 | 2 | 1 | 
R4 | NR | NR_ext_to_71GHz-Perf | RP-193229 |  |  |  |  |  |  |  |  |  |  |  | 
R1 | NR | NR_pos_enh-Core | RP-210903 |  |  | 1 |  |  | 1 |  |  | 1 |  | 1 | 
R1 | NR | NR_pos_enh-Perf | RP-210903 |  |  |  |  |  |  |  |  |  |  |  | 
R1 | NR | NR_redcap-Core | RP-210918 |  | 0.5 | 1 |  | 0.5 | 1 |  | 0.5 | 1 | 0.5 | 1 | 
R1 | NR | NR_redcap-Perf | RP-210918 |  |  |  |  |  |  |  |  | 0.25 |  | 0.5 | 
R1 | NR | NR_cov_enh-Core | RP-210855 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | NR_cov_enh-Perf | RP-210855 |  |  |  |  |  |  |  |  | 0.25 |  | 0.5 | 
R1 | LTE | NB_IOTenh4_LTE_eMTC6-Core | RP-201306 |  | 0.5 | 0.5 |  | 0.5 | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 
R4 | LTE | NB_IOTenh4_LTE_eMTC6-Perf | RP-201306 |  |  |  |  |  |  |  |  | 0.25 |  | 0.5 | 
R1 | NR | NR_SL_enh-Core | RP-202846 |  | 1 | 1 |  | 1 | 1 |  | 1 | 1 | 1 | 1 | 
R4 | NR | NR_SL_enh-Perf | RP-202846 |  |  |  |  |  |  |  |  |  |  | 0.25 | 
R2 | NR | NR_IIOT_URLLC_enh-Core | RP-210854 |  |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_IIOT_URLLC_enh-Perf | RP-193233 |  |  |  |  |  | 0.25 |  |  | 0.25 |  | 0.25 | 
R2 | NR | NR_NTN_solutions-Core | RP-210908 |  | 2 | 0.5 |  | 2 | 0.5 |  | 2 | 0.5 | 2 | 0.5 | 
R4 | NR | NR_NTN_solutions-Perf | RP-210908 |  |  |  |  |  |  |  |  | 0.25 |  | 0.5 | 
R2 | NR | NR_UE_pow_sav_enh-Core | RP-210938 |  |  | 0.25 |  |  | 0.25 |  |  | 0.25 |  | 0.25 | 
R4 | NR | NR_UE_pow_sav_enh-Perf | RP-210938 |  |  |  |  |  |  |  |  |  |  | 0.25 | 
R2 | NR | NR_IAB_enh-Core | RP-210758 |  | 1 | 0.5 |  | 1 | 0.5 |  | 1 | 0.5 | 1 | 0.5 | 
R4 | NR | NR_IAB_enh-Perf | RP-210758 |  |  |  |  |  |  |  |  |  |  | 0.25 | 
R2 | NR | NR_SL_relay | RP-210904 |  |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | LTE, NR | LTE_NR_DC_enh2-Perf | RP-193249 |  |  | 0.5 |  |  | 0.5 |  |  |  |  |  | 
R2 | NR | NR_SmallData_INACTIVE-Core | RP-201305 |  |  |  |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | FS_FR2_enhTestMethods | RP-210633 |  | 0.5 |  |  |  |  |  |  |  |  |  | 
R4 | NR | FS_NR_eff_BW_util | RP-210706 |  | 1 |  |  | 1 |  |  |  |  |  |  | 
R4 | NR | FS_NR_PC2_UE_FDD | RP-202870 |  | 0.5 |  |  |  |  |  |  |  |  |  | 
R4 | NR | Study on extended 600MHz NR band | RP-202924 |  | 1 |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_MIMO_OTA-Core | RP-201800 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | NR_MIMO_OTA-Perf | RP-201800 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | NR_demod_enh2-Perf | RP-210920 |  |  | 1.5 |  |  | 1.5 |  |  | 1.5 |  | 1 | 
R4 | NR | NR_DL1024QAM_FR1-Core | RP-202886 |  | 0.25 |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_DL1024QAM_FR1-Perf | RP-202044 |  |  |  |  | 0.25 | 0.25 |  | 0.25 | 0.25 | 0.25 | 0.25 | 
R4 | NR | NR_RRM_enh2-Core | RP-202874 |  |  | 1.5 |  |  | 1.5 |  |  | 1.5 |  | 1 | 
R4 | NR | NR_RRM_enh2-Perf | RP-202874 |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_HST_FR1_enh-Core | RP-210833 |  |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_HST_FR1_enh-Perf | RP-210833 |  |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 | 
R4 | NR | NR_RF_FR2_req_enh2-Core | RP-210914 |  | 2 | 1 |  | 2 | 1 |  | 2 | 1 | 2 | 1 | 
R4 | NR | NR_RF_FR2_req_enh2-Perf | RP-210914 |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_HST_FR2-Core | RP-210800 |  | 0.25 | 1 |  | 0.25 | 1 |  | 0.25 | 1 | 0.25 | 0.75 | 
R4 | NR | NR_HST_FR2-Perf | RP-210800 |  |  | 0.5 |  |  | 1 |  |  | 1 |  | 0.75 | 
R4 | NR | NR_MG_enh-Core | RP-210679 |  |  | 1 |  |  | 1 |  |  | 1 |  | 1 | 
R4 | NR | NR_MG_enh-Perf | RP-210679 |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | NR_RF_FR1_enh-Core | RP-210899 |  | 1.5 | 0.5 |  | 1.5 | 1 |  | 1.5 | 1 | 1.5 | 1 | 
R4 | NR | NR_RF_FR1_enh-Perf | RP-210899 |  |  |  |  |  |  |  |  |  |  |  | 
RAN4 | NR | NR_repeaters-Core | RP-210818 |  | 1 |  |  | 1 |  |  | 1 |  | 1 |  | 
R4 | NR | NR_BCS4-Core | RP-202832 |  | 1 |  |  | 1 |  |  | 1 |  | 1 |  | 
R4 | NR | NR_FR1_TRP_TRS-Core | RP-210807 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | NR_FR1_TRP_TRS-Perf | RP-210807 |  |  |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | FS_NR_Opt_pi2BPSK | RP-210910 |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | LTE_terr_bcast_bands-Core | RP-210907 |  |  |  |  |  |  |  |  |  |  |  | 
R4 | NR | R17 NR Basket Wis |  |  | 3 |  |  | 3 |  |  | 3 |  | 3 |  | 
R4 | NR | R17 NR spectrum related WI/SI |  |  | 2 |  |  | 2 |  |  | 2 |  | 2 |  | 
R4 | LTE | R17 LTE basket WIs |  |  | 1 |  |  | 1 |  |  | 1 |  | 1 |  | 
R4 | LTE | R17 LTE spectrum related WI/SI |  |  | 0.5 |  |  | 0.5 |  |  | 0.5 |  | 0.5 |  | 
R4 | NR | R16 NR Maintenance and TEI |  |  | 1.5 | 1 |  | 1.5 | 1 |  | 1.5 | 1 | 1.5 | 1 | 
R4 | LTE | LTE Maintenance |  |  | 0.5 | 0.25 |  | 0.5 | 0.25 |  | 0.5 | 0.25 | 0.5 | 0.25 | 
 | Total |  |  |  | 27.3 | 17.5 |  | 25.8 | 19.5 |  | 24.8 | 20 | 24.8 | 20.3 | 

## Slide 16: Rel-16 feature list
No outstanding open issues on Rel-16 feature list in RAN4.

## Slide 17: Thank You!
Steven for leading RAN4 in the previous year in this tough time
Vice chairs Haijie Qiu and Andrey Chervyakov for helping structure the e-meeting and chairing sessions
Carolyn Taylor for efficient secretary support
Email moderators for leading the email discussions and providing summaries
Delegates for contributions and discussesions