3GPP TSG RAN meeting #92-e	RP-211044

Electronic Meeting, 19th – 27th May, 2021

Status Report to TSG

Agenda item:			9.8.2.6

| WI / SI Name | WID on DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) in Rel-17 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R17_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 881102/881202 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210202 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 65 % | Performance Part: 65 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#99-e meeting, revised WID [2] and TR 37.717-11-21 v0.5.0 [1]  on DC of x bands (x=1,2,3,4) LTE inter-band CA and 2 bands NR inter-band CA were endorsed and agreed, respectively. Revised status of existing band combinations in e-mail request and new band combinations from RAN4#98-e meeting are listed in the excel file of the Status Report.

In the agreed big CR [3], RAN4 captured completed DC band combinations as follow

- The following operating bands have been completed in RAN4#99-e.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_7A_n25A-n66A | DC_7A_n25A DC_7A_n66A |
| DC_7A-7A_n25A-n66A | DC_7A_n25A DC_7A_n66A |
| DC_7C_n25A-n66A | DC_7A_n25A DC_7A_n66A |
| DC_66A_n25A-n66A | DC_66A_n25A DC_66A_n66A |
| DC_13A_n25A-n66A | DC_13A_n25A DC_13A_n66A |
| DC_8A_n39A-n40A | DC_8A_n39A DC_8A_n40A |
| DC_3A_n1A-n8A DC_3A-3A_n1A-n8A | DC_3A_n1A DC_3A_n8A |
| DC_7A_n1A-n8A DC_7A-7A_n1A-n8A | DC_7A_n1A DC_7A_n8A |
| DC_8A_n39A-n79A | DC_8A_n39A DC_8A_n79A |
| DC_40A_n1A-n78A | DC_40A_n1A DC_40A_n78A |
| DC_40C_n1A-n78A | DC_40A_n1A DC_40A_n78A |

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-7C_n3A-n78A | DC_7C_n3A DC_7C_n78A |
| DC_2A-7A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A |
| DC_2A-7A-7A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A |
| DC_2A-7C_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A |
| DC_2A-13A_n25A-n66A | DC_2A_n66A DC_13A_n25A DC_13A_n66A |
| DC_2A-66A_n25A-n66A | DC_2A_n66A DC_66A_n25A |
| DC_7A-13A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_7A-7A-13A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_7C-13A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_7A-66A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_7A-7A-66A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_7C-66A_n25A-n66A | DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_3A-7A_n3A-n78A | DC_3A_n3A DC_7A_n3A DC_3A_n78A DC_7A_n78A |
| DC_3A-7C_n3A-n78A | DC_3A_n3A DC_7A_n3A DC_7C_n3A DC_3A_n78A DC_7C_n78A DC_7A_n78A |
| DC_3A-28A_n3A-n78A | DC_3A_n3A4 DC_28A_n3A DC_3A_n78A DC_28A_n78A |
| DC_3A-7A_n1A-n8A DC_3A-3A-7A_n1A-n8A DC_3A-7A-7A_n1A-n8A DC_3A-3A-7A-7A_n1A-n8A | DC_3A_n1A DC_3A_n8A DC_7A_n1A DC_7A_n8A |

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-3A-20A_n7A-n78A | DC_1A_n7A DC_3A_n7A DC_20A_n7A DC_1A_n78A DC_3A_n78A DC_20A_n78A |
| DC_2A-7A-13A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_2A-7A-7A-13A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_2A-7C-13A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_13A_n25A DC_13A_n66A |
| DC_2A-7A-66A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_2A-7A-7A-66A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_2A-7C-66A_n25A-n66A | DC_2A_n66A DC_7A_n25A DC_7A_n66A DC_66A_n25A |
| DC_1A-3A-7A_n3A-n78A | DC_1A_n3A DC_3A_n3A DC_7A_n3A DC_1A_n78A DC_3A_n78A DC_7A_n78A |
| DC_1A-3A-7C_n3A-n78A | DC_1A_n3A DC_3A_n3A DC_7A_n3A DC_7C_n3A DC_1A_n78A DC_3A_n78A DC_7A_n78A DC_7C_n78A |
| DC_1A-3A-28A_n3A-n78A | DC_1A_n3A DC_3A_n3A DC_28A_n3A DC_1A_n78A DC_3A_n78A DC_28A_n78A |
| DC_3A-7A-28A_n3A-n78A | DC_3A_n3A DC_7A_n3A DC_28A_n3A DC_3A_n78A DC_7A_n78A DC_28A_n78A |
| DC_3A-7C-28A_n3A-n78A | DC_3A_n3A DC_7A_n3A DC_7C_n3A DC_28A_n3A DC_3A_n78A DC_7A_n78A DC_7C_n78A DC_28A_n78A |

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1

| DL | UL |
| --- | --- |
| DC_1A-3A-7A-28A_n3A-n78A | DC_1A_n3A DC_3A_n3A DC_7A_n3A DC_28A_n3A DC_1A_n78A DC_3A_n78A DC_7A_n78A DC_28A_n78A |
| DC_1A-3A-7C-28A_n3A-n78A | DC_1A_n3A DC_3A_n3A DC_7A_n3A DC_7C_n3A DC_28A_n3A DC_1A_n78A DC_3A_n78A DC_7A_n78A DC_7C_n78A DC_28A_n78A |

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations within FR1 and FR2

| DL | UL |
| --- | --- |
| DC_28A_n7A-n258A DC_28A_n7A-n258B DC_28A_n7A-n258C DC_28A_n7A-n258D DC_28A_n7A-n258E DC_28A_n7A-n258F DC_28A_n7A-n258G DC_28A_n7A-n258H DC_28A_n7A-n258I DC_28A_n7A-n258J DC_28A_n7A-n258K DC_28A_n7A-n258L DC_28A_n7A-n258M DC_28A_n7B-n258A DC_28A_n7B-n258B DC_28A_n7B-n258C DC_28A_n7B-n258D DC_28A_n7B-n258E DC_28A_n7B-n258F DC_28A_n7B-n258G DC_28A_n7B-n258H DC_28A_n7B-n258I DC_28A_n7B-n258J DC_28A_n7B-n258K DC_28A_n7B-n258L DC_28A_n7B-n258M | DC_28A_n7A DC_28A_n258A DC_28A_n258G DC_28A_n258H DC_28A_n258I |

For the EN-DC band combinations with self-interference problem, MSD test configuraiton and MSD levles are introduced in 7.3B.2.3.5.

2.4.2	Remaining Open issues

Some requested band combination from previous RAN4 meeting are open to be discussed and new band combinations will be analysed and completed in the future meetings during rel-17 time frame. For more detail information, refer the attached excel file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2104965 | TR 37.717-11-21 v0.4.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 2 | R4-2104967 | TP on summary of self-interference analysis for new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 3 | R4-2104968 | MSD anlaysis results for new DC band combinations | LG Electronics France |
| 4 | R4-2106378 | TP for TR 37.717-11-21: DC_1A-3A-20A_n7A-n78A | ZTE Corporation |
| 5 | R4-2106647 | TP for TR 37.717-11-21:DC_40A_n1A-n78A/DC_40C_n1A-n78A | Huawei, HiSilicon |
| 6 | R4-2106743 | TP for TR 37.717-11-21 to include 2_n25-n66 | Ericsson, Bell Mobility |
| 7 | R4-2106744 | TP for TR 37.717-11-21 to include 7_n25-n66 | Ericsson, Bell Mobility |
| 8 | R4-2106745 | TP for TR 37.717-11-21 to include 13_n25-n66 | Ericsson, Bell Mobility |
| 9 | R4-2106746 | TP for TR 37.717-11-21 to include 66_n25-n66 | Ericsson, Bell Mobility |
| 10 | R4-2106747 | TP for TR 37.717-11-21 to include DC_2-7_n25-n66 | Ericsson, Bell Mobility |
| 11 | R4-2106748 | TP for TR 37.717-11-21 to include DC_2-13_n25-n66 | Ericsson, Bell Mobility |
| 12 | R4-2106749 | TP for TR 37.717-11-21 to include 2-66_n25-n66 | Ericsson, Bell Mobility |
| 13 | R4-2106750 | TP for TR 37.717-11-21 to include 7-13_n25-n66 | Ericsson, Bell Mobility |
| 14 | R4-2106751 | TP for TR 37.717-11-21 to include 7-66_n25-n66 | Ericsson, Bell Mobility |
| 15 | R4-2106752 | TP for TR 37.717-11-21 to include 2-7-13_n25-n66 | Ericsson, Bell Mobility |
| 16 | R4-2106753 | TP for TR 37.717-11-21 to include 2-7-66_n25-n66 | Ericsson, Bell Mobility |
| 17 | R4-2106755 | TP for TR 37.717-11-21 to include 28_n7-n258 | Ericsson, Telstra |
| 18 | R4-2106758 | TP for TR 37.717-11-21 to include 1-7-28_n3-n78 | Ericsson, Telstra |
| 19 | R4-2106763 | TP for TR 37.717-11-21 to include 3-7_n3-n78 | Ericsson, Telstra |
| 20 | R4-2106764 | TP for TR 37.717-11-21 to include 3-28_n3-n78 | Ericsson, Telstra |
| 21 | R4-2106765 | TP for TR 37.717-11-21 to include 1-3-7_n3-n78 | Ericsson, Telstra |
| 22 | R4-2106766 | TP for TR 37.717-11-21 to include 1-3-28_n3-n78 | Ericsson, Telstra |
| 23 | R4-2106767 | TP for TR 37.717-11-21 to include 3-7-28_n3-n78 | Ericsson, Telstra |
| 24 | R4-2106768 | TP for TR 37.717-11-21 to include 1-3-7-28_n3-n78 | Ericsson, Telstra |
| 25 | R4-2107735 | TP for TR 37.717-11-21: DC_8A_n39A-n40A | ZTE Corporation |
| 26 | R4-2109841 | TR 37.717-11-21 v0.5.0 TR update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-17 | LG Electronics France |
| 27 | R4-2109857 | Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) DC in Rel-17 | LG Electronics France |
| 28 | R4-2109875 | Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-17 | LG Electronics France |
| 29 | R4-2110454 | TP for TR 37.717-11-21: DC_8A_n39A-n40A | ZTE Corporation |
| 30 | R4-2110455 | TP for TR 37.717-11-21: DC_8A_n39A-n79A | ZTE Corporation |
| 31 | R4-2110744 | TP for TR 37.717-11-21: UE requirements for DC_3_n1-n8, DC_3-3_n1-n8, DC_7_n1-n8, DC_7-7_n1-n8 | CHTTL |
| 32 | R4-2110748 | TP for TR 37.717-11-21: UE requirements for DC_3-7_n1-n8, DC_3-3-7_n1-n8, DC_3-7-7_n1-n8, DC_3-3-7-7_n1-n8 | CHTTL |
| 33 | R4-2110757 | TP for TR 37.717-11-21: UE requirements for DC_3-7_n1-n8, DC_3-3-7_n1-n8, DC_3-7-7_n1-n8, DC_3-3-7-7_n1-n8 | CHTTL |
| 34 | R4-2111097 | Rel-17 CR 38101-3-h10 corrections EN-DC x band LTE + 2 band NR | Ericsson |
| 35 | R4-2111159 | draft CR to 38.101-3 to add UL configurations for DC_7_n78-n258 | Ericsson, Telstra |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template