3GPP TSG RAN meeting #91e										RP-211047

Electronic Meeting, March 16-26, 2021

## Status Report to TSG

Agenda item:			9.6.16

| WI / SI Name | Study on extended 600MHz NR band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: | Performance part: |  | Testing part: |
| Acronym | FS_NR_600MHz_ext |  |  |  |  |
| Unique ID | 900059 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202924 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2021 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 75 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Mansoor Shafi |
|  | Company | Spark NZ Ltd |
|  | Email | mansoor.shafi@spark.co.nz |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#98-e (Online, 25th	Jan 2020 – 5th Feb 2021)

The study item has been triggered during RAN4#98-e meeting. Contributions in [1-23] were discussed during RAN4#98-e meeting.

Summary of the email discussion for [98e][148] FS_NR_600MHz_ext topic during the RAN4#98-e meeting was captured in [1].

Work plan for the RAN4 work on FS_NR_600MHz_ext study item was approved in [4], as extracted below:

| Number | Item | Tasks | Date of Completion/Meeting Number |
| --- | --- | --- | --- |
| 1 | Band Name | APT 600 MHz band | RAN4 98 e Jan 2021 |
| 2 | Consider options B1 and B2 from AWG LS, but other options are not precluded and agree blank TR. | Determine the feasibility of B1 and B2 Explore other options- if B1 and B2 are not feasible. Agree options Agree TR contents | RAN4 98 e Jan 2021 |
| 3 | Regulatory study of the frequency range around 600MHz in Region 3 | Explore what regulatory constraints are there in the 600 MHz band in Region 3- and reference relative footnotes in RR. For each option in (2): Leverage relevant n 71 studies define the operating band and channel bandwidth look at full band and split duplexer architectures adjacent 3GPP and non 3GPP bands document any findings in draft TR | RAN4 98 e Jan 2021 |
| 4 | Interim report to TSG RAN | Prepare interim report to TSG RAN | RAN4 98 e Jan 2021 |
| 5 | Requirements of Co-existence | For each option in item 2, explore the requirements of co-existence between 3GPP and non 3GPP services. Specifically: Leverage relevant n 71 requirements Band 28 co-existence DTV co-existence Wireless Microphones in the center band gap RAS Emission restrictions Update Draft TR | RAN4 99e May 2021 |
| 6 | Study potential frequency arrangements and conclude the possible implications (such as insertion loss, transmitter and receiver characteristics for both BS and UE, system limitations such as channel bandwidths, etc.) of different duplex filter implementations | For each option: Duplex filter implementation challenges, filter roll off, duplexer switch loss if dual duplexer used, special considerations due to reduced center band gap. Compare the above with 3GPP band 28. UE Tx requirements UE Rx requirements Own Rx interference from own Tx Rx blocking Filter characteristics for to/from DTV co-existence BS issues Out of band emissions Spurious emissions Co-existence with other BSs Update Draft TR | RAN4 99e May 2021 |
| 5 | Report back to TSG RAN. | Completion of TR Summarise findings to TSG | RAN 4, 100, Aug 2021 |

Skeleton for the Technical Report on “Technical feasibility of options in extended 600 MHz NR band” was agreed in [13], capturing the following outline:

4	Background

4.1	Options for study: B1

4.2	Options for study: B2

4.3	Options for study: Other Bx (if required)

5	Frequency band arrangements and regulatory background

5.1	Operating band and channel bandwidth

5.2	Adjacent 3GPP bands

5.3	Nearby non-3GPP Services

5.3.1 	Introduction

5.3.2 	Coexistence between 600 MHz and TV Services

5.3.3 	Coexistence between 600 MHz Radio Astronomy Service (RAS)

5.4	Duplex filter implementation issues

6	List of band specific issues for APT600 MHz frequency band

7	Study of NR specific issues

7.1	UE aspect issues

7.1.1 	UE transmitter requirements

7.1.2	UE receiver requirements

7.2	BS aspect issues

During the meeting, the work was organized in [1] into the following areas:

1.	General (work plan and TR): discussed based on tdocs in [4, 13]

2.	Regulatory aspects: discussed based on tdocs in [6-8]

3.	Need for coexistence studies: discussed based on tdocs in [9-11]

4.	Band plan and feasibility of implementation: discussed based on tdocs in [5, 12, 14-21]

5.	Reply LS to AWG: discussed based on tdoc in [22]

The following Way Forward documents were discussed during the meeting, but consensus was not achieved and those were Noted:

- R4-2103266	Way forward on regulatory requirements for protection of other services identified for Region 3 and coexistence with Band 28/n28 [2]

- R4-2103268 	Way forward on bands plans for further study and duplex filter options [3]

The following TP was agreed for the Technical Report:

- R4-2103267	Regulatory aspects for the 600MHz range in APT region [8]

During the e-mail approval process after RAN4#98-e meeting, the following LS to AWG was approved:

- R4-2103406	Reply LS on technical feasibilities for frequency arrangements for IMT in 470 – 703 MHz band [23]

RAN4#98bis-e (Online, 12th Apr 2021 – 20th Apr 2021)

Contributions in [24-39] were discussed during RAN4#98bis-e meeting. Summary of the email discussion for [98bis-e][142] FS_NR_600MHz_ext topic during the RAN4#98bis-e meeting was captured in [27].

During the meeting, the work was organized in [27] into the following areas:

1.	Reply LS from APT/AWG-27: discussed based on tdoc in [39]

2.	Coexistence with other services: discussed based on tdocs in [28, 29, 34, 38]

3.	Frequency arrangement: discussed based on tdocs in [30 - 38]

The following Way Forward document was discussed during the meeting and approved:

- R4-2105421	Way forward on Coexistence with Other Services [24]

The following Way Forward document was discussed during the meeting, but consensus was not achieved and it was Noted:

- R4-2105422	Way forward on Frequency arrangements for further study and corresponding UE filter configurations [25]

The TR 38.860 was updated in [26].

RAN4#99-e (Online, 19th	May 2021 – 17th May 2021)

Contributions in [40-59] were discussed during RAN4#99-e meeting. Summary of the email discussion for [99e][152] FS_NR_600MHz_ext topic during the RAN4#99-e meeting was captured in [54].

During the meeting, the work was organized in [54] into the following areas:

1.	Introductory part of 38.860: discussed based on tdocss in [41, 50]

2.	Coexistence with other services (DTV outstanding): discussed based on tdocs in [41, 43, 44, 46, 51]

3.	Frequency arrangement: discussed based on tdocs in [40, 41, 42, 45, 47, 48, 49, 52, 53]

The following TPs were agreed for the Technical Report:

•	R4-2107892: Text proposal for 38.860 [55]

•	R4-2107895: TP to TR 38.860: coexistence with other services [56]

•	R4-2108000: TP for TR 38.860:  Filter option B1 [57]

•	R4-2107891: TP for TR 38.860: Filter option B2 [58]

•	R4-2107999: TP to TR38.860 on band plan and duplex filter considerations for 600 MHz [59]

#### 2.4.2	Remaining Open issues

Based on study item objectives, the following open issues were identified:

- Study potential frequency arrangements and conclude the possible implications (such as insertion loss, transmitter and receiver characteristics for both BS and UE, system limitations such as channel bandwidths, etc.) of different duplex filter implementations.

- Consider options B1 and B2 from AWG LS, but other options are not precluded.

- Consider filter arrangements that are independent of band 71/n71 and hence do not impact the requirements of band 71/n71

- Answer the request from AWG regarding the technical feasibility of option B1 and B2, respectively. Further options are not precluded and may be included in LS to AWG.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-2103335	Email discussion summary for [98e][148] FS_NR_600MHz_ext, Moderator (Ericsson), RAN4#98e

[2] 	R4-2103266	Way forward on regulatory requirements for protection of other services identified for Region 3 and coexistence with Band 28/n28, ZTE, RAN4#98e

[3] 	R4-2103268	Way forward on bands plans for further study and duplex filter options, Nokia, Nokia Shanghai Bell, RAN4#98e

[4] 	R4-2103270	Work plan of study on extended 600MHz NR band, Spark NZ Ltd, RAN4#98e

[5] 	R4-2102589	Band Plan for 600MHz SI, Apple, RAN4#98e

[6] 	R4-2100744	Regulatory study for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#98e

[7] 	R4-2102162	Extended 600MHz band - Regulatory aspects, Ericsson, RAN4#98e

[8]	R4-2103267	Regulatory aspects for the 600MHz range in APT region, Huawei, RAN4#98e

[9] 	R4-2100745	Coexistence for APT 600 MHz, Nokia, Nokia Shanghai Bell, CBN, RAN4#98e

[10] 	R4-2101957	Coexistence study for extended 600MHz NR band, ZTE Corporation, CBN, RAN4#98e

[11] 	R4-2102573	Initial considerations on the coexistence studies for 600MHz SI	, Huawei, RAN4#98e

[12] 	R4-2100056	Frequency band arrangements and duplexer options for extended 600MHz NR band, Spark NZ Ltd, RAN4#98e

[13] 	R4-2103265	Blank TR for extended 600MHz NR band, Spark NZ Ltd, RAN4#98e

[14] 	R4-2100501	Consideration on extended 600MHz NR band, CATT, CBN, RAN4#98e

[15] 	R4-2100542	Extended 600MHz NR Duplexer Feasibility and Band Arrangement, Skyworks Solutions Inc., RAN4#98e

[16] 	R4-2100746	Frequency arrangements for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#98e

[17] 	R4-2101372	Discussion on frequency arrangement for extended 600MHz NR Band, Xiaomi, RAN4#98e

[18] 	R4-2101958	Discussions on Option B1 and B2 for extended 600MHz, ZTE Corporation, CBN, RAN4#98e

[19] 	R4-2102161	Extended 600MHz band - frequency arrangement, Ericsson, RAN4#98e

[20] 	R4-2102407	600 MHz band for Region 3, Qualcomm Incorporated, RAN4#98e

[21] 	R4-2102574	Feasibility analysis of the frequency arrangement in 600MHz range for APT, Huawei, CBN, RAN4#98e

[22] 	R4-2103269	[DRAFT] Reply LS on technical feasibilities for frequency arrangements for IMT in 470 – 703 MHz band, Huawei, CBN, RAN4#98e

[23]	R4-2103406	Reply LS on technical feasibilities for frequency arrangements for IMT in 470 – 703 MHz band, Huawei, CBN, RAN4#98e

[24]	R4-2105421	Way forward on Coexistence with Other Services, Ericsson, RAN4#98bis-e

[25]	R4-2105422	Way forward on Frequency arrangements for further study and corresponding UE filter configurations, Qualcomm, RAN4#98bis-e

[26]	R4-2105423	Updated TR for extended 600MHz NR band, Spark, RAN4#98bis-e

[27]	R4-2105479	Email discussion summary for [98-bis-e][142] FS_NR_600MHz_ext	Moderator (Ericsson), RAN4#98bis-e

[28]	R4-2104717	Coexistence for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[29]	R4-2104931	Coexistence study for extended 600 MHz NR frequency band, ZTE Corporation, RAN4#98bis-e

[30]	R4-2104495	Option B2 for Extended 600MHz NR band, Spark NZ Ltd, RAN4#98bis-e

[31]	R4-2104718	Frequency arrangements for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#98bis-e

[32]	R4-2104817	Discussion on Extended 600MHz Band Implementation Options, Skyworks Solutions Inc., RAN4#98bis-e

[33]	R4-2104891	TP on band plan for 600 MHz, Apple, RAN4#98bis-e

[34]	R4-2105094	Further discussion on frequency arrangement for extended 600MHz NR Band, Xiaomi, RAN4#98bis-e

[35]	R4-2106593	Discussions on Option B1 and B2 for extended 600MHz	, ZTE Corporation, RAN4#98bis-e

[36]	R4-2106891	Extended 600MHz band - Band and duplexer arrangement, Ericsson, RAN4#98bis-e

[37]	R4-2107301	Feasibility analysis of 600MHz duplexer, Huawei, HiSilicon, RAN4#98bis-e

[38]	R4-2107348	Filtering for extended 600 MHz band, Qualcomm Incorporated, RAN4#98bis-e

[39]	R4-2105105	[LS on] FREQUENCY ARRANGEMENTS FOR IMT IN THE BAND 470 – 703 MHz, APT/AWG-27, RAN4#98bis-e

[40]	R4-2108908	Filter options for B1, Spark NZ Ltd, RAN4#99-e

[41]	R4-2109132	Text Proposal for TR 38 860, Spark NZ Ltd, RAN4#99-e

[42]	R4-2109462	Study on extended 600MHz NR band, Spark NZ Ltd, RAN4#99-e

[43]	R4-2109753	Coexistence study for extended 600 MHz NR frequency band, ZTE Corporation, RAN4#99-e

[44]	R4-2109785	TP to TR 38.860 on Coexistence for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#99-e

[45]	R4-2109786	Frequency arrangements for APT 600 MHz, Nokia, Nokia Shanghai Bell, RAN4#99-e

[46]	R4-2110090	TP to TR 38.860 - Coexistence aspects, Ericsson, RAN4#99-e

[47]	R4-2110165	TP to TR38.860 on band plan and duplex filter considerations for 600 MHz, Apple, RAN4#99-e

[48]	R4-2110978	TP for TR 38.860: Filter option B1, Qualcomm Incorporated, RAN4#99-e

[49]	R4-2111018	Extended 600MHz duplexers and band definitions options evaluation, Skyworks Solutions Inc., RAN4#99-e

[50]	R4-2111043	TP to TR 38.860: B1/B2 background, Huawei, RAN4#99-e

[51]	R4-2111044	TP to TR 38.860: coexistence with other services	, Huawei, RAN4#99-e

[52]	R4-2111045	TP to TR 38.860: B1 full band filter feasibility analysis, Huawei, RAN4#99-e

[53]	R4-2111443	Further evaluation on 600MHz duplexer schemes, Huawei,HiSilicon, RAN4#99-e

[54]	R4-2107962	Email discussion summary for [99-e][152] FS_NR_600MHz_ext, Moderator (Ericsson), RAN4#99-e

[55]	R4-2107892	Text proposal for 38.860, Spark NZ Ltd., RAN4#99-e

[56]	R4-2107895	TP to TR 38.860: coexistence with other services	Huawei, HiSilicon, RAN4#99-e

[57]	R4-2108000	TP for TR 38.860: Filter option B1, Qualcomm Incorporated, RAN4#99-e

[58]	R4-2107891	TP for TR 38.860: Filter option B2	Nokia, Nokia Shanghai Bell	, RAN4#99-e

[59]	R4-2107999	TP to TR38.860 on band plan and duplex filter considerations for 600 MHz, Apple, RAN4#99-e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template