3GPP TSG RAN meeting #92e										RP-211074

Electronic Meeting, June 14-18, 2021

Status Report to TSG

Agenda item:			9.6.9

| WI / SI Name | Study on high power UE (power class 2) for one NR FDD band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_PC2_UE_FDD |  |  |  |  |
| Unique ID | 900058 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-202870 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 09/2021 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 60% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

In WF R4-2107742, following progress were captured:

General part:

- Two methods are discussed to address the interference issue (i.e. MSD, UL configuration).

  - MSD method is adopted for n1 and n3.

  - UL configuration can be considered for other FDD bands if needed.

- MSD values can first be calculated based on available RF components and existing assumptions. New assumption, if available, can also be considered for MSD calculation.

Simulation Part:

Agreement:

- There is performance gain observed based on simulation results from agreed assumptions.

- Large traffic models (e.g. full-buffer) in UL is hardly observed in the practical network, there is no need to include it in the study.

Conclusion:

- It is concluded that performance gain can be observed from both system level and Monte Carlo based simulations. Further evaluation based on other traffic models for reference are not precluded.

2.4.2	Remaining Open issues

Following open issues will be further studied and discussed in the next meeting:

- How to apply duty cycle concept in FDD bands;

- Analyses on receiver sensitivity degradation.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-98e

[1] R4-2103336	Email discussion summary for [98e][149] FS_NR_PC2_UE_FDD	Moderator (China Unicom)

[2] R4-2103273	Way forward on PC2 for NR FDD band	China Unicom

[3] R4-2103274	Way forward on simulation assumptions for system performance evaluation	China Unicom

[4] R4-2103272	Work plan for study on high power UE (power class 2) for one NR FDD band	China Unicom

[5] R4-2101110	Discussion on HP UE for FDD bands	Xiaomi

[6] R4-2102391	On NR FDD HPUE		Huawei, HiSilicon

[7] R4-2102610	Views on HPUE for NR FDD bands	Apple

[8] R4-2102708	Discussion on HPUE in NR FDD band		vivo

[9] R4-2100110	Discussion on SAR schemes for PC2 FDD band	CMCC

[10] R4-2102135	Discussion on SAR scheme for HPUE FDD	ZTE Corporation

[11] R4-2102186	Discussion on SAR scheme for HPUE FDD	ZTE Corporation

[12] R4-2100290	Consideration of current RF components feasibility for FDD PC2 UE	LG Electronics France

[13] R4-2100543	PC2 FDD RFFE Technology, Performance, Thermal and Power Aspects	Skyworks Solutions Inc.

[14] R4-2102392	System performance evaluation for FDD HPUE	Huawei, HiSilicon

[15] R4-2102503	Simulation assumptions for FDD HPUE performance evaluations	Qualcomm Incorporated

[16] R4-2102709	Initial evaulation of PC2 UE for NR FDD	vivo

RAN4-98-bis-e

[1] R4-2105480	Email discussion summary for [98-bis-e][143] FS_NR_PC2_UE_FDD	Moderator (China Unicom)

[2] R4-2105494	Way forward on PC2 for NR FDD band	China Unicom

[3] R4-2105425	Way forward on initial agreements on system performance evaluation	China Unicom

[4] R4-2104540	Discussion on HPUE in NR FDD band	vivo

[5] R4-2106550	Discussion on HP UE for FDD bands Xiaomi

[6] R4-2106912	TR skeleton for Study on high power UE (power class 2) for one NR FDD band	China Unicom

[7] R4-2104509	Clarification on testing assumptions of FDD-PC2	SoftBank Corp.

[8] R4-2106362	Discussion on HPUE FDD band		ZTE Corporation

[9] R4-2106560	R17 FDD HPUE	OPPO

[10] R4-2104997	Receiver sensitivity degradation for PC2 UE in FDD band		LG Electronics France

[12] R4-2107298	REFSENS analysis for FDD HPUE Huawei, HiSilicon

[13] R4-2107299	On feasibility of RF component to support FDD HPUE	Huawei, HiSilicon

[14] R4-2107354	UE related considerations for PC2 FDD	Qualcomm Incorporated

[15] R4-2104541	Initial evaulation results of PC2 UE for NR FDD	vivo

[16] R4-2104922	System performance evaluation on FDD HPUE	ZTE Corporation

[17] R4-2107119	FDD PC2 system performance evaluations	Qualcomm Incorporated

[18] R4-2107300	System performance evaluation of FDD HPUE	Huawei, HiSilicon

RAN4-99e

[1] R4-2107963	Email discussion summary for [99-e][153] FS_NR_PC2_UE_FDD	Moderator (China Unicom)

[2] R4-2107742	WF on PC2 for NR FDD band	China Unicom

[3] R4-2108866	TR 38.861 v0.1.0 FS_NR_PC2_UE_FDD	China Unicom

[4] R4-2110163	Half duplex operation for PC2 FDD bands	Apple

[5] R4-2110197	Discussion on HP UE for FDD bands	Xiaomi

[6] R4-2109700	Discussion on SAR scheme of FDD HPUE vivo

[7] R4-2110829	R17 FDD HPUE	OPPO

[8] R4-2107896	TP on Sensitivity degradation in NR n3 for PC2 UE in FDD band	LG Electronics France

[9] R4-2110433	Discussion on interference for HPUE FDD band	ZTE Corporation

[10] R4-2109699	System performance evaluation on FDD HPUE	vivo

[11] R4-2109763	System performance evaluation on FDD HPUE	ZTE Corporation

[12] R4-2110798	TP to TR38.861: Simulaiton results for FDD HPUE	Qualcomm Incorporated

[13] R4-2111446	Further system level simulation for FDD HPUE	Huawei, HiSilicon

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template