3GPP TSG RAN meeting #92-e									    RP-211130

Electronic Meeting, June 14 - 18, 2021								（Revision of）

Status Report to TSG

Agenda item:			9.8.4.3

| WI / SI Name | SAR schemes for UE power class 2 (PC2) for NR inter-band Carrier Aggregation and supplemental uplink (SUL) configurations with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SAR_PC2_interB_SUL_2BUL |  |  |  |  |
| Unique ID | 880097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201337 RP-201584 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2021 | Performance part: 03/2021 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Liu, Bo |
|  | Company | China Telecom |
|  | Email | liubo1@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #96_e

R4-2010269	Work plan for SAR schemes for UE power class 2 NR inter-band CA and SUL with 2UL

R4-2011789	WF on UE PC2 for NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Options for SAR schemes for PC2 NR inter-band CA and SUL configurations

- Identified issues for further discussions

RAN4 #97_e

R4-2015889 CR to 38.101-1 Introduce band combination requirements for PC2 CA_n1A-n78A

R4-2016851 WF on SAR solutions for PC2 NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Agreement on P-MPR solution:

  - UE implementation based solution, i.e. P-MPR is always available as the baseline SAR solution for NR PC2 inter-band CA and SUL configurations

- Agreement on release independency:

  - The requirements and SAR compliance mechanism for NR PC2 inter-band CA are release independent from Rel-15 based on the P-MPR solution.

  - The SAR compliance mechanism for SUL configurations is release independent from Rel-15 based on the P-MPR solution.

- Candidate Options and identified issues for SAR solutions for PC2 NR inter-band CA and SUL configurations

RAN4 #98_e

R4-2103173 CR to 38.307 Release independence for UE power class 2 NR inter-band CA and SUL configurations (R17)

R4-2103172 Way forward on SAR solutions for PC2 NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Agreement on release independence:

  - Agree the CR R4-2103173 (revision of R4-2101124) to 38.307 Release independence for UE power class 2 NR inter-band CA and SUL configurations

- WF on SAR solutions:

  - Duty Cycle based solutions

    - Option 1: Report the total duty cycle capability per band combination with SARratio factor consideration and not need to report SARratio

      - How to define the SARratio will be further discussed

  - “Blind scheme” solution can be discussed further

RAN4 #98bis_e

R4-2105341	Way forward on SAR solutions for PC2 NR inter-band CA and SUL configurations

The approved WF covers the following aspects:

- Duty Cycle based solutions

  - Report the total duty cycle capability per band combination with SARratio factor consideration and not need to report SARratio

    - The Dutycycle threshold calculation procedure is based on formula (1), which is to be specified in the spec.

      - DutyNR, x *( PNR,x/ P26)*SARratioNR, x + DutyNR, y *(PNR, y/ P26)* [SARratioNR, y ] ≤ Duty threshold (1)

    - How to define the SARratio will be further discussed, considering but not limit to the following options

      - Option 1: The SARratio calculation formula (2) could be a reference

[Formula (2): SARratioNR, x = 50%/DutycycleNR, x   ; SARratioNR, y = 50%/DutycycleNR, y]

      - Option 2: Depend on UE implementation

- “Blind scheme” solution can be discussed further

RAN4 #99_e

R4-2107741	WF on UE PC2 SAR solutions and UE maximum power

The approved WF covers the following aspects:

WF on SAR solutions

- Duty Cycle based solutions

  - Report the total duty cycle capability per band combination with SARratio factor consideration and not need to report SARratio

    - Dutycycle threshold calculation procedure, which is to be specified in the spec.

      - Option1: DutyNR, x *( PNR,x/ P26)*SARratioNR, x + DutyNR, y *(PNR, y/ P26)* SARratioNR, y  ≤ Duty threshold

where, SARratioNR, x = 50%/DutycycleNR, x   ; SARratioNR, y = 50%/DutycycleNR, y

      - Option2: DutyNR, x *( PNR,x/ P26) + DutyNR, y *(PNR, y/ P26) *SARratioNR ≤ Duty threshold

Where, SARratioNR = DutycycleNR, x /DutycycleNR, y

      - Agreement: Option 1

    - Dutycycle capability reporting

      - Option 1: Report only one total dutycycle capability independent of power class cases

      - Option 2: Report total dutycycle capabilities based on power class cases

      - Agreement: Option 1

  - “Blind scheme” solution can be discussed further

WF on UE maximum power

- How to increase UE maximum power high limit

  - Option 1: Remove PPowerClass constraint from PCMAX_H

  - Option 2: Replace PPowerClass  with sum or modified sum in both PCMAX_H and PCMAX_L

  - Option 2a: Define a new power class where the requirements are based on per-band power capability (no need to further define separate MSD requirements)

  - Option 3: Define a new power class per band-combination

  - Option 4: Consider power boosting approach

  - Agreement: Down-select to Option 2 and Option 3

- WI scope for increasing UE maximum power high limit

  - Option 1: Focus on increasing UE maximum power high limit for NR uplink inter band CA under this WI and revise the WID to accommodate this topic in the objective accordingly.

  - Option 2: Discuss the topic in a dedicated SI in Rel-18.

2.4.2	Remaining Open issues

Network centralized SAR solutions for PC2 NR inter-band CA and SUL configurations

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #96_e:

- R4-2010266, Revised WID: SAR schemes for UE power class 2 (PC2) for NR inter-band Carrier Aggregation and supplemental uplink (SUL) configurations with 2 bands UL, China Telecom

- R4-2010267, New basket WID: Band combination specific requirements for UE power class 2 (PC2) for NR inter-band Carrier Aggregation with 2 bands downlink and 2 bands uplink, China Telecom

- R4-2010268, Discussion on RAN procedure rules for UE power class 2 (PC2) WID, China Telecom

- R4-2010269, Work plan for SAR schemes for UE power class 2 NR inter-band CA and SUL with 2UL, China Telecom

- R4-2010270, Discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2010634, Discussion on PC2 inter-band NR CA, ZTE

- R4-2009796, Discussion on SAR solution for interband PC2 2UL CA, CATT

- R4-2010546, Discussion on the SUL band combination PC2 SAR compliance, Huawei, HiSilicon

- R4-2010773, Discussion on SUL HPUE SAR, OPPO

- R4-2009797, Discussion on SAR solution for SUL PC2, CATT

- R4-2011866, Email discussion summary for [96e][128] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

- R4-2011789, WF on UE PC2 for NR inter-band CA and SUL configurations, China Telecom

RAN4 #97_e:

- R4-2014383, Discussion on SAR issues for inter-band and SUL 2UL CA PC2, CATT

- R4-2015039, On MSD for PC2 n41-n79 NR inter-band CA, ZTE Corporation

- R4-2015040, Discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2015041, Discussion on SAR solution for NR PC2 SUL, ZTE Corporation

- R4-2015190, Discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL	China Telecom

- R4-2015191, Discussion on SAR schemes for UE power class 2 NR SUL configurations	China Telecom

- R4-2015192, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2015194, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR SUL configurations, China Telecom

- R4-2015260, Discussion on SAR issue for HP UE inter-band UL CA, Xiaomi

- R4-2015266, MSD analysis on high power UE for CA_n41-n79, Xiaomi

- R4-2015286, Discussion on the SAR solutions for SUL band combinations, Huawei, HiSilicon

- R4-2015287, Discussion on the SAR solutions for UL CA band combinations, Huawei, HiSilicon

- R4-2015329, Discussion on SAR solution for PC2 inter-band NR CA, vivo

- R4-2015330, Discussion on SAR solution for PC2 UE with SUL, vivo

- R4-2015345, Discussion on SUL HPUE SAR, OPPO

- R4-2015346, Discussion on inter-band CA HPUE SAR, OPPO

- R4-2015889, CR to 38.101-1 Introduce band combination requirements for PC2 CA_n1A-n78A, China Telecom, ZTE, Huawei, HiSilicon, CATT

- R4-2015983, Facilitating SAR compliance for UL inter-band CA PC2, Ericsson

- R4-2016439, Upper limits on output power for dual PA, Qualcomm Incorporated

- R4-2016851, WF on SAR solutions for PC2 NR inter-band CA and SUL configurations, China Telecom

- R4-2016852, WF on power configuration for PC2 NR inter-band CA, Qualcomm

- R4-2016963, Email discussion summary for [97e][121] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

RAN4 #98_e:

- R4-2100100, Discussion on SAR issues for PC2 NR inter-band CA and SUL configurations, CMCC

- R4-2100372, Discussion on inter-band 2UL CA Pcmax upper limit, CATT

- R4-2101101, Discussion on SAR issue for HP UE inter-band UL CA, Xiaomi

- R4-2101102, Discussion on SAR issue for NR PC2 SUL, Xiaomi

- R4-2101109, MSD analysis on high power UE for CA_n41-n79, Xiaomi, ZTE Corporation

- R4-2101117, Discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2101118, Discussion on SAR schemes for UE power class 2 NR SUL configurations, China Telecom

- R4-2101119, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2101120, draft CR to 38.101-1 Introduce SAR solution for UE power class 2 NR SUL configurations, China Telecom

- R4-2101121, Discussion on release independence for UE power class 2 NR inter-band CA and SUL configurations, China Telecom

- R4-2101122, CR to 38.307 Release independence for UE power class 2 NR inter-band CA and SUL configurations (R15), China Telecom

- R4-2101123, CR to 38.307 Release independence for UE power class 2 NR inter-band CA and SUL configurations (R16), China Telecom

- R4-2101726, Methods for faciliating SAR compliance for inter-band UL CA, Ericsson

- R4-2101752, Discussion on inter-band CA HPUE SAR, OPPO

- R4-2102139, Further discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2102140, Further discussion on SAR solution for NR PC2 SUL, ZTE Corporation

- R4-2102190, Further discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2102191, Further discussion on SAR solution for NR PC2 SUL, ZTE Corporation

- R4-2102287, On the SAR solutions for UL CA band combinations, Huawei, HiSilicon

- R4-2102289, On the SAR solutions for SUL band combinations, Huawei, HiSilicon

- R4-2102414, Increasing UE maximum output power, Qualcomm Incorporated

- R4-2102712, Discussion on SAR solution for PC2 inter-band NR CA, vivo

- R4-2103172, Way forward on SAR solutions for PC2 NR inter-band CA and SUL configurations, China Telecom

- R4-2103173, CR to 38.307 Release independence for UE power class 2 NR inter-band CA and SUL configurations (R17), China Telecom

- R4-2103174, Way forward on increasing UE maximum power for UE equipped with two PAs, Qualcomm

- R4-2103305, Email discussion summary for [98e][117] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

RAN4 #98bis_e:

- R4-2104527, Discussion on PC2 inter-band NR CA, vivo

- R4-2104572, Exploiting full potential of UE Tx power, Nokia Japan

- R4-2105085, More on methods for faciliating SAR compliance for inter-band UL CA, Ericsson

- R4-2105086, Higher BC power class for UL CA, Ericsson

- R4-2105341, Way forward on SAR solutions for PC2 NR inter-band CA and SUL configurations	, China Telecom

- R4-2105342, Way forward on increasing UE maximum power high limit, Qualcomm

- R4-2105444, Email discussion summary for [98-bis-e][107] NR_SAR_PC2_interB_SUL_2BUL_NWM, Moderator (China Telecom)

- R4-2106275, Further discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2106276, Further discussion on SAR schemes for UE power class 2 NR SUL configurations, China Telecom

- R4-2106363, Further discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2106541, Discussion on SAR issue for HP UE inter-band UL CA, Xiaomi

- R4-2106557, R17 Discussion on UE power class high limit, OPPO

- R4-2106559, R17 Inter band CA HPUE, OPPO

- R4-2106905, Power class consideration for NR inter-band UL CA, Apple

RAN4 #99_e:

- R4-2108805, On UL Duty Cycle method for NR uplink inter band CA, Nokia, Nokia Shanghai Bell

- R4-2108806, On increasing UE maximum power high limit for NR uplink inter band CA, Nokia, Nokia Shanghai Bell

- R4-2109173, Discussion on increasing maximum output power for UE PC2 CA, Mediatek India Technology Pvt.

- R4-2109676, Discussion on SAR ratio in duty cycle solution, vivo

- R4-2109975, More on methods for faciliating SAR compliance for inter-band UL CA, Ericsson

- R4-2109976, Higher BC power class for UL CA, Ericsson

- R4-2110049, Further discussion on SAR schemes for UE power class 2 NR inter-band CA with 2UL, China Telecom

- R4-2110050, Further discussion on SAR schemes for UE power class 2 NR SUL configurations, China Telecom

- R4-2110192, Discussion on SAR issue for HP UE inter-band UL CA, Xiaomi

- R4-2110438, Further discussion on SAR solution for NR PC2 inter-band CA, ZTE Corporation

- R4-2110830, R17 Inter band CA HPUE SAR, OPPO

- R4-2110831, R17 power class report for NR in CA, OPPO

- R4-2111298, Discussion on New Power Limits for Inter-band CA or DC, Huawei,HiSilicon

- R4-2111501, Power class consideration for NR inter-band UL CA, Apple

- R4-2107741, WF on UE PC2 SAR solutions and UE maximum power, China Telecom

- R4-2107936, Email discussion summary for [99-e][126] NR_SAR_PC2_interB_SUL_2BUL, Moderator (China Telecom)

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template