3GPP TSG RAN meeting #92e										RP-211160

Electronic Meeting, Jun. 14-18, 2021

Status Report to TSG

Agenda item:		9.7.4.2

| WI / SI Name | Introduction of UE TRP (Total Radiated Power) and TRS (Total Radiated Sensitivity) requirements and test methodologies for FR1 (NR SA and EN-DC) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_TRP_TRS |  |  |  |  |
| Unique ID | 911010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210807 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Mar/2022 | Performance part: Sep/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin; Liu, Qifei; Shaozhe |
|  | Company | vivo, OPPO, CMCC |
|  | Email | ruixin.wang@vivo.com liuqifei@oppo.com shaozhe@CHINAMOBILE.COM |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #99-e (May 2021, Electronic Meeting)

- General

- The email discussions have been summarized in [1]

- WF on FR1 TRP TRS was approved [2]

- LS to CTIA on collaborations on Head and Hand Phantoms for 5G FR1 OTA testing was approved [3]

- LS to RAN5 on MU work of FR1 TRP TRS WI was approved [4]

- Reply LS to GSMA on FR1 TRP TRS test methods was approved [5]

- Work Plan for WI was approved [6]

- TR 38.834 v0.0.1 FR1 TRP TRS test methods was agreed [7]

•	Testing methodologies

- UE type for FR1 TRP TRS testing

    - Smartphone is selected as 1st priority for FR1 TRP TRS WI

- Use scenarios for test methods

    - Talk mode using head & hand phantom for narrow devices between 56 mm and 72 mm and for wide devices with a width >72 mm and <92 mm.

    - Browsing mode using hand phantom for narrow and wide phones

    - Free Space for devices not used in talk or browsing mode

- Measurement distance for FR1 TRP TRS test system

    - The effective antenna approach defined in TR 38.827 for RTS method should be adopted for FR1 TRP TRS testing, the minimum range length is suggested to be 1.2 m.

- Large bandwidth impacts

    - A MU element related to frequency flatness needs to be considered for FR1 TRP TRS test system

- SA test system

    - For FR1 SA, the test system and test procedure for LTE can be reused as much as possible

•	Power configuration for EN-DC

- Power splitting between LTE and NR

    - For EN-DC OTA testing, the fixed-power-splitting approach should be configured, the following options can be considered:

      - Option 1: UE transmit LTE and NR with a 50%-50% equal power splitting under EN-DC mode.

        - Option 1a: exact 50%-50% power splitting with fixed 50% power for each RAT, e.g. for PC3, 20 dBm LTE and 20 dBm NR

        - Option 1b: rough 50%-50% power splitting with only fixed 50% power for LTE, e.g., for PC3, 20dBm LTE and no upper power limit setting for NR

      - Option 2: UE transmit a significant different power for LTE and NR under EN-DC mode

        - Option 2a: maximum power for NR and minimized power for LTE (stable LTE connection should be confirmed with, e.g. 10dBm UL power)

        - Option 2b: maximum power for LTE and minimized power for NR (stable NR connection should be confirmed with, e.g. 10dBm UL power)

      - Option 3: other configuration is not precluded

- Special OTA test method for DPS function

    - RAN4 further discuss whether it is necessary to develop OTA test method to quantify the DPS function of FR1 UEs.

- Tx configuration for TRP and TRS

    - Given maximum Tx should be configured for both TRP and TRS, RAN4 need to decide whether same Tx configurations should be used for TRP and TRS:

    - Option 1: EN-DC Tx Power splitting for TRP and TRS testing should be the same.

    - Option 2: EN-DC Tx power splitting for TRP and TRS should be different.

- For EN-DC, whether two RATs need to be measured

    - FFS whether both LTE and NR should be measured under EN-DC mode.

    - Clarification from RAN Plenary on whether LTE measurement under EN-DC mode is within the scope of the WID is helpful.

    - This topic is related to the Tx power configuration of EN-DC, suggest to make decision on EN-DC power splitting first

•	UE configuration with multi-antenna

- Tx antenna switching

- Option1: Function Off. This is traditional way for OTA testing.

  - Potential vendor declaration and test mode FFS

  - Minimum requirement shall be satisfied by the antenna with the best TRP performance

- Option 2: Function On. How to test the TRP at this condition is FFS.

- Rx antenna switching

- RAN4 further study how to treat the UE with Rx antenna switching.

•	Test Time Reduction

- Reduce EN-DC combinations

    - RAN4 should define a mechanism on testing time reduction of EN-DC combinations.

- Reduce SA test time

    - Test time reduction techniques are desired for SA test methods.

- Companies are encouraged to share views on how to reduce the FR1 OTA testing time

•	Co-operation between RAN4 and RAN5 on this WI

- How to draft Annex B: Measurement Uncertainty for TR 38.834

    - RAN5 is responsible for MU assessment of the test methods, and RAN5 can send LS to RAN4 with the endorsed TPs in the attachment for TR 38.834.

    - Once RAN4 receives the LS, the Editor can implement the RAN5 endorsed Text Proposals (TPs) directly for this RAN4 TR.

2.4.2	Remaining Open issues

- SA and EN-DC test setup and calibration procedure

- Ripple test procedure for SA and EN-DC test system

- Detailed configure power for EN-DC (fixed-power-splitting approach)

- Methodology on how to reduce TRP TRS testing time

- How to configure UE with TX/Rx switching

- How to develop head&hand phantoms

- How to configure the test parameters for each band (e.g. center frequency, bandwidth, RBs..)

- Test procedures for SA and EN-DC

2.5	RAN5

2.5.1	Agreements

RAN5 discussion has not been started yet

2.4.2	Remaining Open issues

- MU assessment

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#99-e

- R4-2108461	Email discussion summary for [99-e][335] FR1_TRP_TRS, Moderator (vivo)

- R4-2108620	WF on FR1 TRP TRS, vivo

- R4-2108621	LS on Head and Hand Phantoms for 5G FR1 OTA testing, Vivo

- R4-2108622	LS to RAN5 on MU work of FR1 TRP TRS WI, vivo, ROHDE & SCHWARZ

- R4-2108623	Reply LS on 5G FR1 OTA Testing Method, Vivo

- R4-2108624	Workplan of TRP TRS WI, vivo,OPPO,CMCC

- R4-2108625	TR Skeleton for FR1 TRP TRS OTA test methods, vivo

- R4-2108689	Email discussion summary for [99-e][335] FR1_TRP_TRS, Moderator (vivo)

- R4-2110029	on TRP TRS work plan, Xiaomi

- R4-2110166	Views on TRP/TRS for NR FR1 stand-alone, Apple

- R4-2110179	views on FR1 TRP&TRS EN-DC test methodology, CAICT

- R4-2110792	Workplan of TRP TRS WI, vivo,OPPO,CMCC

- R4-2110793	General views on TRP TRS WI, vivo

- R4-2110794	Discussion on SA test method, vivo

- R4-2110802	Discussion on EN-DC test method, vivo

- R4-2110803	TR Skeleton for FR1 TRP TRS OTA test methods, vivo

- R4-2110804	Discussion and Reply LS to GSMA on 5G FR1 OTA Testing Method, vivo

- R4-2110842	Power setting for EN-DC test, OPPO

- R4-2111459	On workplan for R17 NR FR1 UE TRP and TRS WI, Huawei,HiSilicon

- R4-2108729	Definition of an OTA Testing Method for 5G FR1, GSMA

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template