3GPP TSG RAN meeting #92e										RP-211313

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:			9.7.1.6

| WI / SI Name | NR Positioning Enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_pos_enh |  |  |  |  |
| Unique ID | 900160 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210903 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2022 | Performance part: 09/2022 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 25%: | Performance Part: 0%: | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteurs | Name | Yi GUO |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |
| Rapporteur | Name | Ren DA |
|  | Company | CATT |
|  | Email | renda@catt.cn |
| Rapporteur | Name | Yazid Lyazidi |
|  | Company | Ericsson |
|  | Email | yazid.lyazidi@ericsson.com |
| Rapporteur | Name | Iana Siomina |
|  | Company | Ericsson |
|  | Email | iana.siomina@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#104bis-e

In this meeting, RAN1 has discussed three topics: 1) UE/gNB Tx/Rx timing error mitigation; 2) UL-AOA enhancements and 3) DL-AOD enhancements;

Topic #1: Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

Agreement:

- Support the following for mitigating TRP Tx timing errors and/or UE Rx timing errors for DL TDOA

  - Support a UE to provide the association information of RSTD measurements with UE Rx TEG(s) to the LMF when the UE reports the RSTD measurements to the LMF if the UE has multiple TEGs

  - Support a TRP providing the association information of DL PRS resources with Tx TEGs to the LMF if the TRP has multiple TEGs

  - Support the LMF to provide the association information of DL PRS resources with Tx TEGs to a UE for UE-based positioning if the TRP has multiple TEGs

  - FFS: the details of the signalling, procedures, and UE capability

- Send an LS to RAN4 to check if there is any issue to support the above enhancements

Agreement:

Support the following for mitigating UE Tx timing errors and/or TRP Rx timing errors for UL TDOA

- Support a TRP to provide the association information of RTOA measurements with TRP Rx TEG(s) to the LMF when the TRP reports the RTOA measurements to the LMF if the TRP has multiple Rx TEGs

- Support a UE to provide under capability the association information of UL SRS resources for positioning with Tx TEGs to the LMF if the UE has multiple Tx TEGs

  - FFS: Whether to support a UE to provide the association information of UL SRS resources for MIMO with Tx TEGs to the LMF if the UE has multiple Tx TEGs

  - FFS: Whether the association information is sent directly from UE to LMF, or is first provided to gNB and then forwarded to LMF

- FFS: the details of the Signaling, procedures, and UE capability

Agreement:

For mitigating UE/TRP Tx/Rx timing errors for DL+UL positioning, support one of the following alternatives:

- Alt.1: Support a UE to provide the association information of a UE Rx-Tx time difference measurement with a pair of {Rx TEG, Tx TEG} to LMF, where the Rx TEG is used to receive the DL PRS and the Tx TEG is used to transmit the UL Positioning SRS;

- Alt.2: Support a UE to provide the association information of a UE Rx-Tx time difference measurement with a UE RxTx TEG to LMF according to the one of the 2 following options:

  - Option 1: the UE RxTx TEG is associated with one or more {DL PRS resource, UL Positioning SRS resource} pairs

    - FFS:  whether UE provides the association information of DL PRS resources to UE Rx TEG to LMF for UE RxTx measurements specifically

  - Option 2: the UE RxTx TEG is associated with one or more {Rx TEG, Tx TEG} pairs where the Rx TEG is used to receive the DL PRS and the Tx TEG is used to transmit the UL Positioning SRS.

- For both alterntives, the UE may provide the association information of SRS resources for positioning to UE Tx TEG to LMF

  - FFS: Whether the association information is sent directly from UE to LMF, or is first provided to gNB and then forwarded to LMF

- FFS: the details of the signalling, procedures, and UE capability

Agreement:

- For mitigating UE/TRP Tx/Rx timing errors for DL+UL positioning, support one of the following alternatives:

  - Alt.1: Support a gNB to provide the association information of a gNB Rx-Tx time difference measurement with a pair of {Rx TEG, Tx TEG} to LMF

  - Alt. 2: Support a gNB to provide the association information of a gNB Rx-Tx time difference measurement with a TRP RxTx TEG to LMF, if the TRP has multiple RxTx TEGs, according to the one of the 2 following options:

    - Option 1: the TRP RxTx TEG is associated with one or more {DL PRS resource, UL Positioning SRS resource} pairs

      - FFS:  whether gNB provides the association information of UL Positioning SRS resources to TRP Rx TEG to LMF, if the TRP has multiple Rx TEGs, for gNB RxTx measurements specifically

    - Option 2: the TRP RxTx TEG is associated with one or more {Rx TEG, Tx TEG} pairs where the Rx TEG is used to receive the UL Positioning SRS and the Tx TEG is used to transmit the DL PRS.

  - For both alternatives, the gNB may provide the association information of DL PRS resources to TRP Tx TEG to LMF if the TRP has multiple Tx TEGs.

- FFS: the details of the signalling, procedures

R1-2104111 LS on UE/TRP Tx/Rx Timing Errors	CATT

Topic #2: Accuracy improvements for UL-AoA positioning solutions

Agreement:

- The following option is supported to enhance signaling of UL-AOA measurement report in case of a linear array

  - Option 2: The z-axis of LCS is defined along the linear array axis. gNB reports only the ZoA relative to z-axis in the LCS, and the LCS-to-GCS translation function is used to set up the specific z-axis direction

- UL-AOA signalling details for support of Option 2 are left up to RAN WG3

Agreement:

- Uncertainty range for expected UL AoA/ZoA is defined as follows

  - Expected azimuth angle of arrival as (φAOA - ΔφAOA/2, φAOA + ΔφAOA/2)

    - φAOA - expected azimuth angle of arrival, ΔφAOA – uncertainty range for expected azimuth angle of arrival

  - Expected zenith angle of arrival as (θAOA - ΔθAOA/2, θAOA + ΔθAOA/2)

    - θAOA - expected zenith angle of arrival, ΔθAOA – uncertainty range for expected zenith angle of arrival

- Select one of the following coordinate system alternatives for signaling UL AoA/ZoA assistance information

  - Alt.1: Only GCS is supported for AoA/ZoA assistance information indication

  - Alt.2: Both GCS and LCS are supported for AoA/ZoA assistance information indication

- FFS: Additional signaling for AoA/ZoA assistance information (expected value and uncertainty range)

Agreement:

Reporting to LMF of M > 1 UL-AOA (AoA/ZoA) measurement values associated with the first arrival path and corresponding to the same timestamp is supported.

Topic #3: Accuracy improvements for DL-AoD positioning solutions

Agreement:

Regarding support of angle calculation enhancement for DL-AoD:

- Support gNB providing the beam/antenna information to the LMF.

  - The gNB beam/antenna information can be provided to the UE for UE-based DL-AoD

  - FFS: the details of contents of the beam/antenna information

  - FFS: the details of how to provide the beam/antenna information.

  - Note: The antenna information is related to reducing the overhead of beam information

- Send an LS to RAN2/RAN3 regarding the option of angle report from gNB to LMF for UE-A DL-AoD requesting them to consider this option in Rel-17.

Agreement:

Support the following enhancements under UE capability for both UE-B and UE-A DL-AOD positioning method

- Enhancing the signaling to UE for the purpose of PRS resource(s) measurement and (for UE-A) report

  - FFS: The detailed signaling (e.g, the boresight direction for UE-A DL-AoD, further spatial information of PRS resources, processing prioritization of PRS resources)

- FFS: The following options

  - Option 1: Enhancing the reporting to include the measurements of adjacent beams PRS resources that related with each other indicated by the assistance data.

  - Option 2: UE can be requested to measure and report on specific PRS resources

Agreement:

- For the purpose of both UE-B and UE-A DL-AoD, and with regards to the support of AOD measurements with an expected uncertainty window, study further whether to support at most one of the following options:

  - Option 1: Indication of expected DL-AoD/ZoD value and uncertainty (of the expected DL-AoD/ZoD value) range(s) is signaled by the LMF to the UE

    - Single Expected DL-AoD/ZoD and uncertainty (of the expected DL-AoD/ZoD value) range(s) can be provided to the UE for each [TRP]

  - Option 2: Indication of expected DL-AoA/ZoA value and uncertainty (of the expected DL-AoA/ZoA value) range(s) is signaled by the LMF to the UE

    - Single Expected DL-AoA/ZoA and uncertainty (of the expected DL-AoA/ZoA value) range(s) can be provided to the UE for each [TRP]

  - Option 3: Indication of expected AoD/ZoD or AoA/ZoA value and uncertainty is not introduced.

  - FFS: details of signaling

- FFS: Applicability of this agreement to other Positioning methods

R1-2104089 LS on DL-AoD angle calculation enhancement

RAN1#105-e

In this meeting, RAN1 has discussed three topics: 1) UE/gNB Tx/Rx timing error mitigation; 2) UL-AOA enhancements and 3) DL-AOD enhancements; 4) latency reduction; 5) multipath/NLOS mitigation; 6) others (on-demand PRS, positioning of INNACTIVE UEs) ; and 7) Reply LS to SA2 on Scheduling Location in Advance.

Topic #1: Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

Agreement:

- For mitigating UE Tx timing errors for UL TDOA, support  one of the following options:

  - Option 1:

    - Subject to UE’s capability, support a UE providing the association information of UL SRS resources for positioning with Tx TEGs directly to the LMF if the UE has multiple Tx TEGs.

    - FFS: Support LMF to forward the association information provided by the UE to the serving and neighboring gNBs

  - Option 2:

    - Subject to UE’s capability, support a UE providing the association information of UL SRS resources for positioning with Tx TEGs to the serving gNB if the UE has multiple Tx TEGs.

    - Support the serving gNB to forward the association information provided by the UE to the LMF

    - FFS: Support LMF to forward the association information from the serving gNB for the UE to the neighboring gNBs

- FFS: UE should be able to report capability information related to Tx TEGs to LMF via LPP signaling

- Support gNB to report the associated SRS resource ID/resource set ID of the RTOA measurement to LMF

Agreement:

Send an LS to RAN2/RAN3 (cc SA2), including the following content:

- RAN1 has evaluated the use of positioning reference units (PRUs) with known locations for positioning and observes improvements in using PRUs for enhancing the positioning performance. But, RAN1 has not identified specification enhancements needed in RAN1 specifications. RAN1 kindly requests RAN2/RAN3 (cc SA2) to determine if and what specification enhancements are adopted for PRUs for positioning.

- Notes:

  - The term “positioning reference unit (PRU)” is only used as a terminology in this discussion.  PRU does not necessarily mean an introduction of a new network node.

  - PRU may support, at least, some of the Rel-16 positioning functionalities of UE, if agreed, which is up to RAN2.  The positioning functionalities may include, but not limited to, the following:

    - Provide the positioning measurements (e.g., RSTD, RSRP, Rx-Tx time differences)

    - Transmit the UL SRS signals for positioning

  - PRU may be requested by the LMF to provide its own known location coordinate information to the LMF. If the antenna orientation information of the PRU is known, the information may also be requested by the LMF.

R1-2106326 LS on Positioning Reference Units (PRUs) for enhancing positioning performance

Agreement:

For mitigating UE Tx/Rx timing errors for DL+UL positioning, a UE may support, up to UE capability, one or both of the following options:

- Option 1: Reporting of UE RxTx TEG ID is supported by the UE

  - FFS: Further details on how the RxTx TEG IDs are related/associated to Tx TEG IDs and/or Rx TEG IDs and to the Rx-Tx measurements.

- Option 2: Reporting of UE RxTx TEG ID is not supported by the UE; reporting of Rx TEG ID and Tx TEG ID is supported.

- In either option, a Tx TEG ID is associated with (downselection needed)

  - Alt. 1: an UL SRS resource for positioning corresponding to the Tx timing of the Rx-Tx measurement

  - Alt. 2: the Tx timing of the Rx-Tx measurement

  - Alt. 3: one or more UL SRS resources for positioning

- Note: An Rx TEG ID is associated with one DL PRS resource (or more DL PRS resources) corresponding to the Rx time of the measurement

- FFS: How to resolve potential mismatch between UE and gNB Rx-Tx time difference measurements (e.g. UE provides the UE Rx-Tx measurements associated with a Tx TEG with SRS1, while gNB provides the gNB Rx-Tx measurements with a Rx TEG associated with SRS2).

- FFS: The potential impact and modification on the definition of Rx-Tx time difference measurements

Topic #2: Accuracy improvements for UL-AoA positioning solutions

Agreement:

Both GCS and LCS are supported for UL AoA/ZoA assistance information indication.

Note: Existing signaling can be used for obtaining LCS to GCS translation information

Agreement:

Granularity of 0.1 degrees is applied for the expected AoA (φAOA), expected ZoA (θZOA ) and the corresponding uncertainty values

Agreement:

LMF to gNB signaling of UL AoA/ZoA assistance information (expected value and uncertainty range) is supported for UL-TDOA and Multi-RTT positioning methods

Agreement:

Send an LS to RAN3 (potentially also to RAN2 at least as cc) capturing RAN1 agreements on UL AOA/ZOA assistance information (expected value and uncertainty range) and request them to define signalling

R1-2106202        LS on support of UL-AOA/ZOA assistance information signalling for NR positioning

Agreement:

NR supports gNB reporting of the first arrival path UL-AOA/ZOA measurement per SRS for positioning resource and SRS for MIMO resource

- Note: The use of SRS for MIMO resource is transparent to the UE

Topic #3: Accuracy improvements for DL-AoD positioning solutions

Agreement:

For both UE-based and UE-assisted DL-AOD, the UE can be requested subject to UE capability to measure and report (for UE-assisted) the PRS RSRP of the first path

- FFS: Details of measurement and reporting of PRS RSRP of the first path

Agreement:

For UE-assisted DL-AOD positioning method, select one or more of the following to enhance the signaling to the UE for the purpose of PRS resource(s) measurement and reporting:

- Option 1: the LMF explicitly identify adjacent beams in the assistance data (AD)

- Option 2: the LMF send the beam information in the AD with an order of priority of PRS resources.

- Option 3: the LMF includes boresight direction information for each PRS resource in the assistance data.

- Option 4: the LMF send the beam information in the AD with indicated subset of PRS resources.

- FFS: Detailed signaling and procedure

- FFS: How to define adjacent beams

Agreement:

For the beam/antenna information to be optionally provided to the LMF by the gnodeB, select one or more of the following:

- Option 1: the gNB reports the antenna configuration including at least the following parameter:

  - the number of antenna elements (vertical and horizontal)

  - antenna spacing dh and dv

  - FFS: For DFT-based beams, precoder information for each PRS resource

    - Check whether the already reported boresight directions are sufficient, or whether more information is needed

  - FFS: Antenna Element pattern Information

    - FFS: Details

  - FFS: If additional information about panel/orientation is needed

- Option 2: the gNB reports a mapping of angle and beam gains for each of the PRS resources.

  - FFS: representation of the mapping (e.g. parametric function approximating the beam response, or gain/angle table, beamwidth, intersection point of multiple beams (angle, RSRP)intersection point)

- Other options are not precluded

- In either option, the gNB beam/antenna information can optionally be provided to the UE by the LMF for UE-based DL-AoD

Agreement:

- For both UE-based and UE-assisted DL methods, at least for two-stage PRS beam sweeping, study further at least the following:

  - Enhancements in the association between resources belonging to two DL PRS resource sets of the same TRP

- Companies are encouraged to evaluate whether other potential enhancements in this subagenda or other subagendas (e.g. additional beam information, on-demand PRS framework) could be used to enable this feature (potentially by implementation).

- Note: Two-stage PRS beam sweeping corresponds to different DL PRS resource sets

Topic #4: Latency improvements for both DL and DL+UL positioning methods

Agreement:

- M-sample (1<=M<4) PRS processing corresponding to measurements performed within M instances of the DL PRS resource set on a PRS resource, subject to UE capability, is beneficial from a RAN1 perspective for latency reduction.

- One sample corresponds to one instance

- Send an LS to RAN4 informing that

  - M-sample (1<=M<4) measurements corresponding to measurements performed within M (1<=M<4) instances of the DL PRS resource set on a PRS resource are beneficial for reduction of measurement latency from RAN1 point of view.

  - RAN4 is requested to check the feasibility of measurements performed within M (1<=M<4) instances of the DL PRS resource set and identify the impact on requirements/side condition.

- RAN1 to further study at least the following aspects for allowing M-sample (1<=M<4) PRS processing

  - Details of UE capability

  - Signaling details, e.g., to indicate whether measurement is based on one or more samples

  - Whether the PRS sample processing time is defined and the relation with (N, T).

    - Note: This may have RAN4 dependency

R1-2106185 LS on PRS processing samples

Agreement:

RAN1 to further study at least the following aspects for MG enhancement with regards to MG requesting and configuration/activation/triggering for the purpose of latency reduction for positioning:

- Preconfiguration of multiple MGs

- Triggering/activation of MG(s) with lower layer signalings (DCI or DL MAC CE)

- Request of MG(s) with lower layer signaling by the UE to the gNB

- Request/determination of MG(s) by LMF indication to the gNB/UE

- Note: The combination of the above items is possible.

Agreement:

- Further study the following options (with the same numerology) to support PRS measurement without MGs for latency reduction in Rel-17

  - Option 1: The PRS is from the serving cell and UE measurement is inside the active DL BWP

  - Option 2: The PRS can be from the serving cell and non-serving cell, and UE measurement is inside the active DL BWP

  - Option 3: The PRS (from the serving cell or non-serving cell) used for UE measurement may extend outside or be completely outside the active DL BWP (including with potentially a different numerology)

  - Note: RAN1 strives not to increase the PRS measurement time compared with Rel-16 MG-based measurement

- The following aspects are FFS

  - PRS processing prioritization window

  - Mechanism to trigger UE DL PRS measurements and report

  - UE/gNB assumptions on processing of DL PRS and other DL physical channels / signals

  - UE DL PRS processing capabilities

- Note: Companies are encouraged to compare the latency benefits of introducing MG-less PRS measurements over MG-based PRS measurements

- Note: Depending on the comparison of latency benefits (and other considerations such as complexity) between introducing MG-less PRS measurements and MG-based PRS measurements, none/one/multiple of the above options should be adopted in Rel-17.

- Agreement:

- Send an LS to RAN2 informing that

  - From RAN1 perspective, it is beneficial to support a finer granularity for location response time in order to reduce latency.

  - RAN2 is requested to check if it can be supported and design the signaling details if supported.

- R1-2106316 LS on granularity of response time

Topic #5: Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation

Agreement:

- Study reporting of LoS/NLoS indicators for DL, UL, and DL+UL positioning measurements taken at both UE and TRP at least for UE assisted positioning.

- Study the following options (or combinations of the following options) for LoS/NLoS indicators

  - Option 1: Binary (i.e., hard) value indicators

  - Option 2: Soft value indicators (i.e., [0,1]).

    - FFS: Format and criteria for determination

  - FFS: additional information or options

- FFS: LoS/NLoS indicators for UE-based positioning

- Agreement:

- Study multipath reporting enhancements for DL, UL, and DL+UL positioning to enable LoS/NLoS/multipath identification and mitigation at the LMF for UE-assisted positioning.

  - FFS: Details of the enhancements.

- Agreement:

- For multipath reporting enhancements, study reporting from TRP to LMF, angle, timing, phase (of additional paths) and power for the additional N paths (value of N is part of the study).

- Note: Companies are not obligated to provide inputs for all parameters in their study

Agreement:

For multipath reporting enhancements, study reporting from UE to LMF, relative timing of additional paths (additional to the first path) and the power (at least relative power) at least per DL PRS resource per additional path for at least DL-AoD reporting (the number of paths is part of the study).

Agreement:

- Study whether to support up to N>2 additional paths in the measurement reports from UE to LMF for at least DL-TDOA and multi-RTT,

  - FFS: Exact value of N.

  - FFS: reporting the power of the paths in addition to the timing.

  - FFS: LMF requesting additional M non-distinct paths corresponding to the first path.

- Note 1: This agreement applies to N additional paths (i.e., not including the “first” path).

- Note 2: Rel-16 supports N=2 already.

Agreement:

As part of studying LoS/NLoS information reporting, study at least the following options for information to enable/assist LoS/NLoS detection:

- Option 1: Polarization information reporting from UE/gNB to LMF.

- Option 2: Coherence bandwidth information reporting from UE/gNB to LMF.

- Option 3: Propagation time difference information reporting from UE/gNB to LMF.

- Option 4: RSRP reporting from UE/gNB to LMF with finer granularity

- Option 5: Ricean factor and the variance of Channel Frequency Response (CFR) information reporting from UE/gNB to LMF

- Option 6: No specification impact outside of LoS/NLoS reporting

Note: Companies are encouraged to identify differences in information reporting and any performance gains compared with multipath information reporting

Topic #6: Others (on-demand transmission and reception of DL PRS for DL and DL+UL positioning for UE-based and UE-assisted positioning solutions, and support positioning for UEs in RRC_ INACTIVE state, for UE-based and UE-assisted positioning solutions)

Agreement:

- For potential signaling of one or more parameters (such signaling is not yet agreed) for both UE- and LMF- initiated on-demand DL PRS request, consider at least the following (all parameters will not necessarily be supported and all parameters may not be applicable to both UE-initiated and LMF-initiated on-demand DL PRS request)

- Start/end time of DL PRS transmission

- DL PRS resource bandwidth

- DL-PRS resource set IDs

- DL PRS resource IDs

- DL PRS transmission periodicity and offset

- DL PRS resource repetition factor

- Number of DL PRS symbols per DL PRS resource

- DL PRS muting patterns

- DL PRS QCL information

- Number of TRPs

- Number of PRS resources per PRS resource set

- Number frequency layers or frequency layer indicator

- Beam directions

- Combsize, start PRB, Point A of DL PRS

- ON/OFF indicator of the DL PRS

- FFS additional parameters indicated for UE and/or LMF initiated on-demand DL PRS request

Agreement:

NR positioning supports DL PRS-RSRP (section 5.1.28 in the TS 38.215) and DL RSTD (section 5.1.29 in the TS 38.215) measurements by UEs in RRC_INACTIVE state

- FFS additional potential impact on RAN1

Topic #7: Reply LS to SA2 on Scheduling Location in Advance

R1-2106312 Reply LS to SA2 on Scheduling Location in Advance

#### 2.1.2	Remaining Open issues

- Mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays

  - Further discuss the issues related to the mitigation of UE Rx/Tx and/or gNB Rx/Tx timing delays (e.g., RSTD reporting related to UE Rx TEGs, the association information of UE Tx TEGs for MIMO SRS, the association information of UE/gNB Rx-Tx time different measurements with UE/TRP Rx/Tx/RxTx TEGs, potential impact on the definitions of UE/gNB Rx-Tx time different measurements, the details of UE/TRP Rx/Tx TEGs,  measurement enhancements for mitigating UE/gNB Tx/Rx timing errors (e.g., remining FFS related to UE/gNB to report one or more measurement instances in a single measurement report, etc.

- UL-AoA positioning solutions

  - Further discuss the issues related to the accuracy improvements for UL-AOA (e.g., the number of Reported UL-AOA Values for the First Arrival Path, etc.)

- DL-AoD positioning solutions

  - Further study the issues and options for the accuracy improvements for DL-AoD according the agreements made in RAN1#105e (e.g., the signaling enhancement for PRS resource(s) measurement and reporting, beam/antenna information reporting, two-stage PRS beam sweeping, etc.)

- Latency improvements

  - This is the 1st meeting for the topic. Many issues and options are identified in this meeting. It is expected that there will be further study of these issues and options according the agreements made in RAN1#105e.

- Multipath/NLOS mitigation

  - This is the 1st meeting for the topic. Many issues and options are identified in this meeting. It is expected that there will be further study of these issues and options according the agreements made in RAN1#105e.

- UEs in RRC_ INACTIVE state

  - This is the 1st meeting for the RAN2-lead topic. There is a need to further investigation of the issues related to the transmission of SRS for positioning, SRS for positioning configuration for RRC_INACTIVE UEs, etc.

- On-demand transmission and reception of DL PRS

  - This is the 1st meeting for the RAN2-lead topic. There is a need to further investigation of the issues related to on-demand PRS configurations, parameters, UE/gNB measurement report, etc.

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#113b-e

RAN2 has discussed four topics: 1) Latency; 2) RRC_INACTIVE; 3) On-demand PRS; and 4) GNSS positioning integrity.

Topic #1: Latency

Based on summary document R2-2104498, RAN2 discussed issues related to Latency reduction and agreed:

Agreement:

- Send response LS R2-2104420 to SA2 on Scheduling Location in Advance to reduce Latency;

- With regard to latency reduction related to the measurement gaps postpone the RAN2 discussion until more input/agreements from RAN1/RAN4 are available.

Topic #2: RRC_INACTIVE

Based on summary document R2-2104495, RAN2 discussed issues related to RRC_INACTIVE and agreed:

Agreements:

WA: Any uplink LCS or LPP message can be transported in RRC_INACTIVE from RAN2 perspective, subject to the data volume supported by AS layers.  I.e. RAN2 do not specify a restriction on message type.

FFS if LPP needs to select transport, i.e. if the message is just submitted to lower layers which decide how to deliver it (SDT, change state, etc.).

FFS if RRC state is exposed to LPP.

Topic #3: On-demand PRS

Based on summary document R2-2104507, RAN2 discussed issues related to On-demand PRS and agreed:

Agreements:

UE-initiated on-demand PRS request is enabled by enhancing LPP RequestAssistanceData.  FFS how much control the network has over the UE request.

The UE-initiated mechanism is enabled by the UE request triggering a request from the LMF, and the actual PRS changes are requested by the LMF irrespective of whether the procedure is UE- or LMF-initiated.

Put the stage 2 description for UE-initiated and LMF-initiated PRS request under the same framework.

Topic #4: GNSS positioning integrity

Based on summary document R2-2104497, RAN2 discussed issues related to GNSS positioning integrity, but no agreements have been made.

Topic #5: CR handling

RAN2 discussed how to handle CRs, and agreed:

Running CR rapporteurs:

1 BDS (38.305, 36.305, 37.355, 38.331/36.331 (if broadcast is supported)): CATT for all

2 NavIC (38.305, 38.331 (if broadcast is supported)):

-	38.305 Huawei

-	38.331 Ericsson

3 Integrity (38.305, 36.305, 37.355, 38.331/36.331 (if broadcast is supported)):

-	38.305 InterDigital

-	36.305 InterDigital

-	37.355 Qualcomm

-	38.331 Ericsson

-	36.331 Huawei

4 RAT dependent:

-	38.305: Intel

-	Capability discussion (include changes for 38.306, 38.331 and 37.355): Intel

-	37.355: Qualcomm

-	38.331 (except capability part): Ericsson

-	User plane (if any): Huawei

5 Merged version, i.e. the version submitted to RANP:

-	38.305: Intel

-	Capability discussion (include 38.306 and 38.331 changes): Intel (may be merged into Mega Capability CR as R16)

-	37.355: Qualcomm

-	38.331 (except capability part): Ericsson

-	36.305: CATT

-	36.331: Huawei

-	User plane (if any): Huawei

RAN2#114-e

RAN2 has discussed five topics: 1) Latency; 2) RRC_INACTIVE; 3) On-demand PRS; 4) GNSS positioning integrity and 5) A-GNSS enhancements

Topic #1: Latency

Based on summary document R2-2106449, RAN2 discussed issues related to Latency reduction and agreed:

Agreement:

- Wait for SA2 on the scheduled location issue since RAN2 has sent LS R2-2104420 to SA2;

- Agreements:

- Support pre-configuration of assistance data to the UE at least in an LPP session.  Details of how to enable this are FFS (e.g. what additional functionality beyond deferred location procedure might be needed).

- The LPP Request Location Information message can serve as an indication to the UE to utilize the pre-configured AD.  FFS additional conditions/validity criteria for using the pre-configured AD.

Topic #2: RRC_INACTIVE

Based on summary document R2-2106576 and offline discussion R2-2106588, RAN2 discussed issues related to RRC_INACTIVE and agreed:

Agreements:

Any uplink LCS or LPP message can be transported in RRC_INACTIVE from RAN2 perspective.

Follow Rel-17 SDT framework for INACTIVE UL and DL positioning:

	If the UE initiated data transmission using UL SDT, the network can send DL LCS, LPP message and RRC message (e.g. to configure SRS (TBD on what message is used), if UL positioning supported) to the UE.

	Otherwise, if UE did not initiate UL SDT, rely on legacy operation, i.e. the network shall transition the UE to RRC_CONNECTED, e.g. based on RAN paging.

Agreements:

Exposure of the RRC state of the UE to the LPP layer of the UE for RRC_INACTIVE UL and DL positioning will not be specified.  This does not exclude cross-layer behaviour in implementations.

The RRC state of the UE is not exposed to the LMF for INACTIVE UL and DL positioning.

RAN2 also discussed whether to send LS to RAN1 on UL positioning in RRC_INACTIVE in offline discussion R2-2106590 and post meeting email discussion Post114-e][607]. LS R2-2106551 has been approved.

In addition, a post meeting email discussion Post114-e][602] has been allocated to develop stage 2 level descriptions of the positioning procedures in RRC_INACTIVE.

Topic #3: On-demand PRS

Based on summary document R2-2106467, RAN2 discussed issues related to On-demand PRS and agreed:

Agreements:

The network can signal predefined PRS configurations to the UE and the UE can select one to request.  FFS if the UE can request a configuration with different parameters and exactly which parameters are flexible.

Agreements:

Proposal 2:	Define a new LPP assistance data IE which can contain a set of possible on-demand DL-PRS configurations, where each on-demand DL-PRS configuration has an associated identifier.

Proposal 3 (modified): The new LPP assistance data IE from Proposal 2 can be included in an LPP Provide Assistance Data message and/or a new posSIB.

Agreement:

Proposal 4 (modified):	The procedure(s) for on-demand DL-PRS should support at least the following functionality (up to RAN3 what is in NRPPa vs. OAM, etc.):

-	Providing the requested on-demand DL-PRS configuration information from an LMF to the gNB (e.g., explicit parameter or identifier of a predefined DL-PRS configuration), and confirmation of the request by the gNB

-	Provision of (possible/allowed) on-demand DL-PRS configurations that the gNB can support from a gNB to an LMF

-	TRP capability transfer (e.g., whether the RAN node supports the reconfiguration of DL-PRS, etc.)

RAN2 also discussed to send LS to RAN1 on parameters for on-demand PRS in offline discussion R2-2106595 and post meeting email discussion Post114-e][609], and LS to RAN3 on On-demand PRS in offline discussion R2-2106594 and post meeting email discussion Post114-e][608]. LS R2-2106607 and R2-2106594 have been approved.

In addition, a post meeting email discussion Post114-e][603] has been allocated to progress the design of on-demand PRS.

Topic #4: GNSS positioning integrity

Based on summary document R2-2106453, RAN2 discussed issues related to GNSS positioning integrity, and agreed:

Agreement:

Proposal 1 (modified): RAN2 confirms that LPP messages RequestCapabilities and ProvideCapabilities are used to transfer capability information of GNSS positioning integrity support. FFS the contents of capability information for GNSS positioning integrity support.

RAN2 also discussed to send LS to RTCM on GNSS integrity assistance data, and LS in R2-2106596 has been approved;

In addition, a post meeting email discussion Post114-e][601] has been allocated to discuss the contents of GNSS integrity assistance information, the signalled KPIs, and reporting of the integrity results.

Topic #5: A-GNSS enhancements

RAN2 discussed how to capture B2a signal and NavIC via offline discussion R2-2106581, but no agreements has been made.

#### 2.2.2	Remaining Open issues

- Latency reduction:

  - Need SA2 inputs on location schedule time, and identify RAN impact, e.g. how it works;

  - Details on pre-configured assistance data;

  - Stage 3 work;

- RRC_INACTIVE:

  - Stage 2 details and procedure (will be handled via post meeting email discussion)

  - Support of RAT independent;

  - Support of UL, UL+DL positioning;

  - Stage 3 work;

- On-demand PRS

  - Stage 2 details (e.g. request details) and procedure; (will be handled via post meeting email discussion)

  - Need RAN1 inputs on parameters details;

  - Stage 3 work;

- GNSS positioning integrity:

  - Need inputs from RTCM on the coordination, and solution details;

  - Details of assistance information, the signalled KPIs and reporting of the integrity results (will be handled via post meeting email discussion)

  - Stage 3 work;

- A-GNSS positioning enhancements;

  - Stage 3 work on how to capture BDS B2a signal, BDS B3I signal and NavIC;

- Support of RAN1/ RAN3/ RAN4 work;

  - To  support the work led by other working groups;

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#112-e

- Positioning Accuracy Improvements

  - Angle report from gNB to LMF for DL-AoD is not supported

- On-Demand PRS Transmission and Reception

  - Introduce a new non-UE associated NRPPa procedure (class 1) to support on-demand PRS. Details FFS.

  - The new NRPPa procedure enables LMF to request gNB to (re)configure PRS transmission, and gNB to indicate the updated PRS configuration to LMF. Details FFS.

  - Details regarding information (e.g. parameters, PRS utilization, measurements in general, etc.) to be exchanged by the procedure is pending RAN1/RAN2.

#### 2.3.2	Remaining Open issues

- Wait for RAN2 progress on DL NR positioning methods and RAT-independent positioning methods

- LMF awareness of UE release, LMF awareness that UE is in inactive state, NAS delivery is pending RAN2, but may impact RAN3

- Waiting for RAN2 agreements on the support of positioning integrity before re-starting discussion

- Scheduled time should not be discussed unless there is significant progress in SA2

- Wait for progress in other groups before discussing the Configuration Grant based optimization

## 2.4	RAN4

#### 2.4.1	Agreements

- RRM requirements related to RAN4 requirements definition on latency reduction

RAN4#99-e

In RAN4#99-e the following main issues were discussed:

Work plan:

The RAN4 work plan for RAN4 part of positioning requirements was approved in R4-2108362 (Work plan for RRM core requirements, Ericsson).

Overview of RAN4 work:

There was discussion on the overview of RRM requirements and expected work on different objectives impacting RAN4. The agreements were captured in the approved WF in R4-2108360 (WF on Rel-17 positioning enhancements, Ericsson).

UE/TRP Tx/Rx Timing Errors:

RAN4 discussed RAN1 LS on UE/TRP Tx/Rx Timing Errors (R4-2107610, LS on UE/TRP Tx/Rx Timing Errors). There was no consensus on the response LS, which was therefore postponed. RAN4 will further discuss it at RAN4#100-e.

#### 2.4.2	Remaining Open issues

- Core requirements:

  - Feasibility and RAN4 conclusions on the UE Rx/Tx and/or gNB Rx/Tx timing error groups.

  - Measurement requirements related to latency reduction for Rel-16 NR UE positioning measurements.

  - Measurement requirements related to NR UE positioning measurements in RRC_INACTIVE state.

  - Impact on existing positioning and RRM requirements

- Performance requirements:

  - Performance requirements/test cases related to latency reduction for Rel-16 NR UE positioning measurements.

  - Performance requirements/test related to NR UE positioning measurements in RRC_INACTIVE state.

  - Performance requirements to support enhancements of A-GNSS positioning:

    - For BDS B2a signal

    - For BDS B3I signal

    - For NavIC to NR

  - Performance requirements/test related to impact on existing positioning and RRM requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-2104643	Draft reply LS to SA2 on Scheduling Location in Advance	Qualcomm Incorporated

- R1-2105937	Discussion on scheduling location in advance to reduce latency	Huawei, HiSilicon

- R1-2102348	Enhancement to mitigate gNB and UE Rx/Tx timing error	Huawei, HiSilicon

- R1-2102364	Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	BUPT

- R1-2102399	Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2102400	Enhancements for UL AoA Positioning	OPPO

- R1-2102401	Enhancements for DL-AoD positioning	OPPO

- R1-2102526	Discussion on  potential enhancements for RX/TX timing delay mitigating	vivo

- R1-2102527	Discussion on potential enhancements for UL-AoA method	vivo

- R1-2102528	Discussion on potential enhancements for DL-AoD method	vivo

- R1-2102574	Discussion on enhancements for DL-AoD positioning	CAICT

- R1-2102635	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	CATT

- R1-2102636	Discussion on accuracy improvements for UL-AoA positioning solutions	CATT

- R1-2102637	Discussion on accuracy improvements for DL-AoD positioning solutions	CATT

- R1-2102668	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2102669	Accuracy improvement for UL-AoA positioning solutions	ZTE

- R1-2102670	Accuracy improvements for DL-AoD positioning solutions	ZTE

- R1-2102784	Accuracy Improvement of UL-AoA Positioning	FUTUREWEI

- R1-2102785	Accuracy Improvement of DL-AoD Positioning	FUTUREWEI

- R1-2102869	Discussion on positioning enhancement by mitigating timing delays	China Telecom

- R1-2102870	Disscussion on accuracy improvements for DL-AoD positioning method	China Telecom

- R1-2102886	Discussion on mitigation of gNB/UE Rx/Tx timing errors	CMCC

- R1-2102887	Discussion on UL-AoA enhancements	CMCC

- R1-2102888	Discussion on DL-AoD enhancements	CMCC

- R1-2102987	Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2103002	Views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2103003	Views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2103004	Views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2103005	Discussion on accuracy improvements by mitigating timing delays	InterDigital, Inc.

- R1-2103006	Discussion on UL-AoA positioning solutions	InterDigital, Inc.

- R1-2103007	Discussion on DL-AoD positioning solutions	InterDigital, Inc.

- R1-2103034	Work Plan for NR Positioning Enhancements Work Item	Intel Corporation, CATT, Ericsson

- R1-2103035	Mitigation of UE Rx/Tx and gNB Rx/Tx timing errors	Intel Corporation

- R1-2103036	Enhancements of UL-AoA positioning solution	Intel Corporation

- R1-2103037	Enhancements of DL-AoD positioning solution	Intel Corporation

- R1-2103109	Positioning accuracy enhancements under timing errors	Apple

- R1-2103110	Accuracy enhancements for UL-AoA positioning technique	Apple

- R1-2103111	Accuracy enhancements for DL-AoD positioning technique	Apple

- R1-2103170	Enhancements on Timing Error Mitigations for improved Accuracy	Qualcomm Incorporated

- R1-2103171	Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2103172	Potential Enhancements on DL-AoD positioning	Qualcomm Incorporated

- R1-2103243	Accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Samsung

- R1-2103244	Accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2103245	Accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2103306	Discussion on mitigating UE Rx/Tx and gNB Rx/Tx timing delays	Sony

- R1-2103307	Discussion on accuracy improvements for UL-AoA positioning method	Sony

- R1-2103308	Discussion on accuracy improvements for DL-AoD positioning method	Sony

- R1-2103372	Enhancements for mitigation of Tx/Rx Delays	Lenovo, Motorola Mobility

- R1-2103373	DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2103400	Enhancement for UL AoA positioning	Huawei, HiSilicon

- R1-2103401	Enhancement for DL AoD positioning	Huawei, HiSilicon

- R1-2103580	Discussion on mitigating UE and gNB Rx/Tx timing delays	NTT DOCOMO, INC.

- R1-2103581	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2103582	Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2103600	Mitigation of RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2103621	Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2103622	Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2103623	Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2103649	Accuracy enhancement for DL-AOD technique	MediaTek Inc.

- R1-2103681	On methods for Rx/Tx timing delays mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2103682	Discussion on mitigation of Tx-Rx timing delays	CEWiT, IITM, IITH

- R1-2103683	UL-AoA positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2103684	Discussion on potential enhancements for UL AoA positioning	CEWiT, IITM, IITH

- R1-2103685	DL-AoD positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2103686	Discussion on potential enhancements for DL-AoD positioning	CEWiT, IITM, IITH

- R1-2103735	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2103736	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2103737	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2103771	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2103781	FL Summary for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2103794	Feature Lead Summary #0 on Enhancements of UL-AOA Positioning	Moderator (Intel Corporation)

- R1-2103862	Feature Lead Summary #1 on Enhancements of UL-AOA Positioning	Moderator (Intel Corporation)

- R1-2103863	Feature Lead Summary #2 on Enhancements of UL-AOA Positioning	Moderator (Intel Corporation)

- R1-2103865	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2103875	FL Summary#2 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2103903	FL Summary#3 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2103951	FL summary #2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2103982	Session notes for 8.5 (NR Positioning Enhancements)	Ad-Hoc Chair (Ericsson)

- R1-2103992	FL Summary#4 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2104047	FL summary #3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2104053	[DRAFT] LS on UE/TRP Tx/Rx Timing Errors	CATT

- R1-2104088	[DRAFT] LS on DL-AoD angle calculation enhancement	Ericsson

- R1-2104089	LS on DL-AoD angle calculation enhancement	RAN1, Ericsson

- R1-2104111	LS on UE/TRP Tx/Rx Timing Errors	RAN1, CATT

- R1-2104198	NLOS Mitigation Enhancements	FUTUREWEI

- R1-2104228	Accuracy improvements for DL-AoD positioning solutions	BUPT

- R1-2104277	Enhancement to mitigate gNB and UE Rx/Tx timing error	Huawei, HiSilicon

- R1-2104278	Enhancement for UL AoA positioning	Huawei, HiSilicon

- R1-2104279	Enhancement for DL AoD positioning	Huawei, HiSilicon

- R1-2104280	Positioning latency enhancements	Huawei, HiSilicon

- R1-2104281	Enhancements to support multi-path and NLOS mitigation	Huawei, HiSilicon

- R1-2104359	Discussion on  potential enhancements for RX/TX timing delay mitigating	vivo

- R1-2104360	Discussion on potential enhancements for UL-AoA method	vivo

- R1-2104361	Discussion on potential enhancements for DL-AoD method	vivo

- R1-2104362	Discussion on latency enhancement for NR positioning	vivo

- R1-2104363	Discussion on potential enhancements for multipath/NLOS mitigation	vivo

- R1-2104364	Discussion on inactive state positioning and on-demand PRS	vivo

- R1-2104520	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	CATT

- R1-2104521	Discussion on accuracy improvements for UL-AoA positioning solutions	CATT

- R1-2104522	Discussion on accuracy improvements for DL-AoD positioning solutions	CATT

- R1-2104523	Discussion on latency improvements for both DL and DL+UL positioning methods	CATT

- R1-2104524	Discussion on potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	CATT

- R1-2104525	Discussion on on-demand transmission and reception of DL PRS and positioning solutions for UEs in RRC_ INACTIVE state	CATT

- R1-2104590	Positioning accuracy improvement by mitigating timing delay	ZTE

- R1-2104591	Accuracy improvement for UL-AoA positioning solutions	ZTE

- R1-2104592	Accuracy improvements for DL-AoD positioning solutions	ZTE

- R1-2104593	Discussion on latency reduction for NR positioning	ZTE

- R1-2104594	Enhancements on NLOS mitigation for NR positioning	ZTE

- R1-2104595	Discussion on items led by RAN2 for NR positioning	ZTE

- R1-2104611	Discussion on mitigation of gNB/UE Rx/Tx timing errors	CMCC

- R1-2104612	Discussion on UL-AoA enhancements	CMCC

- R1-2104613	Discussion on DL-AoD enhancements	CMCC

- R1-2104614	Discussion on latency improvement for positioning	CMCC

- R1-2104615	Discussion on NW/UE efficiency enhancements	CMCC

- R1-2104671	Enhancements on Timing Error Mitigations for improved Accuracy	Qualcomm Incorporated

- R1-2104672	Potential Enhancements on UL-AOA positioning	Qualcomm Incorporated

- R1-2104673	Potential Enhancements on DL-AoD positioning	Qualcomm Incorporated

- R1-2104674	Enhancements for Latency Improvements for Positioning	Qualcomm Incorporated

- R1-2104675	Multipath Reporting in NR Positioning	Qualcomm Incorporated

- R1-2104676	Enhancements Related to On Demand PRS And Positioning in RRC Inactive State	Qualcomm Incorporated

- R1-2104739	Enhancement of timing-based positioning by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	OPPO

- R1-2104740	Enhancements for UL AoA Positioning	OPPO

- R1-2104741	Enhancements for DL-AoD positioning	OPPO

- R1-2104742	Enhancements on Latency Reduction in NR Positioning	OPPO

- R1-2104743	Discussion on multipath/NLOS mitigation for NR positioning	OPPO

- R1-2104744	Discussion on positioning for UE in RRC_INACTIVE and on-demand PRS	OPPO

- R1-2104842	Discussion on enhancements for DL-AoD positioning	CAICT

- R1-2104844	Carrier Phase Based Downlink Angle of Departure Measurement	DanKook University

- R1-2104856	Potential enhancements of information reporting from UE for multipath/NLOS mitigation	China Telecom

- R1-2104871	Discussion on accuracy improvements by mitigating timing delays	InterDigital, Inc.

- R1-2104872	Discussion on enhancements for UL-AoA positioning solutions	InterDigital, Inc.

- R1-2104873	Discussion on enhancements for DL-AoD positioning solutions	InterDigital, Inc.

- R1-2104874	Discussion on latency improvements for DL and DL+UL positioning methods	InterDigital, Inc.

- R1-2104875	Discussion on multipath/NLOS mitigation for positioning	InterDigital, Inc.

- R1-2104876	Discussion on on-demand PRS and INACTIVE mode positioning	InterDigital, Inc.

- R1-2104880	Carrier/Subcarrier Phase Based Enhancement for 5G NR Positioning	DanKook University

- R1-2104905	Mitigation of UE/gNB TX/RX Timing Errors	Intel Corporation

- R1-2104906	NR Positioning UL-AoA Enhancements	Intel Corporation

- R1-2104907	NR Positioning DL-AoD Enhancements	Intel Corporation

- R1-2104908	NR Positioning Latency Reduction	Intel Corporation

- R1-2104909	Mitigation of NLOS Problem for NR Positioning	Intel Corporation

- R1-2104910	Support of On-demand DL PRS and NR Positioning for UEs in RRC-INACTIVE state	Intel Corporation

- R1-2105105	Positioning accuracy enhancements under timing errors	Apple

- R1-2105106	Positioning Accuracy enhancements for UL-AoA	Apple

- R1-2105107	Positioning Accuracy enhancements for DL-AoD	Apple

- R1-2105108	Views on Rel-17 positioning latency reduction	Apple

- R1-2105109	Views on potential enhancements for NLOS mitigation in Rel-17 positioning	Apple

- R1-2105168	Discussion on mitigating UE Rx/Tx and gNB Rx/Tx timing delays	Sony

- R1-2105169	Discussion on accuracy improvements for UL-AoA positioning method	Sony

- R1-2105170	Discussion on accuracy improvements for DL-AoD positioning method	Sony

- R1-2105171	Considerations on Latency Improvements for DL and DL+UL positioning methods	Sony

- R1-2105172	Discussion on enhanced reporting from UE and gNB for Multipath/NLOS mitigation	Sony

- R1-2105310	Discussion on accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Samsung

- R1-2105311	Discussion on accuracy improvements for UL-AoA positioning solutions	Samsung

- R1-2105312	Discussion on accuracy improvements for DL-AoD positioning solutions	Samsung

- R1-2105313	Discussion on latency improvements for both DL and DL+UL positioning methods	Samsung

- R1-2105314	Discussion on potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Samsung

- R1-2105315	Discussion on positioning in inactive state	Samsung

- R1-2105482	Discussion on accuracy improvement by mitigating UE Rx/Tx and gNB Rx/Tx timing delays	LG Electronics

- R1-2105483	Discussion on accuracy improvement for UL-AoA positioning	LG Electronics

- R1-2105484	Discussion on accuracy improvement for DL-AoD positioning	LG Electronics

- R1-2105485	Discussion on latency improvements for NR positioning	LG Electronics

- R1-2105486	Discussion on multipath/NLOS mitigation for positioning	LG Electronics

- R1-2105487	Discussion on other enhancements for positioning	LG Electronics

- R1-2105512	Views on mitigating UE and gNB Rx/Tx timing errors	Nokia, Nokia Shanghai Bell

- R1-2105513	Views on enhancing UL AoA	Nokia, Nokia Shanghai Bell

- R1-2105514	Views on enhancing DL AoD	Nokia, Nokia Shanghai Bell

- R1-2105515	Views on PHY Latency Reductions	Nokia, Nokia Shanghai Bell

- R1-2105516	Views on LoS/NLoS Identification and Mitigation	Nokia, Nokia Shanghai Bell

- R1-2105517	Additional views on Inactive Mode Positioning and on-demand PRS	Nokia, Nokia Shanghai Bell

- R1-2105534	Discussion on UL and DL+UL positioning in INACTIVE state	Huawei, HiSilicon

- R1-2105563	Accuracy improvements for DL-AoD positioning solutions	Xiaomi

- R1-2105564	Latency improvements for both DL and DL+UL positioning method	Xiaomi

- R1-2105565	Potential enhancements for multipath/NLOS mitigation	Xiaomi

- R1-2105566	On-demand PRS and positioning for in-active state UE	Xiaomi

- R1-2105658	Discussion on UL AoA positioning enhancements	PML

- R1-2105699	Discussion on mitigating UE and gNB Rx/Tx timing delays	NTT DOCOMO, INC.

- R1-2105700	Discussion on UL-AoA positioning enhancements	NTT DOCOMO, INC.

- R1-2105701	Discussion on DL-AoD positioning enhancements	NTT DOCOMO, INC.

- R1-2105702	Discussion on multipath/NLOS mitigation for NR positioning	NTT DOCOMO, INC.

- R1-2105759	Mitigation of RX/TX timing delays for higher accuracy	MediaTek Inc.

- R1-2105760	Aspects for physical latency improvement	MediaTek Inc.

- R1-2105856	On methods for Rx/Tx timing delays mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2105857	UL-AoA positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2105858	DL-AoD positioning enhancements	Fraunhofer IIS, Fraunhofer HHI

- R1-2105859	Enhancements for mitigation of Tx/Rx Delays	Lenovo, Motorola Mobility

- R1-2105860	DL-AoD Positioning Enhancements	Lenovo, Motorola Mobility

- R1-2105861	Positioning Latency Reduction Enhancements	Lenovo, Motorola Mobility

- R1-2105862	Accuracy enhancements based on NLOS/Multipath Information Reporting	Lenovo, Motorola Mobility

- R1-2105865	Potential positioning enhancements for multipath/NLOS mitigation	Fraunhofer IIS, Fraunhofer HHI

- R1-2105892	Potential physical layer impact to the RAN2-led topics	MediaTek Inc.

- R1-2105908	Techniques mitigating Rx/Tx timing delays	Ericsson

- R1-2105909	Enhancements of UL-AoA positioning solutions	Ericsson

- R1-2105910	Enhancements of DL-AoD positioning solutions	Ericsson

- R1-2105911	Latency improvements for both DL and DL+UL positioning methods	Ericsson

- R1-2105912	Potential enhancements of information reporting from UE and gNB for multipath/NLOS mitigation	Ericsson

- R1-2105913	On-demand transmission and reception of DL PRS for DL and DL+UL positioning	Ericsson

- R1-2105967	FL Summary for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2105989	FL summary #1 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2105990	FL summary #2 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2105991	FL summary #3 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2106021	Feature lead summary#0 for e-mail discussion [105-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2106022	Feature lead summary#1 for e-mail discussion [105-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2106023	Feature lead summary#2 for e-mail discussion [105-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2106043	Feature Lead Summary #1 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2106079	FL summary #1 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2106087	Feature Lead Summary #2 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2106091	FL Summary#2 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2106144	FL summary#2 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2106156	FL Summary#3 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2106162	Email discussion/approval for the reply LS to R1-2102306	Moderator (Qualcomm)

- R1-2106163	Feature Lead Summary #3 for Potential multipath/NLOS mitigation	Moderator (Nokia)

- R1-2106183	FL summary #4 of 8.5.4 latency improvements for DL and DL+UL methods	Moderator (Huawei)

- R1-2106184	[DRAFT] LS on PRS processing samples	Moderator (Huawei)

- R1-2106185	LS on PRS processing samples	RAN1, Huawei

- R1-2106201	Draft LS on support of UL-AOA/ZOA assistance information signalling for NR positioning	Intel Corporation

- R1-2106202	LS on support of UL-AOA/ZOA assistance information signalling for NR positioning	RAN1, Intel Corporation

- R1-2106232	Session notes for 8.5 (NR Positioning Enhancements)	Ad-Hoc Chair (Ericsson)

- R1-2106255	FL summary#3 for AI 8.5.3 Accuracy improvements for DL-AoD positioning solutions	Moderator (Ericsson)

- R1-2106259	FL Summary#4 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R1-2106265	[Draft] LS on positioning reference unit (PRU) for enhancing the positioning performance	CATT

- R1-2106315	[DRAFT] LS on granularity of response time	Huawei

- R1-2106316	LS on granularity of response time	RAN1, Huawei

- R1-2106326	LS on positioning reference unit (PRU) for enhancing the positioning performance	RAN1, CATT

- R1-2106334	Feature lead summary#3 for e-mail discussion [105-e-NR-ePos-02]	Moderator (Intel Corporation)

- R1-2106339	FL Summary#5 for accuracy improvements by mitigating UE Rx/Tx and/or gNB Rx/Tx timing delays	Moderator (CATT)

- R2-2102959	Work plan on Rel-17 positioning Work item	Intel Corporation, CATT, Ericsson

- R2-2102665	LS on Scheduling Location in Advance to reduce Latency (S2-2102048; contact: Qualcomm)

- R2-2104498	Summary of Agenda Item 8.11.2: Positioning Latency Enhancements 	Qualcomm Incorporated

- R2-2104586	Summary of [AT113bis-e][612][POS] LS to SA2 on scheduled location time	Qualcomm Incorporated

- R2-2104587	[draft] Response LS on Scheduling Location in Advance to reduce Latency	Qualcomm Incorporated

- R2-2104420	Response LS on Scheduling Location in Advance to reduce Latency, RAN2

- R2-2102789	Discussion on latency enhancement for R17 positioning	vivo

- R2-2102849	Consideration on latency reduction solutions	Intel Corporation

- R2-2102925	Consideration on Latency Optimization of Assistance Data	CATT

- R2-2103131	Positioning enhancements on latency reduction	Xiaomi

- R2-2103144	Consideration of the latency reduction regarding the scheduling the localization in advance	OPPO

- R2-2103382	Positioning Latency Reduction Enhancements	Lenovo, Motorola Mobility

- R2-2103541	Discussion on positioning latency	Huawei, HiSilicon

- R2-2103614	Considerations on positioning latency	Sony Europe B.V.

- R2-2103785	Enhancements for Latency Reduction	InterDigital, Inc.

- R2-2103898	Scheduling Location in Advance to reduce Latency 	Qualcomm Incorporated

- R2-2103899	[draft] Response LS on Scheduling Location in Advance to reduce Latency	Qualcomm Incorporated

- R2-2103914	Reducing Latency for Positioning procedures	Ericsson

- R2-2104179	Latency reduction via configured grant for positioning 	Samsung R&D Institute UK

- R2-2104181	Latency reduction via measurement gap signalling optimization	Samsung R&D Institute UK

- R2-2104274	Disucssion on latency reduction	ZTE Corporation, Sanechips

- R2-2104275	Discussion on preiodic PRS measurement	ZTE Corporation, Sanechips

- R2-2104495	Summary for AI 8.11.3 RRC INACTIVE	vivo

- R2-2102798	Discussion on DL Positioning methods in RRC_INACTIVE state	OPPO

- R2-2102799	Discussion on UL Positioning methods in RRC_INACTIVE state	OPPO

- R2-2102850	Support of Positioning in RRC_INACTIVE	Intel Corporation

- R2-2102926	Considerations on Positioning for UEs in RRC_INACTIVE state	CATT

- R2-2103130	Positioning enhancements on RRC Inactive UE	Xiaomi

- R2-2103383	On Positioning in RRC_INACTIVE state	Lenovo, Motorola Mobility

- R2-2103537	Discussion on positioning in RRC INACTIVE state	Huawei, HiSilicon

- R2-2103611	Considerations on positioning RRC Inactive	Sony Europe B.V.

- R2-2103612	Considerations on positioning RRC Inactive	Sony Europe B.V.

- R2-2103786	Positioning in RRC INACTIVE state	InterDigital, Inc.

- R2-2103900	Positioning of UEs in RRC Inactive State	Qualcomm Incorporated

- R2-2103915	On Usage of SDT for Positioning	Ericsson

- R2-2103997	Considerations on positioning in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R2-2104129	UL and DL+UL NR positioning methods	vivo Mobile Communication Co.,

- R2-2104183	Support of positioning result reporting in Inactive state	Samsung R&D Institute UK

- R2-2104272	Discussion on DL INACTIVE positioning	ZTE Corporation, Sanechips

- R2-2104282	Discussion DL positioning support in RRC_INACTIVE states	vivo Mobile Communication Co.,

- R2-2103542	Summary of AI 8.11.4 for on-demand PRS	Huawei, HiSilicon

- R2-2104507	Summary of AI 8.11.4 for on-demand PRS	Huawei, HiSilicon

- R2-2102790	discuss on-demand PRS	vivo

- R2-2102797	Discussion on on-demand DL-PRS	OPPO

- R2-2102851	On-Demand PRS transmission	Intel Corporation

- R2-2102927	Discussion on on-demand PRS	CATT

- R2-2103132	Discussion on on-demand DL PRS procedure	Xiaomi

- R2-2103250	Discussion on the enhancements of on-demand PRS	Spreadtrum Communications

- R2-2103384	On-Demand DL-PRS Support	Lenovo, Motorola Mobility

- R2-2103538	Discussion on on-demand PRS	Huawei, HiSilicon

- R2-2103564	On-demand PRS	Fraunhofer IIS, Fraunhofer HHI

- R2-2103613	Considerations on positioning PRS On-demand	Sony Europe B.V.

- R2-2103787	Procedures for On-demand PRS	InterDigital, Inc.

- R2-2103858	Discussion on the signaling support for on-demand PRS	Apple

- R2-2103901	On-demand PRS	Qualcomm Incorporated

- R2-2103916	On demand PRS for energy savings	Ericsson

- R2-2104500	On demand PRS for energy savings	Ericsson

- R2-2104508	On demand PRS for energy savings	Ericsson

- R2-2103998	On-demand PRS transmission considerations	Nokia, Nokia Shanghai Bell

- R2-2103999	Latency enhancement to on-demand PRS functionality	Nokia, Nokia Shanghai Bell

- R2-2104142	UE-initiated requests for on-demand PRS 	Convida Wireless

- R2-2104184	Support of on-demand DL PRS for positioning efficiency	Samsung R&D Institute UK

- R2-2104276	Discussion on on demand PRS	ZTE Corporation, Sanechips

- R2-2104291	Summary of 8.11.5 GNSS positioning integrity	InterDigital, Inc.

- R2-2104497	Summary of 8.11.5 GNSS positioning integrity	InterDigital, Inc.

- R2-2102787	Discussion on methodologies for network-assisted and UE-assisted integrity	vivo

- R2-2102928	Discussion on signalling and procedures to support GNSS positioning integrity	CATT

- R2-2102994	Signalling and Procedures for Positioning Integrity Support	Nokia, Nokia Shanghai Bell

- R2-2103133	Discussion on signalling and procedures for GNSS positioning integrity	Xiaomi

- R2-2103145	Introduction of positioning integrity related timer	OPPO

- R2-2103539	Discussion on network-assisted and UE-assisted integrity	Huawei, HiSilicon

- R2-2103567	UE-aided detection of threat to GNSS systems and assistance data signalling	Fraunhofer IIS, Fraunhofer HHI

- R2-2103750	Guiding framework on integrity concepts for A-GNSS positioning	ESA

- R2-2103788	Procedures for GNSS positioning integrity	InterDigital, Inc.

- R2-2103917	GNSS Integrity aspects of GNSS local environment and UE feared events	Ericsson

- R2-2103954	Considerations on Positioning Integrity Determination	Swift Navigation, Intel Corporation, Ericsson

- R2-2104189	Consideration on the signalling design for Positioning Integrity	Samsung R&D Institute UK

- R2-2104273	Discussion on positioning integrity	ZTE Corporation, Sanechips

- R2-2102929	Discussion on Measurement Time Windows for accuracy improvement	CATT

- R2-2103540	Discussion on R17 positioning enhancement	Huawei, HiSilicon

- R2-2103789	Positioning during mobility and in RRC INACTIVE	InterDigital, Inc.

- R2-2103902	Signalling and Procedures for supporting Reference Location Devices	Qualcomm Incorporated

- R2-2103918	On High Accuracy Aspects	Ericsson

- R2-2104921	Clarification on work scope of Rel-17 positioning enhancement	Intel Corporation

- R2-2104713	LS on DL-AoD angle calculation enhancement (R1-2104089; contact: Ericsson)	RAN1

- R2-2106096	Support of angle calculation enhancement for DL-AoD	Intel Corporation

- R2-2106449	Summary of AI 8.11.2 Latency enhancements	CATT

- R2-2104844	Enhancement for positioning latency	vivo

- R2-2104845	Discuss Scheduling Location in Advance to reduce Latency	vivo

- R2-2104922	Scheduled location time based latency reduction	Intel Corporation

- R2-2105142	Discussion on scheduled location time for latency reduction	CATT

- R2-2105219	Discussion on positioning latency	Huawei, HiSilicon

- R2-2105302	Discussion on Enhancements for Latency Reduction	InterDigital, Inc.

- R2-2105523	Further consideration of positioning latency enhancments	OPPO

- R2-2105557	Discussion on UE capability regarding positioning latency	BEIJING SAMSUNG TELECOM R&D

- R2-2105560	Positioning enhancements on latency reduction	Xiaomi

- R2-2105600	Positioning Latency Reduction Enhancements	Lenovo, Motorola Mobility	R2-2105968	"For latency reduction Need of QoS info in gNB and positioning capability 	storage"	Ericsson

- R2-2105973	draft LS to different groups	Ericsson

- R2-2106082	Scheduling Location in Advance to Reduce Latency	Qualcomm Incorporated

- R2-2106261	Discussion on latency reduction for positioning	CMCC

- R2-2106367	Latency reduction via configured grant for positioning	Samsung Electronics

- R2-2106368	Discussion on the scheduled location time	Samsung Electronics

- R2-2106376	posSI request enhancement for latency reduction	Samsung R&D Institute UK

- R2-2106426	Discussion on positioning latency reduction	ZTE Corporation, Sanechips

- R2-2106447	Summary of AI 8.11.3 for INACTIVE POS	Huawei, HiSilicon

- R2-2106576	Summary of AI 8.11.3 for INACTIVE POS	Huawei, HiSilicon

- R2-2106588	[AT114-e][620][POS] RRC state exposure for positioning (Huawei)	Huawei, HiSilicon

- R2-2106590	Summary of [AT114-e][621][POS] LS to RAN1 on UL positioning in RRC_INACTIVE (Intel)	Intel

- R2-2104802	Positioning for UEs in RRC_INACTIVE state	CATT

- R2-2104923	Support of Positioning in RRC_INACTIVE	Intel Corporation, Apple, OPPO, Xiaomi, InterDigital Inc., Spreadtrum, CATT, Huawei, HiSilicon, ZTE, vivo, Convida Wireless, Nokia

- R2-2105216	Discussion on positioning in RRC INACTIVE state	Huawei, HiSilicon

- R2-2105222	Draft LS to SA2 on INACTIVE positioning	Huawei, HiSilicon

- R2-2105303	Discussion on Positioning in RRC INACTIVE state	InterDigital, Inc.

- R2-2105304	Discussion on Positioning Information reporting using SDT	InterDigital, Inc.

- R2-2105309	Discussion on Positioning during Mobility in RRC INACTIVE	InterDigital, Inc.

- R2-2105339	Supporting positioning in RRC_INACTIVE state	OPPO

- R2-2105340	Discussion on UL Positioning methods in RRC_INACTIVE state	OPPO	R2-2105546	Discussion on positioning in RRC_INACTIVE state	Spreadtrum Communications

- R2-2105561	Discussion on positioning for UEs in RRC Inactive	Xiaomi

- R2-2105601	On Positioning in RRC_INACTIVE state	Lenovo, Motorola Mobility

- R2-2105703	Considerations on positioning RRC Inactive	Sony

- R2-2105710	Considerations on Assistance data for positioning in RRC_INACTIVE mode.	Fraunhofer IIS; Fraunhofer HHI

- R2-2105971	On Maximizing benefits of SDT	Ericsson

- R2-2106083	Positioning of UEs in RRC Inactive State	Qualcomm Incorporated

- R2-2106104	Support of UL and RAT independent positioning  in RRC_INACTIVE	Intel Corporation

- R2-2106369	Support of positioning result reporting in Inactive state	Samsung Electronics

- R2-2106408	Discussion on UL positioning support in RRC_INACTIVE state	vivo

- R2-2106409	Discussion on open issues of positioning support in RRC_INACTIVE state	vivo

- R2-2106429	Discussion on DL INACTIVE positioning	ZTE Corporation, Sanechips

- R2-2106430	Discussion on MG for INACTIVE positioning	ZTE Corporation, Sanechips

- R2-2106434	Support of Positioning in RRC_INACTIVE	Intel Corporation, Apple, OPPO, Xiaomi, InterDigital Inc., Spreadtrum, CATT, Huawei, HiSilicon, ZTE, vivo, Convida Wireless, Nokia

- R2-2106467	Summary on agenda item 8.11.4 on on-demand PRS	Qualcomm Incorporated

- R2-2106594	LS on On-demand PRS	Ericsson

- 2106595	LS to RAN1 on parameters for on-demand PRS	Intel

- R2-2104803	Further discussion on on-demand PRS	CATT

- R2-2104848	Discuss on-demand PRS	vivo

- R2-2104924	Support of on-demand PRS request	Intel Corporation

- R2-2105134	Discussion on UE-initiated on-demand PRS	Apple

- R2-2105217	Discussion on on-demand PRS	Huawei, HiSilicon

- R2-2105221	Stage-2 TP for on-demand PRS	Huawei, HiSilicon

- R2-2105305	Discussion on procedures for On-demand PRS for DL-based positioning	InterDigital, Inc.

- R2-2105306	Discussion on procedure for On-demand PRS for DL+UL based positioning	InterDigital, Inc.

- R2-2105338	Discussion on on-demand DL-PRS	OPPO

- R2-2105547	Discussion on on-demand PRS	Spreadtrum Communications

- R2-2105562	Positioning enhancement to on-demand DL PRS	Xiaomi

- R2-2105603	On-Demand DL-PRS Support	Lenovo, Motorola Mobility

- R2-2105704	Considerations on positioning PRS On-demand	Sony

- R2-2105734	On-demand PRS	Fraunhofer IIS, Fraunhofer HHI

- R2-2105969	On demand PRS	Ericsson

- R2-2106084	On-Demand DL-PRS	Qualcomm Incorporated

- R2-2106354	UE feedback for on-demand PRS	Nokia, Nokia Shanghai Bell

- R2-2106355	Pre-configuration and initiation of on-demand PRS associated with QoS/radio conditions	Nokia, Nokia Shanghai Bell

- R2-2106370	Support of on-demand DL PRS for positioning efficiency	Samsung Electronics

- R2-2106379	On-demand DL PRS transmission and reception	Convida Wireless

- R2-2106424	Discussion on restriction of  on demand PRS	ZTE Corporation, Sanechips

- R2-2106425	Discussion on on demand PRS	ZTE Corporation, Sanechips

- R2-2106453	[Pre114-e][609][POS] Summary on agenda item 8.11.5 on GNSS integrity (Nokia)	Nokia

- R2-2106596	LS to RTCM on GNSS integrity assistance data	ESA

- R2-2106600	Email discussion on LS to RTCM for GNSS integrity	ESA

- R2-2104843	Discussion on methodologies for network-assisted and UE-assisted integrity	vivo

- R2-2105218	Discussion on network-assisted and UE-assisted integrity	Huawei, HiSilicon	R2-2105308	Discussion on procedures and signalling for GNSS positioning integrity	InterDigital, Inc.

- R2-2105524	Discussion on supporting positioning integrity in RAN	OPPO

- R2-2105563	Discussion on signalling and procedures for GNSS positioning integrity	Xiaomi

- R2-2105735	UE-aided detection of threat to GNSS systems and assistance data signaling	Fraunhofer IIS; Fraunhofer HHI; Ericsson

- R2-2105874	Positioning Integrity Support in LPP	Nokia, Nokia Shanghai Bell

- R2-2106445	Positioning Integrity Support in LPP	Nokia, Nokia Shanghai Bell

- R2-2105970	On GNSS Integrity	Ericsson

- R2-2105985	Guiding framework on integrity concepts for A-GNSS positioning	ESA

- R2-2106085	Considerations on GNSS positioning integrity support 	Qualcomm Incorporated

- R2-2106105	Proposals on GNSS integrity assistance information	Swift Navigation

- R2-2106371	Consideration on the signalling design for Positioning Integrity	Samsung Electronics

- R2-2106427	Discussion on positioning integrity transportation	ZTE Corporation, Sanechips

- R2-2106428	Discussion on positioning integrity data calculation and LS to RTCM	ZTE Corporation, Sanechips

- R2-2105143	Introduction of B2a signal in BDS system in A-GNSS	CATT, CAICT

- R2-2105972	Impacts of NavIC in NR RRC	Ericsson

- R2-2106581	[AT114-e][613][POS] Rel-17 A-GNSS enhancements(CATT/Ericsson)	CATT, Ericsson

- R2-2104804	Discussion on LS on DL-AoD angle calculation enhancement	CATT

- R2-2104849	Discussion on DL-AoD angle calculation enhancement	vivo

- R2-2104925	Support of angle calculation enhancement for DL-AoD	Intel Corporation

- R2-2105220	Discussion on positioning enhancement	Huawei, HiSilicon

- R2-2105974	On High Accuracy Aspects	Ericsson

- R2-2106086	Signalling and Procedures for supporting Reference Location Devices	Qualcomm Incorporated

- R2-2106607 LS to RAN1 on parameters for on-demand PRS, RAN2

- R2-2106551_ LS to RAN1 on UL positioning in RRC_INACTIVE, RAN2

- R3-211435	Response LS on Scheduling Location in Advance to reduce Latency	RAN2

- R3-211779	On-Demand DL-PRS	Qualcomm Incorporated

- R3-211780	Scheduling Location in Advance to Reduce Latency	Qualcomm Incorporated

- R3-211983	Positioning in RRC inactive state	Samsung

- R3-211984	Positioning latency improvement	Samsung

- R3-212238	Positioning enhancement	Huawei

- R3-212239	Positioning enhancement	Huawei

- R3-212241	Discussion on on-demand PRS (with TP)	Huawei

- R3-212347	Reply LS on DL-AoD angle calculation enhancement	Ericsson

- R3-212348	Discussion on first aspects related toRel-17 Positioning Accuracy Improvements	Ericsson

- R3-212349	Discussion on first aspects to support RRC-Inactive Positioning	Ericsson

- R3-212350	Support of NR Positioning in Inactive/Idle	Ericsson

- R3-212351	Discussion on first aspects to support On-Demand PRS transmission	Ericsson

- R3-212352	Support of NRPPa NR Positioning enhancements	Ericsson

- R3-212353	Support of F1AP NR Positioning enhancements	Ericsson

- R3-212354	Discussion on support of latency improvements for Rel-17 positioning	Ericsson

- R3-212408	Work Plan for NR Positioning Enhancements Work Item	Intel Corporation, CATT, Ericsson

- R3-212466	Support of UL AoA Positioning enhancement	CATT

- R3-212595	LS on DL-AoD angle calculation enhancement	RAN1

- R3-212776 Summary of Offline Discussion on Rel-17 positioning accuracy improvements, Ericsson

- R3-212692 Summary of Offline Discussion on Rel-17 Inactive state positioning, Ericsson

- R3-212693 Summary of offline: #53_Pos_OnDemandPRS, Nokia

- R3-212694 SoD GNSS Positioning Integrity Determination, Huawei

- R3-212695 CB: # 55_Pos_LatencyImprovement - Summary of email discussion, Huawei

- R3-212779	Introduction of NR Positioning enhancements to NRPPa	Ericsson

- R3-212780	Introduction of NR Positioning enhancements to F1AP	Huawei

- R4-2108161	Email discussion summary: [99-e][237] NR_pos_enh_RRM, Ericsson

- R4-2108409	Email discussion summary: [99-e][237] NR_pos_enh_RRM, Ericsson

- R4-2109101	Discussion on UE/TRP Rx-Tx timing error	CATT

- R4-2109102	Reply LS on UE/TRP Rx-Tx timing error	CATT

- R4-2108361	Discussion on RRM core requirements of R17 positioning enhancement	CATT

- R4-2109224	General RRM aspects for Rel-17 positioning enhancement	Intel Corporation

- R4-2109945	RRM impacts overview for positioning enhancement	vivo

- R4-2110016	Work plan on Rel-17 NR Positioning Enhancements and LS discussion	Nokia, Nokia Shanghai Bell

- R4-2110231	General issues regarding RRM core requirements	Ericsson

- R4-2110232	Work plan for RRM core requirements	Ericsson

- R4-2110233	Reply LS on UE/TRP Tx/Rx Timing Errors	Ericsson

- R4-2110917	Initial discussion on Rel-17 positioning RRM	Huawei, HiSilicon

- R4-2108362	Work plan for RRM core requirements	Ericsson

- R4-2108360	WF on Rel-17 positioning enhancements	Ericsson

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template