3GPP TSG RAN meeting #92e										RP-211385

Electronic Meeting, June 14-18, 2021

Status Report to TSG

Agenda item:			9.8.5.6

| WI / SI Name | Introduction of channel bandwidths 35MHz and 45MHz for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_35MHz_45MHz_BW |  |  |  |  |
| Unique ID | 880093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210722 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2021 (The WI need to extend for one quarter) | Performance part: 09/2021 (The WI need to extend for one quarter) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: 95% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

R2-2105180	CR on the 35M/45M supporting-R15	ZTE Corporation, Sanechips	CR	Rel-15	38.306	15.13.0	0567	2	F	NR_FR1_35MHz_45MHz_BW-Core	R2-2104548

-	Use WI Code “TEI15, NR_FR1_35MHz_45MHz_BW-Core” + very detailed instructions from MCC.

Revised CR to be provided

R2-2106691	CR on the 35M/45M supporting-R15	ZTE Corporation, Sanechips	CR	Rel-15	38.306	15.13.0	0567	3	B	NR_FR1_35MHz_45MHz_BW-Core	R2-2104548

Agreed

R2-2105181	CR on the 35M/45M supporting-R16	ZTE Corporation, Sanechips	CR	Rel-16	38.306	16.4.0	0568	2	A	NR_FR1_35MHz_45MHz_BW-Core	R2-2104549

Revised CR to be provided

R2-2106692	CR on the 35M/45M supporting-R16	ZTE Corporation, Sanechips	CR	Rel-16	38.306	16.4.0	0568	3	B	NR_FR1_35MHz_45MHz_BW-Core	R2-2104549

Agreed

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#98-bis-e

Contributions [1]-[25] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#98-bis-e meeting.

The following agreements were made at RAN4#98-bis-e.

Way forward on UE REFSENS for 35 MHz and 45 MHz was approved in [8].

Way forward on REFSENS table split and simplification was approved in [9].

Way forward on A-MPR for n1 45 MHz was approved in [10].

WF on RRM requirements for spectrum WIs was approved in [12].

Way forward on UE demodulation and CQI reporting for channel bandwidths 35MHz and 45MHz for NR FR1 was approved in [14] with additional agreement: No requirements with 35MHz and 45MHz for FR1 TDD bands considering current FR1 TDD bands defined.

RAN4#99-e

Contributions [26]-[50] for introduction of 35MHz and 45 MHz channel bandwidths were submitted to RAN4#98-e meeting.

The following agreements were made at RAN4#99-e.

WF on REFSENS for Asymmetric Uplink Downlink was approved in [26].

WF on REFSENS table split and simplication was approved in [27].

CR on UE demodulation and CSI reporting was agreed in [29]

    - Remaining Open issues

- UE REFSENS

- 38.101 CR

- BS CRs

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#98-bis-e

- R4-2104601	Discussion on impact of 35MHz and 45MHz introduction on demodulation test cases	CMCC

- R4-2104602	Discussion on impact of 35MHz and 45MHz introduction on RRM test cases	CMCC

- R4-2104656	REFSENS of n8, n71, n25 for 35_45MHz channel bandwidth	Murata Manufacturing Co Ltd.

- R4-2104811	REFSENS evaluation of n8 and n71 for 35MHz channel bandwidth 	Mediatek India Technology Pvt.

- R4-2104878	n1 35 and 45MHz BW AMPR	Qualcomm Technologies Int

- R4-2104888	UL channel location for MSD calculation for bands n8 and n71	Apple

- R4-2105171	n1 35 and 45MHz BW AMPR	Qualcomm

- R4-2105364	Way forward on UE REFSENS for 35 MHz and 45 MHz	Huawei

- R4-2105365	Way forward on REFSENS table split and simplification	Apple

- R4-2105366	Way forward on A-MPR for n1 45 MHz	China Telecom

- R4-2105450	Email discussion summary for [98-bis-e][113] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2105784	WF on RRM requirements for spectrum WIs 	Ericsson

- R4-2105816	Email discussion summary for [98-bis-e][214] Spectrum_RRM	Moderator (Ericsson)

- R4-2106090	Way forward on UE demodulation and CQI reporting for channel bandwidths 35MHz and 45MHz for NR FR1	Ericsson

- R4-2106142	Email discussion summary for [98-bis-e][320] NR_R17_SpectrumWI_Demod_NWM	Moderator (Ericsson)

- R4-2106282	Discussion on A-MPR for 45MHz CBW for Band n1	China Telecom

- R4-2106283	Draft CR to 38.101-1 Introduce band specific requirements for 45MHz CBW for Band n1	China Telecom

- R4-2106483	UE REFSENS for 35 MHz and 45 MHz	Huawei, HiSilicon

- R4-2106484	A-MPR for n1 45MHz	Huawei, HiSilicon

- R4-2106832	Discussion on NR UE demodulation for 35MHz and 45MHz bandwidth	Huawei, HiSilicon

- R4-2106872	UE demodulation requirements for CBW 35MHz/45MHz	Ericsson

- R4-2106940	Discussion on RRM impact on channel bandwidths 35MHz and 45MHz for NR FR1	Huawei, HiSilicon

- R4-2107156	Impact of new FR1 channel BWs on RRM requirements	Ericsson

- R4-2107337	35-45MHz REFSENS for n2 n3 n8 n25 n71	Skyworks Solutions Inc.

- R4-2107339	35MHz and 45MHz REFSENS	Qualcomm Incorporated

RAN4#99-e

- R4-2107819	WF on REFSENS for Asymmetric Uplink Downlink	Huawei

- R4-2107820	WF on REFSENS table split and simplication	Apple

- R4-2107931	Email discussion summary for [99-e][121] NR_FR1_35MHz_45MHz_BW	Moderator (Huawei)

- R4-2108612	CR on UE demodulation and CSI repopting for 35MHz and 45MHz channel bandwidth for FR1 FDD (Rel-17)	Huawei, HiSilicon

- R4-2109219	PDSCH CA simulation results for 35 and 45 MHz CBWs	Intel Corporation

- R4-2110160	CR for TS 38.101-1: FR1 REFSENS table split and simplication	Apple

- R4-2110485	CR to TS 37.105: Intoduction of 35 MHz and 45 MHz	Ericsson

- R4-2110486	CR to TS 38.141-1: Introduction of CBWs 35 MHz and 45 MHz	Ericsson

- R4-2110547	Discussion and simulation results on NR UE demodulation for 35MHz and 45MHz bandwidth	Huawei, HiSilicon

- R4-2110548	Summary of simulation results for 35MHz and 45MHz channel bandwidth for FR1 FDD	Huawei, HiSilicon

- R4-2110598	CR to TS 38.141-2: Introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2110599	CR to TS 37.145-1: introduction of 35MHz and 45MHz	ZTE Corporation

- R4-2110644	PDSCH simulation results for CBW 35MHz/45MHz	Ericsson

- R4-2110657	On asymmetric Uplink /Downlink scenarios	Huawei, HiSilicon

- R4-2110659	CR for TS 37.141: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2110660	CR for TS 37.145-2: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2110747	CR for TS 38.104: introduction of channel bandwidths 35MHz and 45MHz	Huawei, HiSilicon

- R4-2111149	REFSENS table structure, band groups	Ericsson

- R4-2111167	Simulation results for 35MHz and 45MHz PDSCH FDD CA Tests	Qualcomm Incorporated

- R4-2111222	CR to 37.104: Introduction of requirements for 35 and 45MHz channel bandwidths	Nokia, Nokia Shanghai Bell

- R4-2111471	35MHz and 45MHz REFSENS	Qualcomm Incorporated

- R4-2111530	Remaining n8 n71 Asymmetric Uplink Downlink Requirements	Skyworks Solutions Inc.

- R4-2111538	FR1 FDD SDL REFSENS Table Simplification	Skyworks Solutions Inc.

- R4-2109418	A unified equation for specifying REFSENS for both TDD and FDD   bands	ZTE Wistron Telecom AB

- R4-2109419	Draft CR for specifying REFSENS based on a unified equation method	ZTE Wistron Telecom AB

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template