3GPP TSG RAN meeting #92e										RP-211401

Electronic Meeting, June 14-18, 2021

## Status Report to TSG

Agenda item:			9.8.1.1

| WI / SI Name | Introduction of NR 47GHz band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_47GHz_band |  |  |  |  |
| Unique ID | 880082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-201232 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2021 (-3 months) | Performance part: 09/2021 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 85% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hisashi Onozawa |
|  | Company | Nokia |
|  | Email | hisashi.onozawa@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

- TR 38.847 is revised in R4-2110087 [149] (RAN4#99-e) from R4-2106889 [114] (RAN4#98-bis-e).

  - TPs to TR 38.847 agreed are R4-2104682 [91], R4-2106860 [112], R4-2107038 [116] (RAN4#98-bis-e)

- UE RF core requirement CR is agreed in R4-2107791 [123] (RAN4#99-e).

- BS RF core requirement CR is agreed in R4-2108741 [135] (RAN4#99-e).

- RRM core requirement CR is agreed R4-2108042 [125] (RAN4#99-e).

- DraftCR to 38.141-2 is agree in R4-2107039 [117] (RAN4#98-bis-e) that captures the BS conformance requirements agreed so far.

- Way-forward on UE RF agreed in R4-2105370 [100] (RAN4#98-bis-e) and R4-2107790 [122] (RAN4#99-e).

- Way-forward on Rx MU for BS conformance is agreed in R4-2108608 [133] (RAN4#99-e).

- Way-forward on BS demodulation is agreed in R4-2106091 [105] (RAN4#98-bis-e) to reuse the existing requirements.

- Way forward on UE demod is agreed in R4-2106091 [105] (RAN4#98-bis-e) and R4-2108755 [136] (RAN4#99-e).

#### 2.4.2	Remaining Open issues

- MU/TT budget for BS Rx RF conformance requirement (performance part)

- UE Demod requirement (performance part)

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

- UE RF TT/MU budget for RAN5 is to be discussed in RAN4 SID for FR2_enhTestMethods.

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#96-e

[1] R4-2009957	Preliminary views on the new 47 GHz band	Apple Inc.

[2] R4-2010445	TR 38xxx Introduction of NR Band 26x (47Ghz band)	Ericsson

[3] R4-2010446	Requirement overview for 47 GHz frequency band	Ericsson

[4] R4-2010447	47GHz band - Regulatory overview - System parameters	Ericsson

[5] R4-2010520	Workplan for Introduction of NR 47 GHz band	Nokia, Nokia Shanghai Bell

[6] R4-2010521	Regulatory Background of 47 GHz band	Nokia, Nokia Shanghai Bell

[7] R4-2010522	Band number and System parameters of 47 GHz band	Nokia, Nokia Shanghai Bell

[8] R4-2010523	UE RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[9] R4-2011412	BS RF requirements for 47 GHz band	Nokia, Nokia Shanghai Bell

[10] R4-2011455	Discussion on 48G RF components	Qualcomm Incorporated

[11] R4-2011568	Email discussion summary for [96e][135] NR_47GHz_Band

[12] R4-2011816	WF on UE testability above 43.5 GHz	R&S, Apple

[13] R4-2011817	WF on link budget parameters for Tx/Rx of n262	Huawei, HiSilicon, Apple

[14] R4-2011818	WF on UE RF requirement for 47 GHz band	Qualcomm

[15] R4-2011873	Email discussion summary for [96e][135] NR_47GHz_Band

RAN4#97-e

[16] R4-2014263	Discussion on PC3 EIRP and EIS in n262	Qualcomm Incorporated

[17] R4-2015083	TP to TR 38.847 on regulatory background and system parameters	Nokia, Nokia Shanghai Bell

[18] R4-2015084	UE RF requirements for NR band n262	Nokia, Nokia Shanghai Bell

[19] R4-2015855	Link budget for PC3 for n262	Sony, Ericsson

[20] R4-2015888	PC3 minimum peak EIRP and EIS requirements for band n262	Intel Corporation

[21] R4-2015896	Link budget for PC3 for n262	Sony, Ericsson

[22] R4-2015902	TR 38.847 Introduction of NR Band 262 (47Ghz band)	Ericsson

[23] R4-2015903	Draft CR to TS 38.104	Ericsson

[24] R4-2015904	BS RF requirements and system parameters - TP to TR 38.847	Ericsson

[25] R4-2016096	Simulation results on UE demodulation performance impact by the introduction of NR 47GHz band	Ericsson

[26] R4-2016097	On demodulation requirements for the new 47GHz band	Ericsson

[27] R4-2016155	47GHz band TT for NR BS RF requirement	Keysight Technologies UK Ltd

[28] R4-2016179	Analysis of RRM requirements for 47 GHz band	Ericsson

[29] R4-2016191	TP to TR 38.847: BS RF requirements	Nokia, Nokia Shanghai Bell

[30] R4-2016229	EIRP and EIS evaluation for band n262	vivo

[31] R4-2016296	Peak EIRP and Peak EIS for band n262	Apple Inc.

[32] R4-2016461	Revised WID: introduction of NR 47 GHz band	T-Mobile USA, Dish Network

[33] R4-2016632	Email discussion summary for [97e][130] NR_47GHz_Band

[34] R4-2016879	WF on UE RF requirement of n262	Qualcomm, Nokia, Sony

[35] R4-2016880	WF on multi-band relaxation of n262	Apple

[36] R4-2016881	WF on BS MU/TT for n262	Nokia

[37] R4-2016882	Draft CR to TS 38.104	Ericsson, Nokia, Nokia Shanghai Bell

[38] R4-2016883	BS RF requirements and system parameters - TP to TR 38.847	Ericsson

[39] R4-2016884	TP to TR 38.847: BS RF requirements	Nokia, Nokia Shanghai Bell

[40] R4-2016971	Email discussion summary for [97e][130] NR_47GHz_Band

RAN4#98-e

[41] R4-2100094	Multi-band relaxation for band n262	Murata Manufacturing Co., Ltd.

[42] R4-2100565	On 47GHZ OTA link budget in Demodulation requirement testing	Nokia, Nokia Shanghai Bell

[43] R4-2100567	Peak EIRP and EIRP spherical coverage for PC3 for n262	Sony, Ericsson

[44] R4-2100568	Multiband relaxations for PC3 for n262	Sony, Ericsson

[45] R4-2100569	REFSENS and EIS spherical coverage for PC3 for n262	Sony, Ericsson

[46] R4-2100748	EIRP requirements for n262	Nokia, Nokia Shanghai Bell

[47] R4-2100749	TP to TR 38.847: UE Tx requirement for n262	Nokia, Nokia Shanghai Bell

[48] R4-2100750	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell

[49] R4-2100751	EIS requirements for n262	Nokia, Nokia Shanghai Bell

[50] R4-2100752	TP to TR 38.847: UE Rx requirement for n262	Nokia, Nokia Shanghai Bell

[51] R4-2100913	UE RF requirements for 47 GHz band	Samsung

[52] R4-2101831	Discussion on MOP for Band n262	vivo

[53] R4-2101832	Discussion on REFSENS and EIS spherical coverage for Band n262	vivo

[54] R4-2102049	47GHz band TT for NR BS RF requirement	Keysight Technologies UK Ltd

[55] R4-2102100	CR to TS 38.101-4: n262 demodulation requirements	Ericsson

[56] R4-2102101	pCR to 38.847: UE performance requirements	Ericsson

[57] R4-2102102	pCR to TR 38.847: BS demodulation requirements	Ericsson

[58] R4-2102158	TR 38.847 Introduction of NR Band 262 (47GHz band)	Ericsson

[59] R4-2102159	CR to TS 38.104 - n262 introduction	Ericsson

[60] R4-2102160	47GHz band - Measurement uncertainties for BS requirements	Ericsson

[61] R4-2102445	TP to TR 38.847: BS conformance aspects	Nokia, Nokia Shanghai Bell

[62] R4-2102446	CR to 38.141-2: Introduction of n262	Nokia, Nokia Shanghai Bell

[63] R4-2102590	Peak EIRP and EIRP Spherical coverage for n262	Apple Inc.

[64] R4-2102591	Peak EIS and EIS Spherical coverage for n262	Apple Inc.

[65] R4-2102653	Analysis of RRM requirements for band n62	Ericsson

[66] R4-2102654	RRM core requirements for band n62	Ericsson

[67] R4-2102667	On EVM requirements for n262	Qualcomm Incorporated

[68] R4-2102668	On EIRP spherical coverage requirements for n262	Qualcomm Incorporated

[69] R4-2102906	EIRP requirements of band n262	Intel Corporation

[70] R4-2102907	EIS requirements of band n262	Intel Corporation

[71] R4-2102933	Discussion on NR UE demodulation performance for n262	HUAWEI TECHNOLOGIES Co. Ltd.

[72] R4-2102935	Discussion on NR BS demodulation performance for n262	HUAWEI TECHNOLOGIES Co. Ltd.

[73] R4-2102972	Email discussion summary for [98e][124] NR_47GHz_Band

[74] R4-2103204	TP to TR 38.847: UE Tx requirement for n262	Nokia, Nokia Shanghai Bell

[75] R4-2103205	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell

[76] R4-2103206	TP to TR 38.847: UE Rx requirement for n262	Nokia, Nokia Shanghai Bell

[77] R4-2103312	Email discussion summary for [98e][124] NR_47GHz_Band

[78] R4-2103392	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell, Apple

[79] R4-2103468	Email discussion summary: [98e][229] NR_47GHz_Band_RRM

[80] R4-2103666	RRM core requirements for band n62	Ericsson

[81] R4-2103710	Email discussion summary: [98e][229] NR_47GHz_Band_RRM

[82] R4-2103748	Email discussion summary for [98e][309] NR_47GHz_Band_BSRF

[83] R4-2103766	Email discussion summary for [98e][327] NR_R17_SpectrumWI_Demod

[84] R4-2103874	TP to TR 38.847: BS conformance aspects	Nokia, Nokia Shanghai Bell

[85] R4-2103875	Way forward on UE/BS demodulation on NR 47GHz band	Ericsson

[86] R4-2103944	Email discussion summary for [98e][309] NR_47GHz_Band_BSRF

[87] R4-2103945	Email discussion summary for [98e][327] NR_R17_SpectrumWI_Demod

RAN4#98-bis-e

[88] R4-2104492	Power class specific parameters for n262	Qualcomm Incorporated

[89] R4-2104516	Discussion on EIRP for PC1,PC2 and PC4	vivo

[90] R4-2104517	Discussion on EIS for PC1,PC2 and PC4	vivo

[91] R4-2104682	pCR to TR 38.847: BS demodulation requirements	Ericsson

[92] R4-2104695	Peak EIRP and EIRP spherical coverage for PC1, PC2, PC4 for n262 	Sony, Ericsson

[93] R4-2104696	REFSENS and EIS spherical coverage for  PC1, PC2, PC4 for n262	Sony, Ericsson

[94] R4-2104712	EIRP requirements for n262 UE power class 1, 2, and 4	Nokia, Nokia Shanghai Bell

[95] R4-2104713	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell

[96] R4-2104714	EIS requirements for n262 UE power class 1, 2, and 4	Nokia, Nokia Shanghai Bell

[97] R4-2104843	On UE Demodulation requirements for band n262	Apple

[98] R4-2104889	Beam correspondence side conditions for SSB and CSI-RS in band n262	Apple

[99] R4-2105188	Email discussion summary for [98-bis-e][115] NR_47GHz_Band

[100] R4-2105370	Way forward on n262 UE RF	Nokia

[101] R4-2105452	Email discussion summary for [98-bis-e][115] NR_47GHz_Band

[102] R4-2105858	Draft Big CR: RRM requirements for band n262 in 38.133	Ericsson

[103] R4-2105977	Email discussion summary for [98-bis-e][306] NR_47GHz_Band_BSRF_NWM

[104] R4-2105991	Email discussion summary for [98-bis-e][320] NR_R17_SpectrumWI_Demod_NWM

[105] R4-2106091	"Way	forward on UE/BS demodulation on NR 47GHz band"	Ericsson

[106] R4-2106142	Email discussion summary for [98-bis-e][320] NR_R17_SpectrumWI_Demod_NWM

[107] R4-2106468	Discussion on PDSCH Demodulation Requirements for 47 GHz band	Qualcomm Incorporated

[108] R4-2106781	On 47GHz OTA demodulation testing	Nokia, Nokia Shanghai Bell

[109] R4-2106823	Discussion on NR UE demodulation for 47GHz band	Huawei, HiSilicon

[110] R4-2106824	Discussion on NR BS demodulation for 47GHz band	Huawei, HiSilicon

[111] R4-2106859	Applicability of FR2 UE demodulation requirements for NR 47GHz band	Ericsson

[112] R4-2106860	pCR to 38.847: UE performance requirements	Ericsson

[113] R4-2106861	draft CR: TS 38.101-4: n262 demodulation requirements	Ericsson

[114] R4-2106889	TR 38.847 Introduction of NR Band n262 (47GHz band)	Ericsson

[115] R4-2106890	47GHz band - Measurement uncertainties for BS requirements	Ericsson

[116] R4-2107038	TP to TR 38.847: BS conformance aspects	Nokia, Nokia Shanghai Bell

[117] R4-2107039	Draft CR to 38.141-2: Introduction of n262	Nokia, Nokia Shanghai Bell

[118] R4-2107077	47 GHz band TT for NR BS RF requirement	Keysight Technologies UK Ltd

[119] R4-2107149	Analysis of RRM performance requirements for band n262	Ericsson

[120] R4-2107150	RRM performance requirements for band n262 in 38.133	Ericsson

RAN4#99-e

[121] R4-2107638	Email discussion summary for [99-e][112] NR_47GHz_Band

[122] R4-2107790	WF on n262 UE EIRP/EIS requirement	Nokia

[123] R4-2107791	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell

[124] R4-2107922	Email discussion summary for [99-e][112] NR_47GHz_Band

[125] R4-2108042	Big CR: RRM requirements for band n262 in 38.133	Ericsson

[126] R4-2108143	Email discussion summary: [99-e][219] Spectrum_RRM

[127] R4-2108336	Draft CR on RRM core requirements for PC1/2/4 for band n262	Huawei, HiSilicon

[128] R4-2108337	Draft CR on RRM performance requirements for PC1/2/4 for band n262	Ericsson

[129] R4-2108338	Draft Big CR: RRM requirements for band n262 in 38.133	Ericsson

[130] R4-2108391	Email discussion summary: [99-e][219] Spectrum_RRM

[131] R4-2108433	Email discussion summary for [99-e][308] NR_47GHz_Band_BSRF_NWM

[132] R4-2108451	Email discussion summary for [99-e][326] NR_R17_SpectrumWI_Demod

[133] R4-2108608	WF on Rx MU for n262	Nokia, Nokia Shanghai Bell

[134] R4-2108685	Email discussion summary for [99-e][308] NR_47GHz_Band_BSRF_NWM

[135] R4-2108741	CR to TS 38.104: Introduction of band n262	Ericsson

[136] R4-2108755 Way forward on UE demodulation on NR 47GHz band

[137] R4-2108813	Power class specific parameters for n262	Qualcomm Incorporated

[138] R4-2109007	Peak EIRP and EIRP spherical coverage for PC1, PC2, PC4 for n262 	Sony

[139] R4-2109008	REFSENS and EIS spherical coverage for  PC1, PC2, PC4 for n262	Sony

[140] R4-2109131	Multi-band relaxation for band n262	Murata Manufacturing Co Ltd.

[141] R4-2109218	Applicability of UE demodulation requirements to 47GHz band	Intel Corporation

[142] R4-2109547	Proposal on n262 PC1/2/4 peak EIRP and EIRP spherical coverage	MediaTek Beijing Inc.

[143] R4-2109557	Proposal on n262 PC1/2/4 REFSENS and EIS spherical coverage	MediaTek Beijing Inc.

[144] R4-2109669	Discussion on EIRP and spherical coverage for PC1,PC2 and PC4	vivo

[145] R4-2109670	Discussion on EIS and spherical coverage for PC1,PC2 and PC4	vivo

[146] R4-2109789	EIRP requirements for n262 UE power class 1, 2, and 4	Nokia, Nokia Shanghai Bell

[147] R4-2109790	Introduction of n262 UE RF requirements	Nokia, Nokia Shanghai Bell

[148] R4-2109791	EIS requirements for n262 UE power class 1, 2, and 4	Nokia, Nokia Shanghai Bell

[149] R4-2110087	TR 38.847 Introduction of NR Band n262 (47GHz band)	Ericsson

[150] R4-2110088	47GHz band - Measurement uncertainties for BS requirements	Ericsson, Nokia, T-Mobile USA, DISH Network

[151] R4-2110089	CR to TS 38.104: Introduction of band n262	Ericsson

[152] R4-2110153	CR to 38.101-2 on side conditions for beam correspondence based on SSB and CSI-RS for n262 (Rel-17)	Apple

[153] R4-2110480	47 GHz band MU and TT for NR BS RF requirement	Keysight Technologies UK Ltd, Rohde & Schwarz

[154] R4-2110551	Discussion on NR UE demodulation for 47GHz band	Huawei, HiSilicon

[155] R4-2110645	Applicability of FR2 UE demodulation requirements for NR 47GHz band	Ericsson

[156] R4-2110646	draft CR: TS 38.101-4: n262 demodulation requirements	Ericsson

[157] R4-2110765	Extension of PDSCH Demodulation Requirements to 47 GHz band	Qualcomm Incorporated

[158] R4-2110839	EIRP requirement of Band n262 for PC1/2/4	OPPO

[159] R4-2110840	EIS requirement of Band n262 for PC1/2/4	OPPO

[160] R4-2111063	Peak EIRP requirements for band n262	Intel Corporation

[161] R4-2111064	Peak EIS requirements for band n262	Intel Corporation

[162] R4-2111163	Peak EIRP and EIRP spherical coverage for PC1, PC2, PC4 for n262	Ericsson

[163] R4-2111164	REFSENS and EIS spherical coverage for  PC1, PC2, PC4 for n262	Ericsson

[164] R4-2111218	TP to TR 38.847: BS conformance aspects	Nokia, Nokia Shanghai Bell

[165] R4-2111310	Draft Big CR: RRM requirements for band n262 in 38.133	Ericsson

[166] R4-2111465	Draft CR to 38.141-2: Introduction of n262 (updated)	Huawei

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template