3GPP RAN TSG Meeting #92e		RP-211504

Electronic meeting, June 14 - 18, 2021

## Status Report to TSG

Agenda item:			9.6.6

| WI / SI Name | Study on enhanced test methods for FR2 NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_FR2_enhTestMethods |  |  |  |  |
| Unique ID | 850071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-210633 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Sept / 2021 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 65% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Anatoliy IOFFE, Ruixin WANG |
|  | Company | Apple Inc., vivo |
|  | Email | aioffe@apple.com, ruixin.wang@vivo.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #98-bis-e (April 2021, Electronic)

General

-	A summary of the electronic meeting email discussion was provided in [22]

-	A work split on text proposals to TR38.884 was agreed in [13]

-	A text proposal to TR38.884 was approved in [12] to align the TR with updated SID objectives

-	A text proposal to TR38.884 was approved in [4] to add the measurement uncertainty annex to the TR

-	Version 0.3.0 of TR38.884 was approved in [25] during the email approval period

Objective 1 (test methodology for high DL power and low UL power test cases)

-	The following agreements were captured in [18]:

-	Antenna location and rationale of the CFFNF setup

-	Antenna location for the black&white box approach can be based on manufacturer declaration as a baseline

-	To be captured in the TR as part of the detailed test procedure and rationale of the CFFNF system (see Issue 1-1-2): a TP is needed for RAN4 #99-e

-	For this method the contribution to MU is:

-	Option 1: covered by estimation of DUT antenna location (Issue 1-1-3, Alt 1-1-3-4)

-	Option 2: FFS

-	Antenna location for the black box approach can be based on the three radii method

-	Approach to determine the unknown phase center of the antenna array to be finalized by RAN4 #99-e

-	For this method the contribution to MU and impact on measurement time are FFS

-	OEMs to provide maximum expected offset between geometric centre of the antenna array with respect to the phase centre

-	Whether antenna location for the black box approach can be determined using a scan of the field or power distribution close to the device surface is FFS pending an understanding of the impact on MU, measurement time, test range, and system complexity.

-	CFFNF MU

-	New MU elements and uncertainty mechanisms related to the CFFNF setup include the following:

-	Estimation of DUT antenna location, including compensation of the path loss with respect to the active array, and is applicable to CFFNF using the black and black&white box approach

-	Compensation of the probe antenna pattern

-	EIRP measurement error

-	Whether interaction between probe antenna and DUT antenna at the near distances from the DUT can be introduced is FFS

-	Preliminary assessment of EIRP measurement error due to expansion technique

-	A detailed impact of the SNR on EIRP measurement error is needed

-	TE vendors are encouraged to align simulation assumptions on SNR

-	CFFDNF setup

-	New MU elements and uncertainty mechanisms related to the CFFDNF setup include the following:

-	Compensation of the probe antenna pattern

-	EIRP measurement error

-	TRP measurement error

-	Whether interaction between probe antenna and DUT antenna at the near distances from the DUT can be introduced is FFS

-	Estimation of DUT antenna location, including compensation of the path loss with respect to the active array

-	CFFDNF MU (EIRP and TRP measurement errors)

-	The tables below as the baseline and finalize the MU element description and preliminary assessment of the value next meeting

| Antenna Configuration | Range Length [m] | ¦Mean EIRP Error¦ w.r.t. FF [dB] | Std. Dev of EIRP at NF BP [dB] |
| --- | --- | --- | --- |
| 4x1 | 0.2 | 0.04 | 0.02 |
|  | 0.25 | 0.02 | 0.01 |
|  | 0.3 | 0.01 | 0.00 |
|  | 0.35 | 0.01 | 0.00 |
|  | 0.4 | 0.01 | 0.00 |
|  | 0.45 | 0.00 | 0.00 |
|  | 20 | 0.00 | 0.00 |
| 8x2 | 0.2 | 0.48 | 0.22 |
|  | 0.25 | 0.23 | 0.08 |
|  | 0.3 | 0.14 | 0.04 |
|  | 0.35 | 0.09 | 0.02 |
|  | 0.4 | 0.07 | 0.01 |
|  | 0.45 | 0.05 | 0.01 |
|  | 20 | 0.00 | 0.00 |
| 12x12 | 0.2 | 3.41 | 1.09 |
|  | 0.25 | 1.84 | 0.44 |
|  | 0.3 | 1.16 | 0.22 |
|  | 0.35 | 0.80 | 0.13 |
|  | 0.4 | 0.59 | 0.08 |
|  | 0.45 | 0.45 | 0.05 |
|  | 20 | 0.00 | 0.00 |

| Antenna Configuration | Range Length [cm] | Constant Density Grid Step Size Dq=Df [o] | With Path Loss Correction |  | Without Path Loss Correction |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | ¦Mean TRP Error¦ [dB] | TRP Std. Dev. [dB] | ¦Mean TRP Error¦ [dB] | TRP Std. Dev. [dB] |
| 8x2 | 20 | 5 | 0.01 | 0.04 | 0.39 | 0.24 |
|  |  | 7.5 | 0.02 | 0.13 | 0.39 | 0.25 |
|  |  | 10 | 0.03 | 0.17 | 0.39 | 0.29 |
|  | 32 | 5 | 0.02 | 0.01 | 0.14 | 0.08 |
|  |  | 10 | 0.04 | 0.03 | 0.14 | 0.09 |
|  | 43 | 5 | 0.02 | 0.01 | 0.08 | 0.04 |
|  |  | 10 | 0.04 | 0.03 | 0.08 | 0.04 |
| 12x12 | 20 | 5 | 0.02 | 0.07 | 0.29 | 0.17 |
|  |  | 7.5 | 0.01 | 0.24 | 0.29 | 0.21 |
|  |  | 10 | 0.01 | 0.36 | 0.27 | 0.39 |
|  | 32 | 5 | 0.04 | 0.13 | 0.11 | 0.06 |
|  |  | 10 | 0.09 | 0.63 | 0.07 | 0.64 |
|  | 43 | 5 | 0.06 | 0.13 | 0.06 | 0.03 |
|  |  | 10 | 0.12 | 0.65 | 0.01 | 0.66 |

Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	The following agreements were captured in [18]:

-	TPMI method

-	For 1 layer case, TPMI method is applicable for clause 6.2 of TS 38.101-2 for Rel-15 and Rel-16 coherent UEs and is applicable for clause 6.2D for Rel-16 nonCoherent UEs with uplink full power transmission.

-	2-port transmission shall be configured for coherent UEs and nonCoherent UEs supporting full power transmission [mode-1].

-	When 2-port transmission is configured for EIRP measurement for test cases in clause 6.2 and 6.2D of TS38.101-2, fixed TPMI index=2 shall be configured.

-	Rel-16 Non-coherent UEs which do not support full power transmission and Rel-15 non-coherent Ues shall be configured with nrofSRS-ports=1.

-	Whether further apply optimal TPMI shall be further discussed.

-	Companies are encouraged to raise technical clarification on optimal TPMI.

-	Tentative agreement: [Further clarify the TPMI indication with RAN1 specification in offline]

-	2-port CSI-RS configuration

-	Further study the feasibility of the potential enhancement solution of 2-port CSI-RS

-	FFS on the 2-port CSI-RS configuration pending on further discussion with following candidate option:

-	Repetition = ON

-	Repetition number = 8

-	Further study 2 port CSI-RS together with DMRS, PDSCH, SRS mapping to different TE polarization and transmitted simultaneously or sequentially

-	Transmit signal quality measurement setup

-	RAN4 shall specify solution(s) for transmit signal quality issue due to polarization basis mismatch

-	RAN4 shall send LS to RAN5 to notify the transmit signal quality issue and the agreed solution(s) for corresponding alignment in the end

-	FFS 2L and 1L setups should be agreed as a package

-	The study item outcome will capture clear guidance related to this enhancement

-	Companies are encouraged to provide further analysis of the following:

-	How to handle the probability of having a non-invertible matrix in the demodulation paths of both proposed schemes

-	Potential differences in calculated EVM of both proposed schemes

-	Other solutions not excluded based on the condition aligned with previous agreement

-	TP drafting: it is proposed to postpone the TP related to this setup until the next meeting, with the understanding that companies will seek ways to converge on the above aspects in the interim

-	FFS whether the enhanced solutions applicable for all the requirements within transmit signal quality

Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	A text proposal to TR38.884 was approved in [14] with the design rationale for the FR2 OTA test system with offset test antennae

Objective 4 (enhancements to support extreme temperature conditions for all applicable FR2 UE RF test cases)

-	A text proposal to TR38.884 was approved in [20] with the following aspects:

-	ETC test system

-	Calibration procedure

-	Test procedure

-	Temperature tolerance limit of ETC test system

-	The following agreements were captured in [18]:

-	Given that ETC MU assessment (23.45GHz - 40.8GHz) of EIRP and EIS has been finalized in RAN5, the additional 0.28dB MU induced by ETC system can be considered as an example conclusion added to TR38.884.

-	Given the MU assessment in RAN5 is only up to 40.8GHz, it is still valuable to perform the preliminary MU assessment of ETC to 49GHz in this SI, to cover the new n262 band, and conclude the ETC feasibility of this band.

-	UE vendors to provide feedback whether +/-4 degrees of temperature tolerance (compared to +/-2 for FR1) introduces additional MU, TT or core requirement relaxation

Objective 5 (enhancements to reduce test time)

-	A text proposal to TR38.884 was approved in [2] with the following aspects:

-	General test time considerations, including example FR2 testing times

-	New measurement grid

-	RSRP(B) based RX beam peak search

-	Single link polarization measurement

-	A text proposal to TR38.884 was approved in [24] introducing the Fast Spherical Coverage Method

-	The following agreements were captured in [18]:

-	New measurement grid

-	Simulation assumptions to derive MU contribution of the 4x2 measurement grid need to be further aligned based on the following assumption:  reuse the antenna array location defined in TR38.810 for Rel-15 spherical coverage measurement grid to keep the simulation parameters consistency (front and back, in the centre)

-	The spherical coverage and TRP measurement grid based on 4x2 antenna array should also be defined in this SI. The analysis of reduced test time could be captured as the outcome in TR38.884.

-	RSRP(B) based RX beam peak search

-	RAN4 confirm that RSRP is feasible to find the beam peak direction

-	Further discuss RSRP or RSRP&EIS based beam peak searching procedure

-	If RSRP is selected, further discuss whether an additional MU element is needed.

-	Whether the test procedure of Rx beam peak search based on RSRPB for demodulation and CSI testing can be applicable is FFS

-	Single Pollink

-	For EIRP test, whether single Pollink is randomly selected (from either theta Pollink or phi Pollink) or test under 2 link directions, depends on UE declaration

-	Agree that the Fast Spherical Coverage Method can be introduced

-	Keep the maximum elevation of [90]o

-	Further discuss the technical implication of extending the scan range up to 112.5º.

-	An LS to RAN5 on antenna assumption and measurement grids for FR2 PC3 UE was approved in [19]

Objective 6 (testability aspects for the introduction of the new band n262)

-	The following agreements were captured in [18]:

-	Band-dependent parameters for the demodulation setup

-	Take the proposed calculations as a preliminary assessment and share with RAN5 for their comment

-	Ask RAN5 to share any updates related to FR2b, so that these can be applied to the SNR calculations for n262

-	An LS to RAN5 on band-dependent parameters for the FR2 demodulation setup was approved in [23]

RAN4 #99-e (May 2021, Electronic)

General

-	A summary of the electronic meeting email discussion was provided in [43]

-	A text proposal to TR38.884 was approved in [42] with measurement uncertainty considerations for the following aspects:

-	High DL power and low UL power

-	Polarization basis mismatch between the TE and DUT

-	Inter-band (FR2+FR2) CA

-	Test system for ETC

-	Version 0.4.0 of TR38.884 was approved in [34] during the email approval period

Objective 1 (test methodology for high DL power and low UL power test cases)

-	A text proposal to TR38.884 was approved in [36] with the following aspects:

-	Corrections to the impact of TRP measurement with and without offset correction on MU

-	Permitted Methodologies: CFFNF and CFFDNF

-	Corrections to the applicability of NF methodologies

Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	The following agreements were captured in [33]:

-	Simulation assumptions

-	Method 1 and method 2 are baseline for evaluation, refinement on proposed method 1, method 2 not precluded.

-	Test waveforms constructed with:

-	Flat signal PSD

-	Injected AWGN

-	Signal configuration:

-	[50] contiguous RBs

-	CP-OFDM (QPSK – 64 256QAM) PUSCH, rank 2

-	UL RMC as defined in appendix of 38.101-2

-	AWGN noise sweep for SNR range of 10 dB to 30 dB over allocated RBs

-	Polarization basis mismatch:

-	Evaluate for following matrices that relate TE receiver signal to UE individual chain outputs:

1001, 1-111.12, Others unitary matrices not precluded

-	Criteria for comparison of methods

-	Calculated EVM accuracy for different SNR cases due to AWGN

-	The allowable EVM measurement error also need to be considered

-	Calculated EVM repeatability for above cases over 10 sub-frames average per standard for PUSCH

-	Sensitivity of calculated EVM to DMRS configuration

-	Sensitivity of calculated EVM to frequency domain smoothing

-	Sensitivity of calculated EVM to scheduled number of PUSCH symbols

-	Handling of non-invertible matrix cases

-	Implementation challenges

-	Other criteria not precluded

Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	A text proposal to TR38.884 with measurement uncertainty aspects in [46] was merged into [42]

Objective 4 (enhancements to support extreme temperature conditions for all applicable FR2 UE RF test cases)

-	A text proposal to TR38.884 was approved in [41] with the applicable temperature conditions

Objective 5 (enhancements to reduce test time)

-	A text proposal to TR38.884 was approved in [38] with the following aspects:

-	Analysis of error distributions with the Beam Peak Search Measurement Grid

-	Analysis of error distributions with the Spherical Coverage Measurement Grid

-	Analysis of error distributions with the TRP Measurement Grid

-	Corrections to the Applicability of the 4x2 measurement grids

-	Test procedure for the RSRP(B) based RX beam peak search

-	Test procedure and applicability for the Single link polarization measurement

Objective 6 (testability aspects for the introduction of the new band n262)

-	A text proposal to TR38.884 was approved in  with the following aspects:

-	Extension of frequency applicability for band n262 for RRM test methods

-	Extension of frequency applicability for band n262 for demodulation test methods

#### 2.4.2	Remaining Open issues

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	Define applicable enhancement for the enhanced test method for UL demodulation measurement and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the enhancement for the enhanced test method for UL demodulation measurement

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	None

-	Objective 4 (extreme temperature conditions for all applicable FR2 UE RF test cases)

-	None

-	Objective 5 (testability enhancements to reduce test time)

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 6 (testability aspects for the introduction of the new band n262)

-	Extend the applicability of the RF permitted methods in TR38.810 up to the frequency limit of 49 GHz

-	Extend the applicability of Objectives 1 through 6 of this SI up to the frequency limit of 49 GHz

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

RAN4 #98-bis-e (April 2021, Electronic)

- R4-2104489	Transmit signal quality measurements by TE with dual pol Rx	Qualcomm Incorporated

- R4-2104519	Discussion and TP to TR38.884 on FR2 testing time reduction	vivo

- R4-2104522	Discussions on test procedure of FR2 enhanced test methods	vivo

- R4-2104523	TP to TR38.884 v0.2.0 on MU Annex	vivo

- R4-2104558	TPMI, 2-port CSI-RS, and EVM issues about polarization basis mismatch	MediaTek Beijing Inc.

- R4-2104569	Considerations on test with TPMI method	Anritsu Corporation

- R4-2104570	Considerations on ETC MUs and a testability	Anritsu Corporation

- R4-2104571	Comparison of path loss at frequency around band n262	Anritsu Corporation

- R4-2104684	On black box test	Huawei Tech.(UK) Co.. Ltd

- R4-2104701	Views on solutions to minimize the impact of polarization basis mismatch	Sony, Ericsson

- R4-2104896	On permitted test methods for demodulation in band n262	Apple

- R4-2104897	Rapporteur input to TR38.884	Apple, vivo

- R4-2104898	TR38.884 work split	Apple, vivo

- R4-2104958	TP to TR 38.884 on Inter-band DL CA in FR2	Anritsu Corporation

- R4-2105001	Discussion on enhanced test method to reduce FR2 OTA test time	LG Electronics Inc.

- R4-2105043	Discussion on TPMI configuration in EIRP measurement	Samsung

- R4-2105044	Discussion on prioritized methods for test time reduction	Samsung

- R4-2106127	WF on agreements and remaining issues with FR2 test method enhancements	Apple

- R4-2106128	LS on antenna assumption and measurement grids for FR2 PC3	vivo

- R4-2106129	TP to TR38.884 v0.2.0 on ETC system	vivo

- R4-2106130	On CFFNF and CFFDNF test methodologies for high DL power and low UL power test cases	Keysight Technologies UK Ltd

- R4-2106157	Email discussion summary for [98-bis-e][327] FR2_enhTestMethods	Moderator (Apple)

- R4-2106162	LS on band-dependent parameters for the FR2 demodulation setup	Apple

- R4-2106164	Text proposal to TR38.884: Fast Spherical Coverage Method	Rohde & Schwarz

- R4-2106165	Draft TR38.884 Study on enhanced test methods for FR2 NR UEs v0.3.0	Apple,vivo

- R4-2106570	Solution to minimize the impact of polarization basis mismatch	OPPO

- R4-2106695	DNF Method – EIRP and TRP accuracy	MVG Industries, Sony

- R4-2107111	Text proposal to TR38.884: FR2 UL EVM measurements	Rohde & Schwarz

- R4-2107128	On extreme temperature condition testing	Keysight Technologies UK Ltd

- R4-2107129	Draft LS to RAN5 on Test Time Reduction	Keysight Technologies UK Ltd

- R4-2107187	Analysis of NF based solutions	ROHDE & SCHWARZ

- R4-2107296	Discussion on enhance test method to reduce FR2 OTA test time	HiSilicon Technologies Co. Ltd

RAN4 #99-e (May 2021, Electronic)

- R4-2108084	WF for FR2 UL MIMO EVM	Qualcomm

- R4-2108098	Draft TR38.884 Study on enhanced test methods for FR2 NR UEs v0.4.0	Apple, vivo

- R4-2108652	TP to TR38.884 v0.3.0 on UL signal demodulation	Qualcomm, Rohde & Schwarz

- R4-2108653	TP on high DL power and low UL power test cases	Keysight Technologies UK Ltd, Rohde & Schwarz

- R4-2108654	Analysis of NF based solutions	ROHDE & SCHWARZ

- R4-2108655	TP to TR38.884 v0.3.0 on testing time reduction	vivo

- R4-2108656	Discussions on RSRP(B) based method	vivo

- R4-2108657	TP to TR38.884 on permitted test methods for demodulation and RRM in band n262	Apple

- R4-2108658	TP to TR38.884 v0.3.0 on Environment conditions	vivo

- R4-2108659	TP to TR38.884 v0.3.0 on measurement uncertainty	vivo

- R4-2108704	Email discussion summary for FR2_enhTestMethods	Moderator (Apple)

- R4-2108811	TP to TR38.884: Comparison of TSQ measurement methods for TE with dual pol Rx	Qualcomm Incorporated

- R4-2108852	Comparison of transmit signal quality measurement blocks for FR2 MIMO	Anritsu corporation

- R4-2108858	TP to TR38.884 on Inter-band (FR2+FR2) CA MU	Anritsu Limited

- R4-2109013	Views TPMI to minimize the impact of polarization basis mismatch	Sony, Ericsson

- R4-2109541	Discussion on TPMI configuration in EIRP measurement	Samsung

- R4-2109542	Discussion on prioritized methods for test time reduction	Samsung

- R4-2109577	Further study on optimal TPMI and 2-port CSI-RS	MediaTek Beijing Inc.

- R4-2109716	Discussion on enhanced test method to reduce FR2 OTA test time	LG Electronics Inc.

- R4-2109915	Discussion and TP on FR2 UL transmit signal quality measurements	Rohde & Schwarz

- R4-2110838	Consideration of the definition of the coherent UE for FR2	OPPO

- R4-2111004	On Test Time Reduction with Optional Antenna Configuration Declaration	Keysight Technologies UK Ltd

- R4-2111005	On CFFNF and CFFDNF test methodologies for high DL power and low UL power test cases	Keysight Technologies UK Ltd

- R4-2111382	on FR2 EVM measurement enhancement	Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template