3GPP TSG RAN meeting #93-e									     RP-211749

Electronic Meeting, 13th – 16th Sept., 2021

Status Report to TSG

Agenda item:			10.5.1.5

| WI / SI Name | WID on Rel-17 LTE-A inter-band CA for x bands (x= 3, 4, 5) DL with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R17_xBDL_2BUL |  |  |  |  |
| Unique ID | 880191/880291 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-211041 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2022 | Performance part: 03/2022 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80 % | Performance Part: 80 % | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

After RAN4#100-e meeting, the revised WID [3] and updated TR36.717-03-02 v0.3.0[1] on LTE-A inter-band CA for x bands (x=3, 4, 5) DL with 2 bands UL were endorsed and agreed, respectively. The status of the existing CA band combinations are updated in the excel sheet of the Status Report.

In the agreed big CR [4], RAN4 included the completed LTE-A CA band combinations as follow based on the endorsed draft CRs

- The following TPs have approved in RAN4 #100-e meeting and included in a big CR to complete these CA band combinations in Rel-17.

- R4-2114755

- R4-2112923

- R4-2114757

- R4-2112925

Hence, these operating bands have been completed for xDL/2UL LTE-A CA in RAN4 #100-e meeting.

| DL | UL |
| --- | --- |
| CA_1A-20A-38A | CA_1A-20A |
| CA_3A-20A-38A | CA_3A-20A |
| CA_1A-7A-20A-38A | CA_1A-20A |

For IMD problems in DL_CA_3A-8A-20A with UL_CA_3A-8A or DL_CA_1A-8A-20A with UL_CA_1A-8A, MSD exception requirements are revised in Table 7.3.1A-0g.

2.4.2	Remaining Open issues

All the requested band combinations related to LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in revised WID[3] are studied in RAN4 #100-e meeting. Also, there were no additional CA band combinations in this RAN4 meeting.

If the new LTE-A CA band combinations are requested in the next RAN4 meeting, the new CA band combinations will be discussed in Rel-17 time frame.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| # | TDoc | Title | Source |
| --- | --- | --- | --- |
| 1 | R4-2112711 | TR 36.717-03-02 v0.5.0 TR update for LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in Rel-17 | LG Electronics France |
| 2 | R4-2114755 | TP on summary of self-interference analysis for new x bands (x=3,4,5) DL with 2 bands UL | LG Electronics France |
| 3 | R4-2112713 | Revised WID on LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL in Rel-17 | LG Electronics France |
| 4 | R4-2112714 | Introduction of LTE-A inter-band CA for x bands (x=3,4,5) DL with 2 bands UL to TS36.101 | LG Electronics France |
| 5 | R4-2112923 | TP for 36.717-03-02: CA_1A-7A-20A-38A | ZTE Corporation |
| 6 | R4-2114757 | TP for 36.717-03-02: CA_1A-20A-38A | ZTE Corporation |
| 7 | R4-2112925 | TP for 36.717-03-02: CA_3A-20A-38A | ZTE Corporation |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template