3GPP TSG RAN meeting #93-e									RP-211774

Electronic Meeting, Sept 13 - 17th, 2021							rev from RP-210986

## Status Report to TSG

Agenda item:			9.3.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 03/2022 | Performance part: 09/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 65% RAN1: 80% RAN2: 65% RAN3: 90% RAN4: 50% | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN3: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#106-e, 16th– 27th August 2021, e-meeting

[General]

Agreements on “Timing relationship enhancements”:

Agreement:

- The UE-specific K_offset can be provided and updated by network with MAC CE.

- FFS: UE can be provided and updated by network with a UE-specific K_offset in RRC reconfiguration

  - FFS: Details on whether and how the two solutions work together

Agreement:

For random access procedure initiated by a PDCCH order received in downlink slot n, UE determines the next available PRACH occasion after uplink slot n+Koffset to transmit the ordered PRACH.

- Note: The UE’s TA is based on the RAN1#104bis-e agreement on Timing Advance applied by an NR NTN UE given by  TTA=NTA+NTA, UE-specific+NTA,common+NTA,offset×Tc, where NTA=0 is assumed for PDCCH ordered PRACH.

- FFS: Which value of Koffset should be applied

- FFS: Whether the n+Koffset timing relationship is impacted by UE behavior within or after the validity duration.

Agreement:

The unit of K_offset is number of slots for a given subcarrier spacing.

- FFS: one subcarrier spacing value or different subcarrier spacing values for different scenarios.

Agreement:

The information of K_mac is carried in system information.

Agreement:

The unit of K_mac is number of slots for a given subcarrier spacing.

- FFS: one subcarrier spacing value or different subcarrier spacing values for different scenarios.

Agreement:

In the estimate of UE-gNB RTT, which is equal to the sum of UE’s TA and K_mac, for delaying the starts of ra-ResponseWindow and msgB-ResponseWindow, the UE’s TA is equal to TTA=NTA+NTA, UE-specific+NTA,common+NTA,offset×Tc with NTA=0.

Agreement:

For defining value range(s) of K_offset, down-select one option from below:

- Option 1: One value range of K_offset covering all scenarios.

Option 2: Different value ranges of K_offset for different scenarios.

Agreements on “UL time and frequency synchronization”

Agreement:

- A validity duration configured by the network for satellite ephemeris data indicates the maximum time during which the UE can apply the satellite ephemeris without having acquired new satellite ephemeris.

  - FFS: Associated UE behaviour if the UE does not read the ephemeris within the validity duration.

- FFS: Whether the same validity duration can be applied for Common TA.

Conclusion:

Indication of common post-compensation frequency offset for Uplink is not needed.

Agreement:

Confirm the working assumption on non-extension of TAC 12-bit field in msg2 (or msgB) and that the UE follows the requirements on UL time pre-compensation for Msg1/MsgA transmission as defined by RAN4.

Agreement:

Serving satellite ephemeris Epoch time is implicitly known as a reference time defined by the starting time of a DL slot and/or frame.

- FFS: Whether this starting time is given by predefined rule or it is indicated by the Network

Agreement:

In NTN, to avoid that the UE over pre-compensates its TA during RACH procedure, down-select one option from below:

- Option 1: PRACH transmission is delayed by minCP2,GP2

- Option 2: TA margin can be considered, and it is explicitly indicated to the UE

- Option 3: TA margin can be considered, and it is included within the Common TA

- Option 4: UE handles it via implementation

Agreement:

In NR NTN, NTA update based on TA Command field in msg2/msgB and MAC CE TA command is used for UL timing alignment correction as follows:

- When TAC (TA) in msg2/msgB is received, UE receives the first adjustment and NTA is updated as follows:

NTA=NTA_old+TA. 16.642μ  , FFS: the value of NTA_old,

where, TA is the TAC field in msg2/msgB

- When TACs (TA) provided within the MAC CE is received, NTA is updated as follows:

NTA_new=NTA_old+TA-31.16.642μ ,

Where, TA is the TAC field receivd in MAC CE  command

Working assumption:

Common TA may include parameter(s) indicating timing drift.

- The UE will apply common TA according to the parameters provided by the network (if any). No offset between the common TA according to the parameters provided by the network and the actual feeder link RTT is considered when defining UE UL timing error requirements.

Agreements on “Enhancements on HARQ”

Agreement:

For enhancement on the HARQ process indication, extend the HARQ process ID field up to 5 bits for DCI 0-1/1-1 when the maximum supported HARQ processes number is configured as 32.

Agreement:

- For Type-1 HARQ codebook, if DCIs carrying the feedback-disabled and feedback-enabled HARQ processes are detected by UE, one of following options should be supported:

  - Option-1: The UE will report NACK only for the feedback-disabled HARQ process regardless of decoding results of corresponding PDSCH

  - Option-2: The UE will report NACK/ACK for the feedback-disabled HARQ process depending on the decoding results of corresponding PDSCH

- FFS: Other cases, e.g., if only DCI carrying feedback-disabled HARQ process is detected by UE

Agreement:

For enhancement on the HARQ process indication, one of following options for DCI 0-0/1-0 can be considered:

- Option 2: Reusing one bit from other bit field

- Option 4: No enhancement

Agreement:

For Type-1 HARQ codebook, if only DCI carrying feedback-disabled HARQ process is detected by UE, one of following options should be supported:

- Option-1: The UE’s behavior is same as the case if DCIs carrying the feedback-disabled and feedback-enabled HARQ processes are detected by UE

- Option-2: The UE should skip the codebook feedback at least when the feedback is carried by PUCCH

  - FFS: the case that feedback is carried by PUSCH.

Agreement:

The maximum number of supported aggregation factor (i.e., pdsch-AggregationFactor) for DL PDSCH is [X]

- FFS: X = 8, 16 or 32

Agreement:

For the DCI of PDSCH with feedback-disabled HARQ processes, only one of following is supported for Type-2 codebook:

- Option-1: The C-DAI and T-DAI are the count of feedback-enabled processes, despite they are not incremented, and are taken into account by the UE for type 2 codebook generation.

- Option-2: The C-DAI and T-DAI are ignored by the UE regardless of the value for Type 2 codebook generation.

Agreements on “Others”

Agreement:

When polarization signalling is present in SIB

- SIB indicates DL and/or UL polarization information using respective polarization type parameters to indicate: RHCP or LHCP or linear

- FFS: whether polarization signalling is per SSB

Agreed LS out

- R1-2108410	DRAFT Reply LS on TA pre-compensation	Moderator (Oppo)

Post RAN1#106-e email discussions:

- [Post-106-e-Rel17-RRC-04] NR NTN – to be moderated by Mohamed (THALES)

The email discussions on RRC parameters start from September 1 until September 10. The purpose of these email discussions is to initiate RAN1 preparations to send the first LS to RAN2 on Rel-17 RRC parameters in October

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

Details on K_offset & Kmac: value range(s) and signalling

Details on UE reporting of information about the UE specific TA pre-compensation

Details on Common TA parameters to be indicated by the Network

Details on the operation and on the combination of open and closed loop TA control

Details on HARQ: process indication for DCI 0-0/1-0, codebook enhancements

Details on PDSCH/PUSCH scheduling

Details on polarisation signalling

Further discuss beam management and BWP association issue

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

The RAN2 work plan described in R2-2107146 should be considered as a basis for work.

- RAN2#115-e, 9th – 27th August 2021, e-meeting

Agreements on ”User plane”

1.	UE specific TA reporting during RACH procedure is enabled/disabled by SI (FFS for RACH in connected mode)

1. In the MAC specification section 5.1.5, delay the start of ra-ContentionResolutionTimer by the UE-gNB RTT (i.e. sum of UE's TA and K_mac)

1.	The content of UE specific TA pre-compensation reported in RA procedure using MAC CE is UE specific TA (this can be revisited after receiving RAN1 response).

2.	Reporting on the information about UE specific TA in connected mode is supported, FFS via RRC signalling or MAC CE

3.	Event-triggers for reporting on the information about UE specific TA in connected mode is supported. FFS on the details. Confirmation by RAN1 is also needed

4.	If configured, the UE shall report information of the UE specific TA pre-compensation to the target cell during the random access. FFS if a new indication in RRC reconfiguration with sync is needed or not (besides the SIB indication carried in HO command on whether TA report is enabled/disabled in the target cell).

5.	Information about UE specific TA pre-compensation is not reported in RA procedures triggered due to “Request for Other SI”

1.	The event-triggers for reporting information about UE specific TA are based on TA values (confirmation from RAN1 is needed)

2.	A TA offset threshold can be used for event-triggered reporting, at least the offset threshold can be between current information about UE specific TA and the last successfully reported information about UE specific TA

3.	The event-triggers for reporting information about UE specific TA based on time threshold is not supported in NTN.

4.	No new indication in RRC reconfiguration with sync is needed to configure the UE to report information about UE specific TA in handover procedure (besides the SIB indication carried in HO command on whether TA report is enabled/disabled in the target cell).

1.	Under the work assumption "the UE location information cannot be reported in connected mode", the content of UE specific TA reported in connected mode is UE specific TA pre-compensation(for the details of the TA value, confirmation from RAN1 is needed).

2.	If the reported content of information about UE specific TA is UE location information in connected mode, RRC signalling is used to report.

1.	Under the work assumption "the UE location information can be reported in connected mode", for TA reporting purposes in connected mode, the network can configure the UE to send either the UE specific TA pre-compensation (for the details of the TA value, confirmation from RAN1 is needed) or the UE location information

Working Assumption: If the reported content of information about UE specific TA is TA pre-compensation value in connected mode, MAC CE is used to report

1.	Confirm the RAN2 working assumption that offset to drx-HARQ-RTT-TimerUL length is equal to UE-gNB RTT (i.e. sum on UE's TA and K_mac).

2.	Confirm the RAN2 working assumption that for HARQ processes with DL HARQ feedback enabled, the drx-HARQ-RTT-TimerDL length is increased by an offset equal to UE-gNB RTT (i.e. sum on UE's TA and K_mac).

3.	No new LCP restrictions are introduced for exisiting UL MAC CEs (if new MAC CEs will be introduced we can revisit this)

4.	For dynamic grants, each LCH can optionally be semi statically configured (by RRC) to be mapped to one or more HARQ processes (FFS if it's possible to map to more than one HARQ process/ process type. FFS on mapping method). If there is no RRC configuration for this, this mapping has no effect (legacy behaviour applies).

1a.	For at least dynamic grants, the network may optionally configure an UL HARQ retransmission state per HARQ process. Two UL HARQ retransmission states are defined in NTN: HARQ state A and HARQ state B (FFS whether "HARQ state A" and "HARQ state B" should be renamed)

1b.	HARQ state A/B are defined as follows:

-	HARQ state A: length of drx-HARQ-RTT-TimerUL is extended by UE-gNB RTT (i.e. UE PDCCH monitoring is optimized to support UL retransmission grant based on UL decoding result).

-	HARQ state B:  drx-HARQ-RTT-TimerUL is not started.

2.	Configuration of UL HARQ retransmission state is semi-static, signalled via RRC, and the decision and criteria to configure UL HARQ retransmission state is under network control.

3.	For dynamic grants, each LCH can be optionally mapped to an UL HARQ retransmission state via semi-static RRC configuration. If there is no configuration, the mapping has no effect (legacy behaviour applies).

4.	If HARQ process has not been configured with an UL HARQ retransmission state, new LCH mapping rule has no effect (i.e. UE applies legacy behaviour).

5.	The following behaviours are supported for drx-HARQ-RTT-TimerUL in NTN per HARQ process: 1) Timer length is extended by offset; 2) Timer disabled (i.e. not started)

6.	UE determines drx-HARQ-RTT-TimerUL behaviour per HARQ process based on configured UL HARQ retransmission state.

7.	For HARQ process(es) not configured with an UL HARQ retransmission state, drx-HARQ-RTT-TimerUL and drx-RetransmissionTimerUL behave as per legacy.

1.	An UL HARQ retransmission state is configured per HARQ process to support new LCH mapping restriction and proper configuration of drx-HARQ-RTT-TimerUL behaviour.

2.	The network may consider delay and reliability characteristics of ongoing services when choosing to configure an UL HARQ retransmission state.

3.	Alternative naming for HARQ state A/B can be further considered during stage 3, however UE behaviour in each state should be defined in specification.

4.	RAN2 understanding is that UE behaviour in HARQ state A (i.e. extending the drx-HARQ-RTT-TimerUL by UE-gNB RTT) best supports reception of UL retransmission grant based on UL decoding result. (No RAN2 specification impact)

5.	RAN2 understanding is that UE behaviour in HARQ state B (i.e. not starting drx-HARQ-RTT-TimerUL) best supports no UL retransmission and/or blind UL retransmission. (No RAN2 specification impact)

1.	For HARQ state B, FFS to run drx-RetransmissionTimerUL for blind UL retransmission

2.	UE configured with an UL HARQ retransmission state (i.e. A or B) will always act as indicated in a grant/assignment provided during a valid occasion (i.e. subject to legacy restrictions in e.g. MAC and RAN1 specifications). (No RAN2 specification impact)

1.	Introduce a new t-ReassemblyExt-r17 IE, which is optional present for NTN network scenario.

2.	Introduce a new discardTimerExt-r17 IE with a new value ms2000 and several spare bits for future extension.

3.	RAN2 consider not to extend PDCP t-Reordering timer or use several spare bits in legacy IE to add several greater values up to 4400ms.

Agreements on “Control plane”

1.	RAN2 confirms AS indicates to NAS layer all received TACs per PLMN.

2.	RAN2 responds to CT1 and SA2 with the confirmation that AS indicates to NAS layer all received TACs per PLMN. In addition it is stated that TACs in NTN are fixed to geographical location on Earth and UE’s location information can be used for TAI selection. Final decision on which criteria to apply (e.g. UE location information or other) is anyway up to CT1 and SA2 judgement

1.	Broadcast of cell stop time in SIB is only applicable to quasi earth fixed cell (not to moving cell). No further work in this release to address any moving cell specific details on using the cell stop time to assist measurements or cell reselection

2.	For quasi-earth fixed cell, the reference location of the cell (serving cell or the neighbor cells) is broadcast in system information

1.	For quasi-earth fixed cell, UE should start measurements on neighbour cells before the serving cell stops covering the current area.

2.	For quasi-earth fixed cell, the broadcast “timing information on when a cell is going to stop serving the area” refers to the time when a cell stops covering the current area.

3.	For quasi-earth fixed cell, specify that UE should start measurements on neighbour cells before the broadcast stop time of the serving cell, i.e. the time when the serving cell stops covering the current area, and the exact time to start measurements is up to UE implementation.

Working Assumption: Location assisted cell reselection, with the distance between UE and the reference location of the cell (serving cell and/or neighbor cell) taken into account, is supported for quasi-earth fixed cell, if UE has valid location information, which means location acquisition will not be triggered at UE side only for location assisted cell reselection. FFS on the details.

Working Assumptions: Combination of serving and target cell reference location is supported for location report trigger event and for CHO location trigger

Working Assumptions: Specify that measurement reports can be configured to be piggybacked with location report when location based event triggers it

1.	The following event is supported: condEvent L4: Distance between UE and the PCell’s reference location becomes larger than absolute threshold1 AND the distance between UE and the Conditional reconfiguration candidate becomes shorter than absolute threshold2.

FFS other options

2.	Specify hysteresis and time to trigger for the location event for RRM and CHO

3.	Timing information from RRCReconfiguration message in RRC running CR is removed

4.	UE is allowed to perform HO only during T1 to T2

5.	Agree to limit to A or B and continue discussion between options A and B

Option A: UTC time + duration/timer, e.g. 00:00:01 + 40s

Option B: Two UTC time to indicate the start (T1) and end time (T2) of the candidate cell, e.g. 00:00:01 + 00:00:41

1.	RAN2 adopts Option 1: UTC time + duration/timer, e.g. 00:00:01 + 40s for representing T1 and T2 for CHO time event.

2.	RAN2 adopts options C: location and RRM and D: time and RRM to be configuration options for CHO

3.	RAN2 down priorities further enhacnements for connected mode for Rel-17 for TN-NTN mobility

4.	RAN2 continue discussing the exact solution for TN priorization over NTN for idle mode

1.	The specific maximum number of SMTC configuration in one measurement object with the same ssbFrequency can be 4. And a LS will be sent to RAN4 to confirm the conclusion.

2.	In NTN, NW-based solution is supported, i.e. the final SMTC/measurement gap configuration is generated and provided by NW in NTN to a given UE (based on the propagation delay difference between at least one target cell and the serving cell of a given UE). FFS whether UE-based solution is supported or not.

3.	In NTN, it is necessary of the UE to report assistant information to the NW (which can be configured by NW or upon NW’s request) to assist NW calculating the offset for SMTC/GAP configurations. FFS the detailed information.

1. The UE can be configured with multiple SMTCs per carrier. FFS if the UE can use only a partial set or all of them in parallel, and in case FFS whether based on network configuration or UE implementation

1.	If SA3 replies with concern on reporting UE location with any granularity during initial access, RAN2 will revisit agreement/solution for reporting UE location during initial access.

2.	UE coarse location information refers to coarse GNSS coordinates (FFS on the details, e.g. X MSB bits out of 24 bits of longitude/latitude or GNSS coordinates with ~2km accuracy). FFS if any enhancements to validate the UE’s coarse location information is needed. FFS whether this is only used in initial access or also in connected

1.	If SA3 has no concern reporting coarse location during initial access, the coarse location information is reported in Msg5, i.e., via RRCSetupComplete/RRCResumeComplete message.

2.	For coarse UE location reporting during initial access, the location granularity is not indicated to UE via SIB

3.	Enhancements to validate the UE ’s coarse location information is not needed from RAN2 perspective. Whether this is needed by the network is up to other WGs.

4.	After AS security is established, gNB can obtain a GNSS-based location information from the UE using existing signalling method, i.e., by configuring includeCommonLocationInfo in the corresponding reportConfig. It is up to SA3 to decide whether User Consent is required before NW acquires location information from the UE in NTN. RAN2 discuss whether to send LS to SA3

5.	Aperiodic location reporting (e.g., via DCI) is not supported.

Working assumption: Event triggered-based UE location reporting are configured by gNB to obtain UE location update of mobile UEs in RRC_CONNECTED

1.	Send new LS to SA3 for the need of NTN specific user consent for obtaining UE location by gNB."

1.	If accepted by SA3, if the gNB has user consent to obtain UE location in NTN, reporting of finer location information/full GNSS coordinates in RRC_CONNECTED can be supported after AS security is enabled

2.	Periodic location reporting can also be configured by gNB to obtain UE location update of mobile UEs in RRC_CONNECTED. RAN2 discuss whether it is part of existing periodic measurement report configuration or a new configuration for periodic reporting of UE location.

Agreed LS out:

- R2-2109216	Reply LS on UE location aspects in NTN	Qualcomm Incorporated To:RAN3	Cc:SA2, CT1

- R2-2108888	Response LS on Multiple TACs per PLMN	Nokia, Nokia Shanghai Bell	To:CT1, SA2, RAN3

- R2-2109199	LS on NTN specific user consent	Qualcomm		To:SA3

Post email discussions

[Post115-e][102][NTN] Reply LS on UE location aspects (Huawei)

Scope: check whether we need to update the answer to Q1 in R2-2108886 based on meeting agreements on the possible use of UE location information

Intended outcome: reply LS to SA3 in R2-2109217

Deadline: short

[Post115-e][112][NTN] LS to RAN4 on SMTC (CMCC)

Scope: Draft an LS to RAN4 to indicate RAN2 agreement on the maximum number of SMTC and ask for confirmation

Intended outcome: LS to RAN4 in R2-2109219

Deadline: short

[Post115-e][101][NTN] Stage 2 running CR (Thales)

Scope: update the Stage 2 (38.300) running CR based on meeting agreements

Intended outcome: Endorsable 38.300 running CR

Deadline: Long

[Post115-e][103][NTN] RRC running CR (Ericsson)

Scope: update the 38.331 running CR based on meeting agreements

Intended outcome: Endorsable 38.331 running CR

Deadline: Long

[Post115-e][104][NTN] MAC running CR (Interdigital)

Scope: update the 38.321 running CR based on meeting agreements

Intended outcome: Endorsable 38.321 running CR

Deadline: Long

[Post115-e][105][NTN] 38.304 running CR (ZTE)

Scope: update the 38.304 running CR based on meeting agreements

Intended outcome: Endorsable 38.304 running CR

Deadline: Long

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

User plane aspects:

Further discuss UE reported info for TA pre compensation during connected mode

Control plane aspects:

Further discuss

- Location assisted cell reselection for quasi Earth fixed cell

- Enhancements to CHO

- UE location reporting information during initial access in coordination with SA3

- SMTC and gaps

- TN-NTN mobility aspects

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#113-e, 16th– 26th August 2021, e-meeting

[General]

Agreements

The two different sets of ephemeris format shall be supported:

- Set 1: Satellite position and velocity state vectors:

  - position X,Y,Z in ECEF (m)

  - velocity VX,VY,VZ in ECEF (m/s)

- Set 2: At least the following parameters in orbital parameter ephemeris format:

  - Semi-major axis α [m]

  - Eccentricity e

  - Argument of periapsis ω [rad]

  - Longitude of ascending node Ω [rad]

  - Inclination i [rad]

  - Mean anomaly M [rad] at epoch time to

The explicit epoch time associated to ephemeris data and the location of the NTN-Gateways, shall be provided by O&M to the gNB providing non-terrestrial NR access”

Mapped Cell ID: In NTN, it corresponds to a fixed geographical area

The Cell Identities used in the RAN Paging Area during Xn RAN paging (as defined in TS 38.423 [x]) allow the identification of the correct target cells for RAN paging.

Apart from RAN Paging, RRC_INACTIVE is kept unspecified from a RAN3 perspective, i.e. no further RRC_INACTIVE related specification text is added, neither on stage 2 nor stage 3 level.

To support Multiple TACs over the air interface, RAN3 wait for the progress in other WGs

Not to introduce the time window over NG/F1 in Rel-17

Mobility between NTN and TN over Xn has low priority in Rel-17.

The de-centralized coordination of switch-over should be taken as low priority in Rel-17.

So far, no impacts on F1 from NTN have been identified in Rel17. On the basis of that, NTN impacts of feeder link switch-over to F1 are out of the scope of Rel-17.

The UE location information reported from the UE (as specified by RAN2) is accurate enough for AMF (re-) selection.

NG-RAN is responsible for constructing the mapped cell ID based on the UE location info received from the UE. The mapping may be pre-configured (e.g., up to operator’s policy) or up to implementation.

BL CRs endorsed:

- R3-213152 Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries (Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei)	CR0029r4, TS 38.410 v16.3.0, Rel-17, Cat. C

- R3-213153 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT)	CR0490r5, TS 38.413 v16.6.0, Rel-17, Cat. B

- R3-213154 Support of NTN RAT identification and NTN RAT restrictions (Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT)	CR0488r5, TS 38.423 v16.6.0, Rel-17, Cat. B

- R3-213183 Support Non-Terrestrial Networks (Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated)	DraftCR

TP agreed

- R3-214352 (TP for BL CR TS 38.300) NTN Stage 2 Update (Huawei)

- R3-214353 (TP for BL CR TS 38.300) NTN Stage 2 Update (Ericsson)

- R3-214354 (TP for BL CR for TS 38.300) add the correspondence for TAI and geographical area (Nokia)

- R3-214342 (TP for BL CR for TS 38.300) Discussion on feeder link switchover (Nokia, Nokia Shanghai Bell)

- R3-214438 (TP for BL CR for TS 38.300) Configuration for CGI mapping (CATT)

- R3-213539 (TP for BL CR for TS 38.413) Country Specific Routing for an RRC CONNECTED UE (Nokia, Nokia Shanghai Bell)

Summary of email discussions

- R3-214135 # 3_NTNUELocation (CATT – Moderator)

- R3-214204 # 2001_NTN_General (Thales - moderator)

- R3-214205 # 2002_NTN_NW-ID (E/// - Moderator)

- R3-214206 # 2003_NTN_Reg_Pag (Nok - moderator)

- R3-214207 # 2004_NTN_Cell_Rel (CMCC – Moderator)

- R3-214363 # 2005_NTN_Feeder_Link ( ZTE – Moderator)

- R3-214364 # 2006_NTN_Country_Routing (CATT Moderator)

- R3-214365	# 2007_NTN_Others	(HW – moderator)

LS out agreed

-

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

Further discuss

- the potential issue to map “~2km” UE location to “~2km” geographical fixed area, and coordinate with RAN2, SA2, SA3-LI if needed.

- the need for enhancement of feeder link switch-over for Xn  and for new Xn procedure for feeder link switch-over.

- whether the NTN type of serving cells and neighbor cells should be exchanged when NTN gNB involves handover procedure.

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2104879 should be considered as a basis for work.

- RAN4#100-e, 16th – 27th August 2021, e-meeting

[GTW Agreements on BSRF Test Demod aspects (General)]

* Satellite NTN gNB Type :BS Type 1-H and 1- O will be supported for NTN BS in Rel-17. The baseline assumption BS type 1-C is not supported in Rel-17 NTN pending on further checking till Nov 2021 Nov Meeting.

Further check the progress on BS type 1-O in Nov 2021 RAN4 meeting.

* Satellite NTN gNB Class - general : Introducing NTN BS classes pending on the further checking whether there is difference among different classes from RAN4 RF requirements aspects. It’s not precluded to introduce a generic single BS class in Rel-17 timeframe. At least introduce NTN BS class with wide coverage.

The candidate criterias as following:

- Option 1: Define NTN BS class based (at least) on the considered satellite’s orbit.

  - Note: Further discuss if, for each of those NTN BS classes, additional sub-classes should be considered.

- Option 2: Define NTN gNB classes characterized by requirements derived from different satellite types with certain satellite to ground altitude or altitude range.

  - Note: NTN gNB could be classified by different altitudes or altitude ranges to differentiate RF requirements.

- Combined option 1 and option2 not excluded

* MSS S-Band Range Clarification with respect to NTN RAN4 work : NO need to capture such information into TS. Such information can be included into TR as regulatory information.

* MSS L-Band Range Clarification with respect to NTN RAN4 work : If no consensus on L band definition with frequency ranges can be reached  by Nov 2021 RAN4 meeting, then L band work can be postponed after March 2022.

* NTN Band Coding and Signalling Design: Introduce NTN band numbering respecting existing band coding and signalling design without changes on RAN2.

* NTN Band Numbering : Starting from the largest band number in FR1 range for NTN bands which fully within FR1 frequency ranges, the number can be taken in a decreased order with first come, first service.

FFS with prefix as “n’ or “s”. A note can be included to clarify the usage of NTN bands.

* SU discussion : Still following previous agreements Proposal 2-1-2-1 from R4-2108099: The common definition for channel bandwidth, transmission bandwidth configuration, minimum guard band, and RB alignment in 38.104 and 38.101-1 can be reused for NTN system.

RAN4 can further check the SU once ACLR, SEM, ACS requirements defined.

[GTW Agreements on BSRF Test Demod aspects (Coexistence)]

* Calibration and alignment The updated summary of calibration results and assumptions will be captured in the new TR 38.863.

The calibration results indicate the consistency of most companies’ simulations. Therefore, calibration work has mostly been done for NTN coexistence. Companies can continue to contribute on calibration aspect over emails till Sep 30th.

For HAPS calibration, companies will continue the effort for calibration. It’s encouraged interested companies can provide results for HAPS, RAN4 will check the status till Nov 2021 RAN4 meeting.

RAN4 start to discuss the simulation assumption and co-existence results for phase 1 as agreed in previous work plan, RAN4 will check the status in Nov 2021 RAN4 meeting with the target to conclude phase 1 co-existence study by Nov 2021.

* Central beam elevation angle: Baseline assumption for simulation: adding 45° for GEO and LEO; interested companies can bring analysis and results for other values.

* NTN UE deployment : 9 UEs and 2RBs per UE for GEO and LEO. UEs are equally splitted inside the channel bandwidth into ACIR 3 regions

* NTN UL TPC: Option 1

* Propagation model between NTN and UE : Further discuss and include background information into RAN4 TR 38.863.

Way forward approved:

- R4-2115640	Way Forward on NTN_solutions_Part1	THALES

- R4-2115749	WF on [313] NTN_Solutions_Part2	Samsung

- R4-2115750	Simulation assumptions for NTN co-existence	Samsung, CATT

- R4-2115751	Simulation assumptions for HAPS co-existence	Nokia

- R4-2115641	WF on NTN BS requirements	CATT

- R4-2115642	WF on NTN UE requirements	Huawei

[Other documents]

Email discussion summaries:

- R4-2115784	Email discussion summary for [100-e][312] NTN_Solutions_Part1

- R4-2115785	Email discussion summary for [100-e][313] NTN_Solutions_Part2

- R4-2115786	Email discussion summary for [100-e][314] NTN_Solutions_Part3

[GTW Agreements on RRM aspects]

* MR-DC and CA: RAN4 does not consider MR-DC/CA for measurement and mobility in Rel-17

* TN-NTN:

For RRC Idle/Inactive mode

- Define measurement/mobility requirements within NTN

- Define measurement/mobility requirements for TN-NTN

- Note: Inactive mode decision can be revisited in case the use case is deprioritized in other WGs

For RRC Connected

- Define measurement/mobility requirements within NTN

- FFS whether to define measurement/mobility requirements for TN-NTN

* Initial transmit timing requirement in NTN (Te_NTN)

  - Te_NTN = Te + Te_GNSS + Te_SAT

    - Te is the legacy timing error

    - Te_GNSS is the GNSS accuracy

      - Note: Te_GNSS shall include the total RTT error

      - FFS how to derive Te_GNSS from the GNSS positioning accuracy

    - Te_SAT is the serving-satellite position estimation error

      - Note: Te_SAT shall include the total RTT error

    - FFS if the equation shall be included into the specification or only Te_NTN values shall be included

* GNSS accuracy assumption for timing requirements

  - GNSS accuracy assumption for timing requirements

    - For UL SCS = 15 kHz and 30 kHz: 2-D position error is 50m

    - For UL SCS = 60kHz in FR1: FFS

Way forward approved:

- R4-2115345	WF on RRM requirements for NTN measurement and mobility

- R4-2115346	WF on timing requirements for NR NTN, Xiaomi

Agreed LS outs

- R4-2115347	Reply LS on NTN UL time and frequency synchronization requirements

[Other documents]

Email discussion summaries:

- R4-2115401	Email discussion summary: [100-e][226] NR_NTN_solutions_RRM_1

- R4-2115402	Email discussion summary: [100-e][227] NR_NTN_solutions_RRM_2

[Essential corrections]

None

#### 2.4.2	Remaining Open issues

Initial transmit timing error and gradual timing adjustment requirement yet to be defined

Starting NTN FR2 study (coexistence) phase in March 2022 before the introduction to specification/normative phase

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

a Cell ID as used in the User Location Information on the NG/N2 interface corresponds to a fixed geographical area, and the Tracking Area is coupled with geographical area.

Note: NTN WID includes “identification of potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]”. This could be used to determine the UE location with sufficient level of accuracy if needed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#105-e, 16th – 27th August 2021, e-meeting

Submitted TDOCs:

- R1-2107076	Updated NR_NTN_solutions work plan	THALES

- R1-2107064	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2107167	Timing relationship enhancements to support NTN	CAICT

- R1-2107194	Discussion on timing relationship enhancements for NTN	Hyundai Motors

- R1-2107287	Timing relationship enhancements in NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2107243	Discusson on timing relationship enhancement	OPPO

- R1-2107538	Discussions on timing relationship enhancements in NTN	LG Electronics

- R1-2107588	On timing relationship enhancements for NTN	Intel Corporation

- R1-2107736	On Timing Relationship Enhancements for NR NTN	Apple

- R1-2107341	Enhancements on Timing Relationship for NTN	Qualcomm Incorporated

- R1-2107399	Discussion on timing relationship enhancements for NTN	CMCC

- R1-2107636	On timing relationship enhancements for NTN	Ericsson

- R1-2106884	Timing relationship enhancements for NTN	Samsung

- R1-2106805	Calculation and application of timing relationship offsets	Sony

- R1-2106723	Timing relationship enhancements for NTN	Zhejiang Lab

- R1-2106754	Discussion on timing relationship enhancement for NTN	Baicells

- R1-2106967	Further discussion on timing relationship enhancements for NTN	CATT

- R1-2107014	Discussion on timing relationship enhancements for NTN	NEC

- R1-2106701	Discussion on timing relationship enhancements for NTN	Spreadtrum Communications

- R1-2106591	Discussion on timing relationship enhancements for NR-NTN	vivo

- R1-2106482	Discussion on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2107468	Timing relationship for NTN	Panasonic Corporation

- R1-2107855	Discussion on timing relationship enhancements for NTN	NTT DOCOMO, INC.

- R1-2107775	Discussion on timing relationship for NR-NTN	ZTE

- R1-2107918	Discussion on the timing relationship enhancement for NTN	Xiaomi

- R1-2107944	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2107992	Timing relationship enhancements for NTN	ITL

- R1-2108031	Timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2108070	Discussion on Timing Relationship Enhancements for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2108090	Time relation aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2108091	Time and frequency synchronization for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2108073	Discussion on UL Time Synchronization for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2108032	UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2107945	Discussion on NTN uplink time synchronization	Lenovo, Motorola Mobility

- R1-2107919	Discussion on UL time and frequency synchronization for NTN	Xiaomi

- R1-2107890	Considerations on Enhancements on UL Time Synchronization in NTN	CAICT

- R1-2107776	Discussion on UL synchronization for NR-NTN	ZTE

- R1-2107856	Discussion on UL time synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2106483	Discussion on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2106556	Considerations on UL timing and frequency synchronization in NTN	THALES

- R1-2106592	Discussion on UL time and frequency synchronization enhancements for NR-NTN	vivo

- R1-2106702	Discussion on enhancements on UL time and frequency synchronization for NTN	Spreadtrum Communications

- R1-2107020	Enhancements on UL time and frequency synchronization	PANASONIC R&D Center Germany

- R1-2106968	Enhancements on UL time and frequency synchronization for NTN	CATT

- R1-2106781	Feature lead summary #1 on enhancements on UL timing and frequency synchronization	THALES

- R1-2106782	Feature lead summary #2 on enhancements on UL timing and frequency synchronization	THALES

- R1-2106783	Feature lead summary #3 on enhancements on UL timing and frequency synchronization	THALES

- R1-2106784	Feature lead summary #4 on enhancements on UL timing and frequency synchronization	THALES

- R1-2106785	Feature lead summary #5 on enhancements on UL timing and frequency synchronization	THALES

- R1-2106755	Discussion on UL time and frequency synchronization enhancement for NTN	Baicells

- R1-2106806	Considerations on UL time synchronisation	Sony

- R1-2106885	Enhancements on UL time and frequency synchronization for NTN	Samsung

- R1-2107637	On UL time and frequency synchronization enhancements for NTN	Ericsson

- R1-2107400	Enhancements on UL time and frequency synchronization for NTN	CMCC

- R1-2107342	UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2107737	On Uplink Time and Frequency Synchronization for NR NTN	Apple

- R1-2107589	On UL synchronization for NTN	Intel Corporation

- R1-2107539	Discussions on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2107244	Discussion on UL time and frequency synchronization	OPPO

- R1-2107288	UL time and frequency synchronization in NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2107065	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2107066	Enhancements on HARQ for NR NTN	MediaTek Inc.

- R1-2107168	Enhancements on HARQ to support NTN	CAICT

- R1-2107289	Enhancements on HARQ in NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2107245	Discussion on HARQ enhancements	OPPO

- R1-2107540	Discussions on HARQ enhancements in NTN	LG Electronics

- R1-2107738	HARQ Enhancements for NR NTN	Apple

- R1-2107343	Enhancements on HARQ for NTN	Qualcomm Incorporated

- R1-2107401	Enhancements on HARQ for NTN	CMCC

- R1-2107638	On HARQ enhancements for NTN	Ericsson

- R1-2106886	Enhancements on HARQ for NTN	Samsung

- R1-2106807	Enhancements on HARQ for NTN	Sony

- R1-2106756	Discussion on HARQ enhancement for NTN	Baicells

- R1-2106969	HARQ operation enhancement for NTN	CATT

- R1-2107015	Discussion on HARQ enhancements for NR NTN	NEC

- R1-2106703	Discussion on enhancements on HARQ for NTN	Spreadtrum Communications

- R1-2106593	Discussion on HARQ enhancements for NR-NTN	vivo

- R1-2106484	Discussion on HARQ enhancement for NTN	Huawei, HiSilicon

- R1-2107857	Discussion on HARQ enhancements for NR NTN	NTT DOCOMO, INC.

- R1-2107777	Discussion on HARQ for NR-NTN	ZTE

- R1-2107469	HARQ enhancement for NTN	Panasonic Corporation

- R1-2107475	Discussion on HARQ Enhancements for NTN	ETRI

- R1-2107920	Discussion on the HARQ enhancement for NTN	Xiaomi

- R1-2107993	Discussion on HARQ enhancements for NTN	ITL

- R1-2108033	HARQ enhancement for NTN	InterDigital, Inc.

- R1-2108092	Remaining HARQ aspects of NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2108093	Further discussion of other aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2108034	On beam management for NTN	InterDigital, Inc.

- R1-2107946	Discussion on other aspects for NTN	Lenovo, Motorola Mobility

- R1-2107921	Discussion on other design aspects for NTN	Xiaomi

- R1-2107463	Beam management and polarization signaling for NTN	Panasonic

- R1-2107381	Problems of Rel-17 NTN WI from HAPS point of view	SoftBank Corp.

- R1-2107778	Discussion on additional enhancement for NR-NTN	ZTE

- R1-2106557	Beam management and BWP operation in NTN	THALES

- R1-2106530	Discussion on channel models for marine and inland river scenes	GDCNI

- R1-2106594	Discussion on other aspects for NR-NTN	vivo

- R1-2106704	Discussion on beam management and other aspects for NTN	Spreadtrum Communications

- R1-2107016	Remaining issues for NR NTN	NEC

- R1-2106970	Beam management and other aspects for NTN	CATT

- R1-2106757	Discussion on beam management and other consideration for NTN	Baicells

- R1-2106808	Discussion on beam management and polarization for NTN	Sony

- R1-2106887	Remaining issues for NTN Samsung	Samsung

- R1-2107675	Discussion on other design aspects for NTN	Huawei, HiSilicon

- R1-2107644	On other enhancements for NTN	Ericsson

- R1-2107402	Other Aspects for NTN	CMCC

- R1-2107344	BWP operation and other issues for NTN	Qualcomm Incorporated

- R1-2107739	On Other Aspects of NR NTN	Apple

- R1-2107541	Discussions on other aspects of NTN	LG Electronics

- R1-2107246	Discusson on beam management	OPPO

- R1-2107290	Other aspects of NR-NTN	FGI, Asia Pacific Telecom, III, ITRI

- R1-2106999	Discussion on channel models for marine and inland river scenes	GDCNI

## 4.2	RAN2

- RAN2#115-e, 9th – 27th August 2021, e-meeting

Submitted TDOCs:

- R2-2107568	[Draft] Reply LS on UE location aspects in NTN	Qualcomm Incorporated

- R2-2107732	Stage-3 running 304 CR for NTN	ZTE corporation, Sanechips

- R2-2106976	Reply LS on UE location aspects in NTN (S3-212306; contact: Huawei)	SA3

- R2-2106924	Reply LS on TA pre-compensation (R1-2106341; contact: OPPO)	RAN1

- R2-2106922	Reply LS on PDB for new 5QI (R1-2106331; contact: Ericsson)	RAN1

- R2-2106904	LS reply on multiple TACs per PLMN (C1-213965; contact: Nokia)	CT1

- R2-2106940	Reply LS on SA WG2 assumptions from conclusion of study on architecture aspects for using satellite access in 5G (R3-212916; contact: Ericsson)	RAN3

- R2-2106941	Reply LS on UE location aspects in NTN (R3-212917; contact: Qualcomm)	RAN3

- R2-2107146	Updated NR-NTN-solutions work plan	THALES

- R2-2107523	Draft Response LS on Multiple TACs per PLMN	Nokia, Nokia Shanghai Bell

- R2-2108664	Stage 3 NTN running CR for 38.321 - RAN2#115	InterDigital

- R2-2108345	Stage-3 running RRC CR for NTN Rel-17	Ericsson

- R2-2108663	MAC open issues in NTN - RAN2#115	InterDigital

- R2-2107280	User Plane Issues and Enhancements for an NTN	Samsung Research America

- R2-2107362	TA report in Random access procedure	Spreadtrum Communications

- R2-2107314	Discussion on UE Specific TA Report	CATT

- R2-2107075	Discussion on RACH in NTN	OPPO

- R2-2108114	Further discussion on RACH issues for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2107972	RACH Type selection and TA report	Beijing Xiaomi Mobile Software

- R2-2107908	Considerations on new criteria for RA type selection	Lenovo, Motorola Mobility

- R2-2108609	Discussion on RACH and TA report aspects	LG Electronics Inc.

- R2-2108453	Random Access timers and reporting information about UE specific TA pre-compensation in NTNs	Ericsson

- R2-2108350	Considerations on RACH aspects	ZTE Corporation, Sanechips

- R2-2108715	Discussion on LCH-based RA type selection	ASUSTeK

- R2-2108318	On disabling uplink HARQ retransmission and associated LCP impacts	MediaTek Inc.

- R2-2108351	Considerations on HARQ aspects	ZTE Corporation, Sanechips

- R2-2107563	LCP restriction for an UL HARQ process	Qualcomm Incorporated, Huawei, HiSilicon, Xiaomi, Samsung

- R2-2107790	Co-existence issue of BSR over CG and BSR over 2-step RACH	PANASONIC R&D Center Germany

- R2-2108610	Consideration on LCP in NTN	Huawei, HiSilicon

- R2-2108611	Discussion on TA report	Huawei, HiSilicon

- R2-2108608	Discussion on other MAC aspects	LG Electronics Inc.

- R2-2108319	Round trip delay offset for configured grant timer	MediaTek Inc.

- R2-2108452	On DRX, LCP, HARQ, SR/BSR, and configured scheduling	Ericsson

- R2-2108544	Discussion on LCP Restrictions and CG Impact in NTN	CMCC

- R2-2108661	UL HARQ retransmission	InterDigital

- R2-2108662	Impact of UE-gNB RTT determination on MAC	InterDigital

- R2-2108716	Discussion on UL retransmission and DRX RTT timer	ASUSTeK

- R2-2108768	HARQ Retransmission Enabling/Disabling for CG aspects	ITL

- R2-2107909	BSR with configured 2-step RACH and CG	Lenovo, Motorola Mobility

- R2-2107986	Consideration on HARQ aspects	Beijing Xiaomi Mobile Software

- R2-2108115	Discussion on remaining MAC issues for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2107632	HARQ Management and LCP Restrictions in NTN	Apple

- R2-2107076	Discussion on UL HARQ retransmission in NTN	OPPO

- R2-2107315	Discussion on HARQ Aspects and UL Scheduling Enhancement in NTN	CATT

- R2-2107449	Impact on DRX timers with UL/DL HARQ enhancement in NTN	vivo

- R2-2107450	Impact on LCP with disabled UL HARQ retransmission in NTN	vivo

- R2-2107361	Discussion on HARQ and LCP remaining issues	Spreadtrum Communications

- R2-2108451	On RLC and PDCP for NTNs	Ericsson

- R2-2108460	On RLC t-Reassembly for NTN	Sequans Communications

- R2-2108317	RLC and PDCP timers extension	NEC Telecom MODUS Ltd.

- R2-2107630	On NTN Ephemeris Definitions and Signaling	Apple

- R2-2107284	Area Management in an NTN	Samsung Research America, Thales, Rakuten Mobile, and Apple

- R2-2107567	Discussion on RAN3 LS reply on UE location	Qualcomm Incorporated

- R2-2107729	Discussion on the remaining issue on TAC update	vivo

- R2-2107564	Tracking area update timing	Qualcomm Incorporated

- R2-2108100	Service continuity between NTN and TN	Turkcell, Hughes/EchoStar, Network Systems, Thales, BT Plc, Vodafone, ESA, Inmarsat, Aselsan

- R2-2107359	Discussion on stop serving time of NTN cell	Spreadtrum Communications

- R2-2107360	Discussion on TAC update in NTN	Spreadtrum Communications

- R2-2107281	Remaining Beam Issues in an NTN: Tracking Area Management and Elliptical Beams	Samsung Research America

- R2-2107343	Discussion on V2X-like zone ID	Huawei, HiSilicon

- R2-2107345	Draft Reply LS on multiple TACs per PLMN	Huawei, HiSilicon

- R2-2107346	Draft Reply LS on UE location aspects in NTN	Huawei, HiSilicon

- R2-2107316	Further Discussion on LCS and TAC aspects in NTN	CATT

- R2-2107520	On Tracking Area Code handling for NTN	Nokia, Nokia Shanghai Bell

- R2-2107077	Discussion on UE location aspects in NTN	OPPO

- R2-2107131	Signalling Solution for Feeder Link Switching of NTN	VODAFONE Group Plc

- R2-2107150	Virtual cells for network verified UE position in NTN networks	Fraunhofer IIS; Fraunhofer HHI; Thales

- R2-2108323	On Soft-switch based Tracking Area Updates in NR-NTN	MediaTek Inc.

- R2-2108235	NTN Neighbour Cell information	NEC Telecom MODUS Ltd.

- R2-2108606	TAC update and UE location report	ZTE corporation, Sanechips

- R2-2108526	Discussion on location assisted cell reselection	CMCC, Huawei, HiSilicon

- R2-2108779	NTN Idle/Inactive mode cell re-selection	ITL

- R2-2108234	NTN to TN mobility in Idle/Inactive mode	NEC Telecom MODUS Ltd.

- R2-2108281	Idle mode aspects for NTN	Ericsson

- R2-2108412	NTN type and scenario indication	Convida Wireless

- R2-2108413	NTN Cell (re)selection enhancements	Convida Wireless

- R2-2108320	On Cell Re-selection in NR-NTN	MediaTek Inc.

- R2-2107078	Discussion on idle/inactive mode procedures in NTN	OPPO

- R2-2107317	Further Discussion on the Leftover Issues of IDLE/INACTIVE	CATT

- R2-2107448	Remaining issues on cell reselection for NTN	vivo

- R2-2107344	Discussion on cell reselection	Huawei, HiSilicon

- R2-2107282	Cell Reselection, System Information, Paging Enhancements, and Power-Efficient Neighbor Cell Search for an NTN	Samsung Research America

- R2-2108064	Idle mode enhancement in NTN	Sony

- R2-2108170	Cell selection and reselection enhancements for NTN	Xiaomi

- R2-2107853	Issues of cell reselection for prioritizing TN over NTN	ITRI

- R2-2107910	Considerations on ephemeris provision for NTN	Lenovo, Motorola Mobility

- R2-2107733	Further consideration on cell selection and reselection in NTN	ZTE corporation, Sanechips

- R2-2107845	Remaining issues in NTN Idle mode	LG Electronics Inc.

- R2-2107521	Further views on SMTC configurations for NTN	Nokia, Nokia Shanghai Bell

- R2-2107634	Cell Selection and Cell Reselection Solutions for Non Terrestrial Networks	Apple

- R2-2107631	On NTN Conditional Handovers	Apple

- R2-2107283	Remaining Issues on Handover and Neighbor Search for an NTN	Samsung Research America

- R2-2107846	Remaining issues for NTN connected mode mobility	LG Electronics Inc.

- R2-2107878	Measurement window enhancements for NTN cell	LG Electronics Inc.

- R2-2107704	Discussion on NTN-TN service continuity	KT Corp.

- R2-2107911	UE assistance for measurement gap and SMTC configuration in NTN	Lenovo, Motorola Mobility

- R2-2107912	Execution condition for CHO in NTN	Lenovo, Motorola Mobility

- R2-2107987	Consideration on RRC release	Beijing Xiaomi Mobile Software

- R2-2108065	Signaling storm during HOs and Timer based trigger details	Sony

- R2-2108066	Cell coverage spillage over multiple countries issue in NTN	Sony

- R2-2108067	SMTC enhancement in NTN	Sony

- R2-2108017	Discussion on connected mode aspects for NTN	Xiaomi Communications

- R2-2107447	Discussion on CHO related aspects for NTN	vivo

- R2-2107318	Discussion on NTN CP left issues	CATT

- R2-2107519	Further discussion on CHO in NTN	Rakuten Mobile, Inc

- R2-2107522	Even further thoughts on mobility in NTN	Nokia, Nokia Shanghai Bell

- R2-2107457	Consideration of location reporting in NTN CHO	China Telecommunication

- R2-2107079	Discussion on mobility management for connected mode UE in NTN	OPPO

- R2-2108329	Mobility for NTN-TN scenarios	MediaTek Inc.

- R2-2108341	Connected mode aspects for NTN	Ericsson

- R2-2108286	Remaining Issues on SMTC and measurement Gap configuration for NTN	CMCC,Ericsson,ZTE Corporation,Huawei,CATT,Lenovo, Motorola Mobility

- R2-2107565	Open issues in CHO	Qualcomm Incorporated

- R2-2107566	SMTC and MG enhancements	Qualcomm Incorporated

- R2-2108198	Discussion on UE feedback based SMTC and GAPS measurement configuration	Rakuten Mobile, Inc

- R2-2108717	Discussion on location-based measurement event triggering	ASUSTeK

- R2-2108527	Signaling overhead reduction for connected mobility	CMCC

- R2-2108528	Discussion on NTN-TN mobility	CMCC

- R2-2108326	Efficient Configuration of SMTC and Measurement Gaps in NR-NTN	MediaTek Inc.

- R2-2108607	Further consideration on CHO in NTN	ZTE corporation, Sanechips

- R2-2108829	stg2 NR-NTN running	Thales

## 4.3	RAN3

- RAN3#113-e, 16th – 26th August 2021, e-meeting

Submitted TDOCs:

- R3-213786	Considerations on the Current Status of NTN in Rel-17	Ericsson LM

- R3-213346	(TP for BL CR TS 38.300) NTN Stage 2 Update	Huawei

- R3-213152	Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei

- R3-213153	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-213154	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-213195	NTN ephemeris format and usage	THALES, Ericsson

- R3-213183	Support Non-Terrestrial Networks	Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated

- R3-213396	(TP for BL CR for 38.300) Cell ID handling in stage 2	Qualcomm Incorporated

- R3-213397	(TP for BL CR for 38.413) Verification of ULI	Qualcomm Incorporated

- R3-213342	TAC in ULI	Huawei

- R3-213343	Cell Identifier management	Huawei

- R3-213310	Discussion on Network Identifier Handling	China Telecommunication

- R3-213669	Discussion on CGI handling in RAN	CATT

- R3-213588	On usage of cell identifiers for NTN	Ericsson

- R3-213589	[TP for BL CR 38.300] On Cell Identifiers for NR NTN	Ericsson

- R3-213536	(TP for BL CR for TS 38.300) Cell ID handling on NG/Xn interface	Nokia, Nokia Shanghai Bell

- R3-214100	Discussion on Network Identifier Handling	CMCC

- R3-214013	Cell ID Handling in Handover	Samsung

- R3-213537	(TP for BL CR for TS 38.300) Discussion on TAI used in Registration Update and Paging Handling	Nokia, Nokia Shanghai Bell

- R3-213670	On remaining issues regarding cell relation handling	CATT

- R3-213341	Time Window management for signalling reduction	Huawei

- R3-214099	Discussion on cell relation	CMCC

- R3-214085	Further Discussion on Cell Relations for NTN	ZTE

- R3-214086	Further Discussion on Feeder Link Switch-over for LEO	ZTE

- R3-213311	Further discussion on Feeder Link Switchover	China Telecommunication

- R3-213538	(TP for BL CR for TS 38.300) Discussion on feeder link switchover	Nokia, Nokia Shanghai Bell

- R3-213539	(TP for BL CR for TS 38.413) Country Specific Routing for an RRC CONNECTED UE	Nokia, Nokia Shanghai Bell

- R3-213671	Discussion on country-specific CN selection	CATT

- R3-213344	Country-specific routing issues	Huawei

- R3-214087	Discussion on Country-specific Routing for NTN	ZTE

- R3-213345	NTN-NTN and NTN-TN mobility	Huawei

- R3-213133	Reply LS on UE location aspects in NTN	SA3

- R3-213126	LS Response to LS on multiple TACs per PLMN	SA2

- R3-213116	New LS on UE location aspects in NTN	RAN2

- R3-213113	Reply LS on PDB for new 5QI	RAN2

- R3-213110	Reply LS on PDB for new 5QI	RAN1

- R3-213105	LS reply on multiple TACs per PLMN	CT1

## 4.1	RAN4

- RAN4#100-e, 16th – 27th August 2021, e-meeting

Submitted TDOCs:

- R4-2114469	MSS S-Band range (1980-2010 and 2170-2200 MHz) for NTN-FR1 and its adjacent bands	Hughes/EchoStar, Inmarsat, Sateliot, Thales

- R4-2113745	NTN - System parameters	Ericsson

- R4-2113689	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2113183	system parameter for NTN network	CMCC

- R4-2112390	NR NTN and Irregular Channel Bandwidths	GLOBALSTAR Inc.

- R4-2111932	Further discussion on NTN System parameters	CATT

- R4-2113928	Discussion on system parameters for NTN	ZTE Corporation

- R4-2112145	Considerations on BS type and BS class	SoftBank Corp., Deutsche Telekom

- R4-2112009	Discussion on NTN gNB type/class	CATT

- R4-2113184	NTN gNB Class and Types	CMCC

- R4-2113744	NTN - BS Class and Type	Ericsson

- R4-2113929	Discussion on NTN gNB class and type	ZTE Corporation

- R4-2113741	NTN - Regulatory information	Ericsson

- R4-2114410	Ka band consideration for FR2 NTN	Huawei

- R4-2113740	NTN - General	Ericsson

- R4-2113430	General discussion on how to arrange the specifications for satellite communication system	Huawei, HiSilicon

- R4-2113450	Discussion on NTN specification	CATT

- R4-2113451	LS on NTN network architecture	CATT

- R4-2114471	On the New NTN Specifications Titles and their Scope	THALES

- R4-2114412	On the NTN bands numbering	Huawei

- R4-2113394	Simulation assumptions and results for NTN co-existence calibration	Fraunhofer HHI, Fraunhofer IIS

- R4-2112517	Skeleton of TR 38.863 for NTN related RF and co-existence aspects	Samsung

- R4-2112716	NR-NTN calibration summary and observations	Samsung

- R4-2112588	Proposed methodologies and assumptions for NTN co-ex study	Samsung

- R4-2112012	Further consideration on simulation assumption	CATT

- R4-2112248	Simulation assumptions for NTN co-existence	Qualcomm Incorporated

- R4-2113427	Further discussion on NTN simulation assumptions	Huawei, HiSilicon

- R4-2113311	Simulation assumptions for HAPS co-existence	Qualcomm Incorporated

- R4-2113742	NTN - Simulation assumptions	Ericsson

- R4-2113690	NTN simulation assumptions for coexistence study	Nokia, Nokia Shanghai Bell

- R4-2114424	On the S-band NTN Scenarios and Parameters for Calibration and Coexistence Simulations	THALES

- R4-2114425	On the NTN Propagation Model	THALES

- R4-2114232	MSS S-Band range (1980-2010 and 2170-2200 MHz) for NTN-FR1 and its adjacent bands	Hughes/EchoStar, Inmarsat, Sateliot, Thales

- R4-2113930	Further discussion on simulation assumptions for NTN	ZTE Corporation

- R4-2113691	NTN adjacent channel coexistence simulation results	Nokia, Nokia Shanghai Bell

- R4-2113743	NTN - Simulation results for alignment	Ericsson

- R4-2113310	Simulation restuls for HAPS	Qualcomm Incorporated

- R4-2113296	Coexistence study assumptions on NR to support non-terrestrial networks	Xiaomi

- R4-2113428	Initial NTN simulation Results	Huawei, HiSilicon

- R4-2112247	Coexistence simulation restuls for TN-NTN	Qualcomm Incorporated

- R4-2112013	Simulation results for NTN	CATT

- R4-2112715	Initial NR-NTN co-ex study ACIR results	Samsung

- R4-2113931	Initial simulation results for NTN coexistence study	ZTE Corporation

- R4-2114486	NTN co-existence calibration with THALES updated values	THALES

- R4-2112010	Tx requirement for NTN gNB	CATT

- R4-2113746	NTN - Satellite Node - Tx requirements	Ericsson

- R4-2113932	Discussion on Tx requirements of satellite gNB	ZTE Corporation

- R4-2113747	NTN - Satellite Node - Rx requirements	Ericsson

- R4-2112011	Rx requirement for NTN gNB	CATT

- R4-2113933	Discussion on Rx requirements of satellite gNB	ZTE Corporation

- R4-2113297	Discussion on UE RF requirements for NR to support non-terrestrial networks	Xiaomi

- R4-2113429	General discussion on NTN UE RF requirements.	Huawei, HiSilicon

- R4-2111933	Discussion on UE Tx RF requirements for NTN	CATT

- R4-2111934	Discussion on UE Rx RF requirements for NTN	CATT

- R4-2111935	Further discussion on RRM requirements for NTN	CATT

- R4-2112706	General and RRM requirements impacts	Qualcomm Incorporated

- R4-2112485	Discussion on general RRM requirements in NTN	MediaTek inc.

- R4-2113331	General and RRM requirements for NTN	Ericsson

- R4-2113140	Discussion on the general and mobility requirements for NR NTN UE	Intel Corporation

- R4-2114308	Discussion on general issues for NTN RRM	Huawei, HiSilicon

- R4-2113523	UE positioing and timing requirements	Ericsson

- R4-2112707	GNSS-related requirements	Qualcomm Incorporated

- R4-2111936	Further Discussion on GNSS-related requirements	CATT

- R4-2112205	Discussion on NTN GNSS related issues	CMCC

- R4-2114309	Discussion on GNSS for NTN RRM	Huawei, HiSilicon

- R4-2114416	NTN – GNSS requirements	Nokia, Nokia Shanghai Bell

- R4-2111937	Discussion on mobility requirements for NTN	CATT

- R4-2112127	Discussion on mobility for NR NTN	Apple

- R4-2112708	Mobility requirements	Qualcomm Incorporated

- R4-2112423	Further discussion on mobility requirements for NR NTN	Xiaomi

- R4-2112680	Discussion on mobility related measurement for NR NTN	LG Electronics Inc.

- R4-2113333	Mobility requirements for NTN	Ericsson

- R4-2113281	Discussion on mobility requirements for NR NTN	OPPO

- R4-2113842	Discussion on mobility requirements in NTN	Huawei, HiSilicon

- R4-2113819	Discussion on NTN timing related requirements	Huawei, HiSilicon

- R4-2113282	Discussion on timing requirements for NR NTN	OPPO

- R4-2113203	Discussion on timing requirements for NTN	ZTE Corporation

- R4-2113141	Discussion on the timing requirements for NR NTN UE	Intel Corporation

- R4-2113521	Timing requirements	Ericsson

- R4-2113522	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2113453	Reply LS on NTN UL time and frequency synchronization requirements	CATT

- R4-2112682	Discussion on timing requirements for NR NTN	LG Electronics Inc.

- R4-2112424	Further discussion on timing requirements for NR NTN	Xiaomi

- R4-2112486	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2112709	Timing requirements	Qualcomm Incorporated

- R4-2112128	Discussion on timing requirements for NR NTN	Apple

- R4-2111938	Further discussion on timing requirements for NTN	CATT

- R4-2111740	Discussion on timing requirements for NR NTN	FGI, Asia Pacific Telecom, III, ITRI

- R4-2112206	Discussion on NTN timing requirements	CMCC

- R4-2114417	NTN - interaction between closed and open loop TA adjustments	Nokia, Nokia Shanghai Bell

- R4-2114420	NTN UL Timing Accuracy	THALES

- R4-2112189	Discussion on NTN RRM measurement requirements	CMCC

- R4-2111939	Discussion on measurement procedure requirements for NTN	CATT

- R4-2112710	Measurement procedure requirements	Qualcomm Incorporated

- R4-2112894	Discussion on measurement procedure for NR NTN	LG Electronics UK

- R4-2112487	Discussion on measurement requirements in NTN	MediaTek inc.

- R4-2112425	Further discussion on measurement requirements for NR NTN	Xiaomi

- R4-2113332	Measurement requirements for NTN	Ericsson

- R4-2113843	Discussion on measurement requirements in NTN	Huawei, HiSilicon

END